## Slide 1: CT WG3 Status Report to TSG CT#107
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#139, (17th – 21st February, 2025) in Athens, Greece
Upcoming Meetings
  CT3#140, (07th – 11th April, 2025) in Wuhan, China
  CT3#141, (19th – 23rd May, 2025) in Bratislava , Slovakia

## Slide 4: TSG WG CT3 Statistics
CT3#139:
Number of handled documents
  731 documents allocated
Agreed CRs
  Cat B/F : 122/165
Agreed pCRs
  14
Attendances
  236 registered/ 211 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-250072 | New WID on CT aspects of energy efficiency and energy saving | EnergySys | Samsung | The objective of this work is to specify the CT aspects of Energy Efficiency and Energy Saving. | Rel-19
CP-250073 | New WID on CT aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | ZTE | The objective of this work is to specify the CT aspects of Network Controlled Network Slice Selection in CT WGs specifications | Rel-19
CP-250074 | New WID on CT Aspects of Rel-19 Application Data Analytics Enablement Service | TEI19_ADAES | Ericsson | The objective of this work item is to provide the stage 3 solutions and protocol aspects of ADAES | Rel-19
CP-250075 | New WID on Rel-19 Enhancements of SM Policy | SMPC19 | Huawei | The objective of this work item is to specify the stage 3 procedures related to the technical improvements for SM-related pure stage 3 enhancement. | Rel-19
CP-250076 | New WID on CT Aspects for IP Domain usage | IPD | China Mobile | The objective of this work is to specify the IP domain use cases and related data definition references | Rel-19
CP-250077 | New WID on UEId Service API support for MSISDN verification operation | TEI19_MVOSNS | AT&T | The objective of this work is to specify the stage 3 procedure and the associated Nnef_UEId API for the exposure of the required MSISDN verification operation | Rel-19

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-250078 | Revised WID on CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Ericsson | The objective of this work is to specify the stage 3 aspects to provide per-subscriber VLAN instructions from UDM and DN-AAA. The WID is revised to add more stable impacts for CT WGs. | Rel-19
CP-250079 | Revised WID on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML) | AIML_CN | vivo | The objective of this work is to specify the CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML). The WID is revised to add more stable impacts for CT WGs. | Rel-19

## Slide 7: Rel-19 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040009 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Rel-19 | C3 | 09/25 | 40% | 60% | CP-243079 | 
1040006 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C3 | 06/25 | 50% | 90% | CP-250078 | 
1040007 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C3 | 06/25 | 90% | 95% | CP-243076 | 
1040008 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C3 | 09/25 | 50% | 75% | CP-241074 | 
1050014 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C3 | 09/25 | 25% | 50% | CP-250079 | 
1050012 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | Rel-19 | C3 | 06/25 | 85% | 90% | CP-243080 | 
1050015 | CT aspects of enhanced application layer support for location services | eLSAPP | Rel-19 | C3 | 09/25 | 60% | 85% | CP-242064 | 
1050011 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | Rel-19 | C3 | 09/25 | 100% | 100% | CP-242060 | 
1050010 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Rel-19 | C3 | 12/25 | 40% | 60% | CP-243078 | 
1050013 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C3 | 09/25 | 50% | 80% | CP-243077 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-19 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1060027 | CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C3 | 09/25 | 20% | 30% | CP-243075 | 
1060023 | CT aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C3 | 09/25 | 5% | 20% | CP-243071 | 
1060025 | Rel-19 Enhancements of UE Policy | UEP19 | Rel-19 | C3 | 09/25 | 25% | 55% | CP-243073 | 
1060024 | CT aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C3 | 09/25 | 5% | 30% | CP-243072 | 
1060026 | Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Rel-19 | C3 | 09/25 | 0% | 10% | CP-243074 | 
1050025 | CT aspects for application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C3 | 09/25 | 5% | 25% | CP-243309 | 
1070002 | CT aspects of energy efficiency and energy saving | EnergySys | Rel-19 | C3 | 09/25 |  | 10% | CP-250072 | 
1070005 | Rel-19 Enhancements of SM Policy | SMPC19 | Rel-19 | C3 | 09/25 |  | 15% | CP-250075 | 
1070006 | CT Aspects for IP Domain usage | IPD | Rel-19 | C3 | 09/25 |  |  | CP-250076 | 
1070007 | UEId Service API support for MSISDN Verification operation | TEI19_MVOSNS | Rel-19 | C3 | 06/25 |  | 90% | CP-250077 | 
1070003 | CT aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | Rel-19 | C3 | 06/25 |  | 30% | CP-250073 | 
1070004 | CT Aspects of Rel-19 Application Data Analytics Enablement Service | TEI19_ADAES | Rel-19 | C3 | 09/25 |  |  | CP-250074 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-19 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040001 | Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | 09/25 | 40% | 60% | CP-241021 | 
1040041 | Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 09/25 | 40% | 60% | CP-241283 | 
1040039 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 09/25 | 40% | 60% | CP-241146 | 
1040004 | CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA) | TEI19_MINPA | Rel-19 | C4 | 03/25 | 100% | 100% | CP-241024 | 
1040070 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 09/25 | 80% | 90% | CP-241150 | 
1050007 | MPS for Messaging and SMS services | MPS4msg | Rel-19 | C4 | 09/25 | 75% | 90% | CP-243047 | 
1050009 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | 09/25 | 60% | 75% | CP242029 | 
1050024 | CT aspects of application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 09/25 | 5% | 20% | CP-243310 | 
1050001 | CT aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | 09/25 | 60% | 75% | CP-250018 | 
1050022 | Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 09/25 | 15% | 50% | CP-242107 | 
1050006 | CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | 09/25 | 60% | 85% | CP-250016 | 

## Slide 10: Rel-19 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1050020 | CT aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 09/25 | 20% | 40% | CP-243265 | 
1050019 | CT aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 09/25 | 10% | 60% | CP-250134 | 
1050023 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 09/25 | 60% | 80% | CP-243266 | 
1050017 | CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 09/25 | 80% | 90% | CP-243261 | 
1050002 | CT aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | 06/25 | 90% | 90% | CP-242022 | 
106002 | CT aspects of 5G NR Femto | 5G_Femto | Rel-19 | C4 | 09/25 | 75% | 90% | CP-250020 | 
1060019 | CT aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 06/25 | 0% | 15% | CP-243258 | 
1050021 | CT aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 09/25 | 100% | 100% | CP-243264 | 
 | CT aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 09/25 |  | 0% | CP-250131 | 
1050004 | CT Aspects of Indirect Network Sharing | TEI19_NetShare | Rel-19 | C4 | 09/25 |  | 100% | CP-250019 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 12: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 13: Release 19 Status
Normative work for Release 19 process well and sequentially in the group.
Agreement or endorsement of new/revised Rel-19 WIDs:
  6 new WIDs (i.e. EnergySys, SMPC19, IPD, TEI19_SliceSel, TEI19_ADAES, and TEI19_MVOSNS) are agreed;
  2 revised WIDs (i.e. AIML_CN and TEI19_VLANSUB) are agreed.
  1 new WID (i.e. MMTel_App) and 5 revised WIDs (i.e. UPEAS_Ph2, eEDGE_5GC_Ph3 5GSAT_Ph3_ARCH, 5G_Femto and TEI19_NetShare) are endorsed, wherein, the revised WID on TEI19_NetShare includes CT3 impact from this meeting.
3 LSes are sent out during CT3#139, i.e. 1 LS under UAS_Ph3 WI is sent out with CT3 feedback; 1 LS under FS_IMS_RES WI is sent out to confirm CT3 standardization; 1 LS under TEI19_SliceSel WI is sent out for further clarification.
260 agreed Cat-F/B (p)CRs.

## Slide 14: Release 18 Status
Various essential corrections on misalignments between OpenAPI and main body, or incorrect functionalities.
Some flexibility in the specification of functionality for specific cases to avoid Non-Backward Compatible solutions.
15 Cat-F CRs agreed.

## Slide 15: Pre-Release 18 Status
4 CRs (Cat.F) are agreed in Release 17 as essential corrections, under eNA_Ph2, EVEX WIs respectively.
1 CR (Cat. F) under eNA WI are agreed in Release 16 as essential corrections.
No CRs agreed for pre-Release 16.
The total number for deep frozen releases are quite less. Corrections not considered as FASMO were moved to further releases.
Chart: 
| CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107
Rel-15 | 5 | 1 | 0 | 2 | 0 | 1 | 2 | 1 | 0
Rel-16 | 8 | 6 | 1 | 1 | 7 | 3 | 2 | 2 | 1
Rel-17 | 53 | 25 | 15 | 17 | 4 | 23 | 13 | 7 | 10
CT3 agreed CRs

## Slide 16: Backward Incompatible Changes
None

## Slide 17: For Information to CT
CT3 work focused on:
  Agreement and endorsement of new and revised Release 19 Work Items.
  Release 19 normative work, to align with the stage 2 and to bring enhancements to existing functionality.
  Bringing corrections to Release 18 functionalities.
  Essential corrections to deep frozen releases.

## Slide 18: For Action to CT
Approval of new/revised Rel-19 WIDs led by CT3.
Approval of company CRs as the revisions of agreed CRs in CT3#139 meeting. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.
Companies would like to ask stage 2 WGs to complete the requirements on time to enable stage 3 implementation with enough time.

## Slide 19: Acknowledgement
The CT3 Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of (e-)meetings and coordination activities.

## Slide 20: Annex

## Slide 21: CRs for conditional approval (1/4)
TDoc # | Title | Spec | CR# | Dependency
C3-250080 | Support Altitude reporting information in the RetrieveInfoUAVFlight API | 29.522 | 1471 | TS 23.256 CR0167
C3-250209 | Removing URSP rules upon UDR Policy Data removal | 29.513 | 0583 | TS 23.503 CR5224
C3-250222 | Header handling functionality completion | 29.514 | 0721 | TS 23.501 CR5904
C3-250265 | Support Layer-2 multi-hop UE-to-Network Relaying | 29.519 | 0577 | TS 23.304 CR0535
C3-250266 | Support Layer-2 multi-hop UE-to-Network Relaying | 29.522 | 1500 | TS 23.304 CR0535
C3-250267 | Support Layer-2 multi-hop UE-to-Network Relaying | 29.525 | 0388 | TS 23.304 CR0535
C3-250357 | Corrections on the PCRT applicable for 5WWC | 29.512 | 1314 | TS 23.316 CR2148
C3-250451 | Updates to Signalling Storm Analytics | 29.520 | 1016 | TS 23.288 CR1313
C3-250452 | Enhancements on the signalling storm analytics | 29.520 | 1024 | TS 23.288 CR1313
C3-250475 | VLAN handling information update | 29.561 | 0172 | TS 23.501 CR6073
C3-250476 | Enhancements on the signalling storm analytics | 29.522 | 1532 | TS 23.288 CR1313
C3-250477 | Adding LMF as consumer of Nadrf_MLModelManagement_RetrievalRequest service operation | 29.575 | 0104 | TS 23.288 CR1302
C3-250478 | Support of processing instructions in the analytics aggregation | 29.520 | 1028 | TS 23.288 CR1270
C3-250503 | Non-3gpp device info trigger applicability | 29.512 | 1308 | TS 23.503 CR1503
C3-250504 | Handling of Non-3GPP device provisioning | 29.512 | 1320 | TS 23.501 CR5963 TS 23.501 CR6006
C3-250537 | Support AF requested network slicing replacement | 29.519 | 0571 | TS 29.504 CR0301

## Slide 22: CRs for conditional approval (2/4)
TDoc # | Title | Spec | CR# | Dependency
C3-250538 | Support of AF requested network slice replacement in the Nnef_AMInfluence API | 29.522 | 1469 | TS 23.502 CR5305
C3-250539 | Support of serving satellite identification in UE-SAT-UE communication | 29.514 | 0722 | TS 23.503 CR1429
C3-250541 | Support of serving satellite identification in UE-SAT-UE communication | 29.508 | 0310 | TS 23.502 CR5129
C3-250542 | Support of serving satellite identification in UE-SAT-UE communication | 29.512 | 1311 | TS 23.503 CR1429
C3-250545 | Service parameter authorization in the PCF | 29.522 | 1493 | TS 23.502 CR5223 TS 23.503 CR1463
C3-250546 | Service parameter authorization in the PCF | 29.513 | 0582 | TS 23.502 CR5223 TS 23.503 CR1463
C3-250547 | Service parameter authorization in the PCF | 29.523 | 0109 | TS 23.502 CR5223 TS 23.503 CR1463
C3-250553 | IMS data channel capability exposure procedures update | 29.522 | 1497 | TS 23.228 CR1581 TS 23.228 CR1541
C3-250558 | Support of on-path N6 signaling information to deliver Media related information | 29.514 | 0715 | TS 23.502 CR5081
C3-250559 | Support of PDU Set QoS parameters in Alternative QoS | 29.512 | 1318 | TS 23.503 CR1441
C3-250560 | Clarification on the Qos monitoring capability | 29.512 | 1323 | TS 23.501 CR6004
C3-250561 | Clarification on the Qos monitoring capability | 29.514 | 0726 | TS 23.501 CR6004
C3-250562 | Clarification on the Qos monitoring capability | 29.522 | 1538 | TS 23.501 CR6004
C3-250565 | Correction to avoid getting duplicate Static IP assignment | 29.522 | 1499 | TS 23.502 CR5248
C3-250597 | Unconditional report of URSP rule enforcement | 29.512 | 1324 | TS 23.502 CR5214 TS 23.503 CR1314
C3-250598 | Unconditional report of URSP rule enforcement | 29.512 | 1310 | TS 23.502 CR5215 TS 23.503 CR1315

## Slide 23: CRs for conditional approval (3/4)
TDoc # | Title | Spec | CR# | Dependency
C3-250599 | Unconditional report of URSP rule enforcement | 29.513 | 0589 | TS 23.502 CR5214 TS 23.503 CR1314
C3-250600 | Unconditional report of URSP rule enforcement | 29.513 | 0584 | TS 23.502 CR5215 TS 23.503 CR1315
C3-250601 | Unconditional report of URSP rule enforcement | 29.514 | 0728 | TS 23.502 CR5214 TS 23.503 CR1314
C3-250602 | Unconditional report of URSP rule enforcement | 29.514 | 0720 | TS 23.502 CR5215 TS 23.503 CR1315
C3-250606 | Support of the Non-3GPP Device Identifier Information notification | 29.519 | 0584 | TS 23.503 CR1480 TS 23.502 CR5212
C3-250610 | Support eRedCap UE in receiving MBS service | 29.522 | 1473 | TS 23.247 CR0384
C3-250611 | Support eRedCap UE in receiving MBS service | 29.522 | 1474 | TS 23.247 CR0384
C3-250625 | QUIC-aware proxying using HTTP | 29.561 | 0177 | TS 23.502 CR5081
C3-250626 | Support of on-path N6 signaling information to deliver Media related information | 29.122 | 0902 | TS 23.502 CR5081
C3-250627 | Support of on-path N6 signaling to deliver Media related information | 29.522 | 1480 | TS 23.502 CR5081
C3-250628 | Support of AF request rate limitation information reporting | 29.122 | 0903 | TS 23.501 CR5867 TS 23.503 CR1381
C3-250629 | Support of AF request rate limitation information reporting for service data flow | 29.514 | 0716 | TS 23.501 CR5867 TS 23.503 CR1381
C3-250630 | Support of AF request rate limitation information reporting over NEF interface | 29.522 | 1481 | TS 23.501 CR5867 TS 23.503 CR1381
C3-250631 | Support of AF request rate limitation information reporting over PCF event exposure | 29.523 | 0107 | TS 23.501 CR5867 TS 23.503 CR1381

## Slide 24: CRs for conditional approval (4/4)
TDoc # | Title | Spec | CR# | Dependency
C3-250632 | Support of PDU Set QoS parameters in Alternative QoS | 29.122 | 0912 | TS 23.503 CR1441
C3-250633 | Support of PDU Set QoS parameters in Alternative QoS | 29.522 | 1536 | TS 23.503 CR1441
C3-250634 | Support Altitude reporting information in the Nnef_UAVFlightAssistance API | 29.522 | 1472 | TS 23.256 CR0167
C3-250636 | Support AF requested slice selection in AMPolicyAuthorization API | 29.522 | 1475 | TS 23.502 CR5305 TS 23.501 CR6020
C3-250637 | Support of AF requested network slice replacement | 29.534 | 0035 | TS 23.502 CR5305
C3-250638 | Allowed VLAN ID clarification | 29.561 | 0174 | TS 23.501 CR6073
C3-250647 | Corrections to the NR RedCap UE indication | 29.580 | 0058 | TS 23.247 CR0384
C3-250648 | Corrections to the NR RedCap UE indication | 29.580 | 0059 | TS 23.247 CR0384
C3-250662 | Support of PDU Set QoS parameters in Alternative QoS | 29.514 | 0725 | TS 23.503 CR1441
C3-250663 | Introduce (S)RTP Multiplexed Media Information | 29.514 | 0714 | TS 23.501 CR5958

## Slide 25: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com