## Slide 1: CT WG1 Status Report to TSG CT#108
Lena Chaponniere
CT1 Chair, Qualcomm Incorporated

## Slide 2: TSG CT WG1 Officials
Lena Chaponniere
TSG CT WG1 Chair
ATIS lguellec@qti.qualcomm.com
Re-elected at CT1#154 (April 2025)
Sung Won
TSG CT WG1 Vice-Chair
ETSI
sung.won@nokia.com
Re-elected at CT1#155 (May 2025)
Akansha Arora
Secretary
MCC
akansha.arora@3gpp.org
Behrouz Aghili
TSG CT WG1 Vice-Chair
ATIS
b_aghili@apple.com
Re-elected at CT1#155 (May 2025)

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#154 (Wuhan)
  CT1#155 (Bratislava)
Upcoming Meetings
  CT1#156 (Gothenburg)
    Begin August 25th 2025
    End August 29th 2025

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#154: 961
  CT1#155: 963
Agreed CRs
  CT1#154: Cat B/C/F: 219
  CT1#155: Cat B/C/F: 202
Agreed pCRs
  CT1#154: 26
  CT1#155: 32
Attendance
  CT1#154: 127 attended in person, ~ 4 participated remotely
  CT1#155: 104 attended in person, ~ 2 listened in
Other information
  CT1#154 and CT1#155 had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-251217 | New WID on CT aspects for ATSSS Rule Provisioning via 3GPP access connected to EPC | NEC | Enable provisioning of ATSSS rules via 3GPP access connected to EPC
CP-251218 | New WID on CT aspects of MINT support in EPS for 5G-only national roaming UE | China Telecom | Enhance the necessary CT1 specifications to specify the requirements developed by CT1 during the FS_MINT_Ph2 study phase, which are specified in TR 24.812
CP-251236 | New WID on CT aspects of Architecture support of Ambient power-enabled Internet of Things | Huawei | Specify the CT aspects of Architecture support of AIoT (Direct interface option between AIOTF and AIoT RAN and Indirect interface option via AMF between AIOTF and AIoT RAN) in order to define the necessary protocol/interface aspects based on the stage-2 requirements developed by SA WG2 and SA WG3

## Slide 6: Revised Study/Work Items led by CT1
TDoc # | Title | Source
CP-251219 | Revised WID on IMS Stage-3 IETF Protocol Alignment | Nokia
CP-251220 | Revised WID on enhancement of controlling access technology RAT utilization | Vodafone
CP-251221 | Revised WID on CT aspects of Vehicle Mounted Relays Phase 2 | Qualcomm
CP-251222 | Revised WID on support for PWS over IoT NTN | Qualcomm
CP-251223 | Revised WID on Alignment of eCall over IMS with CEN | Qualcomm
CP-251224 | Revised WID on CT aspects of ProSe support in NPN | China Telecom
CP-251225 | Revised WID on CT aspects for enabling MSGin5G Service phase 3 | China Telecom
CP-251226 | Revised WID on CT aspects of Multi-Access (ATSSS_Ph4) | Apple
CP-251227 | Revised SID on MINT support in EPS for 5G-only national roaming UE | LG Electronics

## Slide 7: Work Plan Rel-19 (1/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040069 | CT1 Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 90% | 98% | 
1040058 | CT1 aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C1 | 9/9/2025 | 50% | 70% | 
1040060 | CT1 aspects of Rel-19 Enhancements of 3GPP Northbound and Application Layer Interfaces and APIs | NBI19 | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1040062 | CT1 aspects of IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1040064 | CT1 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1040067 | CT1 aspects of Enhancement of controlling RAT utilization | ECRATU | Rel-19 | C1 | 9/9/2025 | 90% | 99% | 
1040045 | Enhanced Mission Critical Location Management | enhMCLoc | Rel-19 | C1 | 9/9/2025 | 50% | 80% | 
1040046 | Stage-3 5GS NAS protocol development 18 general aspects | 5GProtoc19 | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1040047 | Stage-3 5GS NAS protocol development 18 non 3GPP aspects | 5GProtoc19-non3GPP | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 

## Slide 8: Work Plan Rel-19 (2/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040048 | Stage-3 SAE Protocol Development general | SAES19 | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1040049 | Stage-3 SAE Protocol Development non 3GPP | SAES19-non3GPP | Rel-19 | C1 | 9/9/2025 | 30% | 40% | 
1050045 | CT1 aspects of Application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 9/9/2025 | 30% | 60% | 
1050041 | CT1 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 9/9/2025 | 60% | 90% | 
1050060 | CT1 aspects of Application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C1 | 9/9/2025 | 25% | 70% | 
1050074 | CT1 aspects of indirect network sharing | TEI19_NetShare | Rel-19 | C1 | 9/9/2025 | 98% | 100% | 
1050081 | CT1 aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 9/9/2025 | 95% | 100% | 
1050057 | CT1 aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 9/9/2025 | 65% | 95% | 

## Slide 9: Work Plan Rel-19 (3/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050067 | CT1 aspects of System architecture for Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 9/9/2025 | 40% | 80% | 
1050091 | CT1 aspects of UAS, UAV and UAM Phase 3 | UAS_Ph3 | Rel-19 | C1 | 9/9/2025 | 90% | 100% | 
1050038 | CT1 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 9/9/2025 | 70% | 85% | 
1050101 | CT1 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | Rel-19 | C1 | 6/6/2025 | 90% | 100% | 
1050094 | CT1 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C1 | 9/9/2025 | 30% | 70% | 
1050103 | CT1 aspects of Railways specific Enhancements to Mission Critical Services | FRMCS_Ph5 | Rel-19 | C1 | 9/9/2025 | 20% | 70% | 
1050063 | CT1 aspects of MPS for IMS Messaging and SMS services | MPS4msg | Rel-19 | C1 | 9/9/2025 | 90% | 93% | 
1050029 | Study on MINT support in EPS for 5G-only national roaming UE | FS_MINT_Ph2 | Rel-19 | C1 | 12/12/2024 | 90% | 100% | 

## Slide 10: Work Plan Rel-19 (4/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1050054 | CT1 aspects of Enhanced application layer support for location service | eLSAPP | Rel-19 | C1 | 9/9/2025 | 60% | 85% | 
1050072 | CT1 aspects of SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 9/9/2025 | 60% | 80% | 
1050027 | Alignment of eCall over IMS with CEN | eCallCEN | Rel-19 | C1 | 3/3/2025 | 98% | 100% | 
1060032 | CT1 aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C1 | 9/9/2025 | 15% | 30% | 
1060035 | CT1 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C1 | 9/9/2025 | 80% | 98% | 
1060038 | CT1 aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C1 | 9/9/2025 | 0% | 40% | 
1060052 | CT1 aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 6/6/2025 | 30% | 75% | 
1060020 | CT aspects of security for mobility over non-3GPP access to avoid full primary authentication | Non3GPPMob_Sec | Rel-19 | C1 | 9/9/2025 | 90% | 100% | 

## Slide 11: Work Plan Rel-19 (5/5)
Legend Green row – Completed
Yellow row – Small outstanding issues Red row – Exception sheet
black text – No change since the last plenary
red text – Updated since the last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1060018 | NAS layer overhead reduction for data transfer using CP CIoT | NORDAT_CP | Rel-19 | C1 | 9/9/2025 | 10% | 80% | 
1070049 | Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | Rel-19 | C1 | 9/9/2025 | 10% | 90% | 
1070037 | CT1 aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 9/9/2025 | 0% | 60% | 
TBD | CT1 aspects for ATSSS Rule Provisioning via 3GPP access connected to EPC | TEI19_ARP3E-CT | Rel-19 | C1 | 6/6/2025 | - | 100% | 
TBD | CT1 aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Rel-19 | C1 | 9/9/2025 | - | 30% | 

## Slide 12: TS/TR sent to CT plenary
TDoc # | TS/TR # | Title | Version | Rapporteur | Sent for
CP-251214 | TS 24.560 | Artificial Intelligence Machine Learning (AIML) Services - Service Enabler Architecture Layer for Verticals (SEAL); Protocol Specification | 1.0.0 | Lenovo | Information
CP-251215 | TS 24.550 | Digital asset, Spatial mapping and Spatial anchors server - Service Enabler Architecture Layer for Verticals (SEAL); Protocol specification | 1.0.0 | Samsung | Information
CP-251216 | TS 24.283 | Mission Critical Location Management (MCLoc); Protocol specification | 1.0.0 | Ericsson | Information

## Slide 13: Work Item Exception Sheets
TDoc # | Title | Acronym | Source
None this time

## Slide 14: Status of older releases
Rel-8:
  One Cat F CR agreed to correct a reference to discontinued draft-ietf-mext-binding-revocation in TS 24.303, backward compatible
Rel-16:
  One Cat F CR agreed to correct element names in the XML schema of TS 24.545, not backward compatible
  One Cat F CR agreed to correct element names in the XML schema of TS 24.546, not backward compatible
  One Cat F CR agreed to correct element names in the XML schema of TS 24.558, not backward compatible
  One Cat F CR agreed to add <anyExt> elements in the XML schema of TS 24.544, not backward compatible
  One Cat F CR agreed to add <anyExt> elements in the XML schema of TS 24.558, not backward compatible

## Slide 15: Status of older releases (cont.)
Rel-16 (cont.):
  One Cat F CR agreed for a correction to support OMA requirements for identity management in TS 24.547, backward compatible
  One Cat F CR agreed for a correction to the <val-service-id> element in TS 24.544, not backward compatible
  One Cat F agreed to add abnormal case handling for UE requested MA PDU session with invalid capabilities in TS 24.501, backward compatible
Rel-17:
  One Cat F CR to correct a protocol name in TS 24.229, backward compatible
  One Cat F CR to add missing PostSibType to the ciphering key data in TS 24.501, backward compatible
  One Cat F CR agreed to update the mandatory requirements on the UE for SOR-CMCI in TS 23.122, backward compatible

## Slide 16: Status of older releases (cont.)
Rel-17 (cont.):
  One Cat F CR agreed for a correction to ACR Determine and Service Provisioning in TS 24.558, not backward compatible
  One Cat F CR agreed for corrections on the EAS dynamic information in TS 24.558, backward compatible
  One Cat F CR agreed for corrections on the EEC context relocation information in TS 24.558, backward compatible
  One Cat F CR agreed for corrections on the Target Information in TS 24.558, backward compatible
  One Cat F CR agreed to correct the octet numbering in the encoding of the ATSSS rules in TS 24.193, backward compatible
  One Cat F CR agreed for corrections to the event-triggered location reporting procedure and the client-triggered or VAL server-triggered location reporting procedure for CoAP in TS 24.545, backward compatible
  One Cat F CR agreed for corrections to off-network location management protocol in

## Slide 17: Status of older releases (cont.)
Rel-17 (cont.):
  One Cat F CR agreed for corrections to off-network location management protocol in TS 24.545, backward compatible
  One Cat F CR agreed to include timestamp for location report information for CoAP in TS 24.545, backward compatible
  One Cat F CR agreed to include timestamp for location report information for HTTP in TS 24.545, backward compatible

## Slide 18: Backward Incompatible Changes pre-Rel-18
In “Frozen” specification
TDoc # | Title | Source | Impacted TS | WICs
C1-252473 | Correction to the XML schema on element names | Huawei, HiSilicon | TS 24.545 | SEAL
C1-252374 | Correction to the XML schema on element names | Huawei, HiSilicon | TS 24.546 | SEAL
C1-252758 | Correction to the XML schema on element names | Huawei, HiSilicon | TS 24.548 | SEAL
C1-253913 | Correction to the XML schema on <anyExt> elements | Huawei, HiSilicon | TS 24.544 | SEAL
C1-252480 | Correction to the XML schema on <anyExt> elements | Huawei, HiSilicon | TS 24.548 | SEAL
C1-253916 | Correction to the <val-service-id> element | Huawei, HiSilicon | TS 24.544 | SEAL
C1-253919 | Correction to ACR Determine and Service Provisioning | Samsung | TS 24.558 | EDGEAPP

## Slide 19: Release 18 Status
The number of Rel-18 CRs submitted in CT1 continues to steadily go down:
Many of them were deemed not FASMO and moved to Rel-19
21 CAT F CRs agreed for Rel-18 in Q2’25
  2 of them are non-backward compatible (see next slide)
Chart: Number of Rel-18 CRs submitted in CT1
| CT1#148 (April 2024) | CT1#149 (May 2024) | CT1#150 (August 2024) | CT1#151 (October 2024) | CT1#152 (November 2024) | CT1#153 (February 2025) | CT1#154 (April 2025) | CT1#155 (May 2025)
 | 358 | 289 | 164 | 66 | 45 | 37 | 17 | 14

## Slide 20: Backward Incompatible Changes in Rel-18
TDoc # | Title | Source | Impacted TS | WICs
C1-252410 | Differentiating security materials used for PC5 direct discovery for UE-to-UE relay | Nokia, Ericsson, InterDigital, Huawei, HiSilicon | TS 24.554 | 5G_ProSe_Ph2
C1-254021 | Correction to new type of data type for positioning method | Huawei, HiSilicon | TS 24.545 | 5GFLS

## Slide 21: For Information to CT
The Rel-19 work on alignment of eCall over IMS with CEN was successfully completed
CT1 agreed a CR to TS 24.229 in C1-253772
CT1 sent reply LS C1-253720 to CEN to inform them

## Slide 22: For Action to CT (1/2)
Rel-19 WID on MINT_Ph2
At CT1#155, CT1 conditionally agreed a Rel-19 WID on MINT_Ph2 (see CP-251218)
The WID was agreeable but CT1 needs feedback from SA & SA2 on how to proceed with normative work
  This is as per the guidance from SA in LS SP-241013 which stated “CT1 should consult SA2 on the architectural impacts and consult SA for final decision on how to proceed with normative work”
CT is kindly requested to confirm with SA that CT1 can proceed with the normative work

## Slide 23: For Action to CT (2/2)
Rel-19 topics on which CT1 needs feedback from SA WGs
CT1 needs input from SA3 on the security requirements for Ambient IoT
CT1 sent the following LSs to SA2 with questions on Rel-19 topics and needs feedback before the Rel-19 freeze to be able to complete the related Rel-19 work
  C1
CT is kindly requested to ask SA to ensure that SA WGs provide the necessary input in a timely manner
Tdoc # | Title | To: | WIC
C1-253724 | LS on the path information in 5G ProSe multi-hop UE-to-UE relay discovery of non-IP PDU type | SA2 | 5G_ProSe_Ph3
C1-254010 | LS on parameters for ProSe additional parameters announcement request message | SA2 | 5G_ProSe_Ph3

## Slide 24: Acknowledgements
The CT1 Chair wants to thank
CF3 for hosting the meeting in Wuhan
ETSI for hosting the meeting in Bratislava
Behrouz Aghili for chairing the breakout sessions on “Services” topics
Sung Won for chairing the breakout sessions on “IMS and MC” topics
Akansha Arora for her excellent support before, during and after the meeting
Most importantly the CT1 delegates for their dedication and hard work during the meetings

## Slide 25: Annex

## Slide 26: CRs for conditional approval (1/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.554 | 0764 | 0 | Rel-19 | Introducing the configuration parameters of the 5G ProSe multi-hop layer-2 UE-to-network relay UE - the procedural part | B | 19.1.0 | - | C1-253103 | Nokia | 5G_ProSe_Ph3 | 5.2.8 | Core: TS 23.304 CR 0546
24.554 | 0773 | 0 | Rel-19 | Routing information for 5G ProSe multi-hop end UE | F | 19.1.0 | - | C1-253115 | Nokia | 5G_ProSe_Ph3 | 8c.2.2.2 | Core: TS 23.304 CR 0553
24.572 | 0104 | 1 | Rel-18 | Clarification on maximum number of LCS secured user plane connection per UE | F | 18.3.0 | - | C1-253574 | ZTE | 5G_eLCS_Ph3 | 6.2.1.1.1 | Core: TS/TR 23.273 CR 0703
24.572 | 0112 | 1 | Rel-18 | Maximum one user plane connection per UE | F | 18.3.0 | - | C1-253577 | Ericsson, ZTE, Qualcomm Incorporated, Nokia, OPPO, Huawei, HiSilicon | 5G_eLCS_Ph3 | 2, 4.2.3, 6.2.1.1.3 | Core: TS 23.273 CR 0703
24.572 | 0110 | 1 | Rel-18 | Clarification on the failure of the user plane connection establishment | F | 18.3.0 | - | C1-253578 | CATT | 5G_eLCS_Ph3 | 6.2.1.1.5 | Core: TS 23.273 CR 0722
24.572 | 0111 | 1 | Rel-19 | Clarification on the failure of the user plane connection establishment | A | 19.2.0 | - | C1-253579 | CATT | 5G_eLCS_Ph3 | 6.2.1.1.5 | Core: TS 23.273 CR 0723
24.193 | 0218 | 1 | Rel-19 | IP address versions for "link-specific multipath" IP addresses and proxy information when MPQUIC-E functionality is enabled | B | 19.2.0 | - | C1-253597 | Nokia, ZTE | MASSS | 6.1.4.1.1 | Core: TS 23.501 CR 6257

## Slide 27: CRs for conditional approval (2/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.501 | 6925 | 1 | Rel-19 | Support of multiple Non-3GPP device identifiers for QoS differentiation | F | 19.2.0 | - | C1-253654 | Huawei, HiSilicon, InterDigital, Apple, ZTE, Ericsson | UIA_ARC | 4.30 | Core: TS 23.502 CR 5383
24.572 | 0105 | 1 | Rel-19 | Clarification on maximum number of LCS secured user plane connection per UE | F | 19.2.0 | - | C1-253673 | ZTE | TEI19, 5G_eLCS_Ph3 | 4.2.3, 6.2.1.1.1 | Core: TS/TR 23.273 CR 0646
24.501 | 6888 | 2 | Rel-19 | PDU session modification request only for non-3GPP device(s) | F | 19.2.0 | - | C1-253730 | ZTE, InterDigital, Apple, Ericsson | UIA_ARC | 6.4.2.2 | Core: TS/TR 23.501 CR 6180
24.501 | 6886 | 2 | Rel-19 | UE indication support of multiple LCS secured user plane connections | F | 19.2.0 | - | C1-253742 | ZTE, Ericsson | 5GProtoc19, 5G_eLCS_Ph3 | 5.5.1.2.2, 5.5.1.2.4, 5.5.1.3.2, 5.5.1.3.4, 9.11.3.1 | Core: TS/TR 23.273 CR 0646
24.501 | 6872 | 2 | Rel-19 | Clarification on PDU session selection for QoS differentiation | F | 19.2.0 | - | C1-253745 | InterDigital | UIA_ARC | 4.30 | Core: TS 23.501 CR 6203
24.501 | 6936 | 2 | Rel-19 | Correction to PDU session modification on mobility to 5GS -Alternative 2 | F | 19.2.0 | - | C1-253757 | Samsung | MASSS | 6.4.2.2 | Core: TS 23.502 CR 5403
24.229 | 6732 | 1 | Rel-19 | HTTP signing requests with RCD info | B | 19.2.0 | - | C1-253792 | Ericsson | NG_RTC_Ph2 | 2, V.2.5.1, V.2.5.2 | Core: TS 29.571 CR #0653

## Slide 28: CRs for conditional approval (3/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.229 | 6704 | 4 | Rel-19 | Support of DC multiplexing capability negotiation and indication in IMS network | B | 19.2.0 | - | C1-253794 | China Mobile, Huawei, HiSilicon | NG_RTC_Ph2 | 5.4.1.2.2F | Core: TS 23.228 CR 1622
24.555 | 0089 | 1 | Rel-19 | Introducing the configuration parameters of the 5G ProSe multi-hop layer-2 UE-to-network relay UE - the encoding part | B | 19.1.0 | - | C1-253976 | Nokia | 5G_ProSe_Ph3 | 5.10.2, 5.11.2, 5.12.2 | Core: TS 23.304 CR 0546
24.554 | 0771 | 1 | Rel-19 | Resolving the ENs related to the List of multi-hop remote UE parameters | F | 19.1.0 | - | C1-253977 | Nokia | 5G_ProSe_Ph3 | 8b.2.2.3, 10.3.6.14, 11.3.58 | Core: TS 23.304 CR 0549
24.501 | 6937 | 1 | Rel-19 | Update 5GMM capability for IM relay | B | 19.2.0 | - | C1-253981 | CATT | 5G_ProSe_Ph3 | 5.5.1.2.2, 5.5.1.3.2, 9.11.3.1 | Core: TS 23.304 CR 0546
24.555 | 0091 | 1 | Rel-19 | Policy/Parameter provisioning to support PWS for 5G ProSe multi-hop U2N Relay | B | 19.1.0 | - | C1-253988 | OPPO, Qualcomm Incorporated | 5G_ProSe_Ph3 | 5.10.2, 5.11.2, 5.12.2. | Core: TS 23.304 CR 0547
24.543 | 0073 | 1 | Rel-19 | SEALDD enabled XR data transmission establishment service for XR application-HTTP | B | 19.1.0 | - | C1-254003 | Ericsson | XRM_Ph2_App | 7.2.x (new), 7.2.x.1(new), 7.2.x.2(new), 8.3, 8.4.2, 8.5 | Core: TS 23.433 CR #0142
24.543 | 0074 | 1 | Rel-19 | SEALDD enabled XR data transmission establishment for XR application-CoAP | B | 19.1.0 | - | C1-254004 | Ericsson | XRM_Ph2_App | 7.2.x.3(new), 7.2.x.4(new), A.5.2 | Core: TS 23.433 CR #0142

## Slide 29: CRs for conditional approval (4/4)
TS | CR | Rev | Rel | Title | Cat | Vsn | #Mtg | TD# | Source to WG | Work Item | Clauses affected | Other Aff Specs
24.558 | 0126 | 2 | Rel-19 | Support of EAS Information provisioning request from leading EES to partner EES | B | 19.2.0 | - | C1-254043 | Ericsson | EDGEAPP_Ph3 | 6.6.5.2.2, 6.6.7, A.6 | Core: TS 23.558 CR #0729
24.501 | 6926 | 3 | Rel-19 | Support of reject QoS differentiation for non-3GPP device identifier(s) | B | 19.2.0 | - | C1-254126 | Huawei, HiSilicon, ZTE, InterDigital, Nokia | UIA_ARC | 6.4.2.4.1, 9.11.4.2, B.1 | Core: TS 23.501 CR 6208
24.501 | 6875 | 3 | Rel-19 | PDU session modification reject with QoS Differentiation not available | F | 19.2.0 | - | C1-254127 | InterDigital | UIA_ARC | 6.4.2.4.3, 8.3.8.2, 8.3.8.4 | Core: TS 23.501 CR 6175 / 6208

## Slide 30: Thank You!
Lena Chaponniere
3GPP TSG CT WG1 Chair
lguellec@qti.qualcomm.com