## Slide 1: CT WG3 Status Report to TSG CT#108
Yali Yan
TSG CT WG3 Chair
Huawei

## Slide 2: TSG CT WG3 Officials
Yali Yan
CT3 Chair
yanyali@huawei.com
Narendranath Durga Tangudu
CT3 Vice Chair n.tangudu@samsung.com
Susana Fernández
CT3 Vice Chair
susana.fernandez@ericsson.com
Dongwook Kim
Secretary
MCC
Dongwook.Kim@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT3#140, (07th – 11th April, 2025) in Wuhan, China
  CT3#141, (19th – 23rd May, 2025) in Bratislava , Slovakia
Upcoming Meetings
  CT3#142, (25th – 29th August, 2025) in Goteborg, Sweden

## Slide 4: TSG WG CT3 Statistics
CT3#140:
Number of handled documents
  670 documents allocated
Agreed CRs
  Cat B/F : 125/95
Agreed pCRs
  38
Attendances
  185 registered/ 128 attendants
CT3#141:
Number of handled documents
  611 documents allocated
Agreed CRs
  Cat B/F : 98/120
Agreed pCRs
  42
Attendances
  140 registered/ 94 attendants

## Slide 5: New agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 6: Revised agreed Study/Work Items led by CT3
TDoc # | Title | Acronym | Source | Objectives | Release
CP-251132 | Revised WID on CT aspects for application enablement for mobile metaverse services | Metaverse_App | Samsung | The objective of this work is to specify the stage 3 aspects to define the protocol aspects and related APIs for enabling mobile metaverse applications based upon the normative Rel-19 Stage 2 specifications. The WID is revised to update with more stable impacts for CT WGs. | Rel-19
CP-251133 | Revised WID on CT aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | ZTE | The objective of this work is to specify the CT aspects of Network Controlled Network Slice Selection in CT WGs specifications based on the stage 2 normative work. The WID is revised to update with more stable impacts for CT WGs. | Rel-19
CP-251134 | Revised WID on CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI) and Machine Learning (ML) | AIML_CN | vivo | The objective of this work is to specify the CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML). The WID is revised to add more stable impacts for CT WGs, and remove CT1 impacts. | Rel-19
CP-251135 | Revised WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Nokia | The objective of this work is to specify the CT aspects of Extended XR (Extended Reality) and Media services (XRM) Phase 2 in CT WGs specifications based on the stage 2 normative work. The WID is revised to add more stable impacts for CT WGs. | Rel-19
CP-251136 | Revised WID on CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | LG Electronics | The objective of the work item is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item UAS_Ph3. The WID is revised to add more stable impacts for CT WGs. | Rel-19

## Slide 7: Rel-19 Work Plan – CT3 led (1/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040009 | Rel-19 Enhancements of 3GPP Northbound and Application Layer interfaces and APIs | NBI19 | Rel-19 | C3 | 09/25 | 60% | 85% | CP-243079 | 
1040006 | CT aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | Rel-19 | C3 | 06/25 | 90% | 100% | CP-250078 | 
1040007 | CT aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | Rel-19 | C3 | 06/25 | 95% | 100% | CP-243076 | 
1040008 | CT aspects for Enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | Rel-19 | C3 | 09/25 | 75% | 98% | CP-241074 | 
1050014 | CT aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | Rel-19 | C3 | 09/25 | 50% | 70% | CP-251134 | 
1050012 | 5GS enhancement on QoS monitoring enhancement | TEI19_QME | Rel-19 | C3 | 06/25 | 90% | 100% | CP-243080 | 
1050015 | CT aspects of enhanced application layer support for location services | eLSAPP | Rel-19 | C3 | 09/25 | 85% | 95% | CP-242064 | 
1050011 | CT aspects on Spending Limits for UE Policies in Roaming scenario | TEI19_SLUPiR | Rel-19 | C3 | 09/25 | 100% | 100% | CP-242060 | 
1050010 | Rel-19 Enhancements of Network Automation Enablers | eNetAE19 | Rel-19 | C3 | 12/25 | 60% | 90% | CP-243078 | 
1050013 | CT Aspects of Phase 3 for UAS, UAV and UAM | UAS_Ph3 | Rel-19 | C3 | 09/25 | 80% | 95% | CP-251136 | 
1060027 | CT aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | Rel-19 | C3 | 09/25 | 30% | 85% | CP-251135 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 8: Rel-19 Work Plan – CT3 led (2/2)
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1060023 | CT aspects for application enablement for satellite access Phase 3 | 5GSAT_Ph3_App | Rel-19 | C3 | 09/25 | 20% | 75% | CP-243071 | 
1060025 | Rel-19 Enhancements of UE Policy | UEP19 | Rel-19 | C3 | 09/25 | 55% | 90% | CP-243073 | 
1060024 | CT aspects of Application enablement for XRM Services Phase 2 | XRM_Ph2_App | Rel-19 | C3 | 09/25 | 30% | 90% | CP-243072 | 
1060026 | Common API Framework (CAPIF) Phase 3 | CAPIF_Ph3 | Rel-19 | C3 | 09/25 | 10% | 60% | CP-243074 | 
1050025 | CT aspects for application enablement for mobile metaverse services | Metaverse_App | Rel-19 | C3 | 09/25 | 25% | 55% | CP-251132 | 
1070002 | CT aspects of energy efficiency and energy saving | EnergySys | Rel-19 | C3 | 09/25 | 10% | 75% | CP-250247 | 
1070005 | Rel-19 Enhancements of SM Policy | SMPC19 | Rel-19 | C3 | 09/25 | 15% | 70% | CP-250075 | 
1070006 | CT Aspects for IP Domain usage | IPD | Rel-19 | C3 | 09/25 |  | 50% | CP-250248 | 
1070007 | UEId Service API support for MSISDN Verification operation | TEI19_MVOSNS | Rel-19 | C3 | 06/25 | 90% | 100% | CP-250077 | 
1070003 | CT aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | Rel-19 | C3 | 06/25 | 30% | 90% | CP-251133 | 
1070004 | CT Aspects of Rel-19 Application Data Analytics Enablement Service | TEI19_ADAES | Rel-19 | C3 | 09/25 |  | 75% | CP-250074 | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary

## Slide 9: Rel-19 Work Plan – Non-CT3 led (1/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1040001 | Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | Rel-19 | C4 | 09/25 | 60% | 85% | CP-241021 | 
1040041 | Protocol enhancements for Mission Critical Services | MCProtoc19 | Rel-19 | C1 | 09/25 | 60% | 85% | CP-241283 | 
1040039 | IMS Stage-3 IETF Protocol Alignment | IMSProtoc19 | Rel-19 | C1 | 09/25 | 60% | 85% | CP-251219 | 
1040004 | CT Aspects on Minimize the Number of Policy Associations (TEI19_MINPA) | TEI19_MINPA | Rel-19 | C4 | 03/25 | 100% | 100% | CP-241024 | 
1040070 | CT Aspects of Application Layer Support for Uncrewed Aerial Systems (UAS), Phase 3 | UASAPP_Ph3 | Rel-19 | C1 | 09/25 | 90% | 100% | CP-241150 | 
1050007 | MPS for Messaging and SMS services | MPS4msg | Rel-19 | C4 | 09/25 | 90% | 90% | CP-243047 | 
1050009 | Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | Rel-19 | C4 | 09/25 | 75% | 95% | CP242029 | 
1050024 | CT aspects of application enablement for AI/ML services | AIML_App | Rel-19 | C1 | 09/25 | 20% | 60% | CP-243310 | 
1050001 | CT aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | Rel-19 | C4 | 09/25 | 75% | 100% | CP-250018 | 
1050022 | Next Generation Real time Communication services Phase 2 | NG_RTC_Ph2 | Rel-19 | C1 | 09/25 | 50% | 85% | CP-242107 | 
1050006 | CT aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | Rel-19 | C4 | 09/25 | 85% | 96% | CP-250016 | 
1050020 | CT aspects of Multi-Access (ATSSS_Ph4) | MASSS | Rel-19 | C1 | 09/25 | 40% | 95% | CP-251226 | 

## Slide 10: Rel-19 Work Plan – Non-CT3 led (2/2)
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | WID | Notes
1050019 | CT aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | Rel-19 | C1 | 09/25 | 60% | 95% | CP-250134 | 
1050023 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C1 | 09/25 | 80% | 80% | CP-243266 | 
1050017 | CT aspects of SEAL data delivery enabler for vertical applications Phase 2 | SEALDD_Ph2 | Rel-19 | C1 | 09/25 | 90% | 100% | CP-243261 | 
1050002 | CT aspects of Architecture support of roaming value-added services | TEI19_RVAS | Rel-19 | C4 | 06/25 | 90% | 90% | CP-242022 | 
106002 | CT aspects of 5G NR Femto | 5G_Femto | Rel-19 | C4 | 09/25 | 90% | 100% | CP-250020 | 
1060019 | CT aspects for enabling MSGin5G Service phase 3 | 5GMARCH_Ph3 | Rel-19 | C1 | 06/25 | 15% | 50% | CP-251225 | 
1050021 | CT aspects of ProSe support in NPN | TEI19_ProSe_NPN | Rel-19 | C1 | 09/25 | 100% | 100% | CP-251224 | 
 | CT aspects for application enablement aspects for MMTel | MMTel_App | Rel-19 | C1 | 09/25 | 0% | 30% | CP-250249 | 
1050004 | CT Aspects of Indirect Network Sharing | TEI19_NetShare | Rel-19 | C4 | 09/25 | 100% | 100% | CP-250019 | 
 | IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | Rel-19 | C4 | 09/25 |  |  | CP-251016 | 
 | CT aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | Rel-19 | C1 | 09/25 |  | 70% | CP-251236 | 
 | CT aspects on Advanced Media Delivery | AMD_PRO-MED-CT | Rel-19 | C4 | 09/25 |  |  | CP-251037 | 

## Slide 11: TS/TR sent to CT Plenary
TDoc # | Title | Acronym | Source | Objectives | Release
CP-251137 | Presentation of 3GPP TS 29.482 V1.0.0 | AIML_App | Ericsson | The TS is sent for Information | Rel-19
CP-251138 | Presentation of 3GPP TS 29.437 V1.0.0 | Metaverse_App | Samsung | The TS is sent for Information | Rel-19
CP-251139 | Presentation of 3GPP TS 29.566 V1.0.0 | EnergySys | Samsung | The TS is sent for Information | Rel-19
CP-251140 | Presentation of 3GPP TS 29.392 V1.0.0 | MMTel_App | China Mobile | The TS is sent for Information | Rel-19
CP-251141 | Presentation of 3GPP TS 29.abc V1.0.0 | AmbientIoT-CT | Huawei | The TS is sent for Information | Rel-19

## Slide 12: Exception sheet for work item
TDoc # | Title | Acronym | Source | Objectives | Release
N/A |  |  |  |  | 

## Slide 13: Release 19 Status
Normative work for Release 19 process well and sequentially in the group.
Agreement or endorsement of new/revised Rel-19 WIDs:
  no new WIDs are agreed;
  5 revised WIDs (i.e. XRM_Ph2, Metaverse_App, AIML_CN, UAS_Ph3 and TEI19_SliceSel) are agreed.
  3 new WIDs (i.e. IMS_RES, AMD_PRO-MED-CT and AmbientIoT-CT) and 4 revised WIDs (i.e. MASSS, 5GMARCH_Ph3, IMSProtoc19 and TEI19_ProSe_NPN ) are endorsed, wherein, the new WID on AMD_PRO-MED-CT is change from CT3 to CT4 as the leading WG.
5 LSes and 6 LSes during CT3#140 and CT3#141 meeting respectively, are sent to stage 2 or stage 3 WGs for further clarification.
438 agreed Cat-F/B CRs.

## Slide 14: Release 18 Status
Various essential corrections on misalignments between OpenAPI and main body, or incorrect functionalities.
Some flexibility in the specification of functionality for specific cases to avoid Non-Backward Compatible solutions.
7 Cat-F CRs agreed.

## Slide 15: Pre-Release 18 Status
7 CRs (Cat.F) are agreed in Rel-17 as essential corrections, under eEDGE_5GC, eNA_Ph2 and TEI17_DCAMP WIs respectively.
2 CRs (Cat. F) are agreed in Rel-16 as essential corrections , under SEAL and 5G_URLLC WIs respectively.
2 CRs (Cat. F) are agreed in Rel-15 as essential corrections , under 5GS_Ph1-CT WI.
The total number for deep frozen releases are quite less. Corrections not considered as FASMO were moved to further releases.
Chart: 
| CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108
Rel-15 | 5 | 1 | 0 | 2 | 0 | 1 | 2 | 1 | 0 | 2
Rel-16 | 8 | 6 | 1 | 1 | 7 | 3 | 2 | 2 | 1 | 2
Rel-17 | 53 | 25 | 15 | 17 | 4 | 23 | 13 | 7 | 10 | 7
Pre-Release 18 CRs agreed in CT3

## Slide 16: Backward Incompatible Changes
None

## Slide 17: For Information to CT
CT3 work focused on:
  Agreement and endorsement of new and revised Release 19 Work Items.
  Release 19 normative work, to align with the stage 2 and to bring enhancements to existing functionality.
  Bringing corrections to Release 18 functionalities.
  Essential corrections to deep frozen releases.

## Slide 18: For Action to CT
Approval of the CT3 ToR, agreed by CT3#141 meeting.
Approval of new/revised Rel-19 WIDs led by CT3.
Approval of company CRs as the revisions of agreed CRs in both CT3#140 and CT3#141 meetings. Those CRs are submitted to solve the issues related to the OpenAPI errors identified by the Rapporteurs. All the documents are discussed in CT3 reflector already and can be agreed in the Plenary.
Companies would like to ask stage 2 WGs to complete the requirements on time to enable stage 3 implementation with enough time.

## Slide 19: Acknowledgement
The CT3 Chair wants to thank
  Vice Chairs, Naren and Susana for their support in the CT3 management.
  MCC Dongwook for his excellent effort and work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS/TR rapporteurs, for their hard work, professionalism and commitment for the success of the challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of (e-)meetings and coordination activities.

## Slide 20: Annex

## Slide 21: CRs for conditional approval (1/2)
TDoc # | Title | Spec | CR# | Dependency
C3-251630 | Support Energy Saving Indicator change PCRT for the Energy feature | 29.507 | 0330 | TS 29.571 CR0641
C3-252079 | Terminology alignments for XR data transmission | 29.548 | 0049 | TS 23.433 CR0146
C3-252281 | Enhancements on Data Rate Limitation Information for Non-GBR service data flow | 29.522 | 1612 | TS 23.503 CR1547
C3-252282 | Enhancements on Data Rate Limitation Information for Non-GBR service data flow | 29.514 | 0771 | TS 23.503 CR1547
C3-252285 | Terminology clarification and alignment for steering functionalities | 29.512 | 1380 | TS 23.501 CR6218 TS 23.503 CR1537
C3-252362 | EIF's Unsubscription of Energy Consumption Information from SMF | 29.508 | 0346 | TS 23.502 CR5480 TS 29.508 CR0331
C3-252380 | Procedure definition for QoS and Policy Assistance Analytics | 29.552 | 0152 | TS 23.288 CR1386
C3-252382 | Support of reject request for multiple non-3GPP device identifier(s) | 29.512 | 1378 | TS 23.503 CR1551
C3-252385 | Align the ATSSS capability IE with UE | 29.512 | 1372 | TS 23.501 CR6275
C3-252402 | NTZ restricted frequency bands definition alignments with CT1 | 29.257 | 0068 | TS 23.255 CR0063
C3-252403 | Resolving EN for Eees_EASInformationProvisioning Service | 29.558 | 0277 | TS 23.558 CR0729
C3-252418 | Support altitude reporting failure in the notification | 29.522 | 1613 | TS 23.256 CR0198
C3-252419 | Support to stop altitude reporting in UAVFlightAssistance API | 29.522 | 1628 | TS 23.256 CR0194 TS 23.256 CR0198
C3-252428 | Implement failure reason in CAPIF_API_Invoker_Management_API | 29.222 | 0405 | TS 23.222 CR0277

## Slide 22: CRs for conditional approval (2/2)
TDoc # | Title | Spec | CR# | Dependency
C3-252429 | CAPIF Open Discovery – API definition | 29.222 | 0410 | TS 23.222 CR0291
C3-252436 | QoS notification control in UL and DL direction information | 29.514 | 0768 | TS 23.503 CR1548
C3-252437 | QoS notification control in UL and DL direction information | 29.512 | 1376 | TS 23.503 CR1548
C3-252441 | Enhancements on Data Rate Limitation Information for Non-GBR service data flow | 29.122 | 0948 | TS 23.503 CR1547
C3-252444 | Correction to the remaining data reporting indication | 29.508 | 0336 | TS 23.502 CR5401 TS 29.564 CR0138
C3-252473 | Clarification on the PSDB and PSER in the alternative QoS | 29.514 | 0772 | TS 23.503 CR 1547
C3-252516 | QoS and Policy Assistance Analytics in Nnwdaf_EventsSubscription API | 29.520 | 1017 | TS 23.288 CR1386
C3-252528 | Available Bit rate QoS monitoring reporting | 29.514 | 0767 | TS 23.501 CR6255
C3-252529 | Available Bit rate QoS monitoring reporting | 29.512 | 1375 | TS 23.501 CR6255
C3-252528 | Available Bit rate QoS monitoring reporting | 29.122 | 0943 | TS 23.501 CR6255
C3-252531 | Support reporting requirement and immediate report in ImsEventExposure API | 29.522 | 1630 | TS 23.502 CR5387

## Slide 23: Thank You!
Yali Yan
3GPP CT WG3 Chair
yanyali@huawei.com