## Slide 1: CT WG6 Status Report to TSG CT#109
Heiko Kruse
CT6 chair, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chair
ETSI
Re-elected at CT6#122 (05/25)
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vice-chair
ETSI
Re-elected at CT6#117 (11/23) ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#123
      (26 – 29 August 2025, Gothenburg, SE)
Upcoming Meetings
  Ordinary:
    CT6#124
      (18 – 21 November 2025, Dallas, US)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  117
  Agreed CRs
  28
  Cat A(1)/B (9)/C (0)/F (16)/D (2)
  Rel-15(0) / Rel-16(0) / Re-17(0) / Rel-18 (23) / Rel-19(5)
  Postponed:
    0 CRs
Agreed pCRs
  none
Attendances
    CT6#123: 103 registered (95 F2F, 8 online),
    81 attended
Other information (if needed)
  Terms of Reference have been updated
    Some editorial corrections
    Addition of tasks
    Addition of 6G

## Slide 5: Revised agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives
C6-250445 | Revised WID on CT aspects of MINT support in EPS for 5G-only national roaming UE | China Telecommunications Corp | For CT6, the expected work includes to: - add parameters required for disaster roaming services to be pre-configured in USIM

## Slide 6: New agreed/endorsed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 7: Work Plan Rel-16, Rel-17
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
910008 | WID on CT aspects on UICC-terminal interface testing for UEs with non-removable UICCs | nrUICC_UEConTest | Rel-16 | C6 | 03/22 | 100% | 100% | CP-210086
920061 | Enhancement for the 5G Control Plane Steering of Roaming for UE in CONNECTED mode | eCPSOR_CON | Rel-17 | C6 | 03/22 | 100% | 100% | CP-210148
920081 | CT aspects of Enhancement for Proximity based Services in 5GS | 5G_ProSe | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212105
930044 | CT6 aspects of 5GC architecture for satellite networks | 5GSAT_ARCH-CT | Rel-17 | C6 | 03/22 | 100% | 100% | CP-210149
920048 | CT aspects of architecture enhancements for 3GPP support of advanced V2X services - Phase 2 | eV2XARC_Ph2 | Rel-17 | C6 | 03/22 | 100% | 100% | CP-211116
930048 | CT4 aspects on CT aspects of Support for Minimization of service Interruption | MINT | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212166
930046 | IMS voice service support and network usability guarantee for UE’s E-UTRA capability disabled scenario in 5GS | ING_5GS | Rel-17 | C6 | 03/22 | 100% | 100% | CP-212231
950046 | CT aspects of NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_ARCH_EPS | Rel-17 | C6 | 03/22 | 100% | 100% | CP-213079
950044 | CT6 aspects of Architecture Enhancement for NR Reduced Capability Devices | ARCH_NR_REDCAP | Rel-17 | C6 | 03/22 | 100% | 100% | CP-213210
950042 | Non-Seamless WLAN offload authentication in 5GS | NSWO_5G | Rel-17 | C6 | 03/22 | 100% | 100% | CP-220095

## Slide 8: Work Plan Rel-18
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
960004 | New SID on GBA_U Based APIs | FS_GBA_U_API | Rel-18 | C6 | 03/23 | 100% | 100% | CP-2201185
960005 | Study on new UICC application for NSSAA | FS_NS_Slice-USIM | Rel-18 | C6 | 09/23 | 100% | 100% | CP-2201186
970057 | CT aspects of Signal level Enhanced Network SElection | SENSE | Rel-18 | C1 / C6 | 12/22 | 100% | 100% | CP-222237
980063 | CT aspects of proximity based services in 5GS Phase 2 | 5G_ProSe_Ph2 | Rel-18 | CT-wide | 12/23 | 100% | 100% | CP-223110
990062 | CT Aspect of Further Architecture Enhancement for UAV and UAM | UAS_Ph2 | Rel-18 | CT-wide | 03/24 | 100% | 100% | CP-230191
990004 | Update UE conformance test specification to Rel-17 | UEConTest_R17 | Rel-17 | C6 | 04/24 | 100% | 100% | CP-230022
990079 | UE pre-configuration for 5MBS | UEConfig5MBS | Rel-18 | C6 | 03/24 | 100% | 100% | CP-230201
1000022 | CT aspects of MBS support for V2X services | TEI18_MBS4V2X | Rel-18 | C1 / C6 | 03/24 | 100% | 100% | CP-231290
1000002 | Enhancement of Network Slicing UICC application for network slice-specific authentication and authorization | eNS_UICC | Rel-18 | C6 | 03/24 | 100% | 100% | CP-231351
1000003 | New WID on GBA_U Based APIs | GBA_U_APIs | Rel-18 | C6 | 03/24 | 100% | 100% | CP-231107
990023 | CT aspects of Next Generation Real time Communication services | NG_RTC | Rel-18 | C6 | 03/24 | 100% | 100% | CP-233211
1000021 | CT aspects of MPS_WLAN | MPS_WLAN | Rel-18 | C6 | 06/24 | 100% | 100% | CP-240299

## Slide 9: Work Plan Rel-19
Legend Green row – Newly completed
Yellow row – outstanding issues, currently on time Red row – behind estimated time schedule
black text - no change since the last plenary
blue text - Updated text since last plenary
UID | Name | Acronym | Release | Group | End | Status old | Status new | Notes
1040002 | Update UE conformance test specification to Rel-18 | UEConTest_R18 | Rel-18 | C6 | 06/25 | 40% | 100% | CP-241022
105016 | UE conformance test for NB-IoT/eMTC Non-Terrestrial Networks in EPS | IoT_SAT_UEConTest | Rel-18 | C6 | 09/25 | 60% | 100% | CP-242075
105070 | CT aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | Rel-19 | C6 | 09/25 | 0% | 100% | CP-242250
105008 | Test method of GBA_U Based APIs | TEST_GBA_U_APIs | Rel-18 | C6 | 06/25 | 60% | 80% | CP-242028
105040 | CT aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | Rel-19 | C6 | 09/25 | 90% | 100% | CP-242108
1080003 | Harmonization of test case definitions for cross-RAT usability | TestHarmon_CrossRAT | Rel-18 | C6 | 03/26 | 0% | 0% | CP-251036
1080022 | CT aspects of MINT support in EPS for 5G-only national roaming UE | MINT_Ph2 | Rel-19 | C6 | 09/25 | 0% | 0% | CP-251282

## Slide 10: Exception sheets
TDoc # | Title | Source | Rapporteur
CP-252017 | CT aspects of MINT support in EPS for 5G-only national roaming UE | CT6 | Li Mingxue, China Telecom
CP-252177 | Rel-19 Work Item Exception for LoSePLMN-CT with CT6 aspects | Vodafone | Yang Lu; Vodafone

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 12: Release 19 Status
Made a lot of progress and majority of work items finalized
Exception for MINT_Ph2
Outstanding decision on LoSePLMN-CT
Test work item on Harmonization of test case definitions for cross-RAT usability not started yet

## Slide 13: Release 18 Status
All work items 100%

## Slide 14: Release 17 Status
all work items completed.
No CRs

## Slide 15: Release 16 Status

## Slide 16: Release 15 Status
No CRs

## Slide 17: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 18: For Information to CT
In CR-pack CP-252029 the CRs C6-250500 and C6-250508 related to WID LoSePLMN-CT depend on approval of CT1 CRs TS22.011 CR#0373, TS23.122 CR#1344, TS24.368 CR#0087
As the CT1 CRs have been postponed, also the CR-pack in CP-252029 should be postponed
There is a related exception sheet as a company contribution in CP-252177

## Slide 19: For Action to CT
none

## Slide 20: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 21: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chair
heiko.kruse@idemia.com