TSG CT WG Meeting #109	CP-252066

15 - 16 September. 2025, Beijing, CN

Source:	CT3

Title:	Rel-19 Work Item Exception for IMS_RES-CT

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		IMS Disaster Prevention and Restoration Enhancement

## Acronym : 	IMS_RES-CT

## Unique Identifier :	1080001

Release 19 Submission form

| Feature / Item: | IMS_RES-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | TSG CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | IMS disaster prevention and restoration ability is impacted |  |  |  |  |
| Specification(s) affected: | 3GPP TS 29.213, 3GPP TS 29.513, 3GPP TS 29.214, 3GPP TS 29.514 |  |  |  |  |
| Task(s) within work which are not complete: | The following tasks are not complete: - Complete stage-3 aspects for PCF/PCRF interfaces and updates IMS session establishment procedure as specified in 3GPP TS 23.380. |  |  |  |  |
| Consequences if not included in Release 19: | Some of the IMS disaster prevention and restoration enhancements are not supported in Release 19. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on IMS Disaster Prevention and Restoration Enhancement.

Contentious Issues:

None.