## Slide 1: CT WG4 Status Report to TSG CT#109
Yue Song
3GPP CT4 Chair, China Mobile

## Slide 2: TSG CT4 Officials
Song Yue
TSG CT WG4 Chair
CCSA songyue@chinamobile.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org
Li Zhijun
TSG CT WG4 Vicechair
ETSI li.zhijun3@zte.com.cn
Anders Askerup
TSG CT WG4 Vicechair
ATIS aaskerup@cisco.com

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#130 Goteborg (SE)
  E-meeting:
    None
Upcoming Meetings
  Ordinary:
    CT4#131 Sophia-Antipolis (FR)
    CT4#132 Dallas (US)
  E-meeting:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  CT4#130: 628
Agreed CRs
  CT4#130: 209 67 (B), 134 (F/C/D), 8 (A)
Agreed pCRs
  CT4#130: 17 1 (29.889), 2 (29.570), 6 (29.369), 4 (29.867), 4 (29.506)
Attendances
  CT4#130: 205/225 (F2F) , 0/13 (online)
Other information
    some statistics
  In Meeting rooms we had 20 to 30 delegates depending on the topic.
  CT4#130 was 5 days long

## Slide 5: New Agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-252016 | New WID on Protocol for AI Data Collection from UPF | China Mobile | The aim of this work item is to specify the solutions that concluded to be standardized in 3GPP TR 29.889

## Slide 6: Revised Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-252191 | Revised WID on CT aspects on Advanced Media Delivery | Qualcomm | Delta: To remove impacts on CT3 and corresponding CT3 tasks

## Slide 7: New Agreed Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
None this time

## Slide 8: Revised Study/Work Items endorsed by CT4
TDoc # | Title | Source | Objectives
C4-253067 | Revised WID on CT aspects of Extended Reality and Media service (XRM) Phase 2 | Nokia | 
C4-253354 | Revised WID on CT aspects of Architecture support of Ambient power-enabled Internet of Things | Huawei | 
C4-253359 | Revised WID on CT aspects of MINT support in EPS for 5G-only national roaming UE | China Telecommunications Corp. | 

## Slide 9: Work Plan CT4 Led (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1000001 | Study on Reducing Information Exposure over SBI | FS_RedInfExp_SBI | 2023-12-12 | 100% | CP-231350 | 100% | 
1010003 | Study on IMS Disaster Prevention and Restoration Enhancement | FS_IMS_RES | 2024-3-3 | 100% | CP-232281 | 100% | 
1040053 | CT4 Aspects on Minimize the Number of Policy Associations | TEI19_MINPA | 2025-3-3 | 100% | CP-241295 | 100% | 
1040051 | CT4 aspects of Service Based Interface Protocol Improvements Release 19 | SBIProtoc19 | 2025-9-9 | 60% | CP-241021 | 100% | 
1040003 | Subscriber Data Migration | SUBDMIG | 2024-6-17 | 95% | CP-241023 | 98% | 
1040005 | Study on Protocol for AI Data Collection from UPF | FS_PAIDC_UPF | 2024-6-17 | 90% | CP-241025 | 95% | 
1050001 | CT4 aspects of UPF enhancement for Exposure And SBA Phase 2 | UPEAS_Ph2 | 2025-9-9 | 100% | CP-242021 | 100% | 
1050002 | CT4 aspects of Architecture support of roaming value-added services | TEI19_RVAS | 2025-6-6 | 100% | CP-242022 | 100% | 
1050003 | CT4 aspects of On-demand broadcast of GNSS assistance enhancement | TEI19_OBGAD | 2025-9-9 | 100% | CP-242023 | 100% | 
1050004 | CT4 aspects of Indirect Network Sharing | TEI19_NetShare | 2025-9-9 | 100% | CP-242024 | 100% | 
1050005 | CT4 aspects of NF discovery and selection by target PLMN | TEI19_NFsel_by_tPLMN | 2025-9-9 | 100% | CP-242025 | 100% | 
1050006 | CT4 aspects of enhancement of support for Edge Computing in 5G Core network - Phase 3 | eEDGE_5GC_Ph3 | 2025-9-9 | 90% | CP-242026 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 10: Work Plan CT4 Led (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050007 | CT4 aspects of MPS for IMS Messaging and SMS services | MPS4msg | 2025-9-9 | 92% | CP-242027 | 95% | 
1050009 | CT4 aspects of Identifying non-3GPP Devices Connecting behind a UE or 5G-RG | UIA_ARC | 2025-9-9 | 95% | CP-242029 | 100% | 
1060001 | CT4 aspects of Subscription control for reference time distribution in EPS | TEI19_TIME_SUB_EPS | 2024-12-9 | 100% | CP-243017 | 100% | 
1060002 | CT4 aspects of 5G NR Femto | 5G_Femto | 2025-9-9 | 100% | CP-243018 | 100% | 
1060003 | Reducing Information Exposure over SBI | RedInfExp_SBI | 2025-9-9 | 100% | CP-243019 | 100% | 
1060005 | CT4 Aspects on Deferred 5GC-MT-LR Procedure for Periodic Location Events based NRPPa Periodic Measurement Reports | TEI19_DLPMR | 2025-3-3 | 100% | CP-243048 | 100% | 
1070001 | CT4 Aspects of PRU Usage Extension supported by Core Network | TEI19_PRUE | 2025-6-6 | 100% | CP-250017 | 100% | 
1080001 | IMS Disaster Prevention and Restoration Enhancement | IMS_RES-CT | 2025-9-9 | 30% | CP-251016 | 70% | 
1080002 | Study on IMS resiliency | FS_IMSResil | 2025-9-9 | 10% | CP-251280 | 40% | 
1080004 | CT4 aspects on Advanced Media Delivery | AMD_PRO-MED-CT | 2025-9-9 | 50% | CP-251037 | 100% | 
1090001 | Protocol for AI Data Collection from UPF | PAIDC_UPF | 2025-9-9 | - |  | 95% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 11: Work Plan CT4 Supported (1/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1040057 | CT4 aspects of Enhancing Parameter Provisioning with static UE IP address and UP security policy | TEI19_IP_SP_EXP | 2024-6-17 | 100% | CP-241297 | 100% | 
1040055 | CT4 aspects of Providing per-subscriber VLAN instructions from UDM and DN-AAA | TEI19_VLANSUB | 2024-6-17 | 100% | CP-241072 | 100% | 
1040066 | CT4 aspects of Protocol enhancements for Mission Critical Services | MCProtoc19 | 2024-6-17 | 0% | CP-241283 | 100% | No actual contribution
1040068 | CT4 aspects of Enhancement of controlling RAT utilization | ECRATU | 2024-6-17 | 98% | CP-241298 | 100% | 
1050102 | CT4 aspects of Vehicle Mounted Relays Phase 2 | VMR_Ph2 | 2025-6-6 | 100% | CP-242253 | 100% | 
1050049 | CT4 aspects of Core Network Enhanced Support for Artificial Intelligence (AI)/Machine Learning (ML) | AIML_CN | 2025-9-9 | 70% | CP-242247 | 95% | 
1050086 | CT4 aspects of QoS monitoring enhancement | TEI19_QME | 2024-12-12 | 100% | CP-242061 | 100% | 
1050069 | CT4 aspects of Next Generation Real time Communication services | NG_RTC_Ph2 | 2025-9-9 | 85% | CP-242250 | 95% | 
1050043 | CT4 aspects of integration of satellite components in the 5G architecture Phase 3 | 5GSAT_Ph3_ARCH | 2025-9-9 | 90% | CP-242103 | 100% | 
1050039 | CT4 aspects of Proximity-based Services in 5GS Phase 3 | 5G_ProSe_Ph3 | 2025-9-9 | 90% | CP-242108 | 100% | 
1050059 | CT4 aspects of Multi Access | MASSS | 2025-9-9 | 95% | CP-242259 | 100% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 12: Work Plan CT4 Supported (2/2)
UID | Name | Acronym | Target | Old% | WID | New% | Change or Comment
1050082 | CT4 aspects of ProSe support in NPN | TEI19_ProSe_NPN | 2025-9-9 | 95% | CP-242106 | 100% | 
1060037 | CT4 aspects of Extended Reality and Media service (XRM) Phase 2 | XRM_Ph2 | 2025-9-9 | 90% | CP-243075 | 100% | 
1060047 | CT4 aspects of Phase3 for UAS, UAV and UAM | UAS_Ph3 | 2025-9-9 | 90% | CP-243077 | 100% | 
1070035 | CT4 aspects of Energy Efficiency and Energy Saving | EnergySys | 2025-9-9 | 75% | CP-250247 | 95% | 
1070050 | CT4 aspects of Support for PWS in Satellite E-UTRAN and Satellite NG-RAN | PWS_NTN | 2025-9-9 | Stopped | CP-250132 | Stopped | 
1070043 | CT4 aspects of Network Controlled Network Slice Selection | TEI19_SliceSel | 2025-9-9 | 100% | CP-250073 | 100% | 
1080032 | CT4 aspects of Architecture support of Ambient power-enabled Internet of Things | AmbientIoT-CT | 2025-9-9 | 60% | CP-251281 | 95% | 
 | CT4 aspects of Minimization of Service Interruption During Core Network Failure Phase 2 | MINT_Ph2 | 2025-9-9 | - |  | 0% | 
Legend Green row – Newly completed
Yellow row – small outstanding issues Red row – Exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 13: Work Plan Highlighting
4 work items led by CT4 are newly completed, 8 work items supported by CT4 are newly completed
A new WI (PAIDC) was created, and most of the work has been done on the same meeting, no exception needed
For WI MCProtoc19, it has been assessed that no CT4 impact in Rel-19, and marked as complete.
Two WIs (IMS_RES-CT, MINT_Ph2) could not reach 95% completion, exception sheets submitted
The other WIs not marked as completed are of small outstanding issues

## Slide 14: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-252181 | TR 29.889 | v2.0.0 | Huang Zhenning (China Mobile) | Approval
CP-252182 | TS 29.369 | v1.0.0 | Jing Hao (Huawei) | Information and Approval
CP-252183 | TS 29.506 | v1.0.0 | Wang Rong (China Mobile) | Information and Approval
CP-252184 | TS 29.570 | v2.0.0 | Roya Rezagah (Huawei) | Approval

## Slide 15: Exception sheets to CT plenary
TDoc # | Title | Acronym | Source
CP-252179 | Exception sheet on MINT_Ph2 | MINT_Ph2 | China Telecom
CP-252180 | Exception sheet on IMS_RES-CT | IMS_RES-CT | China Telecom

## Slide 16: Release 16 Status
Overall Rel-16
No CR was agreed for Rel-16
Chart: R16 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109
系列 1 | 47 | 23 | 26 | 11 | 9 | 12 | 6 | 4 | 10 | 4 | 4 | 2 | 0 | 0 | 0

## Slide 17: Release 17 Status
Overall Rel-17
3 CAT F CRs were agreed for Rel-17
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R17 CAT F CRs
| CT#95 | CT#96 | CT#97 | CT#98 | CT#99 | CT#100 | CT#101 | CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109
系列 1 | 152 | 128 | 187 | 81 | 46 | 47 | 37 | 45 | 41 | 17 | 11 | 9 | 9 | 10 | 3

## Slide 18: Release 18 Status
Overall Rel-18
11 CAT F CRs were agreed for Rel-18
  All CRs are agreed by consensus and we agreed that they fulfill FASMO criteria.
Chart: R18 CAT F CRs
| CT#102 | CT#103 | CT#104 | CT#105 | CT#106 | CT#107 | CT#108 | CT#109
系列 1 | 274 | 157 | 279 | 88 | 50 | 26 | 31 | 11

## Slide 19: Release 19 Status
Overall Rel-19
67 CAT B CRs were agreed for Rel-19
  121 CAT F/C/D CRs were agreed for Rel-19
  17 pCRs were agreed for Rel-19
Chart: R19 CRs/pCRs
| CT#105 | CT#106 | CT#107 | CT#108 | CT#109
CAT B | 33 | 130 | 94 | 91 | 67
CAT F/C/D | 73 | 112 | 90 | 144 | 121
pCR | 12 | 15 | 8 | 29 | 17

## Slide 20: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 21: For Information to CT
CT4 agreed a CR (see C4-253085) which updates the description of two JWT claims. Accordingly, the IANA registration information of these two JWT claims (see IANA registry of JWT claims) needs also update. Responsible MCC has already been informed.

## Slide 22: For Action to CT
During the work of FS_PAIDC_UPF/ PAIDC_UPF, there is one solution on which CT4 could not reach consensus. One LS (see C4-253576) has been sent to SA2 for more clarification. Please CT report this matter to SA, and request SA to task SA2 respond to this LS in October meeting, so that CT4 will be able to complete the SI/WI within Rel-19 timeframe.

## Slide 23: Acknowledgement
The Chair wants to:
  Thank CT4 delegates for their hard work, their dedication and their excellent team spirit and to be open for compromises during the discussions and in the offline discussion.
  Thank the CT4 vice chairs for chairing the parallel sessions, their support before and during the meeting.
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files.
  Thank Kimmo for his excellent work and support as MCC.
  Thanks to the Host of the meeting and the support during the meeting.

## Slide 24: Annex

## Slide 25: CRs for Conditional Approval
TD# | Title | TS | CR | Other Aff Specs | Affected WG
C4-253399 | Add ExtendedFacility | 24.080 | 0127 | 24.008-3359 | CT1
C4-253388 | Update of Nsmf_PDUSession_Update service to support Non-3GPP Device Connection Information | 29.502 | 0884 | 24.501-6960 | CT1
C4-253117 | AUSF subscribers reallocation | 29.503 | 1481 | 23.527-0099 | SA2
C4-253534 | RAT Type for PDU Session Events | 29.503 | 1497 | 23.502-5531 | SA2
C4-253481 | Detailed UE Policy Delivery Outcome in the UDR | 29.504 | 0320 | 29.519-0617... | CT3
C4-253425 | AIoT sesseion release | 29.518 | 1237 | 23.369-0054 | SA2
C4-253519 | RAT Types for 2G/3G interworking scenarios | 29.571 | 0670 | 29.512-1386 | CT3

## Slide 26: Thank You!
Yue Song
3GPP TSG CT WG4 Chair
songyue@chinamobile.com