3GPP TSG CT Meeting #79	CP-180094

Chennai, India; 19th – 20th March 2018	revision of CP-172033

Source:	CT1

Title:	Revised WID on IMS impact due to 5GS IP-CAN

Agenda item:	15.1

Document for:	APPROVAL

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	IMS impact due to 5GS IP-CAN

## Acronym: 5GS_Ph1-IMSo5G

## Unique identifier: 	760029

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent and child Work Items

| Parent and child Work Items |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 740005 | 5G System Architecture - Phase 1 | 5G System Architecture - Phase 1 parent feature |
| 740061 | 5G System Architecture - Phase 1 | Stage 2 of 5G System Architecture - Phase 1 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | Stage 1 requirements |
| 700017 | Study on Architecture and Security for next Generation System | Stage 2 architectural requirements conclusion, TR 23.799 |
| 710045 | Study on Architecture and Security for Next Generation System | Stage 2 security requirements; TR 33.899 |
| 700058 | Study on Scenarios and Requirements for Next Generation Access Technologies | RAN study; TR 38.913 |

## 3	Justification

Voice services including emergency call are basic services provided by operators, which should be supported in the initial deployment of next generation system (5G). During the SA2 discussion it was agreed that the voice services should still be provided by IMS network and the 5GC provides a new type of IP-CAN for the UE to access IMS.

To support the new type IP-CAN provided by 5GC, there are protocol level impacts on IMS. The following (potential) impacts on IMS have been identified:

i)	IP-CAN specific requirements need to be added in 24.229 (similar to Annex B, Annex L, etc.);

ii)	There are some IMS MOs which relate to IP-CAN type, those MOs need update;

iii)	potential subscription data impacts due to5G;

iv)	potential Cx impacts due to 5G ;

v)	Sh impact, e.g. location information;

vi)	potential impacts on numbering and addressing in IMS due to 5G;

vii)	Rx impact, e.g. access network information reporting.

Some of the IMS issues have dependency on the 5GC study thus can only be addressed after the corresponding 5GC work is done, to put such IMS works in 5GS_Ph1-CT work item will delay the delivery of the implementations of 5GC basic functionalities. Taking into account that these works are only within IMS area, it is proposed to handle them in a separated work item, with that the 5G system work will not be delayed by pure IMS issues.

## 4	Objective

The objective is to study and then specify the core-network and terminal protocol aspects to support IMS services including IMS emergency services over 5G. This work item is to deal with the technical issues within IMS area, while those of the 5G core network are not covered in this work item.

For CT1, the expected work will include analysis and the related normative work on (non-exhaustive list):

a)	SIP protocol and IMS procedures impacts of new type of IP-CAN;

b)	IMS MO impacts of new type of IP-CAN;

For CT3, the expected work will include analysis and the related normative work on (non-exhaustive list):

a)	impacts on Rx interface related to IMS due to 5G;

For CT4, the expected work will include analysis and the related normative work on (non-exhaustive list):

a)	potential impacts on subscription data related to IMS due to 5G;

b)	potential impacts on Cx interface due to 5G;

c)	impact on Sh interface due to 5G;

d)	potential impacts on numbering and addressing in IMS due to 5G.

The work which has dependency on the outcome of the 5GS study, i.e. the 5GS_Ph1-CT WI, can only be started after relevant study in 5GS_Ph1-CT has been completed.

## 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | Series | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |
| --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# |
| 24.229 (CT1) | SIP protocol and IMS procedures impacts of new type of IP-CAN; | CT#80 (June, 2018) |
| 24.167 (CT1) | IMS MO impacts of new type of IP-CAN | CT#80 (June, 2018) |
| 23.008 (CT4) | Potential impacts on subscription data related to IMS | CT#80 (June, 2018) |
| 29.228 (CT4) | Potential impacts on Cx interface due to 5G | CT#80 (June, 2018) |
| 29.229 (CT4) | Potential impacts on Cx interface due to 5G | CT#80 (June, 2018) |
| 29.328 (CT4) | Impacts on Sh interface due to 5G | CT#80 (June, 2018) |
| 29.329 (CT4) | Impacts on Sh interface due to 5G | CT#80 (June, 2018) |
| 23.003 (CT4) | Potential impacts on numbering and addressing in IMS due to 5G | CT#80 (June, 2018) |
| 29.213 (CT3) | IMS related impacts due to 5G | CT#80 (June, 2018) |
| 29.214 (CT3) | impacts on Rx interface related to IMS due to 5G | CT#80 (June, 2018) |

## 6	Work item Rapporteur(s)

Song Yue (China Mobile)

songyue (at) chinamobile (dot) com

## 7	Work item leadership

CT1

## 8	Aspects that involve other WGs

## 9	Supporting Individual Members

Supporting IM name

China Mobile

Huawei

Deutsche Telekom

Orange

NEC

ZTE

Vodafone

HiSilicon

AT&T

Nokia

Alcatel-Lucent Shanghai Bell