## Slide 1: CT WG4 Status Report to TSG CT#84
Peter Schmitt
3GPP TSG CT WG4 Chairman, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
New elected in CT4#90
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@t-mobile.at
New elected in CT4#91
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT4#90 (Xi’an, CN)
    CT4#91 (Reno, US)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT4#92 (Wroclaw , PL)
  Ad-hoc:
    None

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  547 in CT4#90 and 539 in CT4#91
Agreed CRs
  Cat B(73)/C/F(217)
Agreed pCRs
  59
Attendances
    CT4#90 (Xi’an, CN): 128 present: ~35
    CT4#91 (Reno, US): 119 present:~30
Other information
  5GS_Ph1-CT
  In CT4#90 agreed CAT F: 87
  In CT4#91 agreed CAT F: 88
  Release 16 work:
  In CT4#90 agreed CAT B: 21
  In CT4#91 agreed CAT B: 43

## Slide 5: New agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
C4-192277 CP-191065 | WID: CT aspects of SBA interactions between IMS and 5GC [eIMS5G_SBA] | Ericsson | -Nhss: New services for the IMS service logic. -Update of discovery methods for HSS and P-CSCF
C4-192509 CP-191061 | WID: CT aspects of optimisations on UE radio capability signalling, [RACS ] | Qualcomm | -Nucmf: the UE Radio Capability Management Service -Interface UCMF to MME
C4-192416 CP-191066 | WID: User data interworking, Coexistence and Migration, [UDICOM] | Nokia | -stage 2: User Data Interworking, Coexistence and Migration -stage 3: HSS services for interworking with UDM;
C4-191486 CP-191063 | WID: CT Aspects of 5G URLLC [5G_URLLC] | Huawei | e.g. redundant PDU sessions for an S-NSSAI/DNN and UPF selection
C4-191485 CP-191062 | WID: CT aspect of 5G-SRVCC [5G_SRVCC] | China Unicom | -Impacts to Namf_Communication service to support 5G_SRVCC. -SRVCC impact on the N26 interface.
C4-191310 CP-191060 | WID: Service based protocol improvements [SBIProtoc16] | China Mobile | Subject is to use it for small improvements for SBI.
C4-191311 CP-191203 | SID: Study on Nudsf Service Based Interface [FS_NUDSF] | Hewlett-Packard Enterprise | Study the Nudsf service as a service based interface and as defined in 3GPP TS 23.502

## Slide 6: Work Plan (1/2)
Name | Acronym | Start | End | % | WID
CT4 aspects of Vertical_LAN | Vertical_LAN | 14/03/2019 | 12/12/2019 | 5 | CP-190195
CT4 aspects of 5G_CIoT | 5G_CIoT | 14/03/2019 | 12/12/2019 | 10 | CP-190198
CT4 aspects of 5G_eLCS | 5G_eLCS | 07/03/2019 | 05/12/2019 | 10 | CP-190190
CT4 aspects of eNA | eNA | 07/03/2019 | 05/12/2019 | 20 | CP-190194
CT4 aspects of 5WWC | 5WWC | 07/03/2019 | 05/12/2019 | 0 | CP-190200
CT4 aspects of ePWS (Possible impacts) | ePWS | 06/09/2018 | 13/12/2019 | 0 | CP-182228
CT4 aspects of eNS | eNS | 07/03/2019 | 05/12/2019 | 30 | CP-190196
CT4 aspects of PARLOS | PARLOS | 14/03/2019 | 12/12/2019 | 0 | CP-190197
CT4 aspects of ETSUN | ETSUN | 08/03/2019 | 06/12/2019 | 25 | CP-190192
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan (2/2)
Name | Acronym | Start | End | % | WID
CT4 aspects of ATSSS | ATSSS | 11/03/2019 | 09/12/2019 | 25 | CP-190201
CT4 aspects of 5G_eSBA | 5G_eSBA | 14/03/2019 | 12/12/2019 | 10 | CP-190191
CT4 Aspects of E2E_DELAY | E2E_DELAY | 14/03/2019 | 12/12/2019 | 100 | CP-190193
Shared Data Handling on Nudm and Nudr | Shared_Data | 06/06/2018 | 14/12/2018 | 100 | CP-181136
Study on Load and Overload Control of 5GC Service Based Interfaces | FS_LOLC | 06/06/2018 | 14/06/2019 | 90 | CP-181195
Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 06/06/2018 | 12/06/2019 | 80 | CP-183245
Study on User Plane Protocol in 5GC | FS_UPPS | 15/12/2017 | 14/06/2019 | 90 | CP-182052
User data interworking, Coexistence and Migration | UDICOM | 03/062019 | 19/03/2020 | 10 | New CP-191066
Study on Nudsf Service based Interface | FS_NUDSF | 03/062019 | 19/03/2020 | 10 | New CP-191203
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan (2/2)
Name | Acronym | Start | End | % | WID
Service based protocol improvements | SBIProtoc16 | 03/062019 | 19/03/2020 | 10 | New CP-191060
CT aspects of optimisations on UE Radio capability signalling | RACS | 03/062019 | 19/03/2020 | 0 | New CP-191061
SBA interactions between IMS and 5GC | eIMS5G_SBA | 03/062019 | 19/03/2020 | 0 | New CP-191065
CT Aspects of 5G URLLC | 5G_URLLC | 03/062019 | 19/03/2020 | 5 | New CP-191063
CT aspect of single radio voice continuity from 5GS to 3G | 5G_SRVCC | 03/062019 | 19/03/2020 | 0 | New CP-191062
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
None This time

## Slide 10: Release 16 Status
Title:
  Study on User-plane Protocol [FS_UPPS] (CT4)
Objectives:
  Set of criteria for user plane protocol selection based on Rel-16 requirements and candidate protocol evaluation to replace/omit GTP-U
TR: 29.892 v 1.2.0
Status:
  Evaluation criteria enhanced and aligned between the alternatives
  Evaluation of SRv6 including GTP-U parameters is agreed
  Conclusion clause structure is agreed.
  Clarified that the TR analysis SRv6+GTP-U versus SRv6 without GTP-U (SRv6 is performing the signalling)
  Very controversial discussion so no final conclusion could be reached
Next steps:
  Complete the conclusion section
  to guaranty the completion of the TR in Q3 a technical vote will be announced for CT4#93 and will be held if no consensus can be reached.
SID completion: 90%

## Slide 11: Release 16 Status
Title:
  Study on IETF QUIC Transport for 5GC Service Based Interfaces [FS_QUIC] (CT4)
Objectives:
  Study the differences between HTTP/2 over TCP vs HTTP/2 over QUIC and appraise the possible advantages of using QUIC as transport for the Service Based Interfaces
TR: 29.893 v 1.2.0
Status:
  Analysis on trouble shooting (network and application level) is added.
  Transport proxy traversal is added
  additions did not change the interim evaluation and conclusion agreed. Interim conclusion points that for Rel-16 QUIC is not suitable to be adopted for SBI.
Next steps:
  Keep TR aligned with IETF status final conclusion once the RFC is completed.
SID completion: 80%

## Slide 12: Release 16 Status
Title:
  Study on Load and Overload Control of 5GC SBI [FS_LOLC](CT4)
Objectives:
  Identify the requirements and solution for Load Control and Overload Control, including Overload Prevention and Detection, and Overload Mitigation, and backward compatibility.
TR: 29.843 v 1.2.0
Status:
  New solutions for Overload control were added.
  Delegates asked for moretime to check these new solution
Next steps:
  Agree on final conclusion and start normative work.
SID completion: 90%

## Slide 13: Release 16 Status
Title:
  CT Aspects of Media Handling for RAN Delay Budget Reporting in MTSI, [E2E_DELAY-CT] (CT4 part)
Objectives:
  SA4 has introduced the feature Delay Budget Information (DBI) in TS 26.114 as an option. DBI signalling for voice and video media streams has to be introduced towards MGW.
Status:
  DBI is added on Interface between:
    MRFC and MRFP (Mp).
    IMS-ALG and IMS-AGW (Iq)
    Configure TrGW connection point via Ix
Next steps:
  none.
WID completion: 100%

## Slide 14: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  Consolidation of API specifications
  Alignment with stage 2
  SA3LI has informed CT4 that non of the network internal interface (protocolls) are reused for LI, CT4 has removed all LI references in TS 29.244
Still 50% of the meeting time we spend to 5GS, work is going down

## Slide 15: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 16: For Information to CT
Check of the OpenAPI specification files by the rapporteur/delegates
  In last plenary period CT3 and CT4 had a different procedure for checking Open API and implementing the CRs and their corrective CRs to plenary.
  This time CT3 and CT4 have jointly discussed and agreed how to perform this task
  Rapporteuers have implemented all agreed CRs and informed other about the identified errors and asked source companies to provide revisions to plenary
  Rapporteurs and delegates have been encouraged to:
    use the tool provided by ETSI Forge and provide feedback

## Slide 17: For Action to CT
LS
C4-192467 Rel-15 LS on clarification for N32 security (send to: SA3, CT, SA)
SA3 indicated their intention to change the name of "Application Layer Security" (ALS) to "Protocol for N32 Interconnect Security" (PRINS), CT4 have aligned 3GPP TS 29.573 with CR #0014 in CP-191043.
If CR 0014 to 29.573 is not agreed or changed CT has to inform SA and SA3 to avoid misalignment between stage 2 and stage 3.

## Slide 18: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thank Susana and CT3 delegates for the coordination and the joint sessions on 5GS work between CT3 and CT4
  Thank WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank CT4 vice chairs Yvette Koza and Song Yue for their help in CT4 management
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing IT facilities.
  Thank the hosts CF3 and NAF of the meetings in Xi’an and Reno.
  Thanks to the leaving CT4 Chairman Lionel Morand for great work, he has done during his time as CT4 Chairman.

## Slide 19: Annex

## Slide 20: CRs for Conditional Approval
CRs with dependencies to SA2 agreed CRs
TS | CR | Rev | Rel | Title | TD# | Other Aff Specs | AffectedWG | S2 Tdoc
29.244 | 0251 | 1 | Rel-15 | Matching a PFD | C4-192393 | 23.203-1126 | SA2 | S2-1904184
29.274 | 1945 | 2 | Rel-16 | Cause in Context Acknowledge | C4-192465 | 23.502-1231 | SA2 | S2-1903930
29.502 | 0130 | 4 | Rel-16 | PDU Session Establishment support Control Plane CIoT Optimization | C4-192342 | 23.502-1184 | SA2 | S2-1906139
29.502 | 0135 | 2 | Rel-15 | Correct Nsmf_PDUSession_Create to support Mobility Restriction | C4-192459 | 23.502-0934 | SA2 | Approved at SA#83
29.502 | 0137 | 4 | Rel-16 | MA PDU Session Release over a Single Access | C4-192523 | 23.502-1217 | SA2 | S2-1904134
29.502 | 0140 | 1 | Rel-16 | EPS Interworking Indication for N3GPP | C4-192322 | 23.502-1150 | SA2 | S2-1904167
29.510 | 0148 | 7 | Rel-16 | NWDAF Discovery and Selection | C4-192533 | 23.501-1258 | SA2 | S2-1903964
29.510 | 0199 | 1 | Rel-16 | PCF Group Id | C4-192313 | 23.501-1366 | SA2 | S2-1905949
29.572 | 0024 | 2 | Rel-15 | UE Positioning Capabilities | C4-191431 | 23.502-1143 | SA2 | S2-1904482

## Slide 21: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chairman
Peter.schmitt@huawei.com