3GPP TSG-CT Meeting #84	CP-191063

# Newport Beach, US; 03rd – 04th June 2019

# Source:	3GPP TSG CT WG4

# Title:	New WID on CT Aspects of 5G URLLC

# Document for:	Approval

Agenda Item:	16.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	 New WID on CT Aspects of 5G URLLC

## Acronym: 5G_URLLC

## Unique identifier:	840005

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X |  |  |  | X |
| Don't know |  | X |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work Items |  |
| --- | --- |
| Unique ID | Title |
| 820019 | Enhancement of URLLC support in the 5G Core network |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 790008 | Study on Enhancement of URLLC supporting in 5GC | SA2 study item |
| 810036 | Study on security of URLLC for 5GS | SA3 study item on the security aspects of URLLC |

## 3	Justification

The stage 2 normative work on enhancement of URLLC support in 5GC is under progress specifying normative aspects of the following:

-	The support of the high reliability by redundant transmission in user plane

-	The support of the low latency and low jitter during handover procedure

-	The enhancement of Session Continuity during UE Mobility, including enhancements of coordination between AF(Application Function) and 5GS, PSA(PDU Session Anchor) relocation, ULCL(Uplink Classifier) relocation

-	The support of QoS monitoring to assist URLLC Services

-	The support of division of E2E PDB (Packet Delay Budget)

-	The support of automated GBR service recovery

The 3GPP CT WGs need to do the normative work to complete the stage 3 work in Rel-16.

## 4	Objective

The objective of the work item is to develop the stage 3 specifications for the stage 2 requirements agreed under the stage 2 work item 5G_URLLC. The following areas of work are expected to be covered:

CT4:

-	Subscription aspects for support of redundant PDU sessions for an S-NSSAI/DNN (solution#1).

-	UPF selection for redundant PDU sessions based on RSN (solution#1).

-	Support of redundant N3 and N9 tunnels for a PDU sessions for GTP-U / Transport layer redundancy over N3 with single network nodes i.e. UPF and gNB.

-	UPF selection based on support for redundant N3 and/or N9 paths.

-	Setup and release of forwarding tunnels between the source and target ULCL UPF during UE mobility to support session continuity (solution#6).

-	Report / update Ethernet context information from UPF to SMF (solution#11).

CT3:

-	Inclusion of N6 traffic routing information in PSA / DNAI change notification event response from AF to SMF (solution#13).

-	Indication of RSN to PCF from SMF during PDU session establishment.

The potential impacts to CT4 and CT3 will be updated once SA2 reaches conclusion on key issue#4 on QoS monitoring, key issue#2 on supporting low latency and low jitter during handover and key issue#7 on automatic GBR service recovery after handover.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.244 | 1. Setup redundant N3 / N9 tunnels for a PDU session via N4. 2. Setup and release of temporary N9 forwarding tunnels between the source and target ULCL UPF during UE mobility to support session continuity 3. Report / update Ethernet context information from UPF to SMF. 4. Potential changes to PDR / FAR / QER to setup forwarding rules based on Ethernet context. 5. Indicate the need to use GTP-U sequence number and duplicate the packet across redundant paths while forwarding. | TSG#87 (Mar, 2020) | CT4 responsibility |
| 29.502 | Potential impact to describe application errors when PDU session establishment is not accepted due redundant handling is not allowed or not possible. | TSG#87 (Mar, 2020) | CT4 responsibility |
| 29.503 | Subscription aspects for support of redundant PDU sessions for an S-NSSAI/DNN | TSG#87 (Mar, 2020) | CT4 responsibility |
| 29.510 | 1. Potential impacts for supporting selection of UPFs supporting redundant N3/N9 tunnels 2. Potential impacts for selection of UPF based on connectivity to master / secondary RAN node indicated by RSN. 3. Potential impacts for selection of UPF based on whether PDU session is primary or secondary PDU session. | TSG#87 (Mar, 2020) | CT4 responsibility |
| 29.281 | Potential impact to specify use of GTP-U sequence numbers on N3 and N9 interfaces. | TSG#87 (Mar, 2020) | CT4 responsibility |
| 29.512 | Indication of RSN to PCF from SMF during PDU session establishment. | TSG#87 (Mar, 2020) | CT3 responsibility |
| 29.513 | Potential impacts to PCC call flows | TSG#87 (Mar, 2020) | CT3 responsibility |
| 29.514 | Potential impacts to indicate AF preference for maintaining UE IP address. | TSG#87 (Mar, 2020) | CT3 responsibility |
| 29.522 | Potential impacts to include N6 traffic routing information related to the new DNAI in a positive response to early notification of DNAI change event | TSG#87 (Mar, 2020) | CT3 responsibility |
| 29.508 | Potential impacts to include N6 traffic routing information related to the new DNAI in a positive response to early notification of DNAI change event | TSG#87 (Mar, 2020) | CT3 responsibility |

## 6	Work item Rapporteur(s)

Qi Caixia, caixia.qi@huawei.com

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

SA3 may need to be involved for security aspects.

## 9	Supporting Individual Members

Supporting IM name

Huawei

China Mobile

Telecom Italia

Nokia

Nokia Shanghai Bell

Ericsson

Cisco

ZTE