3GPP TSG-CT Meeting #84	CP-191064

Reno, US; 03rd – 04th June 2019	(revision of CP-190190)

# Source:	3GPP TSG CT WG4

# Title:	Revised WID on CT aspects of Enhancement to the 5GC LoCation Services

# Document for:	Approval

Agenda Item:	16.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	CT aspects of Enhancement to the 5GC LoCation Services

## Acronym:	5G_eLCS

## Unique identifier:	830003

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work Items |  |
| --- | --- |
| Unique ID | Title |
| 820016 | Enhancement to the 5GC LoCation Services |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | This is the stage-1 normative work related to Next Generation architecture |
| 740005 | 5G System – Phase 1 | Normative work for the phase 1 of the 5G system architecture |
| 820014 | Work item on Wireless and wireline convergence for the 5G system architecture | This is the normative work on how to support trusted non 3GPP access connect to 5GC. |
| 800092 | New SID: Study on NR positioning support | This is the study of positioning support for NR in RAN. |
| 810035 | Study on Security of the enhancement to the 5GC location services | SA3 study item. |

Dependency on non-3GPP (draft) specification:

## 3	Justification

SA2 have studied system enhancements required for 5G system to support 5GC LoCation Services enhancement of the SBA-LCS architecture for commercial location services. The conclusions of the study are captured in 3GPP TR 23.731 and provide a good overview of what is to be continued into normative phase and impacts to other working groups. The Rel-16 WID on Enhancement to the 5GC LoCation Services (5G_eLCS) in SP-181119 was approved based on the conclusions of 3GPP TR 23.731, and the corresponding outputs are captured in 3GPP TS 23.273. In light of these, impacts on protocols and interfaces under CT WGs responsibility are foreseen and the related work in CT WGs should be carried out within Rel-16.

## 4	Objective

The objective of the work item is to develop the specifications under remit of CT WGs for the stage 2 requirements agreed under the stage 2 work item 5G_eLCS. The following areas of work are expected to be covered (non-exhaustive):

The following functionalities, as supported in stage 2 work item 5G_eLCS, will be specified in different CT WGs:

CT4:

-	Support for 5GC-MO-LR

-	Support for enhancements to 5GC-MT-LR

-	Support for Event Exposure of location information for enhancement to the 5GC LoCation Services

-	Support for UE privacy setting for LCS

-	Support for LCS via Trusted non-3GPP Access

-	Support for Positioning Access selection for LCS service

-	Support for UE event reporting for periodic and triggered location request

-	Support for bulk operation of LCS service request targeting to multiple UEs

CT1:

-	Support for 5GC-MO-LR

-	Support for enhancements to 5GC-MT-LR

-	Support for UE privacy setting for LCS

-	Support for LCS via Trusted non-3GPP Access

-	Support for Positioning Access selection for LCS service

-	Support for UE event reporting for periodic and triggered location request, including:

- related enhancements to 5GC-MT-LR

- possible enhancements to support location message included in initial NAS message

CT3:

-	Support for Event Exposure of location information for enhancement to the 5GC LoCation Services

NOTE: 	The above list may be updated later according to stage 2 conclusions.

## 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 29.515 | 5G System; GMLC Services; Stage 3 | TSG#85 (Sep. 2019) | TSG#86 (Dec. 2019) | CT4 responsibility Rapporteur: Yong(Scott) Jiang, CATT, jiangyong@catt.cn |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.080 | Possible impacts on supplementary services stage 3 for support of UE privacy setting for 5G_eLCS | TSG#86 (Dec. 2019) | CT4 responsibility |
| 29.518 | Impacts on AMF services for LCS services e.g. Namf_Location Service for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT4 responsibility |
| 29.572 | Impacts on LMF services e.g. Nlmf_Location Service for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT4 responsibility |
| 29.503 | Impacts on UDM services for LCS services e.g. Nudm_EventExposure Service for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT4 responsibility |
| 29.505 | Impacts on UDR for support of UE privacy setting for 5G_eLCS | CT#86 (Dec 2019) | CT4 responsibility |
| 24.501 | Impacts on NAS procedures for LCS services for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT1 responsibility |
| 27.007 | Impacts on AT commands for LCS services for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT1 responsibility |
| 29.522 | Impacts on NEF services for Exposure of location information for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT3 responsibility |
| 29.122 | Possible impacts on Exposure of location information for support of 5G_eLCS | TSG#86 (Dec. 2019) | CT3 responsibility |

## 6	Work item Rapporteur(s)

Yong(Scott) Jiang, CATT, jiangyong@catt.cn

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

SA3 for security aspects

## 9	Supporting Individual Members

Supporting IM name

CATT

China Mobile

Huawei

HiSilicon

ZTE

Ericsson

Qualcomm Incorporated

Verizon

Telecom Italia

Nokia

Nokia Shanghai Bell

vivo

AT&T

Deutsche Telekom