## Slide 1: CT WG1 Status Report to TSG CT#85
Peter Leis
CT1 chairman, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT1#119 (Wroclaw, Poland)
  Ad-hoc:
    Rel-16 Mission Critical ad-hoc meeting (Sophia Antipolis, France)
Upcoming Meetings
  Ordinary:
    CT1#120 (Portoroz , Slovenia)
    CT1#121 (Reno, US)
  Ad-hoc:
    None

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#119: 1212
Agreed CRs
  CT1#119: Cat B/C/F 244
Agreed pCRs
  CT1#119: 92
Attendances
  CT1#119: 115 registered, 103 attended
Other information
  CT1 had an ad-hoc meeting on Rel-16 mission critical. Tdocs from the ad-hoc were used as draft inputs to CT1#119
  CT1#119 had breakout sessions on V2X related work items, IMS and Mission Critical work items on 3 days, chaired by Jörgen

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
C1-195177 (CP-192205) | New WID on CT aspects of SEAL | Samsung | Specify stage-3 for a Service Enabler Architecture Layer (SEAL)

## Slide 6: Work Plan I
Name | Acronym | Start | End | % | WID
CT1 aspects of Vertical_LAN | Vertical_LAN | 14.03.2019 | 12.03.2020 | 75% | CP-190195
CT1 aspects of 5G_CIoT | 5G_CIoT | 14.03.2019 | 12.03.2020 | 60% | CP-190198
CT1 aspects of V2XAPP | V2XAPP | 06.06.2019 | 12.03.2020 | 10% | CP-191153
CT1 aspects of eV2XARC | eV2XARC | 06.06.2019 | 12.03.2020 | 30% | CP-191154
CT1 aspects of 5G_eLCS | 5G_eLCS | 07.03.2019 | 05.12.2019 | 40% | CP-190190
CT1 aspects of RACS | RACS | 06.06.2019 | 12.03.2020 | 50% | CP-191061
CT1 aspects of 5WWC | 5WWC | 07.03.2019 | 12.03.2020 | 60% | CP-190200
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time, below 20%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan II
Name | Acronym | Start | End | % | WID
CT aspects of eMCData2 | eMCData2 | 12.12.2019 | 12.12.2019 | 25% | CP-190199
Protocol enhancements for Mission Critical Services | MCProtoc16 | 06.09.2018 | 20.12.2019 | 80% | CP-182110
Stage 3 for MC Communication Interworking with Land Mobile Radio Systems | MCCI_CT | 06.06.2018 | 12.09.2019 | 75% | CP-190203
Mission Critical system migration and interconnection | MCCI_CT | 06.06.2018 | 12.12.2019 | 5% | CP-190203
Study on stages 2 and 3 of enhancements of ePWS | ePWS | 10.09.2018 | 14.06.2019 | 100% | CP-182228
CT1 aspects of ePWS | ePWS | 06.09.2018 | 12.03.2020 | 0% | CP-182228
CT1 aspects of MONASTERY | MONASTERY2 | 06.06.2019 | 12.03.2020 | 10% | CP-191152
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time, below 20%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan III
Name | Acronym | Start | End | % | WID
CT1 aspects of Multi-device and multi-identity | MuD | 06.09.2018 | 14.06.2019 | 65% | CP-182227
CT1 aspects of eNS | eNS | 07.03.2019 | 05.12.2019 | 40% | CP-190196
CT1 aspects of PARLOS | PARLOS | 14.03.2019 | 12.12.2019 | 95% | CP-190197
CT1 aspects of ATSSS | ATSSS | 11.03.2019 | 09.12.2019 | 55% | CP-190201
CT1 aspect of 5G_SRVCC | 5G_SRVCC | 06.06.2019 | 12.03.2020 | 65% | CP-191062
CT1 Aspects of E2E_DELAY | E2E_DELAY | 14.03.2019 | 12.12.2019 | 100% | CP-190193
CT1 aspects of VBCLTE | VBCLTE | 06.06.2019 | 12.03.2020 | 0% | CP-191110
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time, below 20%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan IV
Name | Acronym | Start | End | % | WID
Signalling Improvements for Network Efficiency in 5GS | SINE_5G | 13.12.2018 | 12.12.2019 | 85% | CP-190142
CT1 aspects of xBDT | xBDT | 06.06.2019 | 12.03.2020 | 100% | CP-191113
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 13.12.2018 | 19.12.2019 | 65% | CP-183084
Stage-3 5GS NAS protocol development | 5GProtoc16 | 13.12.2018 | 19.12.2019 | 65% | CP-183087
Stage-3 SAE Protocol Development for Rel16 | SAES16 | 13.12.2018 | 19.12.2019 | 65% | CP-183088
Withdrawal of TS 24.323 from Rel-11, Rel-12, Rel-13 | ISAT-MO-WITHDRAW | 06.06.2019 | 12.03.2020 | 100% | CP-191151
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-192084 | Mission Critical Push To Talk (MCPTT) media plane control interworking with LMR systems; Protocol specification | TS 29.380, v 1.0.0 | Peter Monnes | Information
CP-192085 | Support of Multi-Device and Multi-Identity in IMS | TS 24.174, v 1.0.0 | Jörgen Axell | Information
CP-192086 | Study on enhancements of Public Warning System (PWS) | TR 23.735, v 2.0.0 | Hyounhee Koo | Approval

## Slide 11: Release 16 Status
1 new work item was agreed
2 new work items were endorsed
5 revised work items were agreed
3 revised work items were endorsed
Most of CT1 work now deals with Rel-16 work items

## Slide 12: Release 15 Status
The number of CAT F CRs for 5G phase 1 is now very low -> 3. One CR for TS 24.501, TS 24.502 , TS 27.007 each
CT1 strictly applies FASMO criterion
One of the agreed CRs is non-backward compatible, see next slide

## Slide 13: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
C1-194753 | Maintaining the UL and DL NAS COUNTs after a handover from 5GS to EPS | CT1 | 24.501 | RAN5, TS 38.523-3

## Slide 14: For Information to CT (I)
CT1 elected Lena Chaponniere as new ViceChair in CT1#119.
Most of 5G related work is now dedicated to Rel-16 work items, maintenance effort for Rel-15 is decreasing, i.e. Rel-15 is stable.
Major part of the work in the IMS / MC breakout is still on the WI on MC Communication Interworking towards LMR.
CT1 had planned a technical vote for CT1#119 on “Small Data transfer in Control Plane” (WID is 5G_CIoT). Thanks to the hard work of the delegates a compromise solution was agreed as the way forward and the technical vote was not needed.

## Slide 15: For Information to CT (II)
CT1#119 was very busy with more than 700 input tdocs (previous meetings this year had roughly between 360 and 450 input tdocs). Consequently CT1 started at 08:00 a.m. on four days, even some parallel session started at 08:00 a.m.
The need for a Rel-16 ad-hoc in January 2020 was discussed, however, there was no consensus to schedule this ad-hoc meeting
There is a clear need for additional bandwidth on non-IMS/non-MC topics. CT1 will schedule breakout sessions on non-IMS/non-MC topics while the main rooms will handle non-IMS/non-MC topics
Additionally, an electronic meeting in January 2020 timeframe may help to reduce the number of input tdocs for the Feb meeting. Further input on this option to the next CT1 meeting to be expected from the CT1 chairman

## Slide 16: For Information to CT (III)
Update on IETF dependencies
  reference to draft-ietf-sipcore-reason-q850-loc-07 is updated to RFC8606
  reference to draft-ietf-stir-passport-shaken is updated to RFC8588
  references to draft-ietf-sipcore-sip-authn are replaced with references to draft-ietf-sipcore-sip-token-authnz (former one is discontinued in IETF)

## Slide 17: For Action to CT
n/a

## Slide 18: Acknowledgement
The Chairman wants to thank
Jörgen Axell for chairing the CT1 breakout on IMS, Mission Critical and V2X topics
Frédéric Firmin for his excellent support
ETSI support for their help with IT-facilities
The hosts (EF3) for hosting excellent meetings and for their support during the meeting
Most important the CT1 delegates for their dedication and hard work on long working days

## Slide 19: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com

## Slide 20: Annex

## Slide 21: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
C1-194073 | Updates to new stage-2 requirements of CAG information structure | 24.501 | 1273 | TS 23.501 CR 1219
C1-194100 | PLMN ID that S-NSSAI relates to | 24.302 | 712 | TS 23.502 CR 1488
C1-194388 | Removal of eDRX support with RRC_INACTIVE for NB-IoT | 24.501 | 1346 | TS 23.501 CR#1669
C1-194401 | Adding general description of RACS | 24.501 | 1355 | TS 23.501 CR 1517
C1-194402 | Adding general description of RACS | 24.301 | 3241 | TS 23.401 CR 3526
C1-194404 | Signalling of UE support for RACS and of UE radio capability ID | 24.301 | 3242 | TS 23.401 CR 3526
C1-194406 | UE radio capability ID assignment by the network | 24.301 | 3243 | TS 23.401 CR 3519, TS 23.401 CR 3526
C1-194435 | No RRC inactive for NB-IoT | 24.501 | 1371 | TS 23.501 CR#1669
C1-194519 | Strictly periodic handling due to emergency service. | 24.501 | 1405 | TS/TR 23.501 CR 1632
C1-194742 | Correct obtaining IMEI after Mobility from 5GC | 24.301 | 3226 | TS/TR 23.216 CR 0357

## Slide 22: CRs for conditional approval II
TDoc # | Title | Spec | CR# | Dependancy
C1-194753 | Maintaining the UL and DL NAS COUNTs after a handover from 5GS to EPS | 24.501 | 1305 | TS 33.501 CR 0611
C1-194754 | Maintaining the UL and DL NAS COUNTs after a handover from 5GS to EPS | 24.501 | 1306 | TS 33.501 CR 0611
C1-194774 | Removal of Editor's note on adding unified access control configuration to "list of subscriber data" for access to SNPNs | 24.501 | 1360 | TS 23.122 CR 0446
C1-194878 | Take into account continuity from 5GS to EPS | 24.237 | 1293 | TS/TR 23.237 CR 0511
C1-194879 | Take into account continuity from 5GS to EPS | 24.237 | 1294 | TS/TR 23.237 CR 0512
C1-194925 | Core network type restriction determined by operator policy | 24.501 | 1288 | TS23.501 / CR#1454
C1-194926 | PDU session modication command not forwarded to 5G AN | 24.501 | 1189 | TS 23.502 CR 1468
C1-194939 | Updates to UE-requested PDU session procedures for converting to MA PDU session | 24.501 | 1425 | TS 23.502 CR 1611
C1-194947 | Signalling of UE support for RACS and of UE radio capability ID | 24.501 | 1356 | TS 23.501 CR 1517
C1-194955 | 5G-RG usage of ANDSP | 24.526 | 42 | TS 23.316 CR 0015

## Slide 23: CRs for conditional approval III
TDoc # | Title | Spec | CR# | Dependancy
C1-194960 | Alignment with stage-2 on PEI for 5G-RG and FN-RG | 24.501 | 1279 | TS 23.501 CR 1466, TS 23.316 CR 0008
C1-194985 | Signalling of UE support for transfer of port management information containers, MAC address and DS-TT residence time | 24.501 | 1358 | TS 23.501 CR 1464, TS 23.502 CR 1464, TS 23.503 CR 0288
C1-195132 | Address EN on PLMN Selector list | 24.502 | 94 | TS/TR 23.501 CR 1455
C1-195136 | UE radio capability ID assignment by the network | 24.501 | 1357 | TS 23.501 CR 1517
C1-195168 | Service gap control, follow-on request indicator at initial registration | 24.501 | 1388 | TS 23.502 CR 1496
C1-195188 | Adding support for transfer of Ethernet port management information containers | 24.501 | 1359 | TS 23.501 CR 1464, TS 23.502 CR 1464, TS 23.503 CR 0288
C1-195190 | Port management information container: Delivery via the NAS protocol and coding | 24.501 | 1470 | TS 23.501 CR 1464, TS 23.502 CR 1464, TS 23.503 CR 0288
C1-195201 | Use of the URSP rules in EPS | 24.526 | 47 | TS 23.501 CR 1521