3GPP TSG-CT Meeting #85	CP-192207

# Newport Beach, US; 16th – 17th September 2019			(was CP-191230)

# Source:	Qualcomm Incorporated

# Title:	Revised WID on CT aspects of optimisations on UE radio capability signalling

# Document for:	Approval

Agenda Item:	16.3

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	CT aspects of optimisations on UE radio capability signalling

## Acronym: RACS

## Unique identifier: 	840003

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work Items |  |
| --- | --- |
| Unique ID | Title |
| 830027 | Optimisations on UE radio capability signaling (RACS) |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 830079 | Optimisations on UE radio capability signalling | RAN work item |

## 3	Justification

With the increase in the size of UE radio capabilities driven by additional supported bands, the size of the UE radio capabilities will significantly grow from Rel-15 onwards, therefore an efficient approach to signal UE radio capability information is needed.

3GPP SA WG2 has studied system enhancements for the optimisation of UE radio capability signalling under the FS_RACS study item. The conclusions of the study were captured in TR 23.743, and a Work Item for the normative work was approved at SA#83 in SP-190180. The 3GPP CT WGs need to do the normative work for core network aspects to complete the stage 3 work in Rel-16.

## 4	Objective

The objective of this work item is to develop the stage-3 for the stage 2 requirements agreed under the RACS stage-2 work item. The stage-3 work shall be started only after the applicable normative stage-2 requirements are available.

The following areas of work are expected to be covered:

CT1:

- Extension of N1 and S1 NAS signalling to signal UE support for RACS

- Extension of N1 NAS signalling to signal UE radio capability ID and associated UE radio capability ID type in REGISTRATION REQUEST message

- Extension of S1 NAS signalling to signal UE radio capability ID and associated UE radio capability ID type in ATTACH and TAU REQUEST messages

- Specify procedure for UE radio capability ID update in case of a change of radio capability at the UE

- Specify NAS-AS interactions at the UE to support optimisations of UE radio capability signalling

- Enable provisioning and update of manufacturer-assigned UE radio capability ID at the UE

- Extension of NAS signalling to support assignment of PLMN-assigned UE radio capability ID by the network to the UE via NAS signalling

- Specify storage of at least 16 PLMN-assigned UE radio capability IDs with associated PLMN ID and associated mapping to set of UE radio capabilities in non-volatile UE memory

- Extension of NAS signalling to enable the network to trigger deletion of stored PLMN-assigned UE radio capability ID(s) at the UE

- Possible specification of additional conditions under which the UE shall delete the stored UE radio capability ID(s)

- Possible specification work on the UE’s using and reverting to the UE’s manufacturer-assigned UE radio capability ID

CT3:

- Specification of the UE Radio Capability Provisioning Service exposed by the UCMF (known consumers: AF, NEF/SCEF)

- Updates to support provisioning of manufacturer-assigned UE radio capability IDs by an AF to the UCMF directly or via the NEF/SCEF

CT4:

- Definition of UE radio capability ID format

- Support for signalling of UE radio capability ID, associated UE radio capability ID type (manufacturer-assigned or PLMN-assigned) and associated radio capability filter, if applicable, within the core network

- Specification of new network function UCMF (UE radio Capability Management Function) for management and storage of the UE radio capability IDs, associated UE radio capability ID type, associated set of UE radio capabilities and associated radio capability filter, if applicable

- Specification of the UE Radio Capability Management Service exposed by the UCMF (known consumer: AMF)

- Specification of the interface between the UCMF and the MME

- Support for storage of UE radio capability ID in the UE’s context at the AMF

- Support for storage of UE radio capability ID in the UE’s context at the MME

- Specification of interworking between core network nodes supporting RACS and core network nodes not supporting RACS

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 29.673 | 5G System; UE Radio Capability Management Service; Stage 3 | TSG#86 (Dec. 2019) | TSG#87 (March 2020) | CT4 responsibility Rapporteur: Yong Yang, Ericsson, frank.yong.yang@ericsson.com |
| TS | 29.674 | Interface between the UCMF and the MME; Stage 3 | TSG#86 (Dec. 2019) | TSG#87 (March 2020) | CT4 responsibility Rapporteur: Yong Yang, Ericsson, frank.yong.yang@ericsson.com |
| TS | 29.675 | User Equipment (UE) radio capability provisioning service; Stage 3 | TSG#86 (Dec. 2019) | TSG#87 (March 2020) | CT3 responsibility Rapporteur: Wenliang Xu, Ericsson, wenliang.xu@ericsson.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.301 | Updates to support optimisations of UE radio capability signalling | TSG#87 (March 2020) | CT1 |
| TS 24.501 | Updates to support optimisations of UE radio capability signalling | TSG#87 (March 2020) | CT1 |
| TS 24.368 | Possible updates to support provisioning and update at the UE of manufacturer-assigned UE radio capability ID | TSG#87 (March 2020) | CT1 |
| TS 27.007 | Possible updates to support provisioning and update at the UE of manufacturer-assigned UE radio capability ID | TSG#87 (March 2020) | CT1 |
| TS 29.122 | Updates to support provisioning of manufacturer-assigned UE radio capability IDs by an AF to the UCMF via the SCEF | TSG#87 (March 2020) | CT3 |
| TS 29.522 | Updates to support provisioning of manufacturer-assigned UE radio capability IDs by an AF to the UCMF via the NEF | TSG#87 (March 2020) | CT3 |
| TS 23.003 | Definition of UE radio capability ID format | TSG#87 (March 2020) | CT4 |
| TS 23.007 | Updates to restoration procedures for UCMF | TSG#87 (March 2020) | CT4 |
| TS 23.008 | Addition of UE radio capability ID to subscriber data | TSG#87 (March 2020) | CT4 |
| TS 23.527 | Updates to restoration procedures for UCMF | TSG#87 (March 2020) | CT4 |
| TS 29.303 | Possible updates to support selection of UCMF by MME | TSG#87 (March 2020) | CT4 |
| TS 29.274 | Updates to support transfer of UE radio capability ID information over GTPv2, including during X2 and S1 based handovers and EPS to 5GS handovers | TSG#87 (March 2020) | CT4 |
| TS 29.510 | Possible updates to support selection of UCMF by AMF | TSG#87 (March 2020) | CT4 |
| TS 29.518 | Updates to support storage and transfer of UE radio capability ID in the UE’s context by the AMF | TSG#87 (March 2020) | CT4 |

## 6	Work item Rapporteur(s)

Chaponniere, Lena, Qualcomm Incorporated, lguellec@qti.qualcomm.com

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

Security aspects will be covered by SA3.

## 9	Supporting Individual Members

Supporting IM name

Qualcomm Incorporated

Samsung

OPPO

Ericsson

Intel

MediaTek Inc.

Nokia

Nokia Shanghai Bell

Vivo

Vodafone

Deutsche Telekom