3GPP TSG-CT Meeting #87e	CP-200147

# E-Meeting, 16th – 18th March 2020

3GPP TSG-CT Meeting #86	CP-193274

# Sitges, SPAIN; 09th – 10th December 2019				 (revision of CP-191237)

# 3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: 	CT aspects of Cellular IoT support and evolution for the 5G System

## Acronym: 5G_CIoT

## Unique identifier: 830013

Potential target Release: Rel-16

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | x |  | x |  |
| No | x |  | x |  | X |
| Don't know |  |  |  |  |  |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| x | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5G_CIoT | 3GPP TSG-SA WG2 | 820015 | Cellular IoT support and evolution for the 5G System |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 800033 | Study on evolution of Cellular IoT security for the 5G System | Security related study item |

Dependency on non-3GPP (draft) specification: None.

## 3	Justification

Substantial E-UTRAN/EPC evolution has been recently achieved in 3GPP across multiple working groups. In particular, eMTC (WB-E-UTRAN) and NB-IoT have been designed in RAN WGs in Rel-13 and enhanced in Rel-14.

The corresponding system architecture aspects and stage 3 protocol aspects have been designed for EPC for both Cellular IoT (Rel-13) and Cellular IoT extensions (Rel-14). These system and protocol aspects apply to both NB-IoT and eMTC (WB-E-UTRAN). EPC provides also features useful for IoT/MTC which have been defined over multiple releases: power saving functions, control plane CIoT EPS optimization, user plane CIoT EPS optimization, reliable data service, etc.

SA2 has concluded the "Study on Cellular IoT support and evolution for the 5G System" to provide similar Cellular IoT functionality for 5G System, for NB-IoT/eMTC connected to 5GC, and Stage 2 normative work is being progressed in Rel-16. Therefore, this new work item is being proposed to address the stage 3 protocol support of Cellular IoT for the 5G System.

Finally, SA3 are working on a study on the security aspects of Cellular IoT for the 5G System which may result in further impacts to the 5GCN and the UE.

## 4	Objective

The objective of the work is to enhance the necessary CT specifications to support the stage 2 requirements for Cellular IoT for the 5G System as defined in TS 23.501 and TS 23.502. Stage 3 work shall be started only after the applicable normative stage 2 work is available.

The following functionalities, as supported in stage 2, will be specified in different CT WGs:

CT1:

-	Support for infrequent small data transmission via NAS, including potential optimizations for the N1 NAS signalling to reduce NAS message overhead

-	Frequent small data communication

-	Power saving functions

-	Management of Enhanced Coverage

-	Overload Control for small data

-	Support of the Reliable Data Service Protocol

-	Inter-RAT mobility support to/from NB-IoT

-	QoS Support for NB-IoT

-	UE core network selection and core network redirection of the UE for Cellular IoT

-	Support for Group Message Delivery using unicast NIDD

-	Extensions to the NAS 5GMM and 5GSM retransmission timers for devices in NB-N1 mode and WB-N1/CE mode

-	Interworking with EPS for the Cellular IoT functionalities listed above

CT3:

-	Support of the Reliable Data Service Protocol by NEF and UPF

-	Definition of a new Nnef_APISupportCapability service to support for awareness on availability or expected level of a service API

-	Definition of new NEF service to support for Network parameter configuration API by NEF (e.g. Maximum Response Timer and Maximum Latency that are provisioned to the AMF)

-	Potential enhancements for existing Nnef_EventExposure service to support more monitoring events for 5G CIoT

-	Enhancement for existing Nnef_ParameterProvision service to support more expected UE Behaviour for 5G CIoT

-	Definition of a new Nnef_NIDDConfiguration service to support NIDD API which also support Group Message Delivery using unicast NIDD

-	Specify a new Nnef_MSISDN-less_MO_SMS service to support for MSISDN-less MO SMS

-	Potential enhancements on PCC framework to support 5G CIOT

-	Interworking with EPS for the Cellular IoT functionalities listed above

CT4:

-	Support for infrequent small data transmission via NAS (including SMF-NEF interaction for connection management for MO/MT NIDD delivery)

-	Frequent small data communication

-	High latency communication

-	Power saving functions

-	Management of Enhanced Coverage

-	Overload Control for small data

-	Support of common north-bound APIs for EPC-5GC interworking

-	Support for Network parameter configuration API by NEF

-	Monitoring

-	Support for Group Message Delivery using unicast NIDD

-	Inter-RAT mobility support to and from NB-IoT

-	For MSISDN-less MO SMS, the UDM receives a SUPI and application port ID from the NEF to derive the Generic Public Subscription Identifier (GPSI)

-	Interworking with EPS for the Cellular IoT functionalities listed above

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 29.541 | 5G System; Network Exposure Function Services for Non-IP Data Delivery (NIDD); Stage 3 | TSG#86 (Dec. 2019) | TSG#87 (Mar. 2020) | CT4 responsibility Rapporteur: Yunjie Lu, Ericsson, jones.lu@ericsson.com |
| TS | 29.542 | 5G System; Session Management Services for Non-IP Data Delivery (NIDD); Stage 3 | TSG#87 (Mar. 2020) | TSG#87 (Mar. 2020) | CT4 responsibility Rapporteur: Yunjie Lu, Ericsson, jones.lu@ericsson.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 23.122 | Updates to PLMN selection to take into account the UE's Preferred Network Behaviour | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 24.008 | Updates to support (at least): extended idle mode DRX cycle for 5G CIoT, new PCO parameter for small data rate control. | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 24.250 | Updates to the Reliable Data Service protocol | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 24.301 | Updates to support (at least): providing the UE’s Preferred Network Behaviour to the MME, and to use a new EMM cause for core network redirection. | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 24.368 | Possible updates to NAS configuration Management Object | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 24.501 | New and/or updates to NAS procedures, messages, capabilities, IEs, timers. | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 27.007 | Possible updates to AT commands | TSG#87 (Mar. 2020) | Under CT1 responsibility |
| TS 23.008 | Updates to organization of subscriber data for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.274 | Possible updates to support inter-working with EPS for CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.502 | Updates to the procedures, messages and parameters of the SMF services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.503 | Updates to the procedures, messages and parameters of the UDM services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.505 | Updates to the procedures, messages and parameters of the UDR services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.518 | Updates to the procedures, messages and parameters of the AMF services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.540 | Updates to (at least) the Nsmsf_SMService_Activate service to include the RAT Type | TSG#87 (Mar. 2020) | Under CT4 responsibility |
| TS 29.122 | Updates to the procedures, messages and parameters which are referred by the NEF services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT3 responsibility |
| TS 29.522 | Updates to the procedures, messages and parameters of the NEF services to support 5GS CIoT functionalities such as Non-IP Data Delivery, external parameter provisioning, MSISDN-less MO SMS, etc. | TSG#87 (Mar. 2020) | Under CT3 responsibility |
| TS 29.525 | Updates to the procedures, messages and parameters of the PCF services for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT3 responsibility |
| TS 29.222 | Possible updates to the procedures, messages and parameters of CAPIF for 5GS CIoT | TSG#87 (Mar. 2020) | Under CT3 responsibility |
| TS 29.591 | Support of I-NEF Event Exposure service | TSG#87 (Mar. 2020) | Under CT3 responsibility |

## 6	Work item Rapporteur(s)

Amer Catovic		Qualcomm Incorporated		amerc@qti.qualcomm.com

## 7	Work item leadership

CT1

## 8	Aspects that involve other WGs

Security aspects will be covered by SA3.

Charging aspects will be covered by SA5.

## 9	Supporting Individual Members

Supporting IM name

Qualcomm Incorporated

Samsung

LG Electronics

Nokia

Nokia Shanghai Bell

MediaTek Inc

Intel

Vodafone

InterDigital

ZTE

Ericsson

vivo

NEC

NTT DOCOMO

T-Mobile

Huawei

HiSilicon

CATT

Motorola Mobility

Lenovo