## Slide 1: CT WG1 Status Report to TSG CT#89
Peter Leis
CT1 chairman, Nokia

## Slide 2: TSG CT WG1 Officials
Peter Leis
TSG CT WG1 Chairman
ETSI
peter.leis@nokia.com
Lena Chaponniere
TSG CT WG1 ViceChair
ATIS lguellec@QTI.QUALCOMM.COM
Jörgen Axell
TSG CT WG1 ViceChair
ETSI
jorgen.axell@ericsson.com
Frederic Firmin
Secretary
MCC
frederic.firmin@etsi.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  CT1#125-e (electronic)
Upcoming Meetings
  CT1-126e
    begin October 15th 2020
    end October 23 th 2020
  CT1#127e
    begin November 13th 2020
    end November 20th 2020

## Slide 4: TSG CT WG1 Statistics
Number of handled documents
  CT1#125-e: 1072
Agreed CRs
  CT1#125-e: Cat B/C/F 325
Agreed pCRs
  CT1#125-e: 1
Attendances
  CT1#125-e: 138 registered
Other information
  CT1#125-e had all releases in scope

## Slide 5: New agreed Study/Work Items led by CT1
TDoc # | Title | Source | Objectives
CP-202187 | WID – Enhancements to LMR interworking (enh1MCCI-CT) | FirstNet | Define the protocol aspects for LMR interworking capabilities based upon the normative stage 2 technical specifications
CP-202188 | WID - CT aspects of Enhanced Mission Critical Push-to-talk architecture (enh3MCPTT-CT) | FirstNet | Define the protocol aspects of the new features of Release 17 listed in clause 3 based on Stage 2 technical specifications developed by SA6. Create new configuration parameters for the support of the new features.
CP-202189 | New WID on CT aspects of 5GC architecture for satellite networks | Qualcomm | study phase to study the issues and propose solutions related to PLMN selection for satellite access as mandated by SA1 requirements. Input from other WGs will be considered. Normative phase to enhance CT1 specs to support stage-2 requirements for integration of satellite access in he 5G System and support requirements from the study phase
CP-202190 | Stop to updating TR 24.980 | Ericsson | Stop updating 3GPP TR 24.980: "Minimum requirements for support of MCPTT service over the Gm reference point" to rel-17 and onwards
CP-202191 | New WID on Enhancements to Mobile Communication System for Railways (MONASTERY) Phase 2 | Nokia | define the stage 3 aspects for stage 2 technical specifications developed by SA6 under their work items eMONASTERY2 and MONASTERY2_ARCH

## Slide 6: Work Plan Rel-16 I
Name | Acronym | Start | End | % | WID
CT1 aspects of Vertical_LAN | Vertical_LAN | 14.03.2019 | 12.03.2020 | 100% | CP-190195
CT1 aspects of 5G_CIoT | 5G_CIoT | 14.03.2019 | 12.03.2020 | 100% | CP-190198
CT1 aspects of V2XAPP | V2XAPP | 06.06.2019 | 12.03.2020 | 100% | CP-191153
CT1 aspects of eV2XARC | eV2XARC | 06.06.2019 | 12.03.2020 | 100% | CP-191154
CT1 aspects of 5G_eLCS | 5G_eLCS | 07.03.2019 | 05.12.2019 | 100% | CP-190190
CT1 aspects of RACS | RACS | 06.06.2019 | 12.03.2020 | 100% | CP-191061
CT1 aspects of 5WWC | 5WWC | 07.03.2019 | 12.03.2020 | 100% | CP-190200
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan Rel-16 II
Name | Acronym | Start | End | % | WID
CT aspects of eMCData2 | eMCData2 | 14.03.2019 | 12.12.2019 | 100% | CP-192081
Protocol enhancements for Mission Critical Services | MCProtoc16 | 06.09.2018 | 20.12.2019 | 100% | CP-182110
Stage 3 for MC Communication Interworking with Land Mobile Radio Systems | MCCI_CT | 06.06.2018 | 12.09.2019 | 100% | CP-190203
Study on stages 2 and 3 of enhancements of ePWS | ePWS | 10.09.2018 | 14.06.2019 | 100% | CP-182228
CT1 aspects of ePWS | ePWS | 06.09.2018 | 12.03.2020 | 100% | CP-182228
CT1 aspects of MONASTERY2 | MONASTERY2 | 06.06.2019 | 12.03.2020 | 100% | CP-191152
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan Rel-16 III
Name | Acronym | Start | End | % | WID
CT1 aspects of Multi-device and multi-identity | MuD | 06.09.2018 | 14.06.2019 | 100% | CP-182227
CT1 aspects of eNS | eNS | 07.03.2019 | 05.12.2019 | 100% | CP-190196
CT1 aspects of PARLOS | PARLOS | 14.03.2019 | 12.12.2019 | 100% | CP-190197
CT1 aspects of ATSSS | ATSSS | 11.03.2019 | 09.12.2019 | 100% | CP-190201
CT1 aspect of 5G_SRVCC | 5G_SRVCC | 06.06.2019 | 12.03.2020 | 100% | CP-191062
CT1 Aspects of E2E_DELAY | E2E_DELAY | 14.03.2019 | 12.12.2019 | 100% | CP-190193
CT1 aspects of VBCLTE (no impact on CT1 anymore) | VBCLTE | 06.06.2019 | 12.03.2020 | 100% | CP-191110
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan Rel-16 IV
Name | Acronym | Start | End | % | WID
Signalling Improvements for Network Efficiency in 5GS | SINE_5G | 13.12.2018 | 12.12.2019 | 100% | CP-190142
CT1 aspects of xBDT | xBDT | 06.06.2019 | 12.03.2020 | 100% | CP-191113
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 13.12.2018 | 19.12.2019 | 100% | CP-183084
Stage-3 5GS NAS protocol development | 5GProtoc16 | 13.12.2018 | 19.12.2019 | 100% | CP-183087
Stage-3 SAE Protocol Development for Rel16 | SAES16 | 13.12.2018 | 19.12.2019 | 100% | CP-183088
Withdrawal of TS 24.323 from Rel-11, Rel-12, Rel-13 | ISAT-MO-WITHDRAW | 06.06.2019 | 12.03.2020 | 100% | CP-191151
CT1 aspects of SEAL | SEAL | 19.09.2019 | 12.03.2020 | 100% | CP-192255
CT1 aspects of eIMS5G_SBA | eIMS5G_SBA | 06.06.2019 | 12.03.2020 | 100% | CP-192023
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 10: Work Plan Rel-16 V
Name | Acronym | Start | End | % | WID
CT aspects of enh2MCPTT | enh2MCPTT-CT | 06.12.2019 | 12.03.2020 | 100% | CP-193148
Video enhancement of IMS CAT/CRS/announcement services | eIMSVideo | 06.12.2019 | 12.03.2020 | 100% | CP-193149
CT1 aspects of URLLC | 5G_URLLC | 06.06.2019 | 12.03.2020 | 100% | CP-192022
CT1 aspects of support for integrated access and backhaul (IAB) | IABARC-CT | 19.09.2019 | 29.06.2020 | 100% | CP201074
CT1 aspects 5GS Enhanced support of Over the air (OTA) mechanism for UICC configuration parameter update | 5GS_OTAF | 19.09.2019 | 12.03.2020 | 100% | CP-192257
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
Protocol enhancements of Mission Critical Services | MCProtoc17 | 25.06.2020 | 20.09.2021 | 10% | CP-201164
Mission Critical system migration and interconnection | MCSMI_CT | 13.12.2018 |  | 5% | CP-190143
Stage-3 of MuDe | MuDe | 25.06.2020 | 12.12.2020 | 15% | CP-201162
CT1 aspects of MPS2 | MPS2 | 25.06.2020 | 15.03.2021 | 50% | CP-201207
Stage 3 of eCPSOR_CON | eCPSOR_CON | 25.06.2020 | 20.06.2021 | 5% | CP-201166
Stage-3 5GS NAS protocol development 17 | 5GProtoc17 | 25.06.2020 | 20.09.2021 | 10% | CP-201163
Stage-3 SAE Protocol Development | SAES17 | 25.06.2020 | 20.09.2021 | 10% | CP-201165
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 12: Work Plan Rel-17
Name | Acronym | Start | End | % | WID
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 25.06.2020 | 12.09.2021 | 10% | CP-201167
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 25.06.2020 | 20.03.2021 | 5% | CP-201168
CT aspects of Enhancements to Mission Critical Data | eMCData3 | 25.06.2020 | 20.09.2021 | 0% | CP-201177
Legend Green row – Newly completed
Yellow row – on time for completion Red row – at risk for completion on time, below 70%
98 – no progress since the last plenary
98 - Updated

## Slide 13: TS sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
n/a |  |  |  | 

## Slide 14: Status of older releases
Rel-13: 3 CAT F CRs on Mission Critical work items were agreed
Rel-14: 2 CAT F CRs on Mission Critical work items were agreed

## Slide 15: Release 15 Status
2 CRs under TEI15 were agreed (“PAP/CHAP Information over 5GC”, “Support P-CSCF and DNS IPv4 Address in ePCO for N1 mode in Rel-15”), both CRs are backward compatible
No CR on Mission Critical work items was agreed
No CR on IMS work items was agreed
Overall Rel-15 is stable

## Slide 16: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
n/a |  |  |  | 

## Slide 17: Release 16 Status
Significant number of CRs against Rel-16 (completing open aspects, corrections) in the August meeting
All Rel-16 work items have been completed. CRs to fix issues and align with stage-2 and within the stage-3 specifications are still expected in Q4, particularly for eNS
3 CRs under work item eV2XARC were agreed as working agreement, see slide 19. The CRs define the usage of TCP transport for V2X services over LTE-Uu and Uu interface.

## Slide 18: For Information to CT
CT1 has scheduled two electronic meetings in Q4 2020
  CT1#126-e:
      begin October 15th 2020
      end October 23rd 2020
  CT1#127e:
      begin November 13th 2020
      end November 20th 2020
TR 24.980 will be withdrawn from R17 if the related WID that is sent to T#89e is approved

## Slide 19: For Action to CT
A working agreement was declared at CT1#125e to agree CRs in C1-205249, C1-205183, C1-205184
see https://www.3gpp.org/specifications-groups/working-agreements

## Slide 20: Experience with e-meeting
High number of emails resulted in very busy meetings:
  CT1#125-e roughly 4200 emails
Conference calls
  Used GoTo Meeting, timeslot 13:00 UTC to 15:00 UTC
  Useful to find way forward
Decision making over email not always easy
  sometimes slow (different timezones), no f2f offline discussion
  as a consequence, complex topics are more easily shifted out of the meeting

## Slide 21: Some stats, number of tdocs
E-meeting in February and April had limited scope
E-meeting in June had full scope
Chart: Number of tdocs in CT1
| Jan 2018 | Feb 2018 | Apr 2018 | May 2018 | Jul 2018 | Aug 2018 | Oct 2018 | Nov 2018 | Jan 2019 | Feb 2019 | Apr 2019 | May 2019 | Aug 2019 | Oct 2019 | Nov 2019 | Feb 2020 electronic | April 2020 electronic | June 2020 electronic | Aug 2020 electronic
begin of meeting | 377 | 400 | 422 | 472 | 531 | 404 | 548 | 479 | 350 | 376 | 438 | 450 | 720 | 535 | 525 | 571 | 562 | 765 | 632
end of meeting | 710 | 725 | 801 | 812 | 884 | 771 | 969 | 895 | 643 | 703 | 750 | 839 | 1135 | 920 | 940 | 840 | 895 | 1168 | 1006

## Slide 22: Some stats, agreed CRs/pCRs
E-meeting in February and April had limited scope
E-meeting in June had full scope
Chart: CT1 - agreed CR/pCR
| Oct_2019 | Nov_2019 | Feb-e_2020 | April-e_2020 | June-e_2020 | August-e
agreedCR | 207 | 213 | 194 | 304 | 394 | 325
agreedpCR | 95 | 59 | 107 | 42 | 36 | 1

## Slide 23: Acknowledgement
The CT1 Chairman wants to thank
Lena Chaponniere for chairing the breakout stream on “Services” topics
Jörgen Axell for chairing the breakout stream on “IMS and MC” topics
Frédéric Firmin for his excellent support before, during and after the meeting
Most important the CT1 delegates for their dedication and hard work during very busy and demanding electronic meetings

## Slide 24: Annex

## Slide 25: CRs for conditional approval I
TDoc # | Title | Spec | CR# | Dependancy
C1-205508 | Provisioning of DNS server security information to the UE-24.301 | 24,301 | 3419 | TS 24.501 ... CR 2483
C1-205504 | Provisioning of DNS server security information to the UE-25.401 | 24,501 | 2483 | TS 24.301 CR 3419
C1-204589 | IPv6 configuration for W-AGF acting on behalf of FN-RG | 24,501 | 2220 | TS 23.316 CR 2046 (SA2)
C1-125e | TA change during Authentication procedure in EMM-CONNECTED mode | 24,301 | 3347 | TS 24.501 CR 2092
C1-205384 | TA change during Authentication procedure in 5GMM-CONNECTED mode | 24,501 | 2092 | TS 24.301 CR 3347
C1-204660 | Removal of Editor's note on inter PLMN mobility under same AMF | 24,501 | 2441 | TS 23.502 CR 2363 (SA2), TS 29.518 CR 0400 (CT4)
C1-204661 | Removal of Editor's note on inter PLMN mobility under same MME | 24,301 | 3414 | TS 23.401 CR 3605 (SA2), TS 29.274 CR 1994 (CT4)
C1-205512 | Geo-id correction | 24,486 | 7 | TS 23.286 CR 0019 (SA6)
C1-205255 | Update PSFP stream identification parameters | 24,519 | 10 | TS 23.501 CR 2403 (SA2)
C1-205347 | Check for Preconfigured Group Use Only | 24,379 | 626 | TS 24.481 CR 0044 TS 24.483 CR 0080

## Slide 26: Thank You!
Peter Leis
3GPP TSG CT WG1 Chairman
peter.leis@nokia.com