3GPP TSG-CT Meeting #91e	CP-210075

# E-Meeting, 18th – 24th March 2021

(revision of CP-aabbcc)

# Source:	3GPP TSG CT WG4

# Title:	New WID: Enhancement to the 5GC Location Services - Phase 2

# Document for:	Approval

Agenda Item:	17.2

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: Enhancement to the 5GC LoCation Services-Phase 2

## Acronym: 5G_eLCS_ph2-CT

## Unique identifier: 	 910006

Potential target Release: Rel-17

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5G_eLCS_ph2 | SA2 | 870001 | Enhancement to the 5GC LoCation Services-Phase 2 |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 720005 | New Services and Markets Technology Enablers | This is the stage-1 normative work related to Next Generation architecture |
| 740005 | 5G System – Phase 1 | Normative work for the phase 1 of the 5G system architecture |
| 820016 | Enhancement to the 5GC LoCation Services | Normative work for 5GC LoCation Services in Rel-16 |
| 800007 | Service requirements for cyber-physical control applications in vertical domains (cyberCAV) | Normative work for the phase 1 of the cyberCAV. |
| 860034 | NR Positioning Enhancements | This is the study of NR positioning Enhancements in Rel-17. |
| 830003 | CT aspects of Enhancement to the 5GC LoCation Services | This is the normative work of 5GC LoCation Services for phase 1 |
| 810035 | Study on Security of the enhancement to the 5GC location services | SA3 study item. |

## 3	Justification

SA had approved a work item on Enhancement of 5GC LoCation Services-Phase 2 in Rel-17 in SP-200082. This WID is to realize the CT aspects of protocol impacts for 5G_eLCS_ph2 based on the approved SA WID (SP-200082).

## 4	Objective

The objective of the work is to enhance the necessary CT specifications to support the stage 2 requirements on enhancement to the 5GC LoCation Services phase 2 as defined in 3GPP TS 23.273.

The following areas of work are expected to be covered but will be adjusted to the final conclusions of the SA2 normative requirements:

CT4:

-	Possible impacts on 5G-MT-LR, 5G-MO-LR as well as 5G-NI-LR procedures, such as new LCS parameters, LCS QoS metrics, to support very low latency and very high accuracy positioning, including horizontal and vertical positioning service levels, and 5G positioning service area

CT1:

-	Possible impacts on 5G-MT-LR, 5G-MO-LR as well as 5G-NI-LR procedures, such as new LCS parameters, LCS QoS metrics, to support very low latency and very high accuracy positioning, including horizontal and vertical positioning service levels, and 5G positioning service area

CT3:

-	Possible new LCS parameters exposed to support for very low latency and very high accuracy positioning

-	Possible Event Exposure of location information for enhancement to the 5GC LoCation Services

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 29.515 | Possible impacts on GMLC services for specific services e.g. Ngmlc_Location Service for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT4 responsibility |
| 29.572 | Possible impacts on LMF services for specific services e.g. Nlmf_Location Service for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT4 responsibility |
| 24.080 | Possible impacts on supplementary services for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT4 responsibility |
| 29.518 | Possible impacts on AMF services for specific services e.g. Namf_Location Service for support of very low latency and very high accuracy positioning; e.g. Namf_Communication Service for transferring new parameters between LMF and UE, or parameters between LMF and RAN, or location related new parameters between AMFs during mobility; and e.g. Namf_EventExposure Service may need add new parameters for location event | CT#95 (March 2022) | CT4 responsibility |
| 29.503 | Possible impacts on UDM services for LCS services e.g. Nudm_EventExposure Service for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT4 responsibility |
| 29.571 | Possible impacts to define new common data types | CT#95 (March 2022) | CT4 responsibility |
| 24.501 | Possible impacts on NAS procedures for LCS services for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT1 responsibility |
| 24.571 | Possible impacts on LCS messages and coding to support very low latency and very high accuracy positioning | CT#95 (March 2022) | CT1 responsibility |
| 27.007 | Possible impacts on AT commands for LCS services for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT1 responsibility |
| 29.522 | Possible impacts on NEF services for Exposure of location information for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT3 responsibility |
| 29.122 | Possible impacts on Exposure of location information for support of very low latency and very high accuracy positioning | CT#95 (March 2022) | CT3 responsibility |

NOTE: All the above impacts are possible impacts and will be updated based on SA2 progress.

## 6	Work item Rapporteur(s)

Chenxi Bao, CATT, baochenxi@catt.cn

## 7	Work item leadership

CT4

## 8	Aspects that involve other WGs

SA3 for the Security aspects, SA5 for the Charging Aspects

## 9	Supporting Individual Members

Supporting IM name

CATT

Nokia

Nokia Shanghai Bell

Huawei

Deutsche Telekom

HiSilicon