3GPP TSG-CT Meeting #96	CP-221187

# Budapest, Hungary, 05th – 06th June 2022

Source:	CT6

Title:	Rel-17 Work Item Exception for 5G_ProSe

Document for:	Approval

Agenda Item:	17.1

3GPP™ Work Item Exception

# Title : 		CT aspects of proximity based services in 5GS

## Acronym  : 	5G_ProSe

## Unique Identifier :	910018

Release 17 Submission form

| Feature / Item: | 5G_ProSe |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: X | ME: X | AN: | CN: | Others (specify): |
| Expected Completion Date: | CT#97 (September 2022) |  |  |  |  |
| Service(s) impacted: | ProSe services |  |  |  |  |
| Specification(s) affected: | 31.102, 31.111 |  |  |  |  |
| Task(s) within work which are not complete: | 1. Usage report information stored in UICC |  |  |  |  |
| Consequences if not included in Release ZZ: | The CT6 stage-3 aspects for 5G ProSe are not specified completely in the Rel-17 version of 3GPP specification making the use of the 5G ProSe functionality not possible as defined by latest stage 2 requirements. |  |  |  |  |

Abstract of document:

This work item exception requests to extend the deadline of the CT6 5G ProSe work till September 2022.

Contentious Issues:

None.