## Slide 1
Work plan for Vertical_LAN
3GPP TSG CT WG1 Meeting #125-e C1-204548
Electronic meeting, 20-28 August 2020
Source: Nokia, Nokia Shanghai Bell
Agenda item: 16.2.7
Document for: Information

## Slide 2
Contents
Review of exception request
Progress in CT#88e
TASK #1
TASK #2
TASK #3
AOB

## Slide 3
Approved exception request available CP-201172
1. Review of exception request
Task(s) within work which are not complete
  TASK #1: To specify how the UE obtains a human-readable network name
  TASK #2: To assign an OUI for 3GPP
  TASK #3: To determine whether a separate set of counters for each of the list of SNPNs for which the N1 mode capability was disabled, the "permanently forbidden SNPNs" list, and "temporarily forbidden SNPNs" list is needed or not
Consequences if not included in Release 16
  TS 23.122 does not clearly reflect a requirement to obtain a human-readable network name via system information broadcast. It remains open whether there is a requirement for a UE to obtain a human-readable network name via other means than the system information broadcast and if so by what other way(s) the UE can obtain a human-readable network name.
  A mandatory field in a gPTP message within 5GS cannot be set.
  UE behaviour upon receipt of 5GMM cause value #27, #72, #74, or #75 via a non-integrity protected NAS reject message is based on a single set of counters but the following aspects will remain unclear:
    Re-enabling the N1 mode capability and removing the respective SNPN from the list of SNPNs for which N1 mode capability was disabled at expiry of T3247; and
    DoS attack protection behaviour for 5GMM cause value #72.

## Slide 4
Handling of HRNN information in a CAG cell
2. Progress in CT#88e
CP-201360
  CR0518r5 to TS 23.122
  Presentation of Human readable name for CAG cell
  Includes the following EN
    It is FFS whether human-readable network name can be configured for a CAG-ID in a PLMN’s entry in the CAG Information list, to be provided to the upper layer during manual CAG selection.
CP-201361
  LS to SA1/SA2 (Cc: CT1/CT4)
  LS on HRNN
  Two questions to SA1
    Question-1) Are there stage-1 requirements for a UE to obtain a human-readable network name for the manual NPN selection using means other than the system information broadcast?
    Question-2) If the answer to Question-1 is yes, what is the precedence between the human-readable network name obtained via other means and the human-readable network name obtained from the system information broadcast?

## Slide 5
To specify how the UE obtains a human-readable network name
3. TASK #1
PNI-NPN
  CR to delete the EN for possible SA1 response in CT1#125-e
  Volunteer?
SNPN
  CR in https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_125e/Inbox/drafts/C1-20vpaa_was_4049_3598_2855_2407_HRNN.docx
If SA1 response is delivered after CT1#125-e, any necessary changes will be applied in Rel-17.

## Slide 6
To assign an OUI for 3GPP
4. TASK #2
Still working on it…

## Slide 7
To determine whether a separate set of counters for each of the list of SNPNs for which the N1 mode capability was disabled, the "permanently forbidden SNPNs" list, and "temporarily forbidden SNPNs" list is needed or not
5. TASK #3
E-show of hands could be requested.
DP available in https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_125e/Inbox/drafts/C1-204517_SNPN-specific_N1_mode_attempt_counters.doc
Topic | Alternative 1 | Alternative 2
Introduction of a separate set of counters for each of the SNPN lists | C1-204518 (TS 24.501) | Not needed
Re-enabling the N1 mode capability and removing the respective SNPN from the list of SNPNs for which N1 mode capability was disabled at expiry of T3247 | C1-204521 (TS 24.501) Rev of C1-203366 (TS 23.122) | C1-204522 (TS 24.501) Rev of C1-203367 (TS 23.122)
DoS attack protection behaviour for 5GMM cause value #72 | C1-204523 (TS 24.501) | C1-204524 (TS 24.501)

## Slide 8
6. AOB
Any topics that require pre-coordination?
Conference call participants