## Slide 1
Work plan for Vertical_LAN
3GPP TSG CT WG1 Meeting #125-e C1-204548
Electronic meeting, 20-28 August 2020
Source: Nokia, Nokia Shanghai Bell
Agenda item: 16.2.7
Document for: Information

## Slide 2
Contents
Review of exception request
Progress in CT#88e
TASK #1
TASK #2
TASK #3
Other topics

## Slide 3
Approved exception request available CP-201172
1. Review of exception request
Task(s) within work which are not complete
  TASK #1: To specify how the UE obtains a human-readable network name
  TASK #2: To assign an OUI for 3GPP
  TASK #3: To determine whether a separate set of counters for each of the list of SNPNs for which the N1 mode capability was disabled, the "permanently forbidden SNPNs" list, and "temporarily forbidden SNPNs" list is needed or not
Consequences if not included in Release 16
  TS 23.122 does not clearly reflect a requirement to obtain a human-readable network name via system information broadcast. It remains open whether there is a requirement for a UE to obtain a human-readable network name via other means than the system information broadcast and if so by what other way(s) the UE can obtain a human-readable network name.
  A mandatory field in a gPTP message within 5GS cannot be set.
  UE behaviour upon receipt of 5GMM cause value #27, #72, #74, or #75 via a non-integrity protected NAS reject message is based on a single set of counters but the following aspects will remain unclear:
    Re-enabling the N1 mode capability and removing the respective SNPN from the list of SNPNs for which N1 mode capability was disabled at expiry of T3247; and
    DoS attack protection behaviour for 5GMM cause value #72.

## Slide 4
Handling of HRNN information in a CAG cell
2. Progress in CT#88e
CP-201360
  CR0518r5 to TS 23.122
  Presentation of Human readable name for CAG cell
  Includes the following EN
    It is FFS whether human-readable network name can be configured for a CAG-ID in a PLMN’s entry in the CAG Information list, to be provided to the upper layer during manual CAG selection.
CP-201361
  LS to SA1/SA2 (Cc: CT1/CT4)
  LS on HRNN
  Two questions to SA1
    Question-1) Are there stage-1 requirements for a UE to obtain a human-readable network name for the manual NPN selection using means other than the system information broadcast?
    Question-2) If the answer to Question-1 is yes, what is the precedence between the human-readable network name obtained via other means and the human-readable network name obtained from the system information broadcast?

## Slide 5
To specify how the UE obtains a human-readable network name
3. TASK #1
PNI-NPN
  Volunteer
    HW: To remove the EN
    E///: A requirement for HRNN other than SIB
SNPN
  Volunteer
    Nokia/HW: CR in https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_125e/Inbox/drafts/C1-20vpaa_was_4049_3598_2855_2407_HRNN.docx
      System information broadcast/unicast?
    E///
If SA1 response is delivered after CT891#125-e, any necessary changes will be applied in Rel-17.

## Slide 6
To assign an OUI for 3GPP
4. TASK #2
Still working on it…

## Slide 7
To determine whether a separate set of counters for each of the list of SNPNs for which the N1 mode capability was disabled, the "permanently forbidden SNPNs" list, and "temporarily forbidden SNPNs" list is needed or not
5. TASK #3
E-show of hands could be requested.
DP available in https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_125e/Inbox/drafts/C1-204517_SNPN-specific_N1_mode_attempt_counters.doc
Another DP to be prepared by HW
Or counter per list (Alternative 1; also for PLMN)?
Topic | Alternative 1 | Alternative 2
Introduction of a separate set of counters for each of the SNPN lists | C1-204518 (TS 24.501) | Not needed
Re-enabling the N1 mode capability and removing the respective SNPN from the list of SNPNs for which N1 mode capability was disabled at expiry of T3247 | C1-204521 (TS 24.501) Rev of C1-203366 (TS 23.122) | C1-204522 (TS 24.501) Rev of C1-203367 (TS 23.122)
DoS attack protection behaviour for 5GMM cause value #72 | C1-204523 (TS 24.501) | C1-204524 (TS 24.501)

## Slide 8
Counters for non-3GPP access in DoS protection mechanism
6. Other topics
Validity of the attack in NWu
  QC, E///, Nokia see possible attacks in NWu (due to security hole in DN and potential non-security-protected PDU session) – not convinced by proposal in aaaa/bbbb
  HW shares observation related to access to SNPN/PLMN services via a PLMN/SNPN
  Vivo co-sourced the paper

## Slide 9
AT CMD +CNASMSG
6. Other topics
Clarification on the scenario needed
QoS comes in only in case of interaction b/w MT-SNPN and TE (in case of access to PLMN via an SNPN)
There is a SA exclusively for NAS signaling.

## Slide 10
CRs related to CT plenary LS CP-201361
6. Other topics
https://www.3gpp.org/ftp/tsg_ct/TSG_CT/TSGC_88e/Inbox/CP-201361.zip

## Slide 11
Specifying SUPI types of SUPI in the "list of subscriber data", to align with SA3 LS S3-201432
6. Other topics
https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_124e/docs/C1-203751.zip
Update to 23.122

## Slide 12
Providing the CAG information list in case of MITM attack, as indicated in SA2 LS S2-2004455
6. Other topics
https://www.3gpp.org/ftp/tsg_sa/WG2_Arch/TSGS2_139e_Electronic/Docs/S2-2004455.zip
What we have done in the previous meeting might not be complete
Vishnu has a CR on this

## Slide 13
Automatic selection by a UE supporting CAG configured with a non-empty “CAG information list”
6. Other topics
In automatic selection in subclause 4.4.3.1.1, the UE behaviour is specified solely for situation when the UE supporting CAG is configured with a non-empty "CAG information list".
Thus, when the UE supporting CAG is configured with an empty "CAG information list", the UE can select a PLMN which is only available on a CAG cell, despite not having any CAG information (including not having the Allowed CAG list) for the PLMN.
This would be incorrect - such UE should stick to non-CAG cells

## Slide 14
CAG information list in Registration reject message
6. Other topics
https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_125e/inbox/drafts/S2-2004454-4313r02-4258-Sol.1_v1.3-r0.docx
In the SA2 CR, sending of the reject cause is removed. But in CT1 CR, I have still kept it as it simplifies the handling in the UE. #76 is CAG related cause and there is no problem in the NW using this cause for the rejection.
If there are benefits of using a ‘shall’ instead of ‘should’ under the circumstances.

## Slide 16
Annex
Participants
  Ban, Chen, Peter D, Ivo, Lena, LF. Han, Thomas, Mohamed, Vishnu, Yanchao, Carlson, Cristina, Joy, Lin, Mariusz, Mike D., Ly-Thanh, Robert E., SangMin, Xu, Yi, Yildirim
  CP-201314 is not implemented correctly – Ivo will fix it.