**3GPP TSG-CT Meeting #109CP-252186**

**Beijing, P.R. China; 15th – 16th September 2025**

**Source: CT1**

**Title: Rel-19 Work Item Exception for IMS\_RES-CT**

**Document for: Approval**

**Agenda Item: 19.1**

3GPP™ Work Item Exception

# Title : IMS Disaster Prevention and Restoration Enhancement

## Acronym : IMS\_RES-CT

## Unique Identifier : 1080001

**Release 19 Submission form**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Feature / Item:** | **IMS\_RES-CT** | | | | |
| **Affects:** | **UICC apps:** | **ME:** | **AN:** | **CN:**  **X** | **Others (specify):** |
| **Expected Completion Date:** | TSG CT#110 (December 2025) | | | | |
| **Service(s) impacted:** | IMS disaster prevention and restoration ability is impacted | | | | |
| **Specification(s) affected:** | 3GPP TS 24.229 | | | | |
| **Task(s) within work which are not complete:** | The following tasks are not complete:   * Updates associated to the I-CSCF handling of OCI header received (for Sol#10 stage3) | | | | |
| **Consequences if not included in Release 19:** | Some of the IMS disaster prevention and restoration enhancements are not supported in Release 19. | | | | |

**Abstract of document:**

WID on IMS Disaster Prevention and Restoration Enhancement led by CT4 was approved in CT#108. It is 70% completed after the August CT WG1/3/4 meetings. CRs for the remaining part are expected to be submitted in the October CT WG1/3/4 meetings, and therefore an extension to complete the work by December 2025 is requested.

**Contentious Issues:**

None.