3GPP TSG-CT WG3 Meeting #101	C3-190017

Montreal, Canada; 25th Feb - 1st March	(revision of xx-yyxxxx)

# Source:	ZTE

# Title:	New WID on CT aspects of Access Traffic Steering, Switch and Splitting support in 5G system

# Document for:	Endorsement

Agenda Item:	16.1.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: 	CT aspects of Access Traffic Steering, Switch and Splitting support in 5G system

Acronym:	ATSSS-CT

Unique identifier:	TBD

1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

2	Classification of the Work Item and linked work items

2.1	Primary classification

This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

2.2	Parent Work Item

| Parent Work Items |  |
| --- | --- |
| Unique ID | Title |
| 820044 | Access Traffic Steering, Switch and Splitting support in the 5G system architecture |

2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 820014 | Wireless and Wireline Convergence for the 5G system architecture (5WWC) | This work item (5WWC) works out how to support trusted non-3GPP access to 5GC. The solution on support ATSSS between 3GPP access and trusted non-3GPP access in 5GS depends on the outcome of this work. |

Dependency on non-3GPP (draft) specification: TBD

3	Justification

The Rel-16 normative work on Access Traffic Steering, Switching and Splitting (ATSSS) is being progressed in SA2. This new work item aims to support ATSSS from CT aspects.

4	Objective

The objective of this work item is to provide the stage 3 solutions for the functionalities defined in stage 2 requirements under the ATSSS WID in the TSG SAs working groups.

Stage 3 work shall be started only after the applicable normative stage 2 work is available.

The following functionalities, as supported in stage 2, will be specified in CT1, CT3 and CT4 respectively.

CT1:

-	Support of Multi Access-PDU (MA-PDU) session over 3GPP access and non-3GPP access

-	Transportation of ATSSS rules in NAS messages

-	Support of access performance measurements and of measurement reports over the user plane

-	Support of steering functionalities on UE and network side which achieve steering, switching and splitting a data flow traffic between/among 3GPP access and non-3GPP access.

NOTE:	The ATSSS feature can be supported over any type of access network, including untrusted and trusted non-3GPP access networks, wireline 5G access networks, etc., as long as a MA-PDU Session can be established over this type of access network.

CT3:

-	Support of MA-PDU session related management in PCF

-	Handling of PCC rules including ATSSS control information

CT4:

-	Impacts to NRF services for selection of ATSSS capable SMF/UPF

-	Impacts to N4 reference point for support of Multi-Access Rules and MPTCP proxy control

-	Possible impacts to UDM and UDR services for new subscription information

-	Possible impacts to SMF PDU Session service for support of ATSSS

-	Impacts to AMF Namf_Communication service for ATSSS.

5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |
| TS | 24.cde | Access Traffic Steering, Switching and Splitting; Stage 3 | TSG#85 (September 2019) | TSG#86 (December 2019) | CT1 responsibility Rapporteur: ZHOU, Xingyue (Joy), ZTE, zhou.xingyue@zte.com.cn |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 24.501 | Update of NAS signalling to support ATSSS | TSG#86 (December 2019) | CT1 responsibility |
| 24.526 | Extend URSP to support multi-access PDU session selection | TSG#86 (December 2019) | CT1 responsibility |
| 29.512 | Update Npcf_SMPolicyControl service and enhance the PCC rules to support ATSSS | TSG#86 (December 2019) | CT3 responsibility |
| 29.513 | Update the call flows to support ATSSS | TSG#86 (December 2019) | CT3 responsibility |
| 29.244 | N4 extensions to support ATSSS. | TSG#86 (December 2019) | CT4 responsibility |
| 29.502 | Possible impacts to SMF PDUSession API for support of ATSSS. | TSG#86 (December 2019) | CT4 responsibility |
| 29.503 | Possible impacts to UDM services for new subscription information | TSG#86 (December 2019) | CT4 responsibility |
| 29.505 | Possible impacts to UDR services for new subscription information | TSG#86 (December 2019) | CT4 responsibility |
| 29.518 | Impacts to Namf_Communication service to support ATSSS | TSG#86 (December 2019) | CT4 responsibility |
| 29.510 | Impacts to NRF services for selection of ATSSS capable SMF and UPF. | TSG#86 (December 2019) | CT4 responsibility |

6	Work item Rapporteur(s)

ZHOU, Xingyue (Joy), ZTE, zhou.xingyue@zte.com.cn

7	Work item leadership

CT1

8	Aspects that involve other WGs

Charging aspects will be covered by SA5 is FFS.

9	Supporting Individual Members

Supporting IM name

China Telecom

ZTE

Nokia

Nokia Shanghai Bell

Motorola Mobility

Lenovo