3GPP TSG-CT3 Meeting #125	C3-225229

# Toulouse, France, 14th – 18th November 2022

Source:		Qualcomm Incorporated

Title:	New WID on CT aspects of architecture enhancements for vehicle mounted relays

Document for:	Information

Agenda Item:	18.1.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	CT aspects of architecture enhancements for vehicle mounted relays

Acronym:	VMR_ARCH

Unique identifier:	TBD

Potential target Release:	Rel-18

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

## 2.1	Primary classification

### This work item is a …

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

## 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| VMR_ARCH | SA2 | TBD | Architecture enhancements for vehicle mounted relays |

### 2.3	Other related Work Items and dependencies

| Other related Work /Study Items (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |
| 930021 | Stage 1 of Vehicle-Mounted Relays | Stage 1 Work Item on vehicle mounted relays |
| 940057 | Study on Vehicle Mounted Relays | Stage 2 Study Item on vehicle mounted relays |
| 941009 | Mobile IAB (Integrated Access and Backhaul) for NR | RAN aspects of vehicle mounted relays |

# 3	Justification

Following the introduction and evolution of 5G, demand for improved cellular coverage and connectivity continues to increase, which may be challenging in many outdoor and mobility scenarios.

In certain urban environments, installing additional base stations on buildings or other infrastructure sites may face typical deployment challenges and burdens, such as real estate availability and costs, or constraining regulations. In the same urban environments, in conjunction with the high density of users, one can also expect the presence and availability of many vehicles around, e.g. for public/private passengers transportation, goods delivery, food trucks etc, typically moving at low/pedestrian speed (or temporarily stationary). Some of the vehicles can follow a certain known/predictable itinerary (e.g. buses or trams, etc), or be situated in specific locations (e.g. outside stadiums), through or around areas where extra cellular coverage and capacity would be needed.  Those vehicles would indeed offer a convenient and efficient place in which to install on board base stations (or base station elements) acting as relays, for providing 5G coverage and connectivity to neighbouring UEs outside the vehicle. The relay will use 5G wireless backhaul toward the macro network (stationary donor base stations) connected to the 5G core.

Vehicle relays are obviously very suitable and optimal for connecting users or devices inside the vehicle itself, not only in urban areas but also other environments (and vehicle speeds), e.g. for passengers in buses, car/taxi, or trains.

In other scenarios, e.g. during an outdoor sport race or pedestrian events, vehicles equipped with relays could conveniently move along with users or devices that are outside the vehicle and provide service to them. In some cases, e.g. during medical emergencies or when an area lacks sufficient coverage, vehicle relays can enable improved connectivity and data delivery.

The technical benefits of using vehicle relays include, among others, the ability of the vehicle relay to get better macro coverage than the nearby UE, thanks to better RF/antenna capabilities, thus providing the UE with a better link to the macro network. Additionally, a vehicle relay is expected to have less stringent power or battery constraints than UEs.

Along with advantages for network operators and end users, incentives can also be put into place to encourage vehicles manufacturers or owners to install and operate relays in their vehicles (e.g. based on agreements between the operator and automakers, transport companies, fleet owner/enterprise, etc.).

3GPP SA WG2 has studied architecture enhancements for vehicle mounted relays under the FS_VMR study item. The conclusions of the study were captured in TR 23.700-05, and a work item for the normative work is submitted at SA2#154. A corresponding stage 3 work item is needed to update the CT specifications in Rel-17.

# 4	Objective

The objective of this work item is to develop the stage 3 for the stage 2 requirements agreed under the VMR_ARCH stage 2 work item. The stage 3 work shall be started only after the applicable normative stage 2 requirements are available.

The following areas of work are expected to be covered:

CT1:

- Possible updates to NAS protocol to support authorization of MBSRs (Mobile Base Station Relays) and support control of access to an MBSR;

- Possible specification of new UE policies for configuration of MBSRs;

- Possible updates to UE policy delivery service to support configuration of MBSRs;

- Possible updates to PLMN selection procedures to support operation of MBSRs;

- Possible updates or additions to AT commands to support operation of MBSRs;

CT3:

- Possible updates to the PCF to support provisioning of policies for MBSRs;

- Possible updates to NEF northbound interface to support provisioning of MBSR configuration parameters;

CT4:

- Possible updates to the AMF to support operation of MBSRs;

- Possible updates to the NRF for NF / NF service selection, e.g. PCF discovery considering the capability to support MBSRs or LMF discovery considering the capability to support location of a UE served by an MBSR;

- Possible updates to UDM and UDR to support operation of MBSRs, e.g. storage of subscription data related to MBSRs;

- Possible updates to location services to support accurate UE location estimation when the UE is served by an MBSR;

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 24.xxx | Mobile Base Station Relay (MBSR) services in 5G System (5GS); UE policies | TSG CT#101 (September 2023) | TSG CT#102 (December 2023) | CT1 responsibility Rapporteur: Kim, Sunghoon, sunghoon@qti.qualcomm.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 23.122 | Possible updates to PLMN selection procedures to support operation of MBSRs | TSG CT#102 (December 2023) | CT1 |
| 24.501 | Possible updates to NAS protocol to support authorization of MBSRs and support control of access to an MBSR, possible updates to UE policy delivery service to support configuration of MBSRs | TSG CT#102 (December 2023) | CT1 |
| 27.007 | Possible updates or addition to AT commands to support operation of MBSRs | TSG CT#102 (December 2023) | CT1 |
| 29.513 | Possible updates to policy and QoS parameters to support provisioning of policy for MBSRs | TSG CT#102 (December 2023) | CT3 |
| 29.519 | Possible updates to store the MBSR related parameters in the UDR | TSG CT#102 (December 2023) | CT3 |
| 29.522 | Possible updates to NEF services to support provisioning of MBSR configuration parameters | TSG CT#102 (December 2023) | CT3 |
| 29.525 | Possible updates to UE policy control service to support provisioning of MBSR configuration parameters | TSG CT#102 (December 2023) | CT3 |
| 23.008 | Possible updates to storage of subscription data to support operation of MBSRs | TSG CT#102 (December 2023) | CT4 |
| 29.503 | Possible updates to UDM services to support storage of MBSR-related subscription data | TSG CT#102 (December 2023) | CT4 |
| 29.505 | Possible updates to UDR services to support storage of MBSR-related subscription data | TSG CT#102 (December 2023) | CT4 |
| 29.510 | Possible updates to NRF on NF / NF service selection to support operation of MBSRs e.g. PCF discovery considering the capability to support MBSRs or LMF discovery considering the capability to support location of a UE served by an MBSR | TSG CT#102 (December 2023) | CT4 |
| 29.515 | Possible updates to GMLC services to support accurate UE location estimation when the UE is served by an MBSR | TSG CT#102 (December 2023) | CT4 |
| 29.518 | Possible updates to AMF services to support operation of MBSRs | TSG CT#102 (December 2023) | CT4 |
| 29.571 | Possible definition of new common data types applicable for multiple 5G services to support operation of MBSRs | TSG CT#102 (December 2023) | CT4 |
| 29.572 | Possible updates to LMF services to support accurate UE location estimation when the UE is served by an MBSR | TSG CT#102 (December 2023) | CT4 |

# 6	Work item Rapporteur(s)

Kim, Sunghoon, Qualcomm Incorporated, sunghoon@qti.qualcomm.com

# 7	Work item leadership

CT1

# 8	Aspects that involve other WGs

None identified yet

# 9	Supporting Individual Members

Supporting IM name

Qualcomm Incorporated