3GPP TSG CT Meeting #63	CP-140158

# Fukuoka, JAPAN; 4th – 5th March 2014

3GPP ITU-R Ad Hoc			RT-140003

Title:	3GPP internal LS on the schedule toward Rev. 2 of Rec. ITU-R M.2012 “Detailed specifications of the terrestrial radio interfaces of International Mobile Telecommunications-Advanced (IMT-Advanced)”

Response to:

Release:

Work Item:

Source:	ITU-R Ad Hoc

To:	TSG RAN, TSG CT, TSG SA

Cc:

Contact Person:

#### Name:	Giovanni Romano

Tel. Number:	+390112287069

E-mail Address:	Giovanni.romano@telecomitalia.it

# 1. Overall Description:

At the Plenaries in December 3GPP received the following Liaison Statement from ITU-R WP5D “Liaison statement to External Organizations on the schedule for updating Recommendation ITU-R M.2012 to Revision 2”. The LS announces the timeplan for the completion of Rev.2 of M.2012. In particular, the milestones to be fulfilled by 3GPP and 3GPP OPs are:

| Step | Action by | Action | Deadline | Status |
| --- | --- | --- | --- | --- |
| 1 | 3GPP | Delivery to ITU-R of the initial announcement that a revision to a particular RIT or SRIT will be proposed | 5 February 2014 | Done (PCG32_11) |
| 2 | 3GPP | Delivery to ITU-R of further information, including a summary of the proposed update | 11 June 2014 | Input to PCG#32? |
| 3 | 3GPP | Delivery to ITU-R of the detailed update | 8 October 2014 or 21 January 2015 |  |
| 4 | OPs | Delivery to ITU-R of transposition references by each Transposing Organization | 10 May 2015 |  |

3GPP decided to contribute to the process, by approving document PCG32_11 and submitting it to ITU-R via ATIS.

The scope of this document is to analyse the different options and provide an input to 3GPP RAN, CT, SA and eventually to PCG in order to decide which version of 3GPP Release 12 specification will be submitted to ITU-R by 3GPP OPs.

Step 3 requires that 3GPP decides which version of Release 12 specifications will be submitted to ITU-R. The deadlines indicated by ITU-R implies two options for 3GPP:

- 3GPP Rel 12 September 2014 version, or

- 3GPP Rel 12 December 2014 version

Due to the uncertainty of the stability of Release 12  by the September time frame, ATIS recommends that Option B be chosen.  That implies the final material will be provided to ITU-R by January 2015 with the GCS based on the December 2014 Plenary output.  This option is the safest from a Release 12 completion standpoint and still gives the Transposing organizations time to complete the transpositions by May 2015 (step 4).

It is proposed that RAN#63, CT#63 and SA#63 endorse the proposal to use 3GPP Rel 12 December 2014 version. After endorsement from RAN, CT and SA, ITU-R Ad Hoc will prepare an input to PCG to be approved at PCG#32.

2. Actions:

To TSG RAN, TSG CT, TSG SA

ACTION: 	TSG RAN, TSG CT, TSG SA are kindly asked to indicate which version of Rel 12 specifications to be submitted to ITU-R WP5D in view of revision 2 of M.2012. In particular, RAN, CT and SA are asked to endorse the proposal to use 3GPP Rel 12 December 2014 version. After endorsement from RAN, CT and SA, ITU-R Ad Hoc will prepare an input to PCG to be approved at PCG#32.