3GPP TSG CT Meeting #65	CP-140486

Edinburgh, GB; 10th – 11th September 2014

Source:	3GPP TSG CT WG4

Title:	Rel-12 CT4 Stage 3 Work Item Exception for Diameter Overload Control Mechanisms

Document for:	Approval

Agenda Item:	12.2

3GPP™ Work Item Exception

# Title : 		Diameter Overload Control Mechanisms

## Acronym  : 	DOCME

## Unique Identifier 	640003

Release 12 Submission form

| Feature / Item: | Diameter Overload Control Mechanisms |
| --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | CT#66 (December 2014) |
| Service(s) impacted: | Diameter Overload Control |
| Specification(s) affected: | 3GPP TS 29.344, TS 29.345, TS 29.273 (SWm, SWa), TS 29.337 |
| Task(s) within work which are not complete: | Introduce Diameter overload control mechanism over ProSe related Diameter interfaces and over SWm, SWa and T4 interfaces |
| Consequences if not included in Release 12: | No overload control mechanism will be defined for ProSe, SWm, SWa and T4 related applications in Rel-12 |

Abstract of document:

CT4 has completed its study on "Diameter Overload Control Mechanisms" and also completed most of the related normative work.

However, the Diameter applications defined for ProSe (TS 29.344, TS 29.345) are still being defined and the overload control mechanism has not been introduced yet. The Diameter overload mechanism needs also to be introduced over SWm /SWa (TS 29.273) and the T4 interface (TS 29.337). Pending work is planned to be finished for CT#66.

Moreover, the IETF draft draft-ietf-dime-ovli on which the overall mechanism relies is still work in progress in IETF, even if the document is close to finalization. Any major change in this draft would have an impact on 3GPP specifications.

Contentious Issues:

None