## Slide 1: CT WG6 Status Report to TSG CT#90-e
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#103-e
      (17 – 20 November)
Upcoming Meetings
  Ordinary:
    CT6#104-e
      (02 – 05 March 2021)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  157
  Agreed CRs
  45
  Cat A(17)/B (6)/C (2)/F (18)/D (2)
  Rel-15(20) / Rel-16(23) / Rel-17(2)
Agreed pCRs
  none
Attendances
    CT6#103-e: 26 registered
Other information (if needed)
  Agreed to replace content of Rel-15 test specifications TS 31.121 and TS 31.124 with just a pointer to Rel-16 version (usual procedure to only have one active test specification) (CP-203094 and CP-203096)
  Many contributions on the topic of “blackbox” testing approach (for embedded UICC). Controversial positions on either update existing specs vs. defining new specs). Encouraged offline discussions until next CT6 meeting

## Slide 5: New /revised agreed Study/Work Items
TDoc # | Title | Source | Objectives

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 98 | CP-183242
System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | PARLOS (Nokia) | 2019-03 | 2020-03 | 100 | CP-190107
Cellular IoT support and evolution for the 5G System | 5G_CIoT (Qualcomm) | 2019-03 | 2020-03 | 100 | CP-190198
New - Architecture enhancements for 3GPP support of advanced V2X services | eV2XARC (Huawei/HiSilicon) | 2019-03 | 2020-03 | 100 | CP-191235
CT aspects on wireless and wireline convergence for the 5G system architecture | 5WWC (Huawei/HiSilicon) | 2019-03 2019-12 for CT6 | 2020-03 | 100 | CP-192079 (Exception requested)
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
No update.

## Slide 9: Release 15 Status
No update.

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
SA3 has agreed changes to TS 33.501 regarding NAS security context storage in S3-202889. These changes will require changes to CT6 spec TS 31.102. SA3 also agreed an LS to CT6 in S3-203006 with explicit action.

## Slide 12: For Action to CT
None
Dependency:
  CR to TS 31.102 in CP-203087 depends on approval of CT1 CR#2774 to TS 24.501 and SA2 CR#0611 to TS 23.122

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-203013 | report | CT6 Status Report (this document)
CP-203014 | report | CT6 meeting report after previous plenary
CP-203085 | CR pack | Corrections on TS 21.111 voltage classes
CP-203086 | CR pack | Corrections on TS 31.102 Rel-16
CP-203087 | CR pack | Enhancements on TS 31.102 Rel-17
CP-203088 | CR pack | Corrections on TS 31.111 Rel-16
CP-203089 | CR pack | Enhancements on TS 31.111 Rel-17
CP-203090 | CR pack | Corrections on UE Conformance Test Aspects - CT6 aspects of 5G System
CP-203091 | CR pack | Corrections on TS 31.121 Rel-15
CP-203092 | CR pack | Corrections on TS 31.121 Rel-16
CP-203093 | CR pack | Corrections on TS 31.122 Rel-16
CP-203094 | CR pack | Update of 3GPP TS 31.121 to Rel-16
CP-203095 | CR pack | Corrections on TS 31.124 Rel-15
CP-203096 | CR pack | Update of 3GPP TS 31.124 to Rel-16
CP-203098 | other | Terms of Reference (ToR) for 3GPP TSG CT WG6

## Slide 16: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com