3GPP TSG GERAN Adhoc #2	Tdoc GERAN Adhoc 0003 / 00

Munich, Germany

9th-13th October 2000

3G TR 50.099 V0.01 (2000-10)

Project schedule

GSM/EDGE RAN (GERAN) 
Project scheduling and open issues for GERAN

The present document has been developed within the 3rd Generation Partnership Project (3GPP TM) and may be further elaborated for the purposes of 3GPP. The present document has not been subject to any approval process by the 3GPP Organisational Partners and shall not be implemented. This Specification is provided for future development work within 3GPP only. The Organisational Partners accept no liability for any use of this Specification. Specifications and reports for implementation of the 3GPP TM system should be obtained via the 3GPP Organisational Partners' Publications Offices.

Contents

Foreword	4

Scope	4

General	5

Requirements	6

Functional description	6

Technical realisation and amendments	6

Work item status and approval time frame	7

A-1	GERAN related documents	12

Annex 2: GERAN radio requirements	24

History	32

# Foreword

New due to the change to 3GPP

# Scope

The purpose of this document is to describe the schedule of the GSM/EDGE radio access network (GERAN) standardisation process and to view it’s current state and open issues that are still under discussion. It also lists the new standards and necessary amendments to the 3GPP specifications for the technical realisation of the functions. GERAN is a term used to describe a GSM and EDGE based 200 kHz radio access network. The GERAN is based on GSM/EDGE release 99, and covers all new features for GERAN Rx and subsequent releases, with full backward compatibility to previous releases. This document focuses in the standardization activities around the issues of:

- IP Multimedia (real-time end-to-end IP)

- Alignment with UMTS/UTRAN architecture, bearer services and QoS handling

- Spectrum efficiency and performance improvements (multiplexing scenario 1-2 as described in the system concept document)

- Specification flexibility for future enhancements

which are seen as the essential parts of the GERAN and have been identified by TSG GERAN. Other activities are handled in separate project plans and are not covered here.

## Abbreviations

EDGE	Enhanced data rates for GSM Evolution

GERAN	GSM/EDGE radio access network

COMPACT	Deployment of services in spectrum below 1 MHz

## Support of specification work

This document is a ‘living document’ and permanently updated by the editor. Proposals for change shall be forwarded to editor (direct contact details are on the last page), where the latest version can be obtained at any time. The specification rapporteurs should make sure that this document always reflects the latest status of work.

Latest versions of the material are available to interested parties within 3GPP. Specification and Change Request rapporteurs should ensure the latest versions of their material is made available for review and comment by the following mechanisms:

3GPP FTP Server (ftp://ftp.3gpp.org/TSG_GERAN/TSG_GERAN/AD-HOCs/Releases%204-5/):

•	GERAN adhoc meeting reports, most input and all output documents from the former ad-hoc.

Email distribution lists:

3GPP_TSG_GERAN_FutureRAN@list.etsi.fr

For information concerning subscription or removal from the mailing list refer to:

http://www.lsoft.com/scripts/wl.exe?SL1=3GPP_TSG_GERAN_FutureRAN&H=LIST.ETSI.FR

# General

The GERAN work item(s) will provide a platform to provide the four UMTS bearer classes: conversational, streaming, interactive and background. This includes IP end to end voice and multimedia services. According to the current plans GERAN will be standardized in two releases:

Release Rx:

- IP Multimedia (real-time end-to-end IP)

- Support for simultaneous, multiple radio access bearers with different QoS profiles

- New protocol stack to support the four radio access bearer classes

- conversational (including optimized voice service using AMR)

- streaming

- interactive

- background

- Development / adaptation of a PDCP-based protocol

- Development / adaptation of a RLC/MAC protocol, including an evaluation of:

- Separation of the RLC and MAC

- Fast resource allocation procedures

- Optimized physical layer design for radio bearers ( with a priority on voice for existing and future AMR modes)

- Development of a control plane protocol stack

- Hand over for the PS domain

- Design of new control channels for hand over signalling

- Design of new hand over procedures

- Design of new messages and measurements

- Apart from the above radio interface related changes, hand over has to be supported in the remainder of the network and is RAN controlled.

- Development of other RR signaling procedures and support for MM

- e.g. on attach and access procedures, as well as broadcast messages.

- Alignment with UMTS/UTRAN architecture, bearer services and QoS handling

- The same type of services as offered by UTRAN should be offered with GERAN

- Alignment of bearer classes with UTRAN

- Alignment of QoS mechanism with UTRAN.

- Common RAN – CN interface and functional split for UTRAN and GERAN

- Support of inter system hand over

- Spectrum efficiency and performance improvements (multiplexing scenario 1-2 as described in the system concept document)

- Specification flexibility for future enhancements

Release Ry:

It is proposed to perform a feasibility study during 2000 for performance enhancements (e.g. statistical multiplexing, interference cancellation, space time coding) for 2001 with a decision date at the November TSG meeting. If different proposals on the same enhancements are suggested, it is expected that those will merge during the feasibility study, so that in November a clear picture of what enhancements to include in release Ry can be given.

# Requirements

The radio requirements for GERAN have been approved and are attachted to appendix 2.

# Functional description

The concept proposal for the GERAN is available as a first draft in 03.51, the GERAN stage 2 description. For normative information review the specifications named in the sections below.

# Technical realisation and amendments

## Documentation Structure Overview

With the introduction of GERAN the bearer concept of UMTS is being introduced. Therefore GERAN will be introduced mainly in the existing specifications and stage descriptions. When it comes to the protocol layers and connection to the core network a few new specifications might be necessary to be introduced.

## Phased Introduction of Capability

In order to allow a fast introduction of GERAN in the specifications, GERAN has been split in two phases. Release Rx will establish the new bearer classes and provide basic voice over IP capability, release Ry will provide larger performance enhancements.

# Work item status and approval time frame

In the TSG GERAN #1 meeting the GERAN work has been split in several work items (TDOC numbers marked light blue from TSG GERAN #1)

| Feature | Building block | Work task | Date of completion |
| --- | --- | --- | --- |
| Evolution of transport (UTRAN Feature | Evolution of transport in UTRAN and GERAN | Addition of transport mechanisms other than ATM for Iu Identification of alternative transports Specification of those alternative transports | To be estimated by R3 |
| GERAN/UTRAN interface evolution 1 481 | Evolution of Iu ps | Identification of GERAN requirements on Iu ps Update of specifications | Nov 2000 (#2) Feb 2001 (#3) |
| GERAN/UTRAN interface evolution 2 478 | Evolution of Iu cs 430 | Identification of GERAN requirements on Iu cs Update of specifications | Nov 2000 (#2) Feb 2001 (#3) |
|  | Evolution of A interface 431 | Identification of GERAN requirements on A Update of specifications | Nov 2000 (#2) Feb 2001 (#3) |
| Low chip rate TDD option (UTRAN) | Low chiprate TDD interworking with GERAN 432 | Handover and Cell Selection / Reselection to UTRA 1.28Mcps TDD | Jan 2001 (#3) |
| GERAN improvements 1 433 | Gb over IP 434 | IP-fication of Gb Changes to 08.16, 08.18 | Nov 2000 (#2) |
| GERAN improvements 2 435 | Gb enhancements 436 | Enhance cell reselections | Feb 2001 (#3) |
| GERAN radio interface evolution 464 | Overall concept for GERAN 438 | Stage 2 03.51 Protocol architecture Handover Simultaneous RABs in GERAN. Mapping of PDP contexts, RABs, RBs and TBFs? Identity handling in GERAN MS capabilities ACK/NACK for OS2 MT / ME issue SIP realization RAB mode combinations | Nov 2000 (#2) |
|  | GERAN Header adaptation 439 | Header adaptation: Definition of compression and removal modes for PDCP protocol | Sept 2000 (#1) |
|  | GERAN Radio access bearer design 440 | MuM control signalling for conversational multimedia services. Identification of requirements | Sept 2000 (#1) |
|  | GERAN user / control plane 441 | PDCP protocol design Adoption of the UTRAN PDCP Inclusion of header adaptation | Nov 2000 (#2) |
|  |  | RLC / MAC Specification | June 2001 (#5) |
|  |  | Physical layer Use of stealing bits Fast Access Logical and physical channel realization (TCH, PDTCH, control channels) Fast power control Receiver performance | Feb 2001 (#3) June 2001 (#5) |
|  | GERAN RR 442 | GERAN RR | June 2001 (#5) |
|  | Iu rg interface 443 | Inter BSC interface Identification of requirements Adoption of relevant parts from Iu r Complementation with GERAN specifics New stage 3 | Feb 2001 (#3) |
|  | Voice over GERAN PS and CS concept 444 | Voice over GERAN PS and CS concept Architecture for A, Iu cs and Iu ps Transcoder position/operation Handover RTP payload FPC LA | Nov 2000 (#2) |
|  | GERAN Narrowband speech realization 445 | Channel coding Signalling Link adaptation | Feb 2001 (#3) |
|  | GERAN security 446 | Working assumptions for ciphering Requirements for integrity Modification of UTRAN specs to be valid also for GERAN Additional stage 3 work for GERAN | Sept 2000*) Nov 2000*) Feb 2001*) June 2001*) (#5) |
|  | GERAN MS Conformance test for GERAN interface evolution 447 | MS test BTS test | Dec 2001 (#7) |
|  | GERAN BTS Conformance test for GERAN interface evolution 448 | MS test BTS test | Dec 2001 (#7) |
| 700 MHz spectrum support 449 | GERAN support for the 700 MHz band 450 | Signaling support Physical layer definitions Receiver performance and RF budget | Feb 2001(#3) |
|  | GERAN MS Conformance test for 700 MHz band 451 | MS test | Apr 2001 (#4) |
|  | GERAN BTS Conformance test for GERAN interface evolution 452 | BTS test | Dec 2001 (#7) |
| Real Time QoS for packet services including VoIP (UTRAN) | HOs: maintenance of real-time QoS while moving between cells in the PLMN including inter-SGSN change and SRNS relocation or possibly other mechanisms (UTRAN) | Stabile RT handover report 25.936 | Required for RR development and Iu rg by Nov 2000 (#2) |
| Wideband telephony services (UMTS) | Support of WB AMR in GERAN 453 | Channel coding Signalling Link adaptation | Feb 2001 (#3) |
|  | GERAN MS Conformance test for WB AMR 454 | MS test | Dec 2001 (#4) |
|  | GERAN BTS Conformance test for WB AMR 455 | BTS test | Dec 2001 (#7) |
| Location service (UMTS) | LCS interoprability aspects to GERAN 456 | Co-ordinated development of GSM LCS Phase 2 and UMTS LCS, S2 and GERAN | Feb 2001 (#3) |
|  | LCS in GERAN 457 | GERAN LCS stage 2 Iur-g interface support for LCS GERAN Gb,A interface support for LCS GERAN Iu-cs(?), Iu-ps interface support for LCS GERAN measurements + results Radio Resource Management (for LCS GERAN ) Stage 3 specifications | Jan 2001 (#3) Feb 2001 (#3) Nov 2000 (#2) Feb 2001 (#3) May 2001 (#5) May 2001 (#5) |
|  | GERAN MS Conformance test for LCS 458 | MS test | Apr 2001 (#4) |
|  | GERAN BTS Conformance test for LCS 459 | BTS test | Dec 2001 (#7) |

## New Specifications

| GSM No. | TDOC | CR | Subject | CR Comp. Resp. | STC | Completion Date |
| --- | --- | --- | --- | --- | --- | --- |
| 03.51 |  |  | GERAN overall description | S. GillaumeNokia | GERAN | Nov 00 |

## (	Approved	(	Set on hold	( #29	Send to SMG #29	CR0000A000	CR has been cancelled

## Change Requests (GERAN release Rx)

Here all change requests being handled on STC level are listed.

| GSM No. | TDOC | CR | Subject | CR Comp. Resp. | STC | Completion Date |
| --- | --- | --- | --- | --- | --- | --- |

## (	Approved	(	Set on hold	( #29	Send to SMG #29	CR0000A000	CR has been cancelled

## Possible CRs required (GERAN release Ry)

The darkened fields indicate, that these CR’s are already handled and approved by the responsible STC. The textured fields indicate, that the work on these CRs have been started on workshop or STC level.

Note, this list is a first draft and has to be reviewed in more detail.

| Name | Title | Resp. STC | Target SMG | Resource_Names | Changes |
| --- | --- | --- | --- | --- | --- |
| CR Stage 1 |  |  |  |  |  |
| 22.100 | UMTS phase I | S1 |  |  | Minor: Include GERAN as radio access |
| 22.101 | UMTS service principles | S1 |  |  | Minor, if any |
| 22.105 | Service and capabilities | S1 |  |  | Minor: Review if all requirements also apply for GERAN |
| 22.034 | Highspeed circuit switched data – Stage 1 | S1 |  |  | Minor: Modification for transparent bearers? |
| 22.976 | Report on Services for release 2000? |  |  |  |  |
| CR Stage 2 |  |  |  |  |  |
| 23.002 | Network architecture | S2 |  |  | Small: Inclusion of the GERAN architecture |
| 23.034 | Highspeed circuit switched data – Stage 2 | S2 |  |  | Minor: Modification for transparent bearers? |
| 23.060 | GPRS stage 2 | S2 |  |  |  |
| 03.51 | GERAN overall description | SMG2 |  | Nokia, Guillaume Sebire | Major: Protocol modes and mapping on the physical layer, GERAN RAB requirements, sim to 03.60, 03.64 |
| 23.107 | Quality of service, Concept and Architecture | S2 |  |  | Minor: Modification to include also GERAN |
| 23.110 | UMTS Access stratum | S2 |  |  | Minor: Generalize to include GERAN |
| 23.821 | Service principles? | S2 |  |  |  |
| CR Stage 3 |  |  |  |  |  |
| 02.07 | Mobile station capability |  |  |  |  |
| 24.008 CC | Mobile radio interface layer 3 specification | N1 |  |  | Minor, if any |
| 24.008 MM | Mobile radio interface layer 3 specification | N1 |  |  | Medium |
| 24.008 SM | Mobile radio interface layer 3 specification | N1 |  |  | Minor, if any |
| 04.04 | Layer one: General requirements |  |  | Siemens, Jean-Michel Traynard | Major? |
| 04.18 RR | Mobile radio interface layer 3 specification | SMG2WPA |  | Nokia, Shkumbin Hamiti | Major: Handover, RR enhancements Or alternatively 25.331 |
| 04.60 | “General Packet Radio Service; MS – BSS interface; Radio Link Control/Medium Access Control (RLC/MAC) protocol” | SMG2WPA |  | Lucent, Al Sacuta Siemens, Jean-Michel Traynard (MAC) | Major: MAC procedures RLC procedures RR enhancements Block formats New messages Should we have a new spec for RLC, with separated MAC |
| 25.323 | Description of the Packet Data Conversion protocol (PDCP) | R2 |  | Motorola, Sandji Gubde | Minor, if any |
| 25.331 | UMTS RR | R2 |  |  | Adopt and modify for GERAN use? Or 04.18 RR |
| 25.411 | UTRAN Iu interface Layer 1 | R3 |  |  | 1) |
| 25.412 | UTRAN Iu interface signalling transport | R3 |  |  | 1) |
| 25.413 | UTRAN Iu interface RANAP signalling | R3 |  |  | 1) |
| 25.414 | UTRAN Iu interface data and transport signalling | R3 |  |  | 1) |
| 25.415 | UTRAN Iu interface user plane protocol | R3 |  |  | 1) |
| 25.420-25.427 | UTRAN Iu r Interface | R3 |  |  | Depending on the scope of Iu x the Iu r specs have to be modified or alternatively a new spec has to be created |
| 05.01 | Physical layer on the radio path General description | SMG2WPB |  | Ericsson, Klas Sjerling |  |
| 05.02 | Multiplexing and multiple access on the radio path | SMG2WPB |  | Nortel, Peter Barney | Major: New channel combinations and mapping of logical channels |
| 05.03 | Channel coding | SMG2WPB |  | Ericsson, David Bladsjö | Major: Coding, Puncturing and interleaving for new bearers |
| 05.05 | Radio receiver performance | SMG2WPB |  | Ericsson. Mats Samuelsson | Major: Receiver performance due to new coding and puncturing schemes. Need to specify all? |
| 05.08 | Radio subsystem link control | SMG2WPB |  | Nortel, David Choukroun | Minor: New measurements? |
| 05.09 | Link Adaptation | SMG2WPB |  | Nortel, Peter Barney | Depends on AMR usage |
| 26.101 | AMR | SMG2WPB |  | Nortel, Peter Barney | Depending on IETF payload |
| 11.10 | Mobile test spec | SMG7 |  |  | Testing of RF parameters |
| 11.21 | BTS test spec | SMG2 WPC |  |  | Testing of BTS RF parameters |

## 1) Depending on what is planned for UTRAN R00

## Possible CRs required (GERAN release Ry)

The darkened fields indicate, that these CR’s are already handled and approved by the responsible STC. The textured fields indicate, that the work on these CRs have been started on workshop or STC level

| Name | Title | Resp. STC | Target SMG | Resource_Names | Changes |
| --- | --- | --- | --- | --- | --- |

# GERAN related documents

* SMG2 GERAN WS #1, 21-22 Feb 2000, Uppsala

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2g00-001 | Draft Agenda | SMG2 chairman | 2 |
| 2g00-002 | Proposal for an Inter RAN Signaling Interface (Iux) | AT&T | 4 |
| 2g00-003 | GSM/EDGE RAN Architecture for R00 | Lucent Technologies | 4.1 |
| 2g00-004 | GERAN Handover and Reselection with 3G Core- WITHDRAWN | Lucent Technologies | 6 |
| 2g00-005 | Support of Legacy GPRS Terminals in GERAN R00 | Lucent Technologies | 4.3 |
| 2g00-006 | Functional Split between GERAN and Core Network for R00 Iu-ps | Lucent Technologies | 4.1 |
| 2g00-007 | GSM/EDGE RAN – evolution of the 200 KHz radio access network | Ericsson | 4.1 |
| 2g00-008 | Comparison between PDCP and SNDCP/LLC | Ericsson | 4.1 |
| 2g00-009 | GERAN Architecture for R2000 | Nokia | 4.1 |
| 2g00-010 | Interoperability of GERAN with other systems | Nokia | 6 |
| 2g00-011 | Location Services in GERAN | Nokia | 4.3 |
| 2g00-012 | GERAN Handover Requirements | AT&T | 6 |
| 2g00-013 | Deciding Between an Iups' and an evolved Gb for the GERAN to Core Network Interface | T-Mobil | 4.2 |
| 2g00-014 | Gb+ or Iu-PS? | Vodafone | 4.2 |
| 2g00-015 | GERAN concepts and requirements | Nortel Networks | 4.1 |
| 2g00-016 | GERAN radio interface | Nortel Networks | 4.1 |
| 2g00-017 | GERAN network architecture | Nortel Networks | 4.2 |
| 2g00-018 | 3GPP ”All-IP” vision - Long and short term (Outcome of 3GPP TSG-SA “All-IP” workshop) | TSG-SA workshop | 3 |
| 2g00-019 | Some requirements for the GERAN to CN packet switched domain interface | AT&T, T-Mobil, Vodafone Airtouch, Mannesmann Mobilfunk, France Telecom, E-plus | 4.2 |
| 2g00-020 | DRAFT requirements and agreements for the GERAN to CN packet switched domain | Drafting group | 4 |
| 2g00-021 | Requirements and agreements for the GERAN to CN packet switched domain | GERAN workshop | 4 |

* SMG2 EDGE WS #13, 23-25 Feb 2000, Uppsala

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2e00-001 | Minutes of meeting from the EDGE workshop in Uppsala | Secretary | 2 |
| 2e00-002 | Minutes of meeting from the EDGE workshop in Amsterdam, The Netherlands | Secretary | 3 |
| 2e00-003 | 10.59, V1.21.0 | Rapporteur | 5 |
| 2e00-004 | GERAN project plan, 10.xx, V0.0.1 | Rapporteur | 5 |
| 2e00-005 | Withdrawn | Agilent Technologies | 6.1.1 |
| 2e00-006 | GERAN RTFACCH: Conversational Traffic Class (Transparent RTP/UDP/IP Mode) | Nortel | 6.2.2 |
| 2e00-007 | GERAN RTFACCH: Conversational Traffic Class (Non-Transparent RTP/UDP/IP Mode) | Nortel | 6.2.2 |
| 2e00-008 | GERAN RTFACCH: Streaming Traffic Class (Non-Transparent RTP/UDP/IP Mode) | Nortel | 6.2.2 |
| 2e00-009 | System Concept Document | AT&T | 6.2.1 |
| 2e00-010 | GERAN Handover Requirements | AT&T | 6.2.1 |
| 2e00-011 | Requirements for 8PSK HR Voice Bearers | AT&T | 6.2.1 |
| 2e00-012 | Withdrawn | AT&T | 6.3.1 |
| 2e00-013 | GSM/EDGE RAN user plane bearers and protocols | Ericsson | 6.2.2 |
| 2e00-014 | Guidelines for the feasibility study on performance enhancements | Ericsson | 6.3.1 |
| 2e00-015 | Comparison between PDCP and SNDCP/LLC | Ericsson | 6.2.2 |
| 2e00-016 | Intra-Radio Block Flow Multiplexing for GSM/EDGE RAN | Ericsson | 6.2.2 |
| 2e00-017 | Nominal Error Rate for BTS and MS | Ericsson | 6.1.1 |
| 2e00-018 | Radio link performance with EDGE repeaters | Ericsson | 6.1.1 |
| 2e00-019 | CR:Modulation accuracy for EDGE repeaters | Ericsson | 6.1.1 |
| 2e00-020 | CR: Transmitter /receiver performance for EDGE | Ericsson | 6.1.1 |
| 2e00-021 | CR: Nominal Error Rate performance for 8-PSK | Ericsson | 6.1.1 |
| 2e00-022 | Withdrawn | Ericsson | 6.1.1 |
| 2e00-023 | CR 04.60 : Order of FBI/TI and E bits in RLC/MAC headers | Motorola | 6.1.2 |
| 2e00-024 | CR 04.60 : GPRS and EGPRS TBF modes for a single MS | Motorola | 6.1.2 |
| 2e00-025 | CR 04.60 : Correction in Cell Option CSN-1 description | Motorola | 6.1.2 |
| 2e00-026 | CR 04.60 : Clarification on the handling of BEP_PERIOD2 | Motorola | 6.1.2 |
| 2e00-027 | CR 04.18 : COMPACT : impact of new block ordering on SI19 | Motorola | 6.1.2 |
| 2e00-028 | CR 05.10 : EGPRS Classic to COMPACT BTS synchronisation | Motorola | 6.1.2 |
| 2e00-029 | GERAN Architecture for R2000 | Nokia | 6.2.1 |
| 2e00-030 | INTEROPERABILITY OF GERAN WITH OTHER SYSTEMS | Nokia | 6.2.1 |
| 2e00-031 | Location Services in GERAN | Nokia | 6.2.1 |
| 2e00-032 | Voice over EGPRS Performance under different Operational Scenarios | Nokia | 6.2.1 |
| 2e00-033 | Comments on GERAN simulation parameters | Nokia | 6.3.1 |
| 2e00-034 | Proposed values for 05.05 EGPRS receiver performance (BTS) | Nokia | 6.1.1 |
| 2e00-035 | Proposed values for 05.05 NER receiver performance (BTS) | Nokia | 6.1.1 |
| 2e00-036 | Associated Control Channels for GERAN Radio Access Bearers | Nokia | 6.2.1 |
| 2e00-037 | GERAN PDCP RLC MAC Layers | Nokia | 6.2.2 |
| 2e00-038 | GERAN Radio Access Bearers | Nokia | 6.2.2 |
| 2e00-039 | Shared MAC mode for GERAN | Nokia | 6.2.2 |
| 2e00-040 | MACH: eMbedded Associated Channel | Nokia | 6.2.2 |
| 2e00-041 | CR 04.60 for MS RAC | Nokia | 6.1.2 |
| 2e00-042 | CR 04.18 for EGPRS TBF Establishment on CCCH | Nokia | 6.1.2 |
| 2e00-043 | CR 04.18 for EGPRS on IA Rest Octets IE | Nokia | 6.1.2 |
| 2e00-044 | CR 05.08 for EGPRS LQ Measuremen | Nokia | 6.1.2 |
| 2e00-045 | ECSD BTS RX performance with impairments | Nokia | 6.1.1 |
| 2e00-046 | CR 05.08 for EDGE offset parameter to cell re-selection | Nokia | 6.1.2 |
| 2e00-047 | Withdrawn | Nokia | 6.1.2 |
| 2e00-048 | CR 04.60 - Clarification on bitmap compression in ACK/NACK IE | Motorola | 6.1.2 |
| 2e00-049 | EGPRS Rx and NER performance for BTS | Nortel | 6.1.1 |
| 2e00-050 | Changes to GSM05.05, Annex G | Agilent Technologies | 6.1.1 |
| 2e00-051 | Physical Layer Design Criteria for Voice in RT-EGPRS | Lucent | 6.2.3 |
| 2e00-052 | FACCH design for Half Rate Channels in RT-EGPRS | Lucent | 6.2.3 |
| 2e00-053 | Fixed Allocation vs Dynamic Allocation for Non-Real Time Data Services in EGPRS Phase II: Performance Study | Lucent | 6.2.2 |
| 2e00-054 | Excess Speech Delay for Statistical Multiplexing | Lucent | 6.3.1 |
| 2e00-055 | EDGE Radio Related Performance Enhancing Technologies | Lucent | 6.3.1 |
| 2e00-056 | Burst FACCH design with 8PSK modulation in RT-EGPRS | Lucent | 6.2.3 |
| 2e00-057 | Withdrawn | Lucent | 6.2.1 |
| 2e00-058 | Fast Access MS Identifier in RT-EGPRS | Lucent | 6.2.2 |
| 2e00-059 | Aspects on Unidirectional Radio Channels and Odd/Even Interleaving in RT-EGPRS | Lucent | 6.2.2 |
| 2e00-060 | Further results on the performance of burst-based access and assignment | Lucent | 6.3.1 |
| 2e00-061 | GERAN R2000 Concept Proposal | Lucent | 6.2.1 |
| 2e00-062 | GERAN R2001 Concept Proposal | Lucent | 6.3.1 |
| 2e00-063 | IP/UDP/RTP Header Stripping for Optimised Speech Radio Bearer | Lucent | 6.2.2 |
| 2e00-064 | Withdrawn | Ericsson | 6.1.2 |
| 2e00-065 | Proposed additions to the GERAN concept paper | Ericsson | 6.2.1 |
| 2e00-066 | CR: Corrections to 05.05 | Ericsson | 6.1.1 |
| 2e00-067 | Discussion note: On transmit diversity for EDGE | AT&T, Nokia | 6.3.1 |
| 2e00-068 | Statistical Multiplexing for Mobile Stations with Half Duplex Constraints | Lucent | 6.3.1 |
| 2e00-069 | CR 04.18 - Addition of CSCH description | Motorola | 6.1.2 |
| 2e00-070 | 05.05 BTS requirements for GSM 850 | Nokia | 6.1.1 |
| 2e00-071 | EDGE/GERAN status | Rappoteur | 5 |
| 2e00-072 | Requirements and agreements for the GERAN to CN packet switched domain interface | SMG2/SMG12/S2 adhoc on GERAN | 4 |
| 2e00-073 | Measurements results for EDGE repeaters | Micom | 6.1.1 |
| 2e00-074 | MS NER performance for 8PSK | Nokia | 6.1.1 |
| 2e00-075 | GERAN radio interface | Nortel | 6.2.1 |
| 2e00-076 | Joined CR 05.05: NER, RecPerf, Corrections | L1 drafting group | 7.2 |
| 2e00-077 | Revised version 027 | EDGE WS #13 | 7.2 |
| 2e00-078 | Revised version 028 | EDGE WS #13 | 7.2 |
| 2e00-079 | Revised | EDGE WS #13 | 7.2 |
| 2e00-080 | Revised | EDGE WS #13 | 7.2 |
| 2e00-081 | Revised 25 | EDGE WS #13 | 7.2 |
| 2e00-082 | Revised | EDGE WS #13 | 7.2 |
| 2e00-083 | Revised from 2e00-041 | SMG2EDGE |  |
| 2e00-084 | Revised from 2e00-044 | SMG2EDGE |  |
| 2e00-085 | LS from SMG7EDGE: 7e00-043 | SMG7EDGE |  |
| 2e00-086 | Revised from 2e00-046 | SMG2EDGE |  |
| 2e00-087 | Revised from 2e00-048 | SMG2EDGE |  |
| 2e00-088 | Answer to LS from SMG7EDGE | SMG2EDGE |  |
| 2e00-089 | GERAN reference architecture | AT&T |  |
| 2e00-090 | GERAN concept document | AT&T |  |
| 2e00-091 | Completion of 05.05 for EDGE | L1 subgroup |  |
| 2e00-092 | GERAN Simulation Parameters | Sim subgroup |  |
| 2e00-093 | GERAN Concept Document | Subgroup |  |
| 2e00-094 | EDGE/GERAN Status | Rapporteur |  |
| 2e00-095 | Revised from 2e00-076 | L1 subgroup |  |
| 2e00-096 | Revised from 2e00-091 | SMG2EDGE |  |
| 2e00-097 | Answer to LS from SMG7EDGE on PC | SMG2EDGE |  |
| 2e00-098 | Revised from 2e00-093 | SMG2EDGE |  |
| 2e00-099 | Revised from 2e00-043 | SMG2EDGE |  |

* SMG2 #35, 3-7 April 2000, Chicago

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2-00-544 | Flexible Throughput / Delay Performance Trade-Off in GERAN R'00 | Orange PCS Ltd | 7.2.6.6 |
| 2-00-546 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Conversational Traffic Class | Nortel Networks | 7.2.6.6 |
| 2-00-547 | RTP Encoding For GSM AMR Codec To Be Used In Conjunction With GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) | Nortel Networks | 7.2.6.6 |
| 2-00-548 | GSM/EDGE Radio Access Networks (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Streaming Traffic Class | Nortel Networks | 7.2.6.6 |
| 2-00-569 | PROPOSED WORK ITEM, Gb -IP | Ericsson | 7.1.5.11 |
| 2-00-570 | Gb over IP; Concept Document | Ericsson | 7.1.5.11 |
| 2-00-574 | EDGE Radio Related Performance Enhancing Technologies | Lucent Technologies | 7.2.6.6 |
| 2-00-575 | Physical layer design studies for speech in RT-EGPRS | Lucent Technologies | 7.2.6.6 |
| 2-00-576 | FACCH design for Half Rate channels in RT-EGPRS | Lucent Technologies | 7.2.6.6 |
| 2-00-577 | BFACCH Design for Burst Based Messaging | Lucent Technologies | 7.2.6.6 |
| 2-00-578 | Repeated MCS9 Scheme for Streaming and Conversational Bearers in GERAN (Withdrawn) | Lucent Technologies | 7.2.6.6 |
| 2-00-579 | Fixed Allocation vs. Dynamic Allocation for Non-Real Time Data Services in EGPRS Phase II: Performance Study | Lucent Technologies | 7.2.6.6 |
| 2-00-580 | Excess Speech Delay Analysis for R2000 and R2001 | Lucent Technologies | 7.2.6.6 |
| 2-00-581 | Statistical Multiplexing for Mobile Stations with Half Duplex Constraints | Lucent Technologies | 7.2.6.6 |
| 2-00-582 | Unidirectional Half-Rate Channels for Multi-slot Allocation | Lucent Technologies | 7.2.6.6 |
| 2-00-583 | Stealing Bit Design for Scenario 2 Multiplexing | Lucent Technologies | 7.2.6.6 |
| 2-00-584 | GERAN R2000 Proposal to Support PS Domain Services | Lucent Technologies | 7.2.6.6 |
| 2-00-585 | GERAN R2001 Proposal to Support PS Domain Services | Lucent Technologies | 7.2.6.6 |
| 2-00-586 | IP/UDP/RTP Header Stripping for Optimized Speech Radio Bearer | Lucent Technologies | 7.2.6.6 |
| 2-00-587 | GERAN Radio Access Bearers and Protocol Modes for R2000 | Lucent Technologies | 7.2.6.6 |
| 2-00-588 | Speech Activity for AMR | Lucent Technologies | 7.2.6.6 |
| 2-00-622 | 10.xx V0.0.2: GERAN project plan | Rapporteur | 6.3 |
| 2-00-623 | GERAN status OH | Rapporteur | 6.3 |
| 2-00-624 | User Plane Protocols | Ericsson | 6.3 |
| 2-00-625 | Realisation of Radio Access Bearers | Ericsson | 7.2.6.6 |
| 2-00-626 | GERAN traffic and control channels | Ericsson | 7.2.6.6 |
| 2-00-627 | Handover in GERAN | Ericsson | 6.3 |
| 2-00-628 | Uplink state flags for GERAN release 2000 | Ericsson | 7.2.6.6 |
| 2-00-629 | Time slot segregation release 1999/2000/2001 | Ericsson | 6.4 |
| 2-00-630 | Half-rate multiframe mapping | Ericsson | 7.2.6.6 |
| 2-00-721 | User Plane Protocols for the GERAN Radio Interface | Ericsson | 6.3 |
| 2-00-722 | Burst based control channels in GERAN | Ericsson | 7.2.6.6 |
| 2-00-728 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Conversational Traffic Class - Half Rate | Nortel Networks | 7.2.6.6 |
| 2-00-745 | 8PSK HR Voice Bearer | Nokia | 7.2.6.6 |
| 2-00-746 | GERAN Radio Access Bearers | Nokia | 7.2.6.6 |
| 2-00-747 | ACCH for GERAN Radio Access Bearers | Nokia | 7.2.6.6 |
| 2-00-748 | MACH | Nokia | 7.2.6.6 |
| 2-00-749 | Variable Length Interleaving | Nokia | 7.2.6.6 |
| 2-00-750 | Split of RLC and MAC in GERAN | Nokia | 7.1.5.11 |
| 2-00-751 | GERAN Simulation Parameters | SMG2 EDGE WS #13 | 7.2.6.6 |
| 2-00-771 | RTP/UDP/IP Header Stripping for optimized speech service in GERAN | Nokia | 7.2.6.6 |
| 2-00-772 | IP TRANSPORT OPTION FOR GB INTERFACE | Nokia | 7.1.5.11 |
| 2-00-795 | Voice over EGPRS Performance under different operational scenarios | Nokia | 7.2.6.6 |
| 2-00-796 | R00 System Concept Document, v0.2 | AT&T | 6.3 |
| 2-00-797 | Structural Changes to the System Concept Document (Withdrawn) | AT&T | 6.3 |
| 2-00-798 | Modification of Chapter 3 (service aspects) of GERAN System Concept Document, v0.2 | AT&T | 6.3 |
| 2-00-799 | Inter RNC interface requirements | AT&T | 6.3 |
| 2-00-800 | Updated handover performance requirements | AT&T | 6.3 |
| 2-00-801 | Discussion paper on Streaming Radio Access Bearer | AT&T | 7.2.6.6 |
| 2-00-803 | Handover performance requirement (Updated) (Withdrawn) | AT&T | 6.3 |
| 2-00-804 | GERAN inter RNC signalling interface requirement (Withdrawn) | AT&T | 6.3 |
| 2-00-807 | Modification of Chapter 3 (service aspects) of GERAN System Concept Document, v0.2, revised | AT&T | 6.3 |
| 2-00-843 | Gb-IP Work Item definition | Ericsson | 7.1.5.11 |
| 2-00-862 | SACCH for Quarter Rate Channel | Nokia | 7.2.6.6 |
| 2-00-912 | GERAN RTFACCH presentation | Nortel Networks | 7.2.6.6 |

* SMG2 GERAN WS #2, 8-12 May 2000, Seattle

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2e00-100 | Minutes of meeting from the GERAN/EDGE workshop in Seattle | Secretary | 2 |
| 2e00-101 | Minutes of meeting from the EDGE workshop in Uppsala, Sweden | Secretary | 3 |
| 2e00-102 | GERAN project plan, 10.xx, V0.0.3 | Rapporteur | 5 |
| 2e00-103 | GERAN Release 2000: GSM AMR Codec and VoIPoEGPRS Issues | Nortel | 6.1.1 |
| 2e00-104 | GERAN Release 2000: GSM AMR Codec and VoIPoEGPRS Issues – Presentation | Nortel | 6.1.1 |
| 2e00-105 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Streaming Traffic Class, Rev. 0.1 | Nortel | 6.1.4 |
| 2e00-106 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Streaming Traffic Class, Rev. 0.1 – Presentation | Nortel | 6.1.4 |
| 2e00-107 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Conversational Traffic Class - Full-Rate, Rev. 0.2 | Nortel | 6.2.1 |
| 2e00-108 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Conversational Traffic Class - Half-Rate, Rev. 0.1 | Nortel | 6.2.1 |
| 2e00-109 | GSM/EDGE Radio Access Networks (GERAN) Real-Time Fast Associated Control Channel (RTFACCH): Conversational Traffic Class – Presentation | Nortel | 6.2.1 |
| 2e00-110 | Gb over IP Concept Document | Ericsson, Lucent, Nokia, Nortel Networks | 6.1.2.1 |
| 2e00-111 | Withdrawn | AT&T | - |
| 2e00-112 | System Concept Document | AT&T | 6.1.1 |
| 2e00-113 | 8 PSK HR Voice Bearer Design | AT&T | 6.1.4 |
| 2e00-114 | Withdrawn | AT&T | 6.1.2 |
| 2e00-115 | GERAN – Adressing conflicts when supporting both the Gb and Iu ps interface towards SGSN | Ericsson | 6.1.3 |
| 2e00-116 | Withdrawn | Ericsson | 6.1.3 |
| 2e00-117 | USF and Adaptive antennas for GERAN | Ericsson | 6.1.1 |
| 2e00-118 | Protocol mode combination impacts on channel coding | Ericsson | 6.1.4 |
| 2e00-119 | Radio access bearers and prioritization | Ericsson | 6.1.1 |
| 2e00-120 | On statistical multiplexing | Ericsson | 6.1.1, 6.2.1 |
| 2e00-121 | Handover in GERAN | Ericsson | 6.1.2 |
| 2e00-122 | Ciphering issues for GSM/EDGE RAN | Ericsson | 6.1.3 |
| 2e00-123 | Withdrawn | Ericsson | 6.1.2 |
| 2e00-124 | GERAN/EDGE Status slides | Rapporteur | 5.2 |
| 2e00-125 | Protocol Issues for GERAN Release 2000 | Lucent | 6.1.3 |
| 2e00-126 | GERAN Physical Sub-channels | Lucent | 6.1.3 |
| 2e00-127 | Repeated MCS9 for Streaming and Conversational Bearers | Lucent | 6.1.4 |
| 2e00-128 | Space-Time Coding for EGPRS Data | Lucent | 6.2.1 |
| 2e00-129 | Potential Capacity Benefit of Independent Uplink and Downlink Channel Assignment | Lucent | 6.1.4 |
| 2e00-130 | Transmit diversity for GERAN | Ericsson | 6.2.1 |
| 2e00-131 | Performance enhancing techniques for GERAN R01 | Ericsson | 6.2.1 |
| 2e00-132 | Aspects of including 700 MHz frequency bands into TS 05-series | Ericsson | 6.1.4 |
| 2e00-133 | 03.xx, Version 0.01 – GERAN Radio Interface stage 2 description | Ericsson, Nokia | 6.1.1 |
| 2e00-134 | GERAN radio resource management | Ericsson | 6.1.3 |
| 2e00-135 | Performance Analysis of QR speech channels | Nokia | 6.1.4 |
| 2e00-136 | FACCH for 8PSK voice bearers | Nokia | 6.1.4 |
| 2e00-137 | SACCH for QR Channels | Nokia | 6.1.4 |
| 2e00-138 | Header Stripping | Nokia | 6.1.3 |
| 2e00-139 | GERAN RRC principles | Nokia | 6.1.3 |
| 2e00-140 | Handover Concept | Nokia | 6.1.3 |
| 2e00-141 | Withdrawn | Nokia | 6.1.3 |
| 2e00-142 | MAC design for GERAN'00 | Nokia | 6.1.3 |
| 2e00-143 | Withdrawn | Nokia | 6.1.3 |
| 2e00-144 | A high density Fast Uplink mechanism for Statistically multiplexed voice and data | Siemens | 6.2.1 |
| 2e00-145 | Link level Model of the high density Fast Uplink mechanism for Statistically multiplexed voice and data | Siemens | 6.2.1 |
| 2e00-146 | Performance of the high density Fast Uplink mechanism for Statistically multiplexed voice and data | Siemens | 6.2.1 |
| 2e00-147 | Stepwise introduction of statistical mulitplexing | Siemens | 6.2 |
| 2e00-148 | Ciphering in GERAN | Siemens | 6.1.3 |
| 2e00-149 | Idea for load sharing between 2G and 3G setups | E-Plus | 6.1.2 |
| 2e00-150 | Support for CS domain to UMTS CN in GERAN | SBC | 6.1.2 |
| 2e00-151 | Iu-CS slides | SBC | 6.1.2 |
| 2e00-152 | Gb/IP concept document. Revised from 110. | Gb/IP Drafting group |  |
| 2e00-153 | Withdrawn | ??? |  |
| 2e00-154 | GERAN System Concept Document | AT&T |  |
| 2e00-155 | Proposed LS to SMG2 for IETF | Drafting group |  |
| 2e00-156 | Proposed LS to SMG2 for SMG1 | Drafting group |  |
| 2e00-157 | Proposed LS to SMG2 for SMG10 | Drafting group |  |
| 2e00-158 | Proposed LS to SA ”Support of AMR via Iu ps in GERAN” | Motorola, AT&T |  |
| 2e00-159 | GERAN Stage 2 Description | Stage 2 Drafting Group |  |
| 2e00-160 | Outcome of the handover requirements subgroup | Handover Subgroup |  |
| 2e00-161 | Revised from 2e00-160 | SMG2GERAN |  |
| 2e00-162 | GERAN Radio Resource Control | Ericsson, Nokia |  |
| 2e00-163 | Withdrawn |  |  |
| 2e00-164 | Revised from 2e00-157 | SMG2GERAN |  |
| 2e00-165 | Revised from 2e00-158: LS WG RAN | SMG2GERAN |  |
| 2e00-166 | Revised from 2e00-154. GERAN System Concept Document | Drafting Group |  |
| 2e00-167 | Revised from 2e00-155: LS IETF | SMG2GERAN |  |
| 2e00-168 | Revised from 2e00-159: GERAN Stage 2 | SMG2GERAN |  |
| 2e00-169 | Revised from 2e00-166: SCD | SMG2GERAN |  |
| 2e00-170 | Requirements for header adaptation for GERAN | AT&T, SBC |  |

* SMG2 #36, 22-26 May 2000, Biarritz

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2-00-961 | CR 05.02-A158 Compact frequency hopping (R99) | Nokia | 7.2.6.5 |
| 2-00-962 | CR 05.08-A275 Compact interference measurements (R99) | UWCC | 7.2.6.5 |
| 2-00-963 | CR 24.008-Axxx Compact interference measurements (R99) | UWCC | 7.1.5.10 |
| 2-00-964 | GSM on 700 MHz Frequency Band | Nokia | 6.6 |
| 2-00-972 | CR 11.21-A126 New subclause 9.4.4 signal quality EGPRS | Ericsson | 7.3.6.3 |
| 2-00-981 | GERAN Release 2000: GSM AMR Codec and Voice Over GERAN/UTRAN PS Domain | Nortel Networks | 6.4 |
| 2-00-982 | GERAN Release 2000: GSM AMR Codec and Voice Over GERAN/UTRAN PS Domain - Presentation | Nortel Networks | 6.4 |
| 2-00-983 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) for GERAN Release 2001: Conversational Traffic Class - Full-Rate, Rev. 0.3 | Nortel Networks | 7.2.6.6 |
| 2-00-984 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) for GERAN Release 2001: Conversational Traffic Class - Half-Rate, Rev. 0.1 | Nortel Networks | 7.2.6.6 |
| 2-00-985 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) for GERAN Release 2001: Conversational Traffic Class - Presentation | Nortel Networks | 7.2.6.6 |
| 2-00-993 | QoS Issues for GERAN Release 2000 WITHDRAWN | Nortel Networks | 6.4, 7.2.6.6 |
| 2-00-994 | Introduction to Accuracy of COMPACT Interference Measurements Change Request (CR) for GSM 05.08 Ver. 8.3.1 | UWCC | 7.2.6.5 |
| 2-00-995 | CR 05.08-A277 COMPACT Interference Measurements Accuracy | UWCC | 7.2.6.5 |
| 2-001003 | CR 04.60-A837 rev 1 Bit order within EGPRS RLC data blocks and related editorial corrections (R99) | Ericsson | 7.1.5.10 |
| 2-001012 | CR 05.03-A040 Clarification of stealing bits for MCS-1 to 4 (R99) | Ericsson | 7.2.6.3 |
| 2-001013 | CR 05.08-A280 Clarification GPRS downlink transmission requirements (R99) | Ericsson | 7.2.6.3 |
| 2-001017 | CR 04.60-A850 Correction on MS Radio Access Capabilities (R99) | Motorola | 7.1.5.10 |
| 2-001018 | CR 04.60-A851 Corrections on USF block definition and GPRS Cell Options (R99) | Motorola | 7.1.5.10 |
| 2-001019 | CR 04.60-A849 Clarifications on EGPRS measurements (R99) | Motorola | 7.1.5.10 |
| 2-001020 | CR 05.08-A281 Correction of inconsistency in the handling of BEP_PERIOD2 (R99) | Motorola | 7.2.6.3 |
| 2-001021 | CR 05.08-A282 Cell_Bar_Access_2 missing in 05.08 (R99) | Motorola | 7.2.6.3 |
| 2-001022 | CR 05.08-A283 Clarifications on EGPRS measurements (R99) | Motorola | 7.2.6.3 |
| 2-001023 | CR 08.16-A021 Support for Internet Protocol (IP) as a Sub-Network Service Protocol (R99) | Nortel Networks | 7.1.5.11 |
| 2-001024 | CR 08.18-A103 Support for Internet Protocol (IP) as a Sub-Network Service Protocol (R99) | Nortel Networks | 7.1.5.11 |
| 2-001025 | CR 05.03-A041 Correction to the interleaving formula of MCS-8 case (R99) | Nortel Networks | 7.2.6.3 |
| 2-001026 | Protocol Issues for GERAN Release 2000 | Lucent Technologies | 7.2.6.6, 7.1.5.11 |
| 2-001027 | Proposed Updates to GERAN Stage 2 Description | Lucent Technologies | 7.2.6.6 |
| 2-001028 | Repeated MCS9 for Streaming and Conversational Bearers | Lucent Technologies | 7.2.6.6 |
| 2-001029 | Space-Time Coding for EGPRS Data | Lucent Technologies | 7.2.6.6 |
| 2-001030 | Capacity Benefit of Independent Uplink and Downlink Channel Assignment | Lucent Technologies | 7.2.6.6 |
| 2-001031 | GERAN System Concept Document | Rapporteur (AT&T) | 6.3 |
| 2-001032 | Access burst for block based fast Access WITHDRAWN | AT&T | 7.2.6.6 |
| 2-001033 | Requirements for Header Adaptation for GERAN | AT&T, SBC | 6.4, 7.2.6.6 |
| 2-001035 | LCS GERAN stage 2 description, version 0.0.1 | Nokia | 6.1, 7.1.5.2, 7.2.6.9 |
| 2-001040 | Operating Frequency Band as a Release Independent Feature | Nokia | 6.6, 7.2.6.10 |
| 2-001042 | CR 04.60-A860 Multiplexing of GPRS and EGPRS MSs (R99) | Ericsson | 7.1.5.10 |
| 2-001049 | A High Density Fast Uplink Mechanism for Statistically Multiplexed Voice and Data | Siemens | 7.2.6.6 |
| 2-001050 | Link Level Model of the High Density Fast Uplink Mechanism for Statistically Multiplexed Voice and Data | Siemens | 7.2.6.6 |
| 2-001051 | Performance of the High Density Fast Uplink Mechanism for Statistically Multiplexed Voice and Data | Siemens | 7.2.6.6 |
| 2-001052 | CR 04.60-A865 Clarification of definition of resent block bit (RSB) (R99) | Siemens | 7.1.5.10 |
| 2-001076 | 10.59 - EDGE project schedule | Rapporteur | 6.2 |
| 2-001077 | 10.99 – GERAN project schedule | Rapporteur | 6.3 |
| 2-001078 | Introduction of GERAN into GSM specifications | Rapporteur | 6.3 |
| 2-001079 | Status report GERAN - OH slides | Rapporteur | 6.3 |
| 2-001080 | Transmit diversity for GERAN | Ericsson | 7.2.6.6 |
| 2-001081 | Performance enhancing techniques for GERAN R01 | Ericsson | 7.2.6.6 |
| 2-001082 | Aspects of including 700 MHz frequency bands into TS 05-series | Ericsson | 6.6, 7.2.6.13 |
| 2-001083 | Protocol mode combination impacts on channel coding | Ericsson | 7.2.6.6 |
| 2-001084 | Radio access bearers and prioritization | Ericsson | 7.2.6.6 |
| 2-001085 | Ciphering issues for GSM/EDGE RAN | Ericsson | 6.3 |
| 2-001086 | GERAN - Adressing conflicts when supporting both the Gb and Iu ps interface towards SGSN | Ericsson | 6.4, 7.1.5.11 |
| 2-001087 | Handover in GERAN | Ericsson | 6.4 |
| 2-001090 | Outcome of the Handover Requirement session | SMG2 GERAN #02 | 6.3 |
| 2-001091 | Draft LS on Security functions in GERAN | SMG2 GERAN #02 | 6.3 |
| 2-001095 | GERAN Overall Description - Stage 2 | SMG2 GERAN #02 | 6.3 |
| 2-001096 | GERAN Simulation Parameters | SMG2 EDGE #12 | 6.4 |
| 2-001097 | Handover Concept for GERAN | Nokia | 6.3 |
| 2-001098 | Discussion paper for GERAN R00 Specifications | Nokia | 6.3 |
| 2-001099 | CR 04.60-A864 Neighbour cell masking | Nokia | 7.2.6.5, 7.1.5.10 |
| 2-001100 | CR 04.18-A122 Neighbour cell masking | Nokia | 7.2.6.5, 7.1.5.10 |
| 2-001101 | MAC Design for GERAN'00 | Nokia | 7.1.5.11 |
| 2-001102 | Performance analysis of quarter rate speech channels | Nokia | 7.2.6.6 |
| 2-001103 | SACCH for Quarter Rate Channels | Nokia | 7.2.6.6 |
| 2-001104 | FACCH for 8PSK Voice Bearers | Nokia | 7.2.6.6 |
| 2-001105 | Fast Adaptation Mechanisms for 8PSK Voice Bearer | Nokia | 7.2.6.6 |
| 2-001108 | Location Services in Release 2000: specification structure, LCS System stage 2 | Nokia | 6.1 |
| 2-001110 | Liaison statement on usage of terms GSM, UMTS and GERAN | TSG-SA WG1 | 4.3, 6.6 |
| 2-001115 | Channel Coding for 8PSK HR Voice Bearers | Ericsson | 7.2.6.6 |
| 2-001116 | Streaming allocation for real-time traffic classes | Alcatel | 7.2.6.6 |
| 2-001118 | Assignment of ARFCN for the new 700 MHz band | Siemens | 6.6 |
| 2-001119 | Ciphering function in GERAN | Siemens | 6.3 |
| 2-001123 | Support for CS Domain to UMTS CN in GERAN | SBC, Pacific Bell Wireless, BellSouth, VoiceStream, Tele Denmark, E-Plus | 6.3 |
| 2-001124 | Support for CS Domain to UMTS CN in GERAN (Presentation) | SBC | 6.3 |
| 2-001125 | CS Service Requirements for GERAN | SBC | 6.3 |
| 2-001126 | Guiding principles for over the air protocol design | AT&T | 6.3 |
| 2-001127 | Gb over Ip concept document | Ericsson, Lucent, Nortel Networks, Motorola, Nokia | 6.6, 7.1.5.1 |
| 2-001130 | LS on Security functions in GERAN | SMG2 | 6.3 |
| 2-001131 | Request for feedback on TR22.976 Study on Release 2000 services and capabilities | 3GPP TSG-SA WG1 | 6.3 |
| 2-001137 | Proposed LS on RTP Encoding of GSM AMR Codec | SMG2 | 7.2.6.6 |
| 2-001139 | CR 04.60-A868 Clarification on the use of the Resent block bit in NCS7-8-9 (R99) | Alcatel | 7.1.5.10 |
| 2-001140 | CR 04.60-A869 Clarification on the use of TLLI in NCS7-8-9 (R99) | Alcatel | 7.1.5.10 |
| 2-001163 | CR 05.05-A159 Clarification of BTS output power capability with 8-PSK | Nokia | 7.2.6.5 |
| 2-001164 | Draft Liaison Statement on Support of AMR via Iups in GERAN | SMG2 GERAN#02 | 7.2.6.6 |
| 2-001168 | CR 05.08-A281 rev 1 Correction of inconsistency in the handling of BEP_PERIOD2 (R99) | Motorola | 7.2.6.3 |
| 2-001169 | CR 05.08-A282 rev 1 Cell_Bar_Access_2 missing in 05.08 (R99) | Motorola | 7.2.6.3 |
| 2-001170 | CR 05.08-A283 rev 1 Clarifications on EGPRS measurements (R99) | Motorola | 7.2.6.3 |
| 2-001171 | CR 05.02-A158 rev 1 Compact frequency hopping (R99) | Nokia | 7.2.6.5 |
| 2-001172 | CR 05.08-A275 rev 1 Compact interference measurements (R99) | SMG2-WPB | 7.2.6.5 |
| 2-001173 | CR 05.08-A277 rev 1 COMPACT Interference Measurements Accuracy WITHDRAWN | SMG2-WPB | 7.2.6.5 |
| 2-001179 | Draft Liaison Statement on Support of AMR via Iups in GERAN | SMG2 | 7.2.6.6 |
| 2-001183 | CR 04.60-A837 rev 2 Bit order within EGPRS RLC data blocks and related editorial corrections (R99) | Ericsson | 7.1.5.10 |
| 2-001184 | CR 04.60-A851 rev 1 Corrections on USF block definition and GPRS Cell Options (R99) | Motorola | 7.1.5.10 |
| 2-001185 | CR 04.60-A860 rev 1 Multiplexing of GPRS and EGPRS MSs (R99) | Ericsson | 7.1.5.10 |
| 2-001189 | CR 04.60-A860 rev 2 Multiplexing of GPRS and EGPRS MSs (R99) | Ericsson | 7.1.5.10 |
| 2-001190 | CR 04.60-A837 rev 3 Bit order within EGPRS RLC data blocks and related editorial corrections (R99) | Ericsson | 7.1.5.10 |
| 2-001191 | CR 04.60-A870 Clarification of PI bit usage during retransmission in combined RLC/MAC data blocks | Motorola | 7.1.5.10 |
| 2-001200 | GSM 10.99 – GERAN project schedule | Rapporteur | 7.2.6.6 |
| 2-001201 | Proposed on Liaison Statement on requirements for GERAN | SMG2-WPB | 7.2.6.6 |
| 2-001203 | CR 05.08-A282 rev 2 Cell_Bar_Access_2 missing in 05.08 (R99) | Motorola | 7.2.6.3 |
| 2-001204 | CR 05.05-A159 rev 1 Clarification of BTS output power capability with 8-PSK | Nokia | 7.2.6.5 |
| 2-001205 | CR 11.21-A126 rev 1 New subclause 9.4.4 signal quality EGPRS | Ericsson | 7.3.6.3 |
| 2-001209 | CR 11.21-A126 rev 2 New subclause 9.4.4 signal quality EGPRS | Ericsson | 7.3.6.3 |
| 2-001214 | Proposed on Liaison Statement on requirements for GERAN | SMG2-WPB | 7.2.6.6 |
| 2-001217 | Proposed Work Item on Support of GERAN CS Services with GERAN Radio and UMTS CN | SBC | 8.2.2 |
| 2-001221 | Reply to an LS about security functions in GERAN | 3GPP TSG-SA WG3 | 4.3 |
| 2-001222 | Proposed Liaison Statement on requirements for GERAN | SMG2 | 8.2.2 |

* SMG2 GERAN telco, 27th June 2000, USA hosted

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2g00-022 | A Comparison Between SIP and GSM 04.08 Call Setup/Release | Nortel | T2 |
| 2g00-023 | Requirements on GERAN Radio Bearers for Multi-media Control Signalling | Ericsson | T2 |
| 2g00-024 | Header adaptation in GERAN | Ericsson | T3 |
| 2g00-025 | GERAN'00 RR Functionality | Nokia | T4 |
| 2g00-026 | GERAN Support for SIP Signaling in RT Sesssion | Lucent | T2 |
| 2g00-027 | Handover for GERAN | Nokia | T1 |

* TSG-SA3 #14, 2nd August 2000, Oslo

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| S3-000407 | 10.99 v 0.0.6 - GERAN project schedule | Rapporteur |  |
| S3-000408 | Ciphering for GSM/EDGE RAN | Ericsson, Nokia, Siemens |  |
| S3-000455 | Ciphering paprameters for GSM/EDGE RAN | Nokia |  |
| S3-000471 | GERAN Structure and timescales Presentation | Rapporteur |  |
| S3-000472 | GERAN technical Presentation | Nokia |  |
| S3-000474 | Proposed LS to GeRAN Ad-hoc on Ciphering and security in GERAN | Nokia |  |
| S3-000498 | Proposed LS to GeRAN Ad-hoc on Ciphering and security in GERAN (update of TD474) | SA3 |  |

* TSG GERAN Adhoc on release 2000 and beyond #1, 7-11 August 2000, Helsinki

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| 2g00-028 | C/I distribution measurement on GSM900/1800 in Stockholm | Telia | 6.1.4 |
| 2g00-029 | 10.99, V0.0.6 | Rapporteur | 5.2 |
| 2g00-030 | Meeting report Adhoc on GERAN release 2000 / 2001 | Secretary | 2 |
| 2g00-031 | Meeting report GERAN WS#2 and EDGE WS#14 | Secretary | 3 |
| 2g00-032 | 3GPP Project plan for release R00 V.1.2.0 | TSG-SA | 6.1.1.2 |
| 2g00-033 | A Comparison Between GERAN Packet-Switched Call Setup Using SIP and GSM Circuit-Switched Call Setup Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP, Rev. 0.1 | Nortel | 6.1.1 |
| 2g00-034 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) Simulations | Nortel | 6.2.1 |
| 2g00-035 | Status of Real-Time (RT) Handover Standardization in 3GPP | Nortel | 6.1.1 |
| 2g00-036 | SIP Message Compression: A Tokenization Solution | Nortel | 6.1.1 |
| 2g00-037 | Options for Implementing GERAN Packet-Switched Call Setup, Supplementary Services, and Call Release Using SIP | Nortel | 6.1.1 |
| 2g00-038 | A Comparison Between GERAN Packet-Switched Call Release Using SIP and GSM Circuit-Switched Call Release Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP | Nortel | 6.1.1 |
| 2g00-039 | A Comparison Between GERAN Packet-Switched Supplementary Services Using SIP and GSM Circuit-Switched Supplementary Services Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP | Nortel | 6.1.1 |
| 2g00-040 | CR for GSM 08.16 – Support for Internet Protocol (IP) as a Sub-Network Service Protocol | AWS, Ericsson, Lucent, Nortel Networks | 6.1.2.1 |
| 2g00-041 | CR for GSM 08.18 – Support for Internet Protocol (IP) as a Sub-Network Service Protocol | AWS, Ericsson, Lucent, Nortel Networks | 6.1.2.1 |
| 2g00-042 | Report on IETF AVT Working Group (Pittsburgh, PA on August 2-3, 2000) Regarding ETSI SMG2 #36 Tdoc SMG2 1137/00 "LS on RTP Encoding of GSM AMR Codec | Nortel | 5.1 |
| 2g00-043 | Withdrawn | AT&T | 6.1.1 |
| 2g00-044 | Withdrawn | AT&T | 6.1.3 |
| 2g00-045 | Withdrawn | AT&T | 6.1.2 |
| 2g00-046 | Gb over IP – Proposed changes to CR A021 | Siemens | 6.1.2.1 |
| 2g00-047 | Withdrawn | AT&T | 6.1.1 |
| 2g00-048 | Detailed project plan for GERAN | Rapporteur | 6.1.1.2 |
| 2g00-049 | Comments on Gb over IP proposal | Alcatel | 6.1.2.1 |
| 2g00-050 | Packet Data Traffic Models for E-Mail (With and Without Attachments) and Streaming Multimedia Applications | Nortel | 6.1.1 |
| 2g00-051 | Fast Access based on Access Request Identifier | AT&T, Ericsson | 6.1.4 |
| 2g00-052 | SACCH power control | AT&T | 6.1.4 |
| 2g00-053 | Preliminary results on turbo equalization for GERAN trellis based sub-optimal receiver | France Telecom | 6.1.4 |
| 2g00-054 | FACCH for 8-PSK voice bearers in GERAN R'00 | Ericsson | 6.1.4 |
| 2g00-055 | Stealing bits aspects for GERAN | Ericsson | 6.1.4 |
| 2g00-056 | Ciphering for GSM/EDGE RAN | Ericsson, Nokia, Siemens | 6.1.3 |
| 2g00-057 | Discussion on system capacity using QR bearers | Ericsson | 6.1.4 |
| 2g00-058 | Coding Scheme Comparison for GERAN | Ericsson | 6.1.4 |
| 2g00-059 | CR 05.05 - Introduction of 700 MHz frequency band | Ericsson | 6.1.4 |
| 2g00-060 | Expected changes in 05.01, 03 and 05 due to GERAN R'00 | Ericsson | 6.1.1.2 |
| 2g00-061 | System performance impact of power control interval | Ericsson | 6.1.4 |
| 2g00-062 | Signalling for header removal in GERAN | Ericsson | 6.1.3 |
| 2g00-063 | RAB design using ECSD channel coding | Ericsson | 6.1.3 |
| 2g00-064 | On unidirectional channels | Ericsson, Motorola | 6.1.1 |
| 2g00-065 | Voice and data transmission in operational scenario 2 | Ericsson | 6.1.3 |
| 2g00-066 | RLC/MAC PDU format | Ericsson | 6.1.3 |
| 2g00-067 | Reduction of the service outage time at Cell reselection in GPRS/EDGE/GERAN | Ericsson | 6.1.3 |
| 2g00-068 | Identity handling in GERAN | Ericsson | 6.1.3 |
| 2g00-069 | Requirements on GERAN Radio Bearers for MuM control signalling | Ericsson | 6.1.1 |
| 2g00-070 | MS Modes of Operation | Ericsson | 6.1.1 |
| 2g00-071 | Withdrawn | Ericsson | 6.1.1 |
| 2g00-072 | Handover and RAN relocation for the GERAN | Ericsson | 6.1.2 |
| 2g00-073 | Expected changes to GSM 05.02, 05.08, and 05.09 for GERAN Release 2000 | Nortel | 6.1.1.2 |
| 2g00-074 | LS on 32 kbit/s UDI/RDI multimedia | 3GPP N3 | 4 |
| 2g00-075 | LS on Ciphering parameters in GERAN | 3GPP SA-3 | 4 |
| 2g00-076 | Performance analysis of quarter rate speech channels | Nokia | 6.1.1 |
| 2g00-077 | GERAN Design | Lucent | 6.1.3 |
| 2g00-078 | Identifiers in GERAN Protocol Stack | Lucent | 6.1.3 |
| 2g00-079 | RRC Radio Bearer Control Functions in GERAN | Lucent | 6.1.3 |
| 2g00-080 | Multiplexing on Dedicated Physical Sub-Channels | Lucent | 6.1.3 |
| 2g00-081 | GERAN Sample Scenarios | Lucent | 6.1.3 |
| 2g00-082 | New RLC/MAC Functions for R2000 | Lucent | 6.1.3 |
| 2g00-083 | Discussion of Fast Access Proposals for GERAN R2000 | Lucent | 6.1.4 |
| 2g00-084 | Repeated MCS4, MCS7 and MCS9 for Streaming and Conversational Bearers, | Lucent | 6.1.4 |
| 2g00-085 | RLC with Limited Retransmissions for Streaming Service Class | Lucent | 6.1.4 |
| 2g00-086 | Study of the Impact of Independent Uplink and Downlink Channel Assignment on DCA | Lucent | 6.1.4 |
| 2g00-087 | Potential R2001 Capacity Enhancing Features and R2000 Hooks | Lucent | 6.1.4 |
| 2g00-088 | Proposed Updates to GERAN Stage 2 Description | Lucent | 6.1.4 |
| 2g00-089 | Performance Studies of Space-Time Coding for EGPRS | Lucent | 6.2.1 |
| 2g00-090 | TBF establishment | Ericsson | 6.1.3 |
| 2g00-091 | RAB assignment | Ericsson | 6.1.3 |
| 2g00-092 | Analysis of GERAN R00 RR Functionality | Nokia | 6.1.3 |
| 2g00-093 | Withdrawn |  |  |
| 2g00-094 | Proposed changes to stage 2 description of GERAN | Ericsson | 6.1.1 |
| 2g00-095 | CR to 03.22; GSM 700 spectrum update | Nokia | 6.1.4 |
| 2g00-096 | CR to 03.30; GSM 700 cell sizes and RF budgets | Nokia | 6.1.4 |
| 2g00-097 | CR to 05.01; Introduction of GSM 700 in 05.01 | Nokia | 6.1.4 |
| 2g00-098 | CR to 05.05; Introduction of GSM 700 in 05.05 | Nokia | 6.1.4 |
| 2g00-099 | CR to 05.08; GSM 700 bands introduced in 05.08 | Nokia | 6.1.4 |
| 2g00-100 | CR to 24.008; GSM 700 addition into MS classmark & radio access capability IE | Nokia | 6.1.4 |
| 2g00-101 | Realization and Channel Coding of new AMR Bearers | Nokia | 6.1.4 |
| 2g00-102 | Streaming Radio Access Bearer | Nokia | 6.1.4 |
| 2g00-103 | MAC Design for GERAN'00 | Nokia | 6.1.3 |
| 2g00-104 | Analysis of SIP signalling over GERAN Radio Interface | Nokia | 6.1.3 |
| 2g00-105 | CR 08.16 Gb/IP | Nokia | 6.1.1 |
| 2g00-106 | 03.51 GERAN Stage 2 Description | Nokia | 6.1.1 |
| 2g00-107 | Consideration of Potential Capacity and Performance Modifications to the GSM System in evolution to the GERAN Release 2000 | Siemens | 6.1.4 |
| 2g00-108 | Packet Data Convergence Protocol (PDCP) Specification | Motorola | 6.1.3 |
| 2g00-109 | Mapping of a compressed IP header to a radio bearer | Motorola | 6.1.3 |
| 2g00-110 | Proposed PDCP stripping and removal clauses | Motorola | 6.1.1 |
| 2g00-111 | GERAN MAC Layer | Alcatel | 6.1.3 |
| 2g00-112 | Loadsharing between 2G and 3G interfaces | E-plus |  |
| 2g00-113 | Use of Iu-r and Iu-ps interfaces – Handover | Alcatel | 6.1.1 |
| 2g00-114 | LS to S2 on SIP signalling for GERAN | GERAN AdHoc#1 |  |
| 2g00-115 | LS to S2/R3 on RT Handover |  |  |
| 2g00-116 | Proposal for Iu-r for stage 2 |  |  |
| 2g00-117 | C-plane architecture for PS domain | Siemens |  |
| 2g00-118 | Draft LS to S1 on loadsharing between 2G and 3G interfaces. CC to S2. |  |  |
| 2g00-119 | Withdrawn | Withdrawn |  |
| 2g00-120 | A presentation on UTRAN | Nortel |  |
| 2g00-121 | Slides on GERAN Status | Rapporteur |  |
| 2g00-122 | Common view on header adaptation | Nokia, Ericsson, Siemens, Lucent, Nortel |  |
| 2g00-123 | Reserved | Rapporteur |  |
| 2g00-124 | CR on inclusion of QR and definitions | Guillaume |  |
| 2g00-125 | CR on refinement of Unidirectional channels FFS statement | Guillaume |  |
| 2g00-126 | CR on Assumptions on RLC/MAC headers and used coding schemes. | Matthias |  |
| 2g00-127 | CR on Header Adaptation | Guillaume |  |
| 2g00-128 | CR on Working assumption for ciphering | Guillaume, Denis |  |
| 2g00-129 | CR on identity handling | Matthias |  |
| 2g00-130 | CR protocol architecture | Denis, Matthias |  |
| 2g00-131 | Detailed planning for GERAN | Rapporteur |  |
| 2g00-132 | CR 05.05 | Ericsson |  |
| 2g00-133 | 25.936 Draft report from R3 | Nortel |  |
| 2g00-134 | Modified timeplan | Rapporteur |  |
| 2g00-135 | LS to S2/R3 on RT handover, Revised from 115 | GERAN AdHoc#1 |  |
| 2g00-136 | LS to S2 on SIP signalling, Revised from 114 | GERAN AdHoc#1 |  |
| 2g00-137 | LS to S1 on loadsharing | GERAN AdHoc#1 |  |
| 2g00-138 | Revised timeplan for GERAN | Rapporteur |  |
| 2g00-139 | Revised from 129 | GERAN AdHoc#1 |  |
| 2g00-140 | Revised from 126 | GERAN AdHoc#1 |  |

* TSG GERAN #1, 28-1 August 2000,Seattle

| Filename | Title | Source | Agenda |
| --- | --- | --- | --- |
| GP-000036 | A Comparison Between GERAN Packet-Switched Call Setup Using SIP and GSM Circuit-Switched Call Setup Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP, Rev. 0.1 | Nortel Networks | 8.1.5.6, 8.2.5.6 |
| GP-000037 | A Comparison Between GERAN Packet-Switched Call Release Using SIP and GSM Circuit-Switched Call Release Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP | Nortel Networks | 8.1.5.6, 8.2.5.6 |
| GP-000038 | A Comparison Between GERAN Packet-Switched Supplementary Services Using SIP and GSM Circuit-Switched Services Using RIL3-CC, RIL3-MM, RIL3-RR, and DTAP | Nortel Networks | 8.1.5.6, 8.2.5.6 |
| GP-000039 | Options for Implementing GERAN Packet-Switched Call Setup, Supplementary Services, and Call Release Using SIP, Rev. 0.1 | Nortel Networks | 8.1.5.6, 8.2.5.6 |
| GP-000040 | PowerPoint Presentation: Options for Implementing GERAN Packet-Switched Call Setup, Supplementary Services, and Call Release Using SIP | Nortel Networks | 8.1.5.6, 8.2.5.6 |
| GP-000041 | Expected Changes to GSM 05.02, 05.08, and 05.09 for GERAN Release 2000, Rev. 0.1 | Nortel Networks | 8.1.5.6 |
| GP-000042 | Packet Data Traffic Models for E-Mail (With and Without Attachments) and Streaming Multimedia Applications | Nortel Networks | 8.1.5.6 |
| GP-000043 | GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) Simulations | Nortel Networks | 8.1.5.6 |
| GP-000044 | PowerPoint Presentation: GSM/EDGE Radio Access Network (GERAN) Real-Time Fast Associated Control Channel (RTFACCH) Simulations | Nortel Networks | 8.1.5.6 |
| GP-000080 | Meeting report from the 3GPP TSG GERAN Adhoc on release 2000 and beyond #1 | Rapporteur | 7.3 |
| GP-000081 | LS on inter-BSC hard handover in GERAN | GERAN Adhoc on release 2000 and beyond | 7.3 |
| GP-000082 | LS on GERAN requirements for Mulitmedia control signalling | GERAN Adhoc on release 2000 and beyond | 7.3 |
| GP-000083 | LS on GERAN MM, access rules and load sharing | GERAN Adhoc on release 2000 and beyond | 7.3 |
| GP-000084 | 10.99, V0.0.7 | Rapporteur | 7.3 |
| GP-000086 | Terms of references for TSG GERAN Adhoc meetings | Rapporteur | 7.3 |
| GP-000112 | GERAN Design | Lucent Technologies | 8.2.5.6 |
| GP-000113 | GERAN RRC States | Lucent Technologies | 8.2.5.6 |
| GP-000114 | Impacts of GERAN Protocol Architecture on GSM 04.60 | Lucent Technologies | 8.2.5.6 |
| GP-000115 | Fast Access for Short TBFs | Lucent Technologies | 8.2.5.6 |
| GP-000116 | RLC with Limited Retransmissions for Streaming Service Class | Lucent Technologies | 8.1.5.6 |
| GP-000117 | Conversational and Streaming RAB Realization | Lucent Technologies | 8.1.5.6 |
| GP-000118 | Stealing Bit Options for OS2 Multiplexing | Lucent Technologies | 8.1.5.6 |
| GP-000119 | Potential R2001 Capacity Enhancing Features | Lucent Technologies | 8.1.5.6 |
| GP-000120 | Performance Studies of Space-Time Coding for EGPRS | Lucent Technologies | 8.1.5.6 |
| GP-000159 | Coding Scheme Comparison for GERAN | Ericsson | 8.1.5.6 |
| GP-000160 | Expected changes in 05.01, 03 and 05 due to GERAN R'00 | Ericsson | 8.1.5.6 |
| GP-000161 | 8PSK HR Voice Bearer performance | Ericsson | 8.1.5.6 |
| GP-000162 | Legacy transceivers | Ericsson | 8.1.5.6 |
| GP-000163 | MS Modes of Operation | Ericsson | 8.2.5.6 |
| GP-000164 | Proposed GERAN protocol architecture | Ericsson | 8.2.5.6 |
| GP-000165 | Signalling for header removal in GERAN | Ericsson | 8.2.5.6 |
| GP-000166 | Fast Access based on Access Request Identifier | Ericsson | 8.2.5.6 |
| GP-000167 | RAB design based on ECSD | Ericsson | 8.1.5.6 |
| GP-000168 | RLC/MAC PDU formats | Ericsson | 8.2.5.6 |
| GP-000169 | Reduction of the service outage time at Cell reselection in GPRS/EDGE/GERAN | Ericsson | 8.1.5.6, 8.2.5.6 |
| GP-000170 | RAB assignment procedure | Ericsson | 8.2.5.6 |
| GP-000171 | RRC connection establishment procedure | Ericsson | 8.2.5.6 |
| GP-000216 | Proposals for GERAN shared MAC mode in R00 | Alcatel | 8.1.5.6, 8.2.5.6 |
| GP-000217 | Proposals for GERAN MAC Layer in R01 | Alcatel | 8.1.5.6, 8.2.5.6 |
| GP-000218 | RRC states | Ericsson | 8.2.5.6 |
| GP-000226 | GERAN cells using discontinuous broadcast | Motorola | 8.1.5.6 |
| GP-000239 | Header Stripping Save Spectrum with PC Based Voice Service WITHDRAWN | AT&T Wireless Services | 8.1.5.6 |
| GP-000242 | 03.51 GERAN Stage 2 description | Nokia | 7.3 |
| GP-000243 | Analysis of SIP signalling over GERAN Radio Interface | Nokia | 8.1.5.6, 8.2.5.6 |
| GP-000244 | Common View on Header Adaptation definitions | Nokia, Ericsson, Lucent, Nortel, Siemens | 8.1.5.6 |
| GP-000245 | Fast Access Scheme for GERAN | Nokia | 8.2.5.6 |
| GP-000246 | MAC Design for GERAN'00 | Nokia | 8.2.5.6 |
| GP-000247 | RLC Design for GERAN'00 | Nokia | 8.2.5.6 |
| GP-000248 | Alternative Approaches for GERAN RLC and MAC | Nokia | 8.2.5.6 |
| GP-000249 | Analysis of GERAN'00 RR Functionality | Nokia | 8.2.5.6 |
| GP-000250 | GERAN'00 RRC States and RRC Connection Mobility | Nokia | 8.2.5.6 |
| GP-000251 | Proposal for RRC Description to GERAN Stage 2 | Nokia | 8.2.5.6 |
| GP-000252 | Handover and Cell Reselection Concepts for GERAN WITHDRAWN | Nokia | 8.2.5.6 |
| GP-000253 | Realization and Channel Coding of new AMR Bearers | Nokia | 8.1.5.6 |
| GP-000254 | Multiplexing on Dedicated Physical SubCHannel | Nokia | 8.1.5.6 |
| GP-000255 | Streaming Radio Access Bearer | Nokia | 8.1.5.6 |
| GP-000256 | Performance Analysis of Quarter Rate Channels | Nokia | 8.1.5.6 |
| GP-000257 | AMR Speech Codec in 8PSK Half Rate Channel | Nokia | 8.1.5.6 |
| GP-000272 | Initial requirements for legacy transceivers | Nortel Networks | 8.1.5.6 |
| GP-000297 | LS on inter-BSC hard handover in GERAN | TSG GERAN | 8.2.5.6 |
| GP-000298 | LS on GERAN requirements for Mulitmedia control signalling | TSG GERAN | 8.1.5.6 |
| GP-000299 | LS on GERAN MM, access rules and load sharing | TSG GERAN | 8.2.5.6 |
| GP-000376 | Proposed Change to Stage 2 Description generic Conversational and Streaming RAB Realisation | Drafting group | 8.1.5.6 |
| GP-000377 | Proposed Change to Stage 2 Description Protocol architecture | Drafting group | 8.2.5.6 |
| GP-000401 | Detailed planning for GERAN | Drafting group | 8.1.5.6, 8.2.5.6 |
| GP-000402 | SACCH design for QR Channel | Nortel Networks | 8.1.5.6 |
| GP-000404 | Proposal for Header Adaptation Definitions | Drafting group | 8.1.5.6 |
| GP-000429 | Proposed Work Item: GERAN/UTRAN interface evolution | Drafting group | 9 |
| GP-000430 | Proposed Work Item: Evolution of Iucs interface | Drafting group | 9 |
| GP-000431 | Proposed Work Item: Evolution of A interface | Drafting group | 9 |
| GP-000432 | Proposed Work Item: Low chip rate TDD Interworking with GERAN | Drafting group | 9 |
| GP-000433 | Proposed Work Item: GERAN improvement part 1 | Drafting group | 9 |
| GP-000434 | Proposed Work Item: Gb over Ip | Drafting group | 9 |
| GP-000435 | Proposed Work Item: GERAN improvements part 2 | Drafting group | 9 |
| GP-000436 | Proposed Work Item: Gb enhancements | Drafting group | 9 |
| GP-000437 | Proposed Work Item: GERAN radio interface evolution | Drafting group | 9 |
| GP-000438 | Proposed Work Item: Overall concept for GERAN radio interface evolution | Drafting group | 9 |
| GP-000439 | Proposed Work Item: Header adaptation | Drafting group | 9 |
| GP-000440 | Proposed Work Item: Radio Access Bearer Design | Drafting group | 9 |
| GP-000441 | Proposed Work Item: GERAN User/Control plane | Drafting group | 9 |
| GP-000442 | Proposed Work Item: GERAN RR | Drafting group | 9 |
| GP-000443 | Proposed Work Item: Iur-g Interface | Drafting group | 9 |
| GP-000444 | Proposed Work Item: Voice over GERAN PS and CS – Concept | Drafting group | 9 |
| GP-000445 | Proposed Work Item: Narrow band speech realization | Drafting group | 9 |
| GP-000446 | Proposed Work Item: GERAN Security | Drafting group | 9 |
| GP-000447 | Proposed Work Item: MS Conformance test for GERAN interface evolution | Drafting group | 9 |
| GP-000448 | Proposed Work Item: BTS Conformance test for GERAN interface evolution | Drafting group | 9 |
| GP-000449 | Proposed Work Item: GERAN 700 MHz spectrum support | Drafting group | 9 |
| GP-000450 | Proposed Work Item: GERAN support for the 700 MHz band | Drafting group | 9 |
| GP-000451 | Proposed Work Item: MS Conformance test for 700 MHz band | Drafting group | 9 |
| GP-000452 | Proposed Work Item: BTS Conformance test for 700 MHz band | Drafting group | 9 |
| GP-000453 | Proposed Work Item: Support of Wideband AMR in GERAN | Drafting group | 9 |
| GP-000454 | Proposed Work Item: MS Conformance test for Wideband AMR | Drafting group | 9 |
| GP-000455 | Proposed Work Item: BTS Conformance test for Wideband AMR | Drafting group | 9 |
| GP-000456 | Proposed Work Item: LCS interoperability aspects to GERAN | Drafting group | 9 |
| GP-000457 | Proposed Work Item: LCS in GERAN | Drafting group | 9 |
| GP-000458 | Proposed Work Item: GERAN MS Conformance test for LCS | Drafting group | 9 |
| GP-000459 | Proposed Work Item: GERAN BTS Conformance test for LCS | Drafting group | 9 |
| GP-000460 | Detailed GERAN work plan | TSG GERAN | 9 |

# Annex 2: GERAN radio requirements

## Introduction

The GERAN provides a range of bearer services to mobile and stationary users in a variety of application areas and operating environments. The radio access network will be connected to the third generation core network and will as far as possible extend the services of the fixed networks to mobile users.

This document outlines the overall requirements for GERAN release 2000, which includes all GSM/EDGE work items of release 2000.  More specific radio requirements, such as radio requirements for the AMR wide band speech codec, are included as references, if available,  and are not discussed in this document. The requirements should be used as guidelines for the design of the radio access network.The requirements should be aligned with the requirements on UTRAN.

## Definitions and Abbreviations

### Definitions

GSM/EDGE RAN	GERAN is a term used to describe a GSM and EDGE based 200 kHz radio access network. The GERAN is based on GSM/EDGE release 99, and covers all new features for GSM Release 2000 and subsequent releases, with full backward compatibility to previous releases.

### Abbreviations

3G	Third Generation

BER	Bit Error Rate

CN	Core network

CS	Circuit Switched

GERAN	GSM/EDGE Radio Access Network

RAN	Radio Access Network

RAB	Radio Access Bearer

RB	Radio Bearer

QoS	Quality of Service

PS	Packet Switched

UMTS	Universal Mobile Telecommunications System

UTRAN	UMTS Terrestrial Radio Access Network

## High Level Requirements

The following high level requirements have been initially identified for the GERAN in responsibility of SMG2:

- All bearer classes (conversational, streaming, interactive and background) as defined for UTRAN shall be provided

- The same quality of service handling and radio access bearer service attributes shall be supported as required for UTRAN (as described in TS 23.107). Whether the same range of values of the service attributes as supported by UTRAN shall be supported by GERAN in Release 2000 is for further study

- Support for multiple QoS profiles in parallel shall be provided in the GERAN.

## Bearer Definition

### Radio Access Bearers

GERAN shall provide the same radio access bearers as UTRAN. However, voice is foreseen to be important future service and therefor it seen as important to optimize the conversational radio access bearer class for IP voice services.

It is required to have the GERAN support Adaptive Multi-Rate (AMR) CODEC speech and to be consistent with S2 requirements. Further, it is desired to have the GERAN support Tandem Free Operation (TFO) services. Further, voice radio access bearers should be provided with quality and delay comparable to current digital cellular systems.

Figure 1 shows the UMTS QoS architecture. As illustrated in the figure the Radio Access Bearer Service is realized by a Radio Bearer Service and an Iu-Bearer Service.

Figure 1. UMTS QoS architecture.

#### Radio Access Bearer Attributes

A set of attributes and their possible values are used to describe a radio access bearer capability. This set has been chosen so that a radio access bearer capability can be entirely defined by giving a value to each attribute of the set. In particular, the set and the associated allowed values enable characterization of future (not yet used or foreseen) transfer needs. For the GERAN the same set of attributes are chosen as for the UTRAN, which are defined in 23.107 [1]. The support of the different values may vary from the radio environment the user is in (indoor, urban, rural and etc.), see section A-1.4.2.1.

The values used by the 3G CN are as follows:

Table 1.  Value ranges of the radio access bearer service attributes in UMTS.

| Traffic class | Conversational class | Streaming class | Interactive class | Background class |
| --- | --- | --- | --- | --- |
| Maximum bitrate [kbps] | <2000 (1) (2) | <2000 (1) (2) | < 2000 – overhead (2) (3) | <2000 - overhead (2) (3) |
| Delivery order | Yes/No | Yes/No | Yes/No | Yes/No |
| Maximum SDU size [octets] | <1500 (4) | <1500 (4) | <1500 (4) | <1500 (4) |
| SDU format information | (5) | (5) |  |  |
| Delivery of erroneous SDUs | Yes/No/- | Yes/No/- | Yes/No/- | Yes/No/- |
| Residual BER | 5*10-2, 10-2, 10-3, 10-4 (6) | 5*10-2, 10-2, 10-3, 10-4, 10-5, 10-6 (6) | 4*10-3, 10-5, 6*10-8 (6) (7) | 4*10-3, 10-5, 6*10-8 (6) (7) |
| SDU error ratio | 10-2, 10-3, 10-4, 10-5 (6) | 10-2, 10-3, 10-4, 10-5 (6) | 10-3, 10-4, 10-6 (6) | 10-3, 10-4, 10-6 (6) |
| Transfer delay [ms] | 80 – maximum value(6) | 500 – maximum value (6) |  |  |
| Guaranteed bit rate [kbps] | <2000 (1) (2) | <2000 (1) (2) |  |  |
| Traffic handling priority |  |  | 1,2,3 (8) |  |
| Allocation/Retention priority | 1,2,3 (8) | 1,2,3 (8) | 1,2,3 (8) | 1,2,3 (8) |
| Source statistic descriptor | Speech/unknown | Speech/unknown | Speech/unknown | Speech/unknown |

- Bitrate of 2000 kbps requires that UTRAN operates in transparent RLC protocol mode, in this case the overhead from layer 2 protocols is negligible.

- The granularity of the bit rate parameters must be studied. Although the UMTS network has capability to support a large number of different bitrate values, the number of possible values must be limited not to unnecessarily increase the complexity of for example terminals, charging and interworking functions. Exact list of supported values shall be defined together with S1, N1, N3 and R2.

- Impact from layer 2 protocols on maximum bitrate in non-transparent RLC protocol mode shall be estimated.

- Maximum SDU size shall at least allow UMTS network to support external PDUs having as high MTU as Internet/Ethernet (1500 octets). The need for higher values must be investigated by N1, N3, S1, R2, R3.

- Definition of possible values of exact SDU sizes for which UTRAN can support transparent RLC protocol mode, is the task of RAN WG3.

- Values are indicative. Exact values on Residual BER, SDU error  ratio and transfer delay shall defined together with S1, N1, N3 and R2.

- Values are derived from CRC lengths of 8, 16 and 24 bits on layer 1.

- Number of priority levels shall be further analysed by S1, N1 and N3.

### Radio Bearers

Mapping of radio access bearers onto radio bearers is up to the RAN as long as the requested QoS is achieved.

Each radio bearer will be mapped to one or more radio interface logical channels for the purposes of transmission over the GERAN. Suggested properties of the GERAN:

- The design of GERAN should allow for several radio bearers to be used simultaneously with single user equipment. This could be used  for instance to provide support for multiple QoS profiles in parallel

- The design of GERAN should allow for optimised voice radio bearers in both the PS and the CS domain. The handling of TFO is for further study.

The design of GERAN should allow efficient support of the wide variety of services, including future services, which have yet to be defined.

#### Minimum radio bearer capabilities

Giving one of the possible values to each RAB service attribute defines a possible radio access bearer service. However, not all combinations are necessarily supported by the GERAN system. The following table shows potential combinations for the attributes that are expected to change dependent on the radio environment. The values given under the different QoS classes are Maximum bitrate/BER/Max Transfer Delay .

Table 2. Minimum radio bearer capabilities.

| Operating environment | Propagation conditions | Conversational | Streaming | Background | Interactive |
| --- | --- | --- | --- | --- | --- |
| Rural outdoor (Terminal relative speed to ground up to 250 km/h) | HT100 850/900 Mhz: RA250 1800/1900 Mhz: RA130 | T.B.D. | T.B.D. | T.B.D. | T.B.D. |
| Urban/ Suburban outdoor (Terminal relative speed to ground up to 120 km/h) | HT100 TU50 | T.B.D. | T.B.D. | T.B.D. | T.B.D. |
| Indoor/ Low range outdoor (Terminal relative speed to ground up to 10 km/h) | Indoor TU3 | T.B.D. | T.B.D. | T.B.D. | T.B.D. |

#### RTP/UDP/IP Header adaptation

GERAN shall support header adaptation in order to provide an increase in spectral efficiency. In particular the header adaptation mechanism should not degrade the hand over performance and user perceived quality (e.g. header adaptation mechanism should not degrade the speech quality). Error propagation due to header adaptation should be kept to a minimum or avoided, if at all possible. In addition the header adaptation mechanism should operate under all expected BER and delay conditions.

## Handover requirements

This section deals with both intra and inter GERAN handover and cell re-selection requirements. Cell re-selection refers to cell change when in idle mode or ready state, whereas handover refers to change of physical channel (in the same or possibly in a new cell) when in non-idle state.

The overall requirements on GERAN handover and cell re-selection are:

- For support of pre release 2000 terminals the GERAN should provide cell re-selection in the same way as (E)GPRS;

- For support of pre release 2000 terminals the GERAN should provide handover in the same way as GSM;

- Cell re-selection and handover should be in the responsibility of the radio access network;

- GERAN should support intra- (within a cell) and inter- (between cells) cell handovers;

- For the GERAN release 2000, handover performance should be no worse than for GSM circuit switched services. In particular, the transmission gap should be no more than 150 ms;

- In GERAN release 2000, other requirements related to the HO function shall be of same quality as in GSM release 99 (e.g. neighbourcell measurement rate).

Table on Intra GERAN handover and cell reselection

|  | GERAN R00 PS | GERAN R99 PS | GERAN R00 CS | GERAN R99 CS |
| --- | --- | --- | --- | --- |
| GERAN R00 PS | HO CRS | CRS | No | No |
| GERAN R99 PS | CRS | CRS | No | No |
| GERAN R00 CS | No | No | HO | HO |
| GERAN R99 CS | No | No | HO | HO |

HO   is for  RT services

CRS  is for NRT services

„No“ means neither HO or CRS is supported

### Interworking with other systems

Specific requirements are expected from SA2. The following table should be seen as the working assumption on required handover scenarios between different systems while waiting input from SA2.

Table on Inter GERAN handover and cell reselection

|  | ANSI 136 | UTRAN R99 PS | UTRAN R99 CS | UTRAN R00 PS | UTRAN R00 CS |
| --- | --- | --- | --- | --- | --- |
| GERAN R00 PS | No | CRS | No | HO CRS | No |
| GERAN R00 CS | FFS | No | HO | No | HO |

HO   is for  RT services

CRS  is for NRT services

„No“ means neither HO or CRS is supported

## Security issues

Specific requirements are expected from SMG10.

## Operational requirements

### Architecture requirements

Specific requirements are expected from SA2.

### Radio operation environments

GERAN should support all Radio Access Bearers in the radio environments specified in current GSM 05.05.

### Radio access network planning

For a comparable services, GERAN should provide cell range at least as good as GSM Release 99.  GERAN systems should not affect the performance of existing EGPRS/GSM systems.

GERAN should support frequency planning similar to GSM Release 99.

Note: Coverage for RT services of GERAN needs to be defined.

### Interference Management

GERAN should support interference management at least similar to GSM Release 99. The GERAN solution should not preclude the use of smart antennas.

### Frequency bands and licensing

GERAN systems should be deployable in at least those frequency bands defined in GSM 05.05 release 99.

## Efficient spectrum usage

### Spectral efficiency

For comparable services, GERAN systems should have significantly higher spectral efficiency as compared to Release 99. It is understood that implementation of increased spectral efficiency may be restricted by the requirement of creating a Release 2000 Standard.

### Spectrum utilization

For initial deployment GERAN shall  support all  services in at least 2.4 MHz of spectrum. GERAN shall support all packet domain services (real and non real time) in COMPACT mode deployment. It is recognized that spectrum efficiency may be greater with larger spectrum deployments.

## Deployment requirements

### Deployment

GERAN should be flexible to support a variety of initial deployments.

It should be possible to deploy GERAN with a minimum of upgrades to GSM Release 99 radio equipment. GSM/EDGE RAN may be deployed as a contiguous coverage, Island coverage, or Spot coverage system. It is anticipated that GERAN will also be deployed on a city-by-city basis.

### Backward compatibility

It should be possible to deploy GERAN in spectrum shared with GSM Release 99, as well as other GSM systems. GERAN should be deployable in carriers and time slots adjacent to those supporting GSM Release 99, at least with fixed division of time slots between GERAN and the other systems.

It is recognized that there may be advantages to dedicating radio resources system-wide to some types of GERAN operation.

### Complexity / cost

It should be possible to provide a variety of MS as well as Base Station types of varying complexity, cost and capabilities in order to satisfy the needs of different types of operator and user scenarios. The Release 2000 is expected to imply the same RF properties as a Release 1999.

### Terminal

GERAN systems should support a variety of terminal types, including advanced feature phones, PDA’s, PCMCIA cards, and other terminal types. Hand portables and PCMCIA card sized GERAN terminals should be optimized in terms of size, weight, operating time, range, and the effective radiated power and cost/performance ratio.

### Network

For further study

## Requirements from bodies outside SMG

### Electromagnetic compatibility

GERAN systems should cause no more interference to other equipment than current GSM-based systems.

### RF radiation

GERAN systems should operate at RF emission power levels consistent with applicable recommendations and specifications for electromagnetic radiation.

### Security

For further study

## Evolution of GERAN

Release 2000 of GERAN should include efficient support of RT services in the PS domain and it should be aligned with UMTS. The GERAN shall be defined so that it can be implemented in phases with increasing functionality (for example making use of new technology), while allowing the maximum possible backwards compatibility. The introduction of new functions should be done in a manner that maximizes forward compatibility with enhancements expected in subsequent releases. The definition of GERAN should allow evolution to higher bit rates.

## Open Issues

This section summerizes the open issues that have been identified in this document.

- Is there support for multiple QoS profiles in parallel in R99

- A discussion on the relation of TFO to the Transcoder (TRAU) position in the architecture highlighted the issue of how UTRAN deals with TFO. The following questions arose:
1.	Clarification on how TFO is handled in UMTS  (This is a question for 3GPP TSG S4))
2.	What voice requirements will come from S2

- Input from SA2 is expected on the RAB attribute value ranges.

- The T.B.D. in table 2 need to be resolved. Another open issue in the table is whether other propagation models should be included, e.g. BUx.

- Verify that the speech gap during handover should be no more than 150 ms is a GSM requirement.

- The delay and data loss requirements on different handovers and cell re-selection shall be specified further. The requirements depend on the service and that should be reflected as well.

## References

[1]	TSG SA2, 23.107, “QoS Concept and Architecture”.

# History

| Document history |
| --- |
| 23th February 2000 | First draft (V0.0.1) |  |
| 2nd April 2000 | Updated after GERAN #1 and EDGE WS #13 (V0.0.2) |  |
| 8th May 2000 | Updated after SMG2 #35 (V0.0.3) |  |
| 22nd May 2000 | Updated after SMG2 GERAN WS #2 (V0.0.4) |  |
| 24th May 2000 | Updated during SMG2 #36 (V0.0.5) |  |
| 2nd August 2000 | Updated for 3GPP S3 meeting (V0.0.6) |  |
| 28th August 2000 | Updated after SMG2 GERAN release 2000 and beyond Adhoc #1 |  |
| 9th October 2000 | Updated after TSG GERAN #1 as 50.099 (V0.0.1) |  |
| Editor: Frank Mueller, Ericsson Email: Frank.Muller@era.ericsson.se Tel: +46-8-7570287 Fax:+46-8-7575550 |

# Footnotes

To complete the requirements the percentile for the values given in the table should be defined.

Network controlled cell re-selection refers to cell re-selection as in GSM, where the cell selection procedure is controlled by broadcasted parameters.