3GPP TSG GERAN WG4#11	Tdoc G400102

Sophia Antiplois, France, 12-15 September  2000

Source: TSG GERAN WG4 EDGE Convenor

# EDGE Workshop Status Report

Meetings

There has been one meeting since the final meeting of SMG7. This was held in Sophia Antipolis on 11-12 September 2000 and was hosted by ETSI. There were seven attendees. The meeting was chaired by David Dunne (Agilent Technogies).

Work Status

The focus of activity continues to be EGPRS RF test cases. The following table summarises the work status.

| Clause | Test Case | Status |
| --- | --- | --- |
| 12 | EGPRS Transceiver Test Cases | Not Started |
| 13.17.1 | EGPRS Frequency error and Modulation accuracy | Approved |
| 13.17.2 | EGPRS Frequency error under multipath and interference conditions | Approved |
| 13.17.3 | EGPRS Transmitter output power | Approved |
| 13.17.4 | EGPRS Output RF spectrum | Approved |
| 13.17.5 | EGPRS Intermodulation attenuation | Approved |
| 14.18.1 | EGPRS Minimum Input Level for Reference Performance | Approved |
| 14.18.2 | EGPRS Co-channel Rejection | Approved |
| 14.18.3 | EGPRS Adjacent channel Rejection | Approved |
| 14.18.4 | EGPRS Intermodulation Rejection | Approved |
| 14.18.5 | EGPRS Blocking and spurious response | Approved |
| 14.18.6 | EGPRS Usable receiver input level range | Approved |
| 14.18.7 | EGPRS Nominal Error Rates | Draft (G400098) |
| 15.7 | ECSD Timing Advance and Absolute Delay | Approved (G400105) |
| 15.8 | EGPRS Timing Advance and Absolute Delay | Approved (G400105) |
| 16 | EGPRS Reception time tracking speed | Not Started |
| 17 | EGPRS Access Times during handover | Not Started |
| 18 | EGPRS Temporary Reception gaps | Not Started |
| 19 | EGPRS Channel release | Not Started |
| 20 | EGPRS Cell reselection | Not Started |
| 20.23 | COMPACT Cell Selection and Reselection | Approved (G400104) |
| 21.6 | COMPACT Signal Strength | Approved (G400103) |
| 21.7 | COMPACT Signal Strength Selectivity | Approved (G400103) |
| 22.6 | ECSD Normal transmit power control timing and confirmation | Approved |
| 22.7 | ECSD Fast Power Control timing and interworking with normal power control | Approved |
| 22.8 | EGPRS Uplink Power Control – Use of  and CH parameters | Approved |
| 22.9 | EGPRS Uplink Power Control – Independence of TS Power Control | Approved |
|  | EGPRS Incremental redundancy | Not Started |
|  | EGPRS Link Adaptation | Not Started |
| 40 | EGPRS Default Conditions | Draft (G400101) |
| Annex 5 | Test Equipment Measurement Uncertainties | Approved (G400100) |

EGPRS Test Mode

Discussion has started on the definition of an EGPRS test mode to facilitate the RF testing. There are two proposals which will be considered by delegates before the next meeting. A teleconference to discuss the EGPRS test mode has been scheduled for 27 October.

COMPACT Test Cases

UWCC PDFG has been disbanded, but Nokia has volunteered to prepare the COMPACT test cases.

The authors of the COMPACT test cases do not plan to present their papers at TSG GERAN WG4 EDGE in person. They will be presented by the Nokia delegate to TSG GERAN WG4 EDGE.

TSG GERAN WG4 EDGE does not have sufficient expertise in COMPACT to review all test cases in detail. However, delegates at TSG GERAN WG4 EDGE will forward any test cases submitted by Nokia to the appropriate experts in their companies.

To allow companies adequate time to prepare their responses, it was agreed that COMPACT test cases would be presented at a TSG GERAN WG4 EDGE meeting at least one month before being presented at TSG GERAN WG4.

The COMPACT test cases presented at TSG GERAN WG4 will be sourced Nokia, not TSG GERAN WG4 EDGE.

Signalling Test Cases

A start has been made on the EGPRS default conditions (section 40), however there is no further activity on signaling test cases. The present delegates to the EDGE workshop are RF experts and are not qualified to prepare signaling test cases. Companies are asked to consider their needs for signaling test cases and to supply resource for this task.

700MHz

Test cases produced so far do not include the 700MHz band. The group wishes to ask TSG GERAN WG4 if there is a general activity to update GSM 11.10 to include GSM700 (in a similar manner to the way GSM400 and PCS1900 have been introduced)?

Future Meetings

The next EDGE workshop meeting will align with the next TSG GERAN WG4 meeting. It will be a three day meeting. The dates and venue need to be confirmed. Ilya Gonorovsky (Motorola) will act as chairman.