# Work Plan CIoT_EC_GSM

# Introduction

At GERAN#67 a new Work Item called Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things was approved, see [1].

This document is intended to capture the work plan for the Work Item.

# Work Plan

| Meeting | Plan | Outcome |
| --- | --- | --- |
| GERAN Ad Hoc on EC-GSM and eDRX 12th -13th October, 2015 Stockholm, Sweden | - Initiate discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Investigations on deployment in a reduced BCCH spectrum allocation. | CRs to 43.013, 43.022, 43.064, 45.001, 45.002, 45.003, 45.004, 45.005, 45.008, 45.010, 44.018, 44.060 submitted to the meeting. All CRs were discussed and revised (when needed), except 45.005 (due to lack of time). Discussion on how to realize Overlaid CDMA codes, and also performance of non-coherent Tx/Rx was discussed. Discussion on simulation assumptions for system level evaluations were initiated with a set of WAs agreed. |
| GERAN Telco#1 on CIoT_EC_GSM and eDRX_GSM Date: 2nd Nov, 2015 Time: 12:00-15:00, CET Host: Ericsson LM | - Cover remaining documents from Ad Hoc meeting (including potential updates). - Any additional documents | Revised CRs to 43.013, 43.022, 43.064, 45.001 from Ad Hoc meeting (that was never discussed due to lack of time) discussed Continued discussion on simulation assumptions for system level evaluations was continued with several remaining WAs agreed. |
| GERAN#68 16-20 Nov, 2015 Anaheim, USA | - Continue discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Continued discussion on deployment in a reduced BCCH spectrum allocation. - Conclusion on specification impact due to reduced BCCH spectrum allocation. - Approval of Stage 2 CRs |  |
| GERAN Telco#2 on CIoT_EC_GSM and eDRX_GSM Date: 15th Dec, 2015 Time: 12:00-15:00, CET Host: Ericsson LM | - Continue discussions from GERAN#68, and new documents/topics, if any. |  |
| GERAN Ad Hoc on EC-GSM and eDRX #2 11th (14:00) – 13th Jan (17:00), 2016 Stockholm | - Continue discussion on most CIoT_EC_GSM CRs for both Stage 2 and Stage 3 specifications - Approval of Stage 3 CRs |  |
| GERAN#69 15-19 Feb, 2016 Malta | - Continue discussion on most CIoT_EC_GSM CRs for Stage 3 specifications - Approval of Stage 3 CRs |  |

# Conclusion

The document contains the Work Plan for CIoT_EC_GSM.

To ensure progress of the work it is proposed to add a second Ad Hoc on EC-GSM and eDRX on 11th – 13th of January. The proposed meeting is spread over three days with ½ day on the first day. This can allow colleagues to travel in the morning of the 11th, and also allow revisions from the first two days to be provided for discussion on the last day.

Proposal 1: It is proposed that GERAN agrees on a 2nd Ad Hoc meeting to discuss CIoT_EC_GSM , and possibly eDRX on 11th – 13th of Jan, 2016. The location of the meeting is proposed to be Stockholm. In case MCC cannot attend the meeting, it is proposed that minutes are taken by the respective WI Rapporteur.

Proposal 2: It is proposed that GERAN agrees on a second telco to continue the discussions from GERAN#68, and to treat new document/topics, if any.

# References

- GP-151039, “New Work Item on Extended Coverage GSM (EC-GSM) for support of Cellular Internet of Things”, source Ericsson LM, Intel, Gemalto N.V., MediaTek Inc., TeliaSonera AB, Sierra Wireless S.A., Telit Communications S.p.A., ORANGE, Nokia Networks, Alcatel-Lucent. GERAN#67.