## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Haijie Qiu, Andrey Chervyakov
3GPP TSG-RAN Meeting #100
Taipei, June 12-14, 2023
Agenda Item: 5.4
RP-230828

## Slide 2: Summary (1/2)
In Q2 2023, RAN4 had 1 e-meeting, i.e., RAN4#106bis-e, and 1 face to face meeting, i.e., RAN4#107 in Incheon
  RAN4#106bis-e meeting:
    Xizeng Dai representing HuaWei Technologies Co., Ltd (CCSA) was re-elected as RAN4 Chair. Thanks for supports from all experts!
    In addition to three GTW sessions, one additional offline GTW session was scheduled in parallel, which is helpful to make progress. There was almost no overtime of GTW sessions.
    No agenda for maintenance was set due to limited days of e-meeting.
  RAN4#107 meeting (Incheon):
    Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled.
    Full agendas including maintenance were set.
Rel-15/Rel-16, Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#107, there were totally 423 contributions (15% total tdocs) for Rel-15 or Rel-16 maintenance, which is still high.
  In RAN4#107, there were totally 485 contributions (17.2% total tdocs) for Rel-17 maintenance.
  In RAN4#107, there were totally 7 contributions for Rel-18 maintenance (some spectrum related WIs)
Rel-18 WI/SI (total 89 items: 12 closed, 75 on-going in next Quarter, 1 upcoming, 1 on-hold)
  RAN4 focuses on Rel-18 SIs and Rel-18 WI core parts
  Statuses of WI/SI can be found in the next slides

## Slide 3: Summary (2/2)
Rel-18 WI/SI (total 89 items: 12 closed, 75 on-going in next Quarter, 1 upcoming, 1 on-hold)
  Black color: on-going items. Gray color: items to be started in future meetings. Red color: closed items.
RAN1~3 led WI/SI (RAN4 work needed)（18）
RAN4 led non-spectrum WI/SI（19）
RAN4 led spectrum WI/SI（38）
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2UL
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
NR_2SUL_cell_combos_R18
NR_LTE_V2X_PC5_combos_R18
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101 (stopped)
HPUE_FR1_DC_LTE_NR_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_NR_FR1_TDD_R18
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
HPUE_NR_FR1_FDD_R18
DL_intrpt_combos_TxSW_R18
NR_bands_UL_MIMO_R18
NR_bands_R18_BWs
NR_FDD_bands_R18_redcap
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
4Rx_NR_bands_R18
4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC
NR_700800900_combo_enh
NR_600MHz_APT
NR_unlic_enh (closed)
NR_900MHz_US
NR_TDD_n54
NR_NTN_LSband-Core
NR_FDD_ULn28_DLn75_n76
NR_6GHz_add_bands
LTE_CA_R18_xBDL_yBUL
LTE_bands_R18_M1_M2_NB1_NB2
LTE_terr_bcast_bands_part2
LTE_900MHz_US
IoT_NTN_extLband
IoT_NTN_FDD_LS_band
LTE_intra_CA_MPR_35MHz_gap
LTE_TDD_1670_1675MHz (closed 2022/12)
LTE_CA_intra_B8-Core (closed 2023/09)
FS_NR_eff_BW_util
FS_NR_700800900_combo_enh (closed 2023/03)
FS_SimBC
FS_NR_BS_RF_evo
FS_NR_FR2_OTA_enh
FS_NR_sub1GHz_combo_enh
NR_ENDC_RF_FR1_enh2
NR_channel_raster_enh
NR_RF_FR2_req_Ph3
NR_FR2_multiRX_DL
NR_RRM_enh3-Core
NR_MG_enh2
NR_BWP_wor
NonCol_intraB_ENDC_NR_CA
NR_HST_FR2_enh
NR_ATG
NR_FR1_lessthan_5MHz_BW
NR_FR1_TRP_TRS_enh
NR_MIMO_OTA_enh
NR_LTE_EMC_enh
NR_demod_enh3-Perf
LTE_NBIOT_eMTC_NTN_req-Perf
FS_NR_pos_enh2 (closed 2022/11)
FS_NR_duplex_evo
FS_NR_AIML_Air
FS_NR_LPWUS
NR_DSS_enh (start from Q4/23)
NR_pos_enh2
NR_MC_enh (closed 2023/06)
NR_Mob_enh2
NR_DualTxRx_MUSIM
NR_NTN_enh
NR_cov_enh2
NR_netcon_repeater
NR_MIMO_evo_DL_UL
NR_SL_enh2
NR_redcap_enh
NR_SL_relay_enh
NR_mobile_IAB
Netw_Energy_NR
NR_UAV
NR_IDC_Enh-Core
LTE_UAV_enh

## Slide 4: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #106bis-e | April 17-26, 2023 | E-meeting | --- | 517/493 | 2084/2134
RAN4 #107 | May 22-26, 2023 | Incheon | TTA | 572/574 | 2816/3050
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107
Delegates | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107
Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816

## Slide 5: Status and issues of RAN4-led NR/LTE WI/SIs
The status for each item can be found in the attached excel file in the zip file
  The following items is to be completed (4)
    FS_NR_BS_RF_evo, LTE_NBIoT_eMTC_NTN_req-Perf, NR_unlic_enh, LTE_900MHz_US
  The following items needs be extended (4)
    FS_SimBC, FS_NR_sub1GHz_combo_enh, NR_channel_raster_enh (extended by two quarter), LTE_terr_bcast_bands_part2
  The following item is proposed to be stopped (1)
    LTE600_US_lowCBW
The proposals to modify scope of RAN4-led items, which may need discussions in RAN#100
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.2.7 | FS_NR_FR2_OTA_enh | 2023/12/12 | 60% | Revised WID: add objective for FR2-1 OTA testing for STxMP (RP-231212/1213/1103/1104)
9.2.8 | FS_SimBC | 2023/6/12 | 90% | SI is extended by one quarter. Revised SID: remove objectives for PC5+Uu and add objective to investigate relationship between Rel-17 and Rel-18 TRs.
9.2.10 | FS_NR_sub1GHz_combo_enh | 2023/6/12 | 80% | SI is extended by one quarter. Revised SID: remove some UL configurations and remove checking point for band combinations with three bands (RAN4 group can work on it).
9.3.4.1 | NR_FR1_lessthan_5MHz_BW | 2023/12/12 | 70% | RAN1 extended by one quarter. WID revised by adding EMC spec. <5MHz for NTN (RP-231402)
9.3.4.2 | NR_ENDC_RF_FR1_enh2 | 2023/12/12 | 60% | Revised WID: Clarification on scope including 8Rx for both single and CA/DC, work on t4r8 from RAN4#108 and extend target date of internal TR to RAN#102.
9.3.4.3 | NR_RF_FR2_req_Ph3 | 2023/12/12 | 60% | Clarify the objectives about testability and requirements for beam correspondence (RP-231123).
9.3.4.4 | NR_FR2_multiRX_DL | 2023/9/8 | 75% | Revised WID: add internal TR and remove CBM from WID (RP-231003/4). It is proposed to add L3 measurement related aspects and add corresponding objectives (RP-231026). It is proposed to extend core part to Q4 2023 (RP-231113).

## Slide 6: Status of RAN4-led NR and LTE WI/SIs
The proposals to modify scope of RAN4-led items, which may need discussions in RAN#100
The other open issues, which may need discussions in RAN#100
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.3.4.7 | NR_MG_enh2 | 2023/12/12 | 65% | Revised WID: Resubmission of changes to Note 3 from RANP#99 to downscope MG objective; Proposal to change name for one of the rapporteurs. (RP-231273)
9.3.4.10 | NonCol_intraB_ENDC_NR_CA | 2023/9/8 | 90% | Revised WID: down-scoping in terms of capability and band combinations (RP-231066)
9.3.4.11 | NR_demod_enh3 | 2024/3/1 | 50% | Revised WID: Following agreement in RAN4, include core part for network assistant signaling (RAN4, RAN1, RAN2）(RP-231188)
9.3.4.14 | NR_BWP_wor | 2023/12/12 | 40% | Discussions on L3 related requirements. WID changes: editorial updates; add new specs; objective clarification "None of these options are expected to include MGs, specifically for BM/RLM/BFD."
9.3.4.15 | NR_channel_raster_enh | 2023/9/9 | 25% | WI is extended by two quarters. In RP-231180 companies proposed to include NTN bands.
9.4.5.6 | 4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC | 2023/12/12 | 70% | Revised WID: confirm the feasbility of 4Rx at lower frequency band and update the band/band combinations. Discussions on how to handle increasing number of band combinations needed.
10.3.1 | LTE_terr_bcast_bands_part2 | 2023/6/12 | 90% | WI needs be extended. Revised WID: change target date. Discussion on band definition (RP-231217)
10.3.6 | IoT_NTN_FDD_LS_band | 2023/12/12 | 30% | Revised WID: Add new TR. Rapporteur. (RP-231316/7)
Xxxx | Basket WIs | 2023/12/12 |  | Revised WID: update the band/band combinations
AI | WI/SI name （Acronym） | Open issues or proposed modifications of scope
9.9 | NR NTN related | RP-231214 Views on release-independent frequency bands for NR NTN Qualcomm Incorporated
14 | Intra-band EN-DC | RP-231326 Discusson on intraBand ENDC-support Huawei, HiSilicon RP-231327 CR to 38.101-3 Correction on intra-band EN-DC configuration (R16) Huawei, HiSilicon RP-231328 CR to 38.101-3 Correction on intra-band EN-DC configuration (R17) Huawei, HiSilicon RP-231329 CR to 38.101-3 Correction on intra-band EN-DC configuration (R18) Huawei, HiSilicon

## Slide 7: Issues for RAN4 work in WI/SIs led by other WGs
The open issues and proposals to modify scope of items led by other WGs
AI | WI/SI name （Acronym） | Open issues or proposed modifications of scope
9.3.1.2 | NR_MC_enh | RP-230848 LS on support of UE configured with two serving cells, each with SUL (R4-2310394; to: RAN; cc: -; contact: CMCC) RAN4 RP-231051 Rel-18 Status of SUL in 3 or 4 band UL Tx switching Qualcomm Incorporated RP-231052 Resolution of dual-SUL band combination status in RAN4 Qualcomm Incorporated RP-231053 Discussion of required UE behavior during switching gaps Qualcomm Incorporated RP-231163 Discussion on support of UE configured with two serving cells, each with SUL CMCC RP-231289 Descoping of Rel-18 UL Tx switching among 4 bands Apple (Guizhou) RP-231331 Discussion on the support for a UE configured with two serving cells, each with SUL Huawei, HiSilicon
9.3.1.3 | NR_cov_enh2 | RP-230864 Uplink coverage enhancements Nokia, Nokia Shanghai Bell RP-231254 Way forward for Rel-18 NR coverage enhancement schemes Ericsson RP-231406 Discussion on Rel-18 further NR coverage enhancements ZTE, Sanechips
9.3.2.1 | NR_Mob_enh2 | RP-231110 Down-scoping of Rel-18 NR Mobility enhancements Ericsson RP-231312 Discussion on Rel-18 Further NR Mobility Enhancements WID Revision MediaTek Inc. RP-231313 Revised WID on Further NR mobility enhancements MediaTek Inc.
9.3.2.3 | NR_DualTxRx_MUSIM | RP-231023 Discussion on R18 MUSIM WID vivo RP-231024 Revised WID: Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR vivo
9.3.2.6 | NR_UAV-Core | RP-231278 On Additional OOBE for UAV UEs Nokia, Nokia Shanghai Bell
9.3.2.7 | NR_NTN_enh | RP-230877 Revised WID: NR NTN (Non-Terrestrial Networks) enhancements THALES RP-230878 Motivation to revise the Rel-18 WID NR_NTN_enh THALES RP-231298 On Rel-18 NR NTN Apple
9.3.2.9 | NR_XR_enh | RP-231054 Views on support of XR with 2Rx and form factor limitations Qualcomm Incorporated RP-231174 Views on support of XR with 2Rx due to form factor limitations Meta USA RP-231183 On further enhancement of UE TRP and TRS requirements and test methodologies including XR UEs Apple RP-231245 Characterization and form factor for 2Rx XR wearable devices Huawei, HiSilicon RP-231300 On 2Rx relaxation for XR Apple RP-231319 On 4Rx to 2Rx relaxation for XR devices MediaTek Inc. RP-231393 Discussion on Rel-18 XR ZTE, Sanechips

## Slide 8: Issues for RAN4 work in WI/SIs led by other WGs
The open issues and proposals to modify scope of items led by other WGs
AI | WI/SI name （Acronym） | Open issues or proposed modifications of scope
9.3.3.3 | NR_mobile_IAB | RP-231108 Revised WID on Mobile IAB for NR Qualcomm Incorporated RP-231109 Discussion on mobile IAB support for high-speed train scenario Qualcomm Incorporated

## Slide 9: RAN4 new WI/SI proposals (Rel-18)
  New Rel-18 RAN4-led WI proposals
  RAN task
  RAN4 specification impact and UE implementation impact for a UE configured with two serving cells, each with SUL
    R4-2310394 LS on support of UE configured with two serving cells, each with SUL was approved
  RedCap HPUE: Agreements were captured in the following WF.
    R4-2310395 WF on RedCap HPUE RAN task. The new WID was proposed.
Category | New WI/SI proposals & source companies
Non-spectrum | RP-231128 New WID: Introduction of NR mmWave MB-BS (multi-band base station) Huawei, HiSilicon (follow-up WI for SI FS_NR_BS_RF_evo)
Spectrum | New NTN bandwidths corresponding to ITU-R requirements RP-231038 Extension to 30 MHz Channel Bandwidth for NR NTN in FR1 THALES
 | HPUE for PC2/PC1.5 for inter-band UL CA RP-231033 Rel-18 New WID for PC1.5 inter-band UL CA and ENDC OPPO RP-231210 Discussion on extending current FDD PC2 HPUE basket WI to address Redcap HPUE demands for FDD band(s) China Unicom RP-231303 New WI on PC2 and PC1.5 HPUE for UL inter-band CA China Unicom
 | RedCap HPUE RP-231200 New WID: NR power class 2 RedCap (Reduced Capability) UE in FR1 China Telecom, MediaTek RP-231018 Discussions on RAN task of RedCap HPUE vivo
 | LTE FDD HPUE PC2 RP-231037 New WID on High Power UE (Power Class 2) for LTE FDD Single Band AT&T, FirstNet
 | New 450MHz bands RP-231423 New WI: Introduction of NR bands n31 and n72 Nokia
 | New NTN bands RP-231017 New WID on Introduction of the satellite Ku-band Intelsat RP-231321 New WID proposal: Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for NR NTN Inmarsat

## Slide 10: RAN4 TU Planning
The RAN4 TU budget: (RP-230049)
  No TU available according to the endorsed TU budget
Q3 2023 meeting plans:
  RAN4#108 meeting
    Focus on Rel-18 WI/SIs and finalizing the RAN4-led items timely
  Observations:
  4 RAN4-led items were postponed
  There are still new Rel-18 WI proposals and proposals upgrading the scope of Rel-18 WIs
  Workload in RAN4 is high
1 TU = ~2h; RD: RRM/demodulation | RAN | R4RF | R4RD | RAN | R4RF | R4RD | R4RF | R4RD | RAN
Title | 100 Jun.23 | 108 | 108 | 101 Sep.23 | 108bis | 108bis | 109 | 109 | 102 Dec.23
total used capacity |  | 25.25 | 20.5 |  | 24.5 | 20.5 | 25.5 | 20.5 | 
available capacity |  | 24.5 | 20.5 |  | 24.5 | 20.5 | 24.5 | 20.5 | 
remaining/exceeded capacity |  | -0.75 | 0 |  | 0 | 0 | -1 | 0 | 

## Slide 11: TEI CR
No TEI Cat-B CR was agreed in RAN4 this quarter (RAN4#106bis-e and RAN4#107)

## Slide 12: Thank You!
Many thanks to：
Vice chair Haijie Qiu, Andrey Chervyakov for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent supports
Email moderators for leading the email discussions and providing summaries
  Jinqiang Xing, Aida Vera Lopez, Aijun Cao, Alexander Sayenko, Ato Yu, Axel Muller, Basaier Jialade, Bin Han, Bo Liu, CH Park, Chrisitian Bergljung, Chunhui Zhang, Chunxia Guo, Daniel Poop, Dmitry Petrov, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Esther Sienkiewicz, Fei Xue, Gaurav Nigam, Gene Fong, Han Jing, He (Jackson) Wang, Hsuanli Lin, Hua Li, Huiping Shan, Ingo Wendler, Iwo Angelow, Jerry Cui, Jiakai Shi, Jin Wang, Jingjing Chen, Jingzhou Wu, Jin-yup Hwang, Johan Sköld, Johannes Hejselbaek, Kazuyoshi Uesaka, Lars Dalsgaard, Lei Du, Li Zhang, Liehai Liu, Man Hung Ng, Manasa Raghavan, Meng Zhang, Miao Wang, Michal Szydelko, Mueller Axel, Mohammad Abdi Abyaneh, Muhammad Kazmi, Ojas Choksi, Peng Zhang, Per Lindell, Petri Vasenkari, Phil Coan, Prashant Sharma, Qian Yang, Qifei Liu, Qiming Li, Qiuge Guo, Rafael Paiva, Richard Kybett, Richie Leo, Roy Hu, Rui Huang, Ruixin Wang, Sanjun Feng, Santhan Thangarasa, Shan Yang, Shiyuan Wang, Steven Chen, Su Hwan Lim, Sumant Iyer, Susanne Rath, Suzuki Yasuki, Taekhoon Kim, Tim Frost, Toni lahteensuo, Tricia Li, Ville Vintola, Wubin Zhou, Xiaoran Zhang, Xuan Yi, Xuhua Tao, Xusheng Wei, Yang Tang, Yankun Li, Ye Liu, Yiyan Zhang, Yoonoh Yang, Yuan Gao, Yuexia Song, Yunchuan Yang, Zhifeng Ma, Zhixun Tang, Zhongyi Shen
Delegates for great contributions and discussions for finalization of Rel-17 performance part and good progress for Rel-18 in RAN4.