## Slide 1: Status Report RAN WG1
3GPP RAN WG1 Chair
Younsun Kim
RP-232704

## Slide 2: Executive Summary
Rel-18 work items: Most of the effort spent in RAN1#114bis and RAN1#115 was to stabilize Rel-18. RAN1 specifications are stabilizing well.
Rel-18 study items: Study on AI/ML can be declared completed from RAN1 perspective and TR has been submitted to RAN.
Pre-Rel-18: RAN1 specifications are stable.
RAN1#114bis | October 9th – 13th, 2023 | Xiamen, China | LTE/NR maintenance
RAN1#115 | November 13th – 17th, 2023 | Chicago, USA | LTE/NR maintenance
RAN #102 | December 11th – 15th, 2023 | Edinburgh, Scotland | 

## Slide 3: Delegates in RAN1
RAN1#114bis had 1010 registered participants and 464 attended participants
RAN1#115 had 1052 registered participants and 492 attended participants
Chart: RAN1 meeting
| #110 | #110b | #111 | #112 | #112b-e | #113 | #114 | #114b | #115
 | 381 | 656 | 659 | 569 | 636 | 597 | 571 | 464 | 492

## Slide 4: Tdocs submitted to RAN1
RAN1 continues to have nearly 2000 tdocs per meeting (RAN1#114bis: 1974 tdocs, RAN1#115: 1984)
Chart: RAN1 meeting
| #110 | #110b | #111 | #112 | #112b-e | #113 | #114 | #114b | #115
 | 2609 | 2480 | 2220 | 2254 | 2036 | 2045 | 2442 | 1974 | 1984

## Slide 5: Online sessions
Up to 3 parallel sessions were used for online discussions in RAN1#114bis and RAN1#115
  Online time was assigned considering the amount of maintenance issues for each WI/SI
  The online time for Rel-18 UE features was increased significantly compared to that of RAN1#114 (895 minutes) to facilitate early stabilization.
Rel-18 WI/SIs | AI/ML | ITU Sat Eval | MIMO | Positioning | Sidelink | NW EnSav | NTN | Cov Enh | Mobility | RedCap | XR | <5MHz | UE features | MC-Enh | Pre-Rel18
RAN assigned TUs | 2 | 0.25 | 23.5 TUs per meeting were assigned for maintenance |  |  |  |  |  |  |  |  |  |  |  | 
Time in RAN1#114bis | 620 | 35 | 540 | 540 | 400 | 445 | 305 | 210 | 200 | 135 | 75 | 90 | 1050 | 180 | 620
Time in RAN1#115 | 400 | 50 | 300 | 480 | 345 | 470 | 320 | 130 | 195 | 105 | 30 | 40 | 1920 | 185 | 600
Sum | 1020 | 85 | 840 | 1020 | 745 | 915 | 625 | 340 | 395 | 240 | 105 | 130 | 2970 | 365 | 1220

## Slide 6: Offline sessions
Up to 2 parallel sessions were used for organized offline discussions in RAN1#114bis and RAN1#115
  Offline time was only assigned to Rel-18 WI/SIs
Rel-18 WI/SIs | AI/ML | ITU Sat Eval | MIMO | Positioning | Sidelink | NW EnSav | NTN | Cov Enh | Mobility | RedCap | XR | <5MHz | MC Enh
RAN assigned TUs | 2 | 0.25 | 23.5 TUs per meeting were assigned for maintenance |  |  |  |  |  |  |  |  |  | 
Time in RAN1#114bis | 495 | 60 | 420 | 680 | 280 | 285 | 315 | 120 | 265 | 130 | 90 | 100 | 210
Time in RAN1#115 | 720 | 35 | 240 | 465 | 380 | 485 | 345 | 200 | 225 | 90 | 60 | 55 | 225
Sum | 1215 | 95 | 660 | 1145 | 660 | 770 | 660 | 320 | 490 | 220 | 150 | 155 | 435

## Slide 7: Other Information on RAN1 for 2023.Q4
Additional effort was spent by RAN1 on post meeting email discussions to handle following topics in Q4:
  Review of Rel-18 draft CRs
  Outgoing LSs on Rel-18 higher layer signaling, Rel-18 UE features
  Review of TRs on LP-WUS, Duplex Evolution, and AI/ML
  Endorsement of alignment CRs

## Slide 8
E-UTRA

## Slide 9: LTE Summary
Rel-18 LTE (IoT NTN)
  RAN1 specifications are stabilizing well
  Updated RRC parameters has been sent to RAN2
  Updated UE features has been sent to RAN2
LTE specifications up to Rel-17 are stable
  1 endorsed Rel-16 CR (Cat F) as outcome of RAN1#114bis
  1 endorsed Rel-17 CR (Cat F) as outcome of RAN1#115

## Slide 10
5G NR

## Slide 11: NR Summary: Rel-18
Overall, Rel-18 work items are stabilizing well
  Updated RRC parameters has been sent to RAN2
  Updated UE features has been sent to RAN2
NR demod performance evolution (RAN4-led)
  RAN1 received the necessary additional info from RAN4 in order to finalize Rel-18 spec change
  RAN1 CRs have been submitted to RAN
Study on AI/ML for NR air interface
  Work on general aspects of AI/ML framework and CSI feedback enhancement (spec impact) have been completed
  The study item has been completed and TR has been submitted to RAN
For the following study items which have been completed (in RAN1) as scheduled in Q3, updated TRs have been submitted to RAN (updates include TPs from other WGs and minor revisions on RAN1 part)
  Study on evolution of NR duplex operation
  Study on low-power Wake-up Signal and Receiver for NR

## Slide 12: Rel-18 NR Work Item List
Title |  | RAN1 work completed? | SR
NR MIMO evolution for downlink and uplink | WI | YES | RP-232913
NR sidelink evolution | WI | YES | RP-232786
Expanded and Improved NR Positioning | WI | YES | RP-233375
Enhanced support of reduced capability NR devices | WI | YES | RP-233636
Network energy savings for NR | WI | YES | RP-233655
NR network-controlled repeaters | WI | YES | RP-232854
Enhancement of NR Dynamic Spectrum Sharing (DSS) | WI | YES | RP-232956
Multi-carrier enhancements for NR | WI | YES | RP-233545
Further NR coverage enhancements | WI | YES | RP-233557
(RAN2-led) NR support for UAV (Uncrewed Aerial Vehicles) | WI | YES | RP-233385
(RAN2-led) XR enhancements for NR | WI | YES | RP-232779
(RAN2-led) NR NTN (Non-Terrestrial Networks) enhancements | WI | YES | RP-232858
(RAN2-led) Further NR mobility enhancements | WI | YES | RP-233251
(RAN4-led) NR support for dedicated spectrum less than 5MHz for FR1 | WI | YES | RP-232749
(RAN4-led) Support for BWP operation w/o restriction in NR | WI | YES | RP-233039
(RAN4-led) NR demodulation performance evolution | WI | YES | RP-233584
 | Disputed
red | Proposal for change

## Slide 13: Rel-18 NR Study Item List
 | Disputed
red | Proposal for change
Title |  | RAN1 work completed? | SR
Study on Artificial Intelligence (AI)/Machine Learning (ML) for NR air interface | SI | YES | RP-233440
Study on evolution of NR duplex operation | SI | YES | RP-233435
Study on low-power Wake-up Signal and Receiver for NR | SI | YES | RP-233067
(RAN-led) Study on Self-Evaluation towards the 3GPP submission of an IMT-2020 Satellite RAT | SI | YES | RP-233868

## Slide 14: Rel-18 CRs on NR_MBS_enh
In response to RAN2 LS in R1-2304325, RAN1 endorsed Cat. B CRs for TS38.202, TS38.211, TS38.212, TS38.213, TS38.214
A revised WID on NR_MBS_enh has been submitted by the rapporteur to include the impacted RAN1 specification

## Slide 15: Rel-18 TEIs
The following TEIs were endorsed for Rel-18
  In addition to the above TEI proposals, RAN1 endorsed one TEI proposal to “Introduce UE feature(s) for multi-PUSCH scheduling with single DCI 0_1 for non-contiguous slots in FR1 for all defined SCSs”
    Based on RAN1 input, RAN2 implemented “multiPUSCH-SingleDCI-NonConsSlots-r18” into 38.306 but there is no TEI-identifier (no RRC or MAC CE impact)
TEI Identifier | WG | RAN1 Specification | RAN1 CR Tdoc# | CR Pack | Notes
[PL RS Type 1 CG] | RAN1 | TS38.213 | R1-2312711 | RP-233722 | 
[1symbol_PRS] | RAN1 | TS38.211 | R1-2312713 | RP-233722 | 
[QCL-TypeD CORESET priority for M-TRP] | RAN1 | TS38.213 | R1-2312714 | RP-233722 | 
[SR-Periods-30-120-kHz] | RAN1 | No RAN1 spec impact | NA | NA | 
[HARQ-ACK MUX on PUSCH] | RAN1 | TS38.213 | NA | NA | RAN1 CR has not been submitted to RAN#102. Relevant RAN2 CR(s) not implemented yet.
[CG-SDT-Enh] | RAN2 | TS38.213 | R1-2312658 | RP-233722 | 

## Slide 16: Maintenance on NR up to Rel-17
NR specifications up to Rel-17 are stable
  No Cat-F CRs were endorsed for Rel-15 (for the last 5 quarters)
  13 Cat-F CRs were endorsed for Rel-16
  34 Cat-F CRs were endorsed for Rel-17

## Slide 17: Future Meetings
RAN1 will have one meetings in 2024.Q1
  RAN1#116 (February 26 ~ March 1, Athens, Greece) will be a F2F meeting with 1-way remote attendance

## Slide 18: Concluding Remarks
RAN1#114bis and RAN1#115 focused on
  Critical maintenance issues
  Completion of Work Item on (RAN4-led) NR demodulation performance evolution
  Completion of Study on AI/ML for NR air interface, (RAN-led) Study on Self-Evaluation towards the 3GPP submission of an IMT-2020 Satellite RAT
  Responses to incoming LSs
Highly appreciate:
  Patrick Merias for his always efficient and excellent support
  Vice-chairs David Mazzarese and Xiaodong Xu for sharing the meeting management
  Editors Brian Classon (TS36.212), Vijay Nangia (TS36.213), Satoshi Nagata (TS38.201), Alexandros Manolakos (TS38.202), Sorour Falahati (TS37.213), Stefan Parkvall (TS36.211, TS38.211), Yan Cheng (TS38.212), Aris Papasakellariou (TS38.213), Mihai Enescu (TS38.214), Daewon Lee (TS38.215)
  Shinya Kumagai, Ralf Bendlin, Hiroki Harada for leading UE features discussions
  All feature leads/moderators for leading discussions in each respective feature
  All delegates for active and enthusiastic discussion, and being constructive in driving consensus
  Special thanks to CCSA and ATIS for hosting the meeting in Xiamen and Chicago