3GPP TSG RAN meeting #102										RP-232945

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			10.3.4

| WI Name | High Power UE (Power Class 2) for LTE FDD Band 14 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_LTE_FDD_B14 |  |  |  |  |
| Unique ID | 1010054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232676 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: 03/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 50% | Performance Part: 80% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Borsato, Ron |
|  | Company | AT&T |
|  | Email | ronald.borsato@att.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#108-bis:

-	Approved the TR Skeleton in [1].

-	Agreed on the following specification handling for Band 14 PC2 REFSENS requirements based on [2].

-	Specify the B14 PC2 REFSENS requirement in TS 36.101 as an absolute power level.

-	Consider the B14 PC2 REFSENS values in brackets as examples only. Wait until conclusion on RSD evaluation.

RAN4#109:

-	Approved TP for TR 36.770 Scope and Background in [3].

-	Approved TP for TR 36.770 SAR Scheme in [4].

-	UE-implementation based method within the framework of LTE (P-MPR) will be used to make sure SAR regulation is not violated.

-	Endorsed Draft CR on the release independency of band 14 PC2 UE in [5].

-	Band 14 PC2 UE is release independent from Release 10. TS 36.307 CR will be provided at RAN4#110 based on endorsed Draft CR.

-	Approved WF on HPUE_LTE_FDD_B14 in [6].

-	Approved TR 36.770 v.0.1.0 in [7] as an outcome of the approved TR Skeleton at RAN4#108-bis and the agreed TPs at RAN4#109.

#### 2.1.2	Remaining Open Issues

Core Part:

1)	Specify the band specific RF requirements for power class 2 LTE Band 14 including

a)	UE maximum output power tolerance

b)	A-MPR requirements if needed

c)	PC2 sensitivity degradation requirements by leveraging RSD agreements for NR Band n14 at RAN4#109 in [8].

2)	Finalize TR 36.770 [9].

Performance Part:

1)	Finalize TS 36.307 CR based on endorsed Draft CR in [5].

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A.

## 4.	References

[1] R4-2315273: TR Skeleton for Work Item on High Power UE (Power Class 2) for LTE FDD Single Band; AT&T

[2] R4-2315394: B14 PC2 REFSENS requirement; Apple

[3] R4-2318088: TP for TR 36.770 Scope and Background; AT&T, FirstNet

[4] R4-2318089: TP for TR 36.770 SAR Scheme; AT&T, FirstNet

[5] R4-2319031: Draft CR on the release independency of band 14 PC2 UE; vivo

[6] R4-2321716: WF on HPUE_LTE_FDD_B14; AT&T

[7] R4-2318087: TR 36.770 v.0.1.0; AT&T

[8] R4-2321715: WF on HPUE for FDD bands; China Unicom

[9] 3GPP TR 36.770; “High Power UE (Power Class 2) for LTE FDD Band 14”