3GPP TSG RAN Meeting #102	RP-232955

Edinburgh, Scotland, December 11-15, 2023

## Status Report to TSG

Agenda item:			13.3.25

| WI / SI Name | UE Conformance - NR QoE management and optimizations for diverse services |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_QoE-UEConTest |  |  |  |  |
| Unique ID | 970072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-222102 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 09/2024 (+6 months) |  |
| Overall Completion level | Study Item: - | Core part: - | Performance Part: - | Testing part: 20% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Bo JÖNSSON |
|  | Company | Ericsson |
|  | Email | Bo[dot]jonsson[at]ericsson[dot]com |

## 1	Work plan related evaluation

-

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### -

## 2.2	RAN2

#### -

## 2.3	RAN3

#### -

## 2.4	RAN4

#### -

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN5#101 the work plan was added in [1].

#### 2.5.2	Remaining Open issues

None

#### 2.5.3	Remaining Open issues with cross-WG dependencies

None

## 2.6	RAN6

#### -

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

Work plan:

[1] R5-236357	WP UE Conformance - NR QoE management and optimizations for diverse services; Source: Ericsson

Discussion papers:

None

CRs TS 38.508-1:

None

CRs TS 38.508-2:

None

CRs TS 38.523-1:

None

CRs TS 38.523-2:

None

CRs TS 38.523-3:

None

CRs TS 34.229-1:

None

CRs TS 34.229-5:

None

CRs TS 34.229-2:

None

CRs TS 34.229-3:

None