3GPP TSG RAN meeting #102	RP-233193

Edinburgh, Scotland, December 11-15, 2023

Source:	Huawei, HiSilicon

Title:	WI exception request: Rel-18 Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL)

Document for:	Approval

Agenda Item:	9.4.2.2

3GPP™ Work Item Exception

Title : 		Dual Connectivity (DC) of 2 bands LTE inter-band CA (2DL/1UL) and 1 NR band (1DL/1UL)

Acronym  : 	DC_R18_2BLTE_1BNR_3DL2UL

Unique Identifier :	961004

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: No | Others (specify): No |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-3 |  |  |  |  |
| Task(s) within work which are not complete: | It can be found from revised WID RP-233194 that there are still about 200 unfinished combos and 10 new combos, which need the extension of WI. |  |  |  |  |
| Consequences if not included in Release 18: | Some combanations from the operator’s request can not be included in Rel-18. |  |  |  |  |

Abstract of document:

Due to there are some unfinished combos and 10 new combos requested in RAN#102, it is proposed to extend the WI to March 24.

Contentious Issues:

None