3GPP TSG RAN meeting #102										       RP-233375

Edinburgh, UK, December 11th – 15th, 2023

## Status Report to TSG

Agenda item:			9.3.1.9

| WI / SI Name | Work Item on expanded and improved NR positioning |  |  |  |
| --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes | Testing part: No |
| Acronym | NR_pos_enh2 |  |  |  |
| Unique ID | 981038 |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232670 |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: 06/2024 | Testing part: N/A |
| Overall Completion level | Study Item: N/A | Core part: Overall: = 99% RAN1: 100% RAN2: 100% RAN3: 85% RAN4: 100% | Performance Part: 0% | Testing part: N/A |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Debdeep Chatterjee |
|  | Company | Intel Corporation |
|  | Email | debdeep.chatterjee@intel.com |
|  | Name | Jianxiang Li |
|  | Company | CATT |
|  | Email | lijianxiang@catt.cn |
|  | Name | Florent Munier |
|  | Company | Ericsson |
|  | Email | florent.munier@ericsson.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

##### 2.1.1.1	Decisions during RAN1#114bis

##### 2.1.1.1.1 	General aspects

Higher layer parameters for Rel-18 Positioning

The latest list of higher layer parameters for Rel-18 positioning at the end of RAN1 #114bis:

R1-2310592	FLS on list of RRC parameters on Rel-18 WI on expanded and improved NR positioning; Rapporteur (Intel Corporation)

For response to RAN2 LS on Sidelink positioning MAC agreements in R1-2308834

Agreement

Provide the response to Action2 as follows:

- From RAN1 perspective, - The triggered UE’s higher layer will provide the SL-PRS priority to lower layer as RAN1 agreed. From RAN1’s perspective, whether the triggered UE’s higher layers obtains the priority from another UE via higher layer signaling or only determines the priority in from its own higher layers is up to RAN2 and either option is feasible based on the current RAN1 design. - Current RAN1 agreements do not support lower layer signaling, i.e. SCI, indicating SL-PRS priority for the triggered UE to transmit SL-PRS. RAN1 does not plan to pursue the discussion to support it in Rel-18.

Agreement

The draft LS reply to RAN2 is endorsed in R1-2310401. Final LS in R1-2310402.

##### 2.1.1.1.2 	SL positioning reference signal

Conclusion

For SL PRS in a shared resource pool, in addition to the already-agreed values of ‘M’ = {1, 2, 4}, no new values are supported, i.e., ‘M’ can be from {1, 2, 4}.

Agreement

Confirm the working assumption from RAN1 #114 that in a shared resource pool SL PRS can be mapped to contiguous symbols between PSSCH DMRS symbols.

Agreement

For a dedicated resource pool, where SL PRS bandwidth is same as resource pool bandwidth, the following interpretation applies: SL PRS bandwidth corresponds to all PRBs of the resource pool bandwidth.

Agreement

Endorse the TP below for Section 8.2.4 of TS 38.214 for the parameters for SL PRS transmission in a shared resource pool.

| Reason for change | 1. For a shared resource pool, “[SL PRS frequency domain allocation]” is not separately (pre-)configured and thus should not be listed as a parameter. However, it is still essential, along with SL PRS resource ID, in identifying a SL PRS resource in a slot of a shared resource pool. 2. For a shared resource pool, the starting symbol for SL PRS in a slot is derived based on specified rules and not provided as part of (pre-)configuration. Thus, “[Starting symbol and the number of SL PRS symbols]” should be updated to only “[number of SL PRS symbols]” for shared resource pools. |
| --- | --- |
| Summary of change | Section 8.2.4 in TS 38.214: 1. Clarify that for a shared resource pool, a SL PRS resource is uniquely identified by the SL PRS resource ID and the frequency domain resource allocation information that is obtained via the associated SCI. 2. Correct that “starting symbol” of a SL PRS resource is not a parameter for shared resource pool. |
| Consequences if not approved | Incorrect description of SL PRS resource pool (pre-)configuration parameters and SL PRS resource determination for shared resource pool. |
| Text proposal | ------------------------------ TP#1: TS 38.214 ----------------------------------- ### 8.2.4 SL PRS transmission procedure The following parameters for SL PRS transmission are associated with each SL PRS resource: - [SL PRS resource ID] indicates an identity of a SL PRS resource. The SL PRS resource is identified by the SL PRS resource ID that is unique within a slot of a dedicated SL PRS resource pool. For a shared resource pool, a SL PRS resource is uniquely identified by a combination of the SL PRS resource ID and a SL PRS frequency domain allocation within a slot indicated by “frequency resource assignment” field in the associated SCI. - [SL PRS comb offset and comb size] indicates a comb offset and a comb size of the SL PRS resource - [Starting symbol and the number of SL PRS symbols] indicates the starting symbol index and the number of symbols of the SL PRS resource within a slot in a dedicated resource pool. [number of SL PRS symbols] indicates the number of symbols of the SL PRS resource within a slot in a shared resource pool. < Unchanged text omitted > |

Agreement

Endorse TP#4 in Section 6 of R1-2310333 for Section 8.4.1.6.3 of TS 38.211 to clarify the purpose of amplitude scaling factor for SL PRS.

| Reason for change | To clarify that the purpose of applying the amplitude scaling factor for SL PRS is to conform to the transmit power level for the SL PRS transmission as described in TS 38.213 so that a UE can determine the appropriate amplitude scaling factor for SL PRS transmission. |
| --- | --- |
| Summary of change | Section 8.4.1.6.3 in TS 38.211: Clarify that the purpose of applying the amplitude scaling factor for SL PRS is to conform to the transmit power level for the SL PRS transmission as described in TS 38.213. |
| Consequences if not approved | Incomplete specifications in terms of defining how a UE is to determine the amplitude scaling factor for SL PRS transmission. |
| Text proposal | ------------------------------ TP#4: TS 38.211 ----------------------------------- ##### 8.4.1.6.3 Mapping to physical resources The sequence shall be multiplied with the amplitude scaling factor βSL-PRS in order to conform to the transmit power specified in [5, TS 38.213] and mapped to resources elements k,lp,μ according to ak,lp,μ=βSL-PRS rm m=0, 1, … k=mKcombSL-PRS+koffsetSL-PRS+k' mod KcombSL-PRS l=lstartSL-PRS, lstartSL-PRS+1, …, lstartSL-PRS+LSL-PRS-1 < Unchanged text omitted > |

Agreement

- The following working assumption is confirmed without the FFS bullet as below:

  - For SL PRS sequence generation, the parameter nID,seqSL-PRS is defined as below:

    - nID,seqSL-PRS is provided by higher layers to a Tx UE

      - Details on higher layers, including consideration of Tx UE’s own higher layer, are up to RAN2

      - The higher layer parameter is provided to an Rx UE via LPP/SLPP.

      - FFS: If (pre-)configured for a resource pool and use of SL PRS for sensing is supported, nID,seqSL-PRS is based on 12 LSB bits CRC of PSCCH associated with the SL PRS

  - Otherwise (i.e., if not provided by higher layers), nID,seqSL-PRS is based on 12 LSB bits CRC of PSCCH associated with the SL PRS

Agreement

In a shared resource pool, a UE shall not transmit SL PRS and SL CSI-RS in the same symbol.

Note: the transmitting UE achieves this by either

- Not triggering SL CSI-RS

- If SL CSI-RS is triggered, then the symbols of SL CSI-RS cannot be used for SL PRS (per the earlier working assumption)

Agreement

In a shared resource pool, transmission of SL PT-RS is cancelled in OFDM symbols with SL PRS.

Agreement

The maximum number of SL PRS resources that can be (pre)configured in a slot of a dedicated resource pool is 12.

The maximum number of SL PRS resources that can be (pre)configured in a slot of a shared resource pool is 17.

Agreement

Endorse the TP below for Section 8.2.1 of TS 38.211 to correct descriptions for the locations of guard symbols in shared and dedicated resource pools.

| Reason for change | 1. In a slot of a shared resource pool, guard symbol may follow the last symbol of PSSCH, PSFCH or SL PRS. However, this is not captured accurately in current version of the specification text. 2. In a slot of a dedicated resource pool, guard symbol is the last symbol configured for sidelink. This is not reflected in the current version of the specification text. |
| --- | --- |
| Summary of change | Section 8.2.1 in TS 38.211: 1. Clarify that in a slot of a shared resource pool, guard symbol may follow the last symbol of PSSCH, PSFCH or SL PRS. 2. Clarify that in a dedicated SL PRS resource pool, the last symbol configured for sidelink serves as a guard symbol. |
| Consequences if not approved | Incorrect description of location(s) of guard symbols in shared and dedicated SL PRS resource pools. |
| Text proposal | ------------------------------ TP#2: TS 38.211 ----------------------------------- ### 8.2.1 General In a shared resource pool, the OFDM symbol immediately preceding the symbols which are configured for use by PSFCH if PSFCH is configured in this slot, and the last symbol configured for sidelink in a slot, serve as guard symbol(s). In a dedicated SL PRS resource pool, the last symbol configured for sidelink in a slot serves as a guard symbol. Otherwise, the OFDM symbol immediately following the last symbol used for PSSCH, PSFCH, or S-SSB serves as a guard symbol. < Unchanged text omitted > |

Agreement

The TP below for Section 8.2.4 of TS 38.214 is endorsed.

| Reason for change | The following RAN1 agreements need to be captured in the RAN1 specifications. Agreement (RAN1 #113) Multiple (M,N) pairs within a slot in a dedicated resource pool is supported only when the different (M, N) pairs are always multiplexed via TDM to different sets of symbols in a slot. Only a single (M,N) value can be mapped within one TDM duration (i.e. one set of symbols). Agreement (RAN1 #114) For a dedicated resource pool, the maximum number of TDM groups for TDM-based multiplexing of SL PRS within a slot is 4. - Maximum number 4 only applies to the case of comb-2 |
| --- | --- |
| Summary of change | Section 8.2.4 in TS 38.214: Capture the (pre-)configuration of SL PRS resources in a dedicated resource pool for the case of TDM-based multiplexing as per the RAN1 agreements. |
| Consequences if not approved | Necessary details for (pre-)configuration of SL PRS resources in a dedicated resource pool with TDM-based multiplexing would not be reflected in the specifications. |
| Text proposal | ------------------------------ TP#3: TS 38.214 ----------------------------------- ### 8.2.4 SL PRS transmission procedure The following parameters for SL PRS transmission are associated with each SL PRS resource: - [SL PRS resource ID] indicates an identity of a SL PRS resource. The SL PRS resource is identified by the SL PRS resource ID that is unique within a slot of a dedicated SL PRS resource pool. For a shared resource pool, a SL PRS resource is uniquely identified by a combination of the SL PRS resource ID and a SL PRS frequency domain allocation within a slot. - [SL PRS comb offset and comb size] indicates a comb offset and a comb size of the SL PRS resource - [Starting symbol and the number of SL PRS symbols] indicates the starting symbol index within a slot and the number of symbols of the SL PRS resource. - [SL PRS frequency domain allocation] indicates the frequency location [and the number of resource blocks for SL PRS transmission in a shared resource pool.] For a dedicated SL PRS resource pool, SL PRS resources for a same LSL-PRS,KcombSL-PRS combination of number of SL PRS symbols LSL-PRS and comb size KcombSL-PRScan be mapped to a set of consecutive symbols in a slot. SL PRS resources for different LSL-PRS,KcombSL-PRS combinations shall be mapped to non-overlapping sets of consecutive symbols in a slot. Up to four non-overlapping sets of consecutive symbols within a slot can be used to map SL PRS resources for same or different LSL-PRS,KcombSL-PRS combinations, where the case of four non-overlapping sets of consecutive symbols only applies when KcombSL-PRS=2 for all the LSL-PRS,KcombSL-PRS combinations. Each SL PRS transmission is associated with an PSCCH transmission in the same slot. In the case of dedicated pool for SL positioning, that PSCCH carries the SCI format 1-B associated with the SL PRS transmission. The UE may report the association information of the already transmitted SL PRS resources with UE Tx ARP ID. < Unchanged text omitted > |

Agreement

Confirm the following working assumption from RAN1 #114 with the following update:

  - For a shared resource pool,

    - Explicit (pre-)configuration of SL PRS resources in a slot, applicable for an indicated frequency domain allocation, includes:

      - SL PRS Resource ID, (M, N) pattern, comb offset.

    - For a given value of ‘M’, SL PRS resource is mapped to the last consecutive ‘M’ SL symbols in the slot that can be used for SL PRS, i.e., taking into consideration multiplexing with PSSCH DMRS, PT-RS, CSI-RS, PSFCH, gap symbols, AGC symbols, PSCCH in the slot

##### 2.1.1.1.3	Measurements and reporting for SL positioning

Agreement

Confirm the following working assumption with update:

Working assumption Support to indicate to UE(s) with higher layer signaling to report multiple Rx-Tx measurements for the same SL PRS transmission (resp. reception) and different SL PRS receptions (resp. transmissions) for the same pair of UE(s). - FFS: whether the different SL PRS receptions correspond to the same or different SL PRS resources - Note: reporting a single Rx-Tx measurement is also supported - Note: The indicated Rx-Tx time difference measurement is based on actual Tx time.

Agreement

For SL RSTD measurement, reference UE information is the information needed to identify the reference UE

- Up to RAN2 to determine details

Agreement

Regarding the association information report between ARP ID and the already transmited SL PRS resource(s):

- The association information includes {ARP ID, Tx time stamp, SL PRS resource ID (optional)}.

Agreement

Support to indicate to UE(s) with higher layer signaling to report multiple Rx-Tx measurements for the same SL PRS transmission (resp. reception) and up to N different SL PRS receptions (resp. transmissions) for the same pair of UE(s).

- FFS: value range of N

Agreement

For the indicated number N of different SL PRS receptions (resp. transmissions) associated with the same SL PRS transmission (resp. reception), the value range of N is {2, 3, 4}.

Agreement

The TP in section 8.3 of R1-2310344 is endorsed for TS38.215 clause 5.1.37.

| Reason for Change | The definition of SL PRS-RSRPP includes the case where receiver diversity is used, which is believed to be non-usable for RSRPP measurement. |
| --- | --- |
| Summary of Change | Delete the part where the RSRPP measurement including receiver diversity. |
| Consequences if not approved | Definition of SL PRS-RSRPP includes a non-usable case. |
| TPs | --------------------------- Start of Text Proposal for TS 38.215 ---------------- < Unchanged parts are omitted > ### 5.1.37 Sidelink PRS reference signal received path power (SL PRS-RSRPP) Definition; Sidelink PRS reference signal received path power (SL PRS-RSRPP) is defined as the power of the linear average of the channel response at the i-th path delay of the resource elements that carry SL PRS configured for the measurement, where SL PRS-RSRPP for the 1st path delay is the power contribution corresponding to the first detected path in time. For frequency range 1, the reference point for the SL PRS-RSRPP shall be the antenna connector of the UE. For frequency range 2, SL PRS-RSRPP shall be measured based on the combined signal from antenna elements corresponding to a given receiver branch.. Applicable for; RRC_CONNECTED, RRC_IDLE. < Unchanged parts are omitted > --------------------------------------- End of Text Proposal -------------------- |

##### 2.1.1.1.4	Resource allocation for SL positioning reference signal

Agreement

In scheme 1, with regards to distinguishing between DCI format 3_0 and 3_2:

- New RNTIs, i.e., SL-PRS-RNTI & SL-PRS-CS-RNTI, are introduced.

- Support DCI size alignment between DCI format 3_0, 3_1 and 3_2.

Agreement

Sidelink PRS Received Signal Strength Indicator (SL PRS-RSSI) is defined as the linear average of the total received power (in [W]) observed in:

- the SL-PRS resource and the associated PSCCH in OFDM symbols of slots configured for PSCCH and in OFDM symbols of slots configured for SL-PRS.

  - Introduce larger values for congestion control processing time capability than legacy SL

Agreement

The working assumption is confirmed with the following revision with regards to the number of padding bits:

- the padding bits, if any, are such that the size of the SCI format 2-D is the same as if the larger of SCI format 2-A or 2-B is embedded

Working assumption The number of bits in the embedded SCI format field of SCI format 2-D is 2 bits - If the “Embedded SCI format” field is set to 00, the SCI 2-A fields are included with necessary padding - If the “Embedded SCI format” field is set to 01, the SCI 2-B fields are included - If the “Embedded SCI format” field is set to 10, “size of SCI 2-B” number of reserved bits are included - If the “Embedded SCI format” field is set to 11, “size of SCI 2-B” number of reserved bits are included - Note: the size of SCI format 2-D is the same regardless of the value of the embedded SCI format field

Agreement

In Scheme 2, with regards to the SCI-based triggering of SL-PRS, the following WA is confirmed:

Working assumption In Scheme 2, with regards to the triggering of SL-PRS, for the SCI-based triggering, the SL-PRS request, in either SCI-1B or SCI-2D, is an explicit field - If (pre-)configured per resource pool, then 1 bit is used, otherwise, it is 0 bits

Agreement

- Regarding the following text in brackets in Section 8.4.4 of TS38.214:

[ If the '[SL PRS request]' field in the SCI associated with the received SL PRS is set to 1 then the UE shall report this request for SL PRS transmission to higher layers.]

- Keep the text and remove the brackets with the change shown below:

  - '[SL PRS request]' field in the SCI associated with the received SL PRS is set to 1 then the UE shall report this request for SL PRS transmission is reported to higher layers.

Conclusion

In scheme 1, with regards to an explicit indication of SL-PRS specific information in DCI format 3_0:

- Indication of SL-PRS specific information is not explicitly included in DCI

Agreement

With regards to the bitwidth of the field “Resource ID indication” when the value of the higher layer parameter sl-MaxNumPerReserveSL-PRS is configured to 3:

- Ceil(2*log2(Number of SL-PRS resources in (pre-)configuration)) bits should be used

Further discuss at TP for the above at RAN1#114bis.

Conclusion

In a dedicated resource pool, with regards to the PSCCH, do not introduce additional values for the subchannel (pre-)configuration.

Agreement

The following TP is endorsed for clause 16.4A of TS 38.213:

- Reason for change: to provide information regarding the starting PRB of PSCCH.

- Summary of change: include the information that the PSCCH starts from the lowest PRB of the sub-channel determined according to the index of the associated SL PRS resource

- The consequence if not approved is: the UE will not be able to determine which resource to use for PSCCH transmission

---------------------------- Start of Text Proposal for TS 38.213 ----------------------------- < Unchanged parts are omitted > ## 16.4A UE procedure for transmitting PSCCH in dedicated resource pool for SL PRS For a resource pool dedicated for SL PRS transmissions, a UE can be provided a number of symbols in the resource pool, by sl-TimeResourcePSCCH, starting from a second symbol that is available for SL transmissions in a slot, and a number of PRBs in the resource pool, by sl-FreqResourcePSCCH, starting from the lowest PRB of the sub-channel determined according to the index of the associated SL PRS resource for a PSCCH transmission with a SCI format 1-B. A UE that transmits a PSCCH with SCI format 1-B using SL PRS resource allocation scheme 2 [6, TS 38.214] sets < Unchanged parts are omitted > ---------------------------- End of Text Proposal for TS 38.213 -----------------------------

Agreement

Confirm the working assumption related to the TB size determination from RAN1 #114, and endorse the following TP:

| Reason for change: | Corrections on TBS in a shared resource pool |
| --- | --- |
| Summary of change: | In clause 8.1.3.2 of TS 38.214, complement the value of NsymbSL-PRS under different conditions. |
| Consequences if not approved: | The TBS procedure in a shared resoruce pool is incomplete. |

----------------------------------------- Start of text proposal to TS 38.214 v18.0.0------------------------------------------- 8.1.3.2 Transport block size determination <<< UNCHANGED PARTS OMITTED >>> The UE shall first determine the number of REs (NRE) within the slot. - A UE first determines the number of REs allocated for PSSCH within a PRB (NRE') by NRE'=NscRBNsymbsh-NsymbPSFCH-NsymbSL-PRS-NohPRB-NREDMRS, where - NscRB=12 is the number of subcarriers in a physical resource block, - Nsymbsh = sl-LengthSymbols -2, where sl-LengthSymbols is the number of sidelink symbols within the slot provided by higher layers, - NsymbPSFCH = 3 if 'PSFCH overhead indication' field of SCI format 1-A indicates "1", and NsymbPSFCH = 0 otherwise, if higher layer parameter sl-PSFCH-Period is 2 or 4. If higher layer parameter sl-PSFCH-Period is 0, NsymbPSFCH=0. If higher layer parameter sl-PSFCH-Period is 1, NsymbPSFCH=3. - NsymbSL-PRS is the number of OFDM symbols used for SL PRS in the slot as indicated by the ‘SL PRS resource ID’ in SCI format 2-D if the 2nd-stage SCI is SCI format 2-D, and NsymbSL PRS = 0 otherwise， - NohPRB is the overhead given by higher layer parameter sl-X-Overhead, - NREDMRS is given by Table 8.1.3.2-1 according to higher layer parameter sl-PSSCH-DMRS-TimePatternList. <<< UNCHANGED PARTS OMITTED >>> ----------------------------------------- End of text proposal to TS 38.214 v18.0.0-------------------------------------------

Conclusion

For a dedicated resource pool, no more discussion on potential restriction by SL PRS-CBR and priority for the following SL PRS transmission parameters:

- Maximum Number of SL PRS resources in a slot

- Maximum comb-size of a SL PRS resource in a slot

- Maximum Number of OFDM symbols of a SL PRS resource in a slot

Agreement

With regards to the dedicated resource pool for positioning, suggest to the editors to align the terminology used as:

- “Dedicated SL PRS resource pool” defined in 38.214 as shown below:

  - A sidelink resource pool which can be used for transmission of SL PRS and cannot be used for transmission of PSSCH will be referred to as dedicated SL PRS resource pool.

Conclusion

From RAN1 perspective, there is no need to introduce an association between a dedicated resource pool for positioning and a shared resource pool, or between a dedicated resource pool for positioning and a sidelink communication resource pool.

Agreement

- With regards to the SL PRS Channel Occupancy Ratio (SL PRS CR):

  - Sidelink PRS Channel Occupancy Ratio (SL PRS CR) evaluated at slot n is defined as the total number of SL PRS resources in the dedicated SL PRS resource pool used for its transmissions in slots [n-a, n-1] and granted in slots [n, n+b] divided by the total number of configured SL PRS resources in the transmission pool over [n-a, n+b].

- With regards to the SL PRS Channel Busy Ratio (SL PRS CBR):

  - SL PRS Channel Busy Ratio (SL PRS CBR) measured in slot n is defined as the number of SL PRS resources in the dedicated SL PRS resource pool whose SL PRS RSSI measured by the UE exceed a (pre-)configured threshold sensed over a SL PRS-CBR measurement window [n-a, n-1], wherein a is equal to 100 or 100·2µ slots, according to [sl-TimeWindowSizeCBR-positioning] divided by the total number of the configured sidelink PRS resources in the transmission pool over [n-a, n-1].

Working assumption

Endorse the following TP for clause 8.2.4.2 of TS 38.214:

---------------------------- Start of Text Proposal for TS 38.214 ----------------------------- < Unchanged parts are omitted > #### 8.2.4.2 UE procedure for determining slots and SL PRS resource(s) associated with an SCI format 1-B in a dedicated resource pool The set of slots and SL PRS resources for SL PRS transmission is determined by the PSCCH containing the associated SCI format 1-B, and fields '[SL-PRS resource ID (s))', '[Time resource assignment]' of the associated SCI format 1-B as described below. The set of slots is determined as in clause 8.1.5, with the following modifications: - "SCI format 1-A" is replaced by "SCI format 1-B", - [ potential parameter name changes]. The first SL PRS resource is determined according to the sub-channel used for the PSCCH transmission containing the associated SCI format 1-B, where the index of the sub-channel in the resource pool is identical to the index of the SL PRS resource provided by [higher layer parameter]. The second SL-PRS and third SL PRS resource, if reserved by SCI format 1-B, are determined from " Resource ID indication" which is equal to a PRS Resource ID value (PRIV) where, If [sl-MaxNumPerReserve] is 2 then PRIV=r1 If [sl-MaxNumPerReserve] is 3 then PFRIV=r2*NSL-PRS+r1 where - r1 denotes the SL PRS resource ID for the second resource - r2 denotes the SL PRS resource ID for the third resource - NSL-PRS is the number of SL-PRS resources (pre-)configured in a slot of a resource pool. ---------------------------- End of Text Proposal for TS 38.214 ----------------------------- < Unchanged parts are omitted >

Agreement

For activation and deactivation of configured grant type 2 for SL PRS for DCI 3-2, use a dedicated field of size 1 bit.

Agreement

From RAN1 perspective, whether to support or not reporting of CBR measurements to LMF or another UE, is left up to other WGs.

Agreement

With regards to the shared resource pool for positioning, suggest to the editors to align the terminology used as:

- “shared SL PRS resource pool” defined in 38.214 as shown below:

A sidelink resource pool which can be used for transmission of both SL PRS and PSSCH will be referred to as shared SL PRS resource pool.

Agreement

Endorse the TP below for clause 8.5.2.3 of TS 38.214

| Reason for change: | Corrections on description associated with SCI format 2-D in a shared resource pool for the CSI reference resource definition |
| --- | --- |
| Summary of change: | In clause 8.5.2.3 of TS 38.214, SCI format 2-D is captured. |
| Consequences if not approved: | The description associated with SCI format 2-D in CSI reference resource definition is missing |

#### 8.5.2.3 CSI reference resource definition <<< UNCHANGED PARTS OMITTED >>> If configured to report CQI index and RI index, in the CSI reference resource, the UE shall assume the following for the purpose of deriving the CQI index and RI index: - The reference resource uses the CP length and subcarrier spacing configured for the SL BWP. - Redundancy Version 0. - PSCCH occupies 2 OFDM symbols. - The number of PSSCH and DM-RS symbols is equal to sl-LengthSymbols‒2. - Assume no REs allocated for sidelink CSI-RS. - Assume no REs allocated SCI format 2-A, SCI format 2-B, or SCI format 2-C or SCI format 2-D. <<< UNCHANGED PARTS OMITTED >>> ----------------------------------------- End of text proposal to TS 38.214 v18.0.0-------------------------------------------

Agreement

Step 5 for the resource selection procedure in Section 8.2.4.2 of 38.214 is modified as follows:

- In step 5, the second condition is modified as follows: for any periodicity value allowed by the higher layer parameter sl-ResourceReservePeriodList and any SL PRS resource ID in the set of SL PRS resource ID(s) provided by the higher layer, and a hypothetical SCI format 1-B received in slot t'mSL with 'Resource reservation period' field set to that periodicity value and indicating that SL-PRS resource ID, condition c in step 6 would be met.

Agreement

Confirm the following Working Assumption made in RAN1 #114bis:

Working assumption Endorse the following TP for clause 8.2.4.2 of TS 38.214: ---------------------------- Start of Text Proposal for TS 38.214 ----------------------------- < Unchanged parts are omitted > #### 8.2.4.2 UE procedure for determining slots and SL PRS resource(s) associated with an SCI format 1-B in a dedicated resource pool The set of slots and SL PRS resources for SL PRS transmission is determined by the PSCCH containing the associated SCI format 1-B, and fields '[SL-PRS resource ID (s))', '[Time resource assignment]' of the associated SCI format 1-B as described below. The set of slots is determined as in clause 8.1.5, with the following modifications: - "SCI format 1-A" is replaced by "SCI format 1-B", - [ potential parameter name changes]. The first SL PRS resource is determined according to the sub-channel used for the PSCCH transmission containing the associated SCI format 1-B, where the index of the sub-channel in the resource pool is identical to the index of the SL PRS resource provided by [higher layer parameter]. The second SL-PRS and third SL PRS resource, if reserved by SCI format 1-B, are determined from " Resource ID indication" which is equal to a PRS Resource ID value (PRIV) where, If [sl-MaxNumPerReserve] is 2 then PRIV=r1 If [sl-MaxNumPerReserve] is 3 then PFRIV=r2*NSL-PRS+r1 where - r1 denotes the SL PRS resource ID for the second resource - r2 denotes the SL PRS resource ID for the third resource - NSL-PRS is the number of SL-PRS resources (pre-)configured in a slot of a resource pool. ---------------------------- End of Text Proposal for TS 38.214 ----------------------------- < Unchanged parts are omitted >.

##### 2.1.1.1.5	NR DL and UL carrier phase positioning

Agreement

A UE, which has the capability to support CPP in RRC_INACTIVE/RRC_IDLE state, should measure the DL PRS from the whole DL PFL, i.e., not limited to its initial DL BWP. The RF frequency associated with the DL RSCP/RSCPD when UE is in RRC_INACTIVE/RRC_IDLE state can be defined in the same way as a UE in RRC_CONNECTED state.

Agreement

For the timestamp associated with a reported UL RSCP measurement, NR-TimeStamp, with the granularity of a slot, currently defined in TS 38.455, can be reused as the timestamp.

- The TRP may optionally provide an OFDM symbol index in the timestamp.

- Note: It is up to RAN2/RAN3 how to signal the timestamp

Conclusion

No further discussion in RAN1 regarding the definition of per path RSCPD in Rel-18.

- Note: This conclusion does not impact the existing definition of the RSCP.

Conclusion

From RAN1’s perspective, there will be no further discussion on the four options that were agreed to consider in the following agreement made in RAN1#112bis-e.

Agreement To support NR carrier phase positioning, further consider the following options: - Option 1: Support a UE/TRP to report the carrier phase measurements of more than one frequency within a PFL/carrier to LMF - NOTE: the frequency can be the carrier frequency or the frequency of a subcarrier - FFS: the details of reporting, e.g., the maximum number of reported frequencies within a PFL/ carrier - Option 2: Introduce and report a new type of UE/TRP measurement based on carrier phase differentials across multiple subcarriers within a PFL/carrier - NOTE: carrier phase differentials across multiple subcarriers within a carrier can be related to time of arrival - Option 3: Support a UE/TRP to optionally report an estimated integer ambiguity and/or search range of the integer ambiguity to LMF - Option 4: Support LMF to provide the expected integer ambiguity range at least for UE-based NR CPP in the positioning assistance data.

Agreement

Subject to UE’s capability, if a UE Rx-Tx time difference/DL RSTD measurement is obtained with Nsample (=2, 4) samples, as defined in TS 38.133, the UE Rx-Tx time difference/DL RSTD measurement can be associated with (i.e., reported together with) up to Nsample RSCP/RSCPD measurements.

- A single RSCP/RSCPD measurement is obtained within one sample

- Each RSCP/RSCPD measurement has its own timestamp.

- Note: It is up to RAN2 on how to define signalling support for the reporting of the timestamps of the RSCP/RSCPD measurements.

Conclusion

No further discussion in RAN1 regarding the support of standalone reporting of NR carrier phase measurements in Rel-18.

Agreement

Endorse the following TP regarding the reporting of the phase quality indication for the RSCP/RSCPD measurements in Clause 5.1.6.5 of TS 38.214.

| Reason for change: | The specification does not capture the following agreement made in RAN1#114 regarding to the report of the quality indication associated with DL RSCP/RSCPD measurement. Agreement Support UE/TRP to report the phase quality indication for the RSCP/RSCPD measurements. The phase quality indication includes the following fields: - phase quality index - phase quality resolution |
| --- | --- |
| Summary of change: | Add the report of the quality indication associated with DL RSCP/RSCPD measurement according to the agreement made in RAN1#114. |
| Consequences if not approved: | Specification is not aligned with RAN1’s agreement and incomplete |

#### 5.1.6.5 PRS reception procedure ===================== Unchanged parts omitted ====================== The UE may be configured with [higher layer parameter] which contains DL carrier phase measurements performed by a positioning reference unit (PRU) [20, TS 38.305] along with the location information of the PRU. The UE may be configured to report quality metrics [higher layer parameter] corresponding to the DL RSCP and RSCPD measurements which include the following fields [17, TS 37.355]: - [phase quality index] which provides the uncertainty of the measurement - [phase quality resolution] which specifies the resolution levels used in the [phase quality index] field. ===================== Unchanged parts omitted ======================

Agreement

The timing windows, which were agreed to be introduced for simultaneous PRS measurements in Rel-18, are applicable for UE in RRC_CONNECTED, RRC_INACTIVE, and RRC_IDLE states.

Note: no RAN1 specification impact.

Agreement

The timing windows, which were agreed to be introduced for simultaneous SRS for positioning transmission in Rel-18, are applicable for UE in RRC_CONNECTED and RRC_INACTIVE states.

Note: no RAN1 specification impact.

Agreement

Endorse the TP in Section 9.1 of R1-2310285 for Clause 5.1.6.5 of TS 38.214.

| Reason for change: | The following agreement made in RAN1#114 meeting is not captured in the current TS 38.214. Agreement For UE-based carrier phase positioning, when LMF forwards the DL carrier phase measurement reported by a PRU to a target UE, the timestamp associated with the PRU carrier phase measurements should also be forwarded in positioning assistance data. |
| --- | --- |
| Summary of change: | Capture the above agreement in TS 38.214 |
| Consequences if not approved: | Specification TS 38.214 is incomplete |

#### 5.1.6.5 PRS reception procedure ===================== Unchanged parts omitted ====================== The UE may be configuredprovided with [higher layer parameter] which contains DL carrier phase measurements performed by a positioning reference unit (PRU) [20, TS 38.305], the timestamps associated with the measurements, and along with the location information of the PRU. ===================== Unchanged parts omitted ======================

Agreement

Adopt the following changes to the previous agreement made in RAN1#114:

Agreement When an LMF requests the UEs, including target UE and PRU(s), to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s) - The duration of a time window can be configured as follows: - {1, 2, 4, 6, 8, 12, 16} slots. - the number of the time windows can be: - {1, 2} - FFS: {4, 8} - the number of the indicated DL PRS resource set(s) per TRP within a time window can be {1, 2}: - DL PRS resource sets across all TRPs are in one DL PFL - FFS: For PRS bandwidth aggregation, an indicated DL PRS resource set refers to a combination of linked PRS resource sets - The number of the indicated DL PRS resource set(s) for all TRPs should be the same - Note: Different PRS resource sets and/or PFLs can be associated with different time windows - Note: the signaling design for the indication of the DL PRS resource sets in the time windows is up to RAN2/RAN3.

Agreement

Only the carrier phase measurements (i.e., DL/UL RSCP, DL RSCPD) of the first path are supported in Rel-18.

Agreement

- The DL PRS resource used to obtain a DL RSCP measurement is either the same DL PRS resource used to obtain the associated UE Rx-Tx time difference measurement, or one of the DL PRS resources used to obtain the associated UE Rx-Tx time difference measurement.

  - Note: a DL RSCP measurement is obtained by measuring a single DL PRS resource from a TRP.

Agreement

Adopt the following changes to the previous agreement made in RAN1#114bis:

Agreement The DL PRS resource used to obtain a DL RSCP measurement is either the same DL PRS resource used to obtain the associated UE Rx-Tx time difference measurement, or one of the DL PRS resources used to obtain the associated UE Rx-Tx time difference measurement. - Note 1: a DL RSCP measurement is obtained by measuring a single DL PRS resource from a TRP. - Note 2: It has no RAN1 impact. It is up to RAN2 on how the DL PRS resource IDs of DL RSCP measurements are identified/reported.

Agreement

The pair of the DL PRS resources used to obtain a DL RSCPD measurement are either the same as the pair of DL PRS resources used to obtain the associated DL RSTD measurement, or one of the pairs of DL PRS resources used to obtain the associated DL RSTD measurement.

- Note 1: It has no RAN1 impact. It is up to RAN2 on how the DL PRS resource IDs of DL RSCPD measurements are identified/reported.

Agreement

From RAN1’s perspective, the granularity with ReportingGranularityfactor k={-1, -2} for the reporting of DL/UL timing measurements is applicable to all positioning methods.

Conclusion

No further discussion in RAN1 on how to address the impact of the phase delays on Tx/Rx RF chains in Rel-18.

Note: The conclusion does not preclude further discussion of the phase delays in UE feature for NR CPP.

##### 2.1.1.1.6	LPHAP (Low Power High Accuracy Positioning)

Agreement

Endorse the following TP for TS 38.214 Clause 6.2.1.4.

- Reason for change: When UE cannot accurately measure the configured DL RS in SRS-SpatialRelationInfoPos, the UE sounding procedures in Rel-17 when SRS-PosRRC-InactiveConfig-ValidityArea is not provided, and in Rel-18 when SRS-PosRRC-InactiveConfig-ValidityArea is configured in RRC_INACTIVE state is not the same.

- Summary of change: Distinguish different UE sounding procedures in Rel-17 when SRS-PosRRC-InactiveConfig-ValidityArea is not provided, and in Rel-18 when SRS-PosRRC-InactiveConfig-ValidityArea is configured in RRC_INACTIVE state, when UE cannot accurately measure the configured DL RS in SRS-SpatialRelationInfoPos.

- Consequences if not approved: The UE behaviour in RRC_INACTIVE states when the configured DL RS in SRS-SpatialRelationInfoPos cannot be accurately measured may be ambiguous.

<Unchanged parts are omitted> If the UE in RRC_INACTIVE mode is not provided [SRS-PosRRC-InactiveConfig-ValidityArea], and determines that the UE is not able to accurately measure the configured DL RS in SRS-SpatialRelationInfoPos for a SRS resource for positioning where the DL RS is semi-persistent or periodic, the UE stops transmission of the SRS resource for positioning. <Unchanged parts are omitted>

Conclusion

Muting option 1 is not applicable when the periodicity of DL PRS is larger than 10240 ms.

##### 2.1.1.1.7	Bandwidth aggregation for positioning measurements

Agreement

Configuring up to two PFL combinations is supported (e.g. PFL1 aggregated with PFL2 and PFL3 aggregated with PFL4).

- Send an LS to RAN4 (CC to RAN2 and RAN3) to inform them with the above agreement and specify corre-sponding requirements.

- Note: more than one combinations are measured in TDMed manner

Agreement

The draft LS to RAN4 in R1-2310477 is endorsed. Final LS in R1-2310478.

Agreement

Endorse the TP in section 3.2 of R1-2309227 for TS 38.214 clause 6.2.1.4.

<Unrelated part omitted> The UE is expected to be configured with linkage information [linkage] on SRS resource sets for positioning across two or three CCs which are linked for bandwidth aggregation. For the linked SRS resource sets, the UE is expected to be configured with the same values of startPosition, nrofSymbols, periodicityAndOffset, slotOffset, alpha, p0, subcarrier spacing, CP, and comb size, and the UE is expected to maintain phase continuity for the SRS transmission. The UE may assume that SRS resources across the linked SRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, otherwise, the UE does not assume that SRS resources of the linked SRS resource sets are linked for bandwidth aggregation. For the linked SRS resource sets for bandwidth aggregation across CCs, if an SRS configured by the higher layer parameter SRS-PosResource, along with the [switching period] when applicable, collides with other signals or channels on a symbol and is the SRS in that symbol that is dropped, SRS transmission of the linked SRS resource sets across all CCs is dropped on that symbol. If the UE receives a DCI 0_1, 0_2, 1_1, or 1_2 triggering an aperiodic SRS resource set for positioning linked for bandwidth aggregation in a CC, subject to UE capability, UE transmits SRS of the linked SRS resource sets across all CCs. A UE in RRC_INACTIVE mode is expected to be configured with [frequency information] on additional component carrier(s) with respective SRS configuration(s) for bandwidth aggregation. When an SRS resource configured in a CC without PUSCH or PUCCH is linked for bandwidth aggregation with an SRS resource configured in an active UL BWP of another [UL data transmission] CC, there is a [guard period] during which the UE is not expected to transmit or receive other signals or channels. <Unrelated part omitted>. - Reason for change: It has been agreed to use Rel-17 single DCI scheduling positioning SRS resource sets across the linked carriers. But the agreement is not captured in the current RAN1 specification. - Summary of change: Capture the agreement that to use Rel-17 single DCI scheduling positioning SRS resource sets across the linked carriers in TS 38.214. Also, some typos are fixed. - Consequences if not approved: The agreement is not captured

Agreement

Endorse TP 6.2-2 in section 6.2.2 of R1-2309227 for TS 38.214 clause 5.1.6.5.

<Unrelated part omitted> When the UE is expected to perform joint measurements for bandwidth aggregation across DL PRS positioning frequency layers, the UE expects to be configured with linkage information, via higher layer parameter [linkage], between DL PRS resource sets across DL PRS positioning frequency layers. For the linked DL PRS resource sets, the UE is expected to be configured with the same values of QCL, dl-PRS-Periodicity-and-ResourceSetSlotOffset, dl-PRS-NumSymbols, dl-PRS-ResourceTimeGap, dl-PRS-ResourceSymbolOffset, dl-prs-MutingBitRepetitionFactor, dl-PRS-CyclicPrefix, comb size, power per subcarrier, NR-MutingPattern, and NR-DL-PRS-SFN0-Offset, and the UE is expected to be configured with DL PRS resources that maintain uniformly spaced DL PRS RE pattern within a symbol across aggregated DL PRS positioning frequency layers. The UE may assume that DL PRS resources across the linked DL PRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, and the UE assumes phase continuity on the DL PRS resources; otherwise, the UE does not assume that PRS resources from the linked DL PRS resource sets are linked for bandwidth aggregation. The UE may be configured to measure and report, subject to UE capability, up to 4 joint DL RSTD measurement(s) per pair of dl-PRS-ID, from aggregated DL PRS resources across two or three DL PRS positioning frequency layers. The UE may be configured to measure and report, subject to UE capability, up to 4 joint UE Rx-Tx time difference measurement(s) from aggregated DL PRS resources across two or three DL PRS positioning frequency layers. The UE may be requested via higher layer parameter [positioning frequency layer aggregation indication] to perform the joint DL RSTD measurement(s) or the joint UE Rx-Tx time difference measurement(s) across two or three DL PRS positioning frequency layers. The UE may report via higher layer parameter [positioning frequency layer aggregation information] which indicates if bandwidth aggregation is performed and which two or three DL PRS positioning frequency layers are used for the joint DL RSTD measurement(s) and the joint UE Rx-Tx time difference measurement(s). In a measurement report, the UE may report PRS resource set IDs across the two or three DL PRS positioning frequency layers used to perform the joint DL RSTD measurement or the joint UE Rx-Tx time difference measurement. <Unrelated part omitted>. - Reason for change: For PRS bandwidth aggregation, the maximum number of RSTD or UE Rx-Tx time difference measurements is the same as the legacy. - Summary of change: Make the maximum number of RSTD or UE Rx-Tx time difference measurements to 4 - Consequences if not approved: The value is still in bracket

Agreement

Endorse TP 5.1-1 in section 5.1-1 of R1-2309227 for TS 38.214 clause 5.1.6.5.

<Unrelated part omitted> Within a positioning frequency layer, the DL PRS resources are sorted in the decreasing order of priority for measurement to be performed by the UE, with the reference indicated by nr-DL-PRS-ReferenceInfo being the highest priority for measurement, and the following priority is assumed: - Up to 64 NR-SelectedDL-PRS-IndexPerTRP of the DL PRS positioning frequency layer are sorted according to priority if nr-SelectedDL-PRS-IndexListPerFreq is provided, or up to 64 NR-DL-PRS-AssistanceDataPerTRP of the frequency layer are sorted according to priority otherwise; except when the UE is requested to perform aggregated measurement(s), in which case - A [dl-PRS-ID or nr-SelectedTRP-Index] associated with DL PRS bandwidth aggregation linkage has higher priority than a [dl-PRS-ID or nr-SelectedTRP-Index] not associated with DL PRS bandwidth aggregation linkage. If [multiple dl-PRS-ID(s) or nr-SelectedTRP-Index(s)] are associated with DL PRS bandwidth aggregation linkage, they are sorted according to priority - Up to 2 DL-SelectedPRS-ResourceSetIndex per dl-PRS-ID of the DL PRS positioning frequency layer are sorted according to priority if dl-SelectedPRS-ResourceSetIndexList is provided, or up to 2 NR-DL-PRS-ResourceSet per dl-PRS-ID of the DL PRS positioning frequency layer are sorted according to priority otherwise.Except when the UE is requested to perform aggregated measurement(s), in which case - A DL PRS resource set linked for DL PRS bandwidth aggregation has higher priority than a DL PRS resource set not linked for DL PRS bandwidth aggregation. If multiple DL PRS resource sets are linked for DL PRS bandwidth aggregation, then they are sorted according to priority. <Unrelated part omitted>. - Reason for change: The agreement is captured in TS 38.214, but most parts are still in bracket - Summary of change: Confirm the non-controversial description and delete some brackets - Consequences if not approved: The descriptions are still in brackets in the current TS 38.214

Agreement

For positioning SRS bandwidth aggregation, introduce a new RRC signaling to indicate whether to enable Rel-17 single DCI-triggering SRS resource sets across the linked carriers.

Agreement

Confirm the following WA:

Working assumption For semi-persistent positioning SRS for bandwidth aggregation, a single MAC CE can activate or deactivate: - SRS resource set(s) in one or two or three of three aggregated carriers - SRS resource set(s) in one or two of two aggregated carriers. Note: the single spatial relation is indicated by the MAC CE for each of two or three aggregated SRS resources.

Agreement

Endorse the TP in section 8.1.1 of R1-2309228 for TS 38.214 clause 5.1.6.5 and 6.1.2.4

#### 5.1.6.5 PRS reception procedure <Unrelated part omitted> When the UE is expected to perform joint measurements for bandwidth aggregation across DL PRS positioning frequency layers, the UE expects to be configured with linkage information, via higher layer parameter [linkage], between DL PRS resource sets across DL PRS positioning frequency layers. For the linked DL PRS resource sets, the UE is expected to be configured with the same values of QCL, dl-PRS-Periodicity-and-ResourceSetSlotOffset, dl-PRS-NumSymbols, dl-PRS-ResourceTimeGap, dl-PRS-ResourceRepetitionFactor, dl-PRS-ResourceSymbolOffset, dl-prs-MutingBitRepetitionFactor, dl-PRS-CyclicPrefix, comb size, power per subcarrier, NR-MutingPattern, and NR-DL-PRS-SFN0-Offset, and the UE is expected to be configured with DL PRS resources that maintain uniformly spaced DL PRS RE pattern within a symbol across aggregated DL PRS positioning frequency layers. The UE may assume that DL PRS resources across the linked DL PRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, and the UE may assume phase continuity on the DL PRS resources on same symbol(s); otherwise, the UE does not assume that PRS resources from the linked DL PRS resource sets are linked for bandwidth aggregation. The UE may be configured to measure and report, subject to UE capability, [up to XX] joint DL RSTD measurement(s) per pair of dl-PRS-ID, from aggregated DL PRS resources across two or three DL PRS positioning frequency layers. The UE may be configured to measure and report, subject to UE capability, [up to YY] joint UE Rx-Tx time difference measurement(s) from aggregated DL PRS resources across two or three DL PRS positioning frequency layers. The UE may be requested via higher layer parameter [positioning frequency layer aggregation indication] to perform the joint DL RSTD measurement(s) or the joint UE Rx-Tx time difference measurement(s) across two or three DL PRS positioning frequency layers. The UE may report via higher layer parameter [positioning frequency layer aggregation information] which indicates if bandwidth aggregation is performed and which two or three DL PRS positioning frequency layers are used for the joint DL RSTD measurement(s) and the joint UE Rx-Tx time difference measurement(s). In a measurement report, the UE may report PRS resource set IDs across the two or three DL PRS positioning frequency layers used to perform the joint DL RSTD measurement or the joint UE Rx-Tx time difference measurement. <Unrelated part omitted> #### 6.2.1.4 UE sounding procedure for positioning purposes <Unrelated part omitted> The UE is expected to be configured with linkage information [linkage] on SRS resource sets for positioning across two or three CCs which are linked for bandwidth aggregation. For the linked SRS resource sets, the UE is expected to be configured with the same values of startPosition, nrofSymbols, periodicityAndOffset, slotOffset, alpha, p0, subcarrier spacing, CP, and comb size, and the UE is expected to maintain phase continuity for the SRS transmission. The UE may assume that SRS resources across the linked SRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, otherwise, the UE does not assume that SRS resources of the linked SRS resource sets are linked for bandwidth aggregation. For the linked SRS resource sets for bandwidth aggregation across CCs, if an SRS configured by the higher layer parameter SRS-PosResource, along with the [switching period] when applicable, collides with other signals or channels on a symbol and ifthe SRS in that symbol is dropped, SRS transmission of the linked SRS resource sets across all CCs is dropped on that symbol. <Unrelated part omitted>. - Reason for Change: There are typos or a missed parameter for PRS/SRS aggregation part in TS 38.214. Also, the phase continuity should be for the same symbol(s). - Summary of Changes: Fix typos and add the missed parameter. Also, add text to clarify that only the DL PRS resources on the same symbol which are linked for bandwidth aggregation have phase continuity. - Consequence if not approved: there are typos or missed parameter.

Agreement

With regards to the bandwidth aggregation measurement for positioning, suggest to the editor of TS38.214 to align the terminology between “joint measurement” and “aggregated measurement” by using only “aggregated measurement”.

Agreement

Endorse the TP in section 9.1.1 of R1-2309228 for TS 38.213 clause 7.3.1.

<Unrelated part omitted> If a UE transmits SRS on multiple SRS resources for positioning bandwidth aggregation according to XYZ [6, TS 38.214], the UE calculates PSRS,b,f,ci,qs based on the same PO_SRS,b,f,cqs and αSRS,b,f,cqs, respectively, and using a same value of PLb,f,cqd, for each of the multiple SRS resources. <Unrelated part omitted>. - Reason for change: Based on the agreements for SRS bandwidth aggregation, the legacy SRS configuration structure is reused, i.e. per BWP per carrier. The new parameters of P0-r18 and alpha-r18 are not needed. - Summary of change: Delete the new parameters P0-r18 and alpha-r18 - Consequences if not approved: TS 38.213 is not correct

Agreement

When the LMF requests aggregated measurements, the following existing requested fields can also be applicable:

- A request for reduced sample processing for aggregated measurement

  - Reuse the existing field: reducedDL-PRS-ProcessingSamples-r17

- A request for lower Rx beam sweeping factor for FR2 that is applicable for aggregated measurements

  - Reuse the existing field: lowerRxBeamSweepingFactor-FR2

- A request for the maximum number of aggregated UE-Rx-Tx / RSTD measurements for different DL-PRS Resources or DL-PRS Resource Sets per TRP

  - Reuse the existing field: maxDL-PRS-RSTD-MeasurementsPerTRPPair

##### 2.1.1.1.8	Positioning for RedCap UEs

Agreement

For SRS Tx hopping, the configuration parameters values are:

- For the hop bandwidth common to all hops

  - Configuration re-uses C_SRS

  - The values of C_SRS in legacy SRS for positioning such that the maximum bandwidth is: 104 PRBs, 48 PRBs, 132 PRBs, 64 PRBs, for 15,30,60,120 KHz respectively when B_SRS equal 0.

- For the starting RB of the first hop in time domain:

  - Configuration re-uses the IE freqDomainShift

  - The range is {0,268} RBs

- For the single overlap common to all hops for the SRS resource

  - The value can be 0,1,2,4 RBs

  - Note: This is a new IE

- For the starting slot offset and starting symbol for the SRS resource with tx hopping (first hop in time)

  - The value range is {0,1,2…, nrof slot in periodicity} in slots for the slot offset

    - Note: this is for the periodic [and semi-persistent] SRS

  - Starting symbol: {0,1,2,…13} in symbol

  - Starting slot reuses the SRS-PeriodicityAndOffset IE

  - Starting symbol reuses the starting position startPosition in the IE resourceMapping

- The starting slot offset and symbol for each of the hops following the first hop in time,

  - FFS: The value range is {0,1,2…, nrof slot in periodicity} in slots for the slot offset

    - Note: this is for the periodic [and semi-persistent] SRS

  - Starting symbol: {0,1,2,…13} in symbol

  - this is a new IE

- The number of consecutive symbols in a hop common to all hops

  - Values are 1,2,4,8 and 12 symbols

  - Configuration re-uses the IE nrofsymbols in resourcemapping

- The number of hops

  - Values are 2,3,4,5,6

  - This is a new IE

Working assumption

For the SRS for positioning with Tx hopping wrapping pattern, the starting frequency for each symbol of the wrapped staircase pattern is configured by:

a new offset nFH is added to the the exisiting equation for the starting frequency k0(pi), where

noffsetFH=(n0+nsrs)mod NhopmhopSRS-moverlaphopNscRB

Where:

- n0 is the frequency hop index of the initial hop.

- FFS whether this is signaled as a new parameter.

- nsrs is the SRS hop transmission counter in time domain

-Nhop  is the configured number of hops

-mhopSRS is the configured hop bandwidth, in number of RBs

-moverlaphop is the configured common overlap between two hops, in number of RB(s).

In the definition of the starting PRB of the SRS k0(pi), the starting PRB is configured as:

- In k0,  nshift is replaced by startingPRBfirsthop - n0*(mhopSRS –moverlaphop)* NscRB

Agreement

The UTW configuration applies to all SRS for positioning with Tx hopping configurations in the serving cell.

Agreement

The agreement below is updated by removing the bracket on “or outside” and adding one note.

Agreement

For RedCap UEs positioning transmitting the UL SRS with frequency hopping, regarding the collisions between other UL and DL signals/channels and the UL SRS with frequency hopping, support both of the following options

- Option 1: UL time window where the UE is not expected to []transmit other signals/channels and is only expected to transmit FH SRS for positioning.

  - FFS details of an UL time window

  - Note: it implies that UE drops the transmission of other signals/channels and transmits SRS for positioning

- Option 2: new collision rules between the UL SRS with frequency hopping and other UL and DL signals/channels/. Option 2 can apply without [or outside] UL time window (i.e. option 1)

  - FFS: details on the collision rules

Note: it is understood that option 2 is a component of the feature for UL SRS Tx hopping (FG 41-5-2), and option 1 is a separate feature group.

Note: UE is not expected to be configured with a SRS for positioning hopping cycle partially overlapping with UTW.

Agreement

For DL PRS Rx hopping, support the LMF to include an explicit request for DL PRS Rx hopping measurements and reporting in the location request signaling.

The location information request can also optionally include the total bandwidth of all hops.

Agreement

With regards to the configuration of the UTW:

- the window parameters for periodicity and starting slot offset have the same candidate values as the periodicity and starting slot offset parameters for the SRS for positioning in the IE PeriodicityAndOffset

- the duration of the window in slot is {1,2,4,6} slots

Agreement

For the collision rules of the SRS with Tx hopping (option2)

- If the SRS symbol(s), including the retuning time to/from the active BWP, collides with PUSCH or PUCCH, when UE determines that SRS with Tx hopping is to be dropped, the colliding SRS symbol(s) are dropped.

  - FFS: timeline for determination of colliding channels/signals

  - FFS: collisions with MIMO SRS

Agreement

TP 2.2-1 in section 2.2.1 of R1-2310430 is endorsed for TS 38.214 clause 5.1.6.5.

TP 2.2-1. Reason for change; In RAN1 previous meeting, the following agreement on PRS Rx hopping had been achieved. Agreement PRS Rx frequency hopping for RRC_INACTIVE state and for RRC_IDLE state is supported for a RedCap UE.. In RRC_INACTIVE state and RRC_IDLE state, there is no gap configuration. For PRS Rx frequency hopping for RRC_INACTIVE state and for RRC_IDLE state, UE does not need to use measurement gap for PRS reception.. Summary of change; Section 5.1.6.5 in 38.214: Clarify for PRS Rx frequency hopping in RRC_INACTIVE state and RRC_IDLE state, UE does not need to use measurement gap for PRS reception.. Consequences if not approved; UE behavior on PRS Rx frequency hopping in RRC_INACTIVE state and RRC_IDLE state is not clear.. Text proposal; TS 38.214 5.1.6.5 PRS reception procedure ************** Unchanged parts omitted************** The reduced capability UE may be configured to measure and report, subject to UE capability, via [higher layer parameter] the DL RSTD, DL PRS-RSRP, DL PRS-RSRPP, or UE Rx-Tx time difference using receiver frequency hopping for a DL PRS resource, with bandwidth that may be greater than the maximum reduced capability UE bandwidth. The reduced capability UE performing receiver frequency hopping may be configured to report via [higher layer parameter] one measurement associated with one received frequency hop or one measurement based on multiple hops of the DL PRS. In RRC_CONNECTED mode, the reduced capability UE is expected to use a single instance of a configured measurement gap to receive all hops of the DL PRS using receiver frequency hopping. ************** Unchanged parts omitted**************.

Agreement

The working assumption is revised as follow:

Working assumption

For the SRS for positioning with Tx hopping wrapping pattern, the starting frequency for each symbol of the wrapped staircase pattern is configured by:

a new offset nFH is added to the the exisiting equation for the starting frequency k0(pi), where

noffsetFH=(n0+nsrs)modNhopmhopSRS-moverlaphopNscRB

Where: (down-select at RAN1#115)

-alt1: n0is the frequency hop index of the initial hop (new configured parameter)

-alt2: n0is the initial frequency hop index defined as  n0=floornFirstHopRB/( mhopSRS-moverlaphop)

        - Note: The reference point for starting PRB of the first hop nFirstHopRB and nshift is defined as lowest RB provided by the agreed configuration that may include SCS, CP size and bandwidth (position and size)

- nFirstHopRB is the starting PRB of the first hop

- In k0, nshift is replaced by nFirstHopRB-n0mhopSRS-moverlaphopNscRB

- nsrs is the SRS hop transmission counter in time domain

-Nhop  is the configured number of hops

-mhopSRS is the configured hop bandwidth, in number of RBs

-moverlaphop is the configured common overlap between two hops, in number of RB(s).

Agreement

SRS for positioning with Tx hopping can be configured to be periodic, aperiodic or semi-persistent

  - The mechanism for aperiodic and semi-persistent SRS for positioning (DCI triggered and MAC-CE activation/deactivation, respectively) can be re-used

  - For aperiodic SRS,

    - The UE is configured with the slot offset for each hop, relative to the slot containing the DCI triggering the SRS for positioning with tx hopping

      - Note: all the hops are within 32 slots from the DCI triggering the SRS for positioning with tx hopping

##### 2.1.1.1.9	Approved LSs

R1-2310402	Reply LS on SL positioning MAC agreements	RAN1, Huawei	LS out	Rel-18	FS_eLCS_Ph3/NR_pos_enh2	To: RAN2	cc: SA2

R1-2310478	LS on PRS bandwidth aggregation	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4	cc: RAN2, RAN3

##### 2.1.1.2	Decisions during RAN1#115

##### 2.1.1.2.1 	General aspects

Higher layer parameters for Rel-18 Positioning

The latest list of higher layer parameters for Rel-18 positioning at the end of RAN1 #115:

Agreement

- Updated Rel-18 Rel-18 higher layers parameter list in R1-2312536 is endorsed in R1-2312697.

- The LS to RAN2 on Rel-18 higher layer signaling is endorsed in R1-2310787.

For response to RAN2 LS on on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning in R1-2310787

Answer for Q2 and Q3

Q2) For RedCap UEs to support SRS for positioning frequency hopping by using a BWP configuration separate from the existing BWP configuration, is the separate BWP configuration inside each existing data BWP or outside any data BWP? Q3) Please confirm if UE/gNB measurement reported with frequency hopping applies to RSTD, RSRP, RTOA, UE Rx-Tx time difference and gNB Rx-Tx time difference measurements for DL-TDOA, UL-TDOA and Multi-RTT positioning methods.

- From RAN1 perspective, the separate BWP configuration is outside any data BWP configuration.

- Yes, RAN1 confirms RAN2 understanding. Also, the UE/gNB measurement reported with frequency hopping applies to RSRPP measurement.

Answer for Q1)

Q1) For DL PRS Rx frequency hopping, does LMF have to signal the hopping pattern configuration to the UE or not? What about the same for UL SRS Tx frequency hopping?

LMF does not need to provide the UE with the hopping pattern configuration for DL PRS Rx frequency hopping or UL SRS Tx hopping.

- For DL PRS Rx frequency hopping, LMF sends an explicit request for DL PRS Rx hopping measurement and reporting, and optionally include the total bandwidth of all hops in the location request signaling based on the following agreement.

Agreement For DL PRS Rx hopping, support the LMF to include an explicit request for DL PRS Rx hopping measurements and reporting in the location request signaling. The location information request can also optionally include the total bandwidth of all hops.

- For UL SRS frequency hopping, a serving gNB provides the UE with a SRS Tx frequency hopping pattern.

Answer for Q4 and Q5

Q4) Has RAN1 discussed the interaction between carrier phase positioning and bandwidth aggregation for positioning? When bandwidth aggregation is used involving 2 or 3 positioning frequency layers (PFL), does the UE report the carrier phase measurement for each PFL or only one PFL? Q5) Is the simultaneous measurement on same DL PRS by a target UE and a PRU applies only for carrier phase measurements (RSCP/RSCPD) or applies also to the legacy measurement along which the carrier phase measurements are reported? Please clarify if simultaneous measurement applies to all legacy measurements (e.g., timing, power measurements) or not.

- No, the interaction of carrier phase positioning and bandwidth aggregation for positioning has not been discussed. The UE reports the carrier phase measurement for only one PFL.

- The simultaneous measurement on same DL PRS by a target UE and a PRU also applies to all legacy measurements.

Answer for Q6 and Q7

Q6) For simultaneous measurement on same DL PRS by a target UE and a PRU, is multiple instances of time window configurations need to be signalled to the target UE and PRU or is the set of time window configuration parameters results in multiple time domain windows for the measurement? RAN2 would like additional clarification on need for multiple time windows. Q7) For simultaneous transmission of UL SRS from a target UE and a PRU, is there a need for gNB to indicate the time window(s) directly to UE?

- Each time window configuration optionally includes a periodicity, which results in multiple instances of the time window. Up to 2 different window configurations can be provided.

- For Q7, there is no such need.

Answer for Q9

Q9) Are carrier phase measurements reported by UE for additional paths also or only for the first path of the associated legacy timing measurement?

- UE reports carrier phase measurements only for the first path.

Answer for Q11, Q12, and Q13

- UE Rx-Tx time difference measurement in RRC_IDLE is not supported using bandwidth aggregation or without using bandwidth aggregation.

- The condition on “The same number of PRS resource sets and resources for a TRP” is not needed.

- The aggregated reference RSTD means a reference RSTD, where the reference RSTD is derived from aggregated DL PRS Resources. RAN1 have not discussed the aggregated reference RSTD reporting requirement, which is up to RAN4.

Agreement

Q8) For UE-based carrier phase positioning, RAN1 agreement says the LMF forwards the DL carrier phase measurement reported by a PRU, with additional information of the same PRU to a target UE in the positioning assistance data. Regarding the forwarded measurement, does the LMF forward only the carrier phase measurement or also the legacy measurement associated with the carrier phase measurement? Also, how often does the LMF have to forward the positioning assistance data containing PRU measurement (and additional information of the same PRU) to the target UE i.e., is this supposed to be a periodic provisioning of assistance data from LMF to target UE? Can the UE send a request to the LMF to initiate the periodic provisioning of assistance data?

The LMF can forward the carrier phase measurements together with the legacy measurement associated with the carrier phase measurement.

- Note1: there is no consensus in RAN1 that the LMF can forward UE Rx-Tx time difference measurement.

- Note2: carrier phase measurements include both RSCP and RSCPD

Both one time (aperiodic) and periodic provision of PRU carrier phase measurements should be supported, which could be requested by the UE.

Proposed answer for Q10

Q10) For PRS bandwidth aggregation should the LMF indicate to the UE that one TRP can have multiple pairs of aggregated PFLs i.e., multiple combinations of linked PFLs e.g., 2+2 and other combinations? Also, can the same PFL(s) be configured in different combinations of linked PFLs?

For the 1st question, Yes, up to two PFL combinations can be supported from the following agreement.

Agreement Configuring up to two PFL combinations is supported (e.g. PFL1 aggregated with PFL2 and PFL3 aggregated with PFL4). - Send an LS to RAN4 (CC to RAN2 and RAN3) to inform them with the above agreement and specify corre-sponding requirements. - Note: more than one combinations are measured in TDMed manner

For the 2nd question,

- Yes, RAN1 understanding is that the same PFL can be configured in different combinations of the linked PFLs. For example, different PRS resource sets in the same PFL can be configured in different combinations of the linked PFLs.

  - Note: From RAN1 perspective, it is unnecessary to configure the same PRS resource set in different combinations of linked PFLs.

Agreement

The draft LS reply to RAN2 in R1-2312433 is endorsed with the following correction:

- To: RAN2

- Cc: RAN3, RAN4

Final LS is agreed in R1-2312434.

UE features for Rel-18 Positioning

R1-2312609	Session Notes of AI 8.16.3	Ad-Hoc Chair (AT&T)

Endorsed.

Agreement

Updated RAN1 UE feature lists in R1-2312569 and R1-2312572 for Rel-18 after RAN1#115 are endorsed.

Except for the following rows (not yet agreed):

  - 41-1-19b

  - 41-1-20

  - 41-1-21

  - 41-1-22

  - 41-2-12

  - 41-4-19

##### 2.1.1.2.2 	SL positioning reference signal

Agreement

the TP below is endorsed for TS 38.214

| Reason for change | Correct the description for unique determination of a SL PRS resource in a slot of a shared SL PRS resource pool. |
| --- | --- |
| Summary of change | Section 8.2.4 in TS 38.214: 1. In clause 8.2.4 of TS 38.214, correct the description for unique determination of a SL PRS resource in a shared SL PRS resource pool. 2. Add reference to SCI format 1-A for indication of “frequency resource assignment” for a SL PRS resource in a slot of a shared SL PRS resource pool. |
| Consequences if not approved | Incorrect description for unique determination of a SL PRS resource in a slot of a shared SL PRS resource pool. |
| Text proposal | ------------------------------ TP#1: TS 38.214 ----------------------------------- ### 8.2.4 SL PRS transmission procedure The following parameters for SL PRS transmission are associated with each SL PRS resource: - [SL PRS resource ID] indicates an identity of a SL PRS resource. The SL PRS resource is identified by the SL PRS resource ID that is unique within a slot of a dedicated SL PRS resource pool. For a shared SL PRS resource pool, a SL PRS resource is uniquely identified by a combination of the SL PRS resource ID, a SL PRS frequency domain allocation within a slot indicated by “frequency resource assignment” field in the associated SCI format 1-A, and a starting symbol within the slot as determined by clause 8.2.4.1.1. - [SL PRS comb offset and comb size] indicates a comb offset and a comb size of the SL PRS resource - [Starting symbol and the number of SL PRS symbols] indicates the starting symbol index and the number of symbols of the SL PRS resource within a slot in a dedicated SL PRS resource pool. [number of SL PRS symbols] indicates the number of symbols of the SL PRS resource within a slot in a shared SL PRS resource pool. < Unchanged text omitted > |

Agreement

Endorse TP#2 in Section 6 of R1-2312295 for Section 8.4.1.6.3 of TS 38.211 to add “common” to description of resource blocks for mapping of SL PRS and to correct terminology for dedicated and shared SL PRS re-source pools

Agreement

Endorse TP#3 in Section 6 of R1-2312295 for Section 16.2.3A of TS 38.213 to align terminology for shared SL PRS resource pool.

- Note: clause and TS in summary of change should be fixed by the editor

Agreement

Endorse TP#4 in Section 6 of R1-2312295 for Clause 8 and Subclause 8.2.4.1.2 of TS 38.214 to reflect that the bandwidth of SL PRS in a dedicated SL PRS resource pool is same as the resource pool bandwidth in number of RBs.

Agreement

Endorse TP#5 and TP#6 in Section 6 of R1-2312295 to correctly reflect the resource mapping and UE behavior for multiplexing between SL PRS and each of PSSCH and PSFCH in a slot of a shared SL PRS resource pool:

- TP#5 for subclauses 8.3.1.5 and 8.4.1.1.2 of TS 38.211

- TP#6 for subclause 8.2.4.1.1 of TS 38.214

##### 2.1.1.2.3	Measurements and reporting for SL positioning

Agreement

Regarding the time stamp information in measurement report, support the following:

- For the timestamp of SFN and slot number, at least one of nr-PhysCellID, nr-ARFCN, nr-CellGlobalID is included.

- For the timestamp of DFN and slot number, the synchronization reference source indication ‘GNSS or UE’ can be optionally included.

Note: The number of SL-PRS symbols is not signalled in the SL positioning measurement report.

Agreement

Define the maximum number of additional paths for SL-RSTD, SL-RTOA and SL Rx – Tx time difference to be equal to 8. The maximum number of additional paths for SL-AoA is equal to 2.

Agreement

Update previous agreement on synchronization information exchange with the following modification:

To mitigate the impact of synchronization errors between anchor UEs for SL-PRS based measurement, the exchanged synchronization information of anchor UEs between a UE and LMF or another UE includes the following: - The synchronization source type (GNSS, gNB/eNB, and UE) of anchor UEs, - [If the synchronization source of an anchor UE is SyncRef UE, the anchor UE can optionally indicate the coverage status and synchronization connection status (whether the SyncRef UE is directly or indirectly synchronized to GNSS/gNB, or other SyncRef UE) of the SyncRef UE] - If the synchronization source of an anchor UE is gNB/eNB, the anchor UE can further provide cell identity information - [Synchronization quality/accuracy information] - The RTD between anchor UEs

Agreement

The TP below is endorsed for TS38.214 clause 8.4.4.

| Reason for change | In current spec, UE may provide the ARP location information in assistance data for the ARP ID reported in the measurement report. However, those two reporting should be decoupled, for example, a UE can provide ARP location information in assistance data but do not report any ARP ID in measurement report. |
| --- | --- |
| Summary of change | Section 8.4.4 in TS 38.214: Decouple ARP ID report in measurement report and ARP location information provision in assistance data |
| Consequences if not approved | unnecessary association between the provision of ARP location information in assistance data and the reporting of ARP ID in measurement report. |
| Text proposal | ### 8.4.4 SL PRS reception procedure The UE may be configured, via [higher layer parameter(s)], to measure and report one or more of the SL RSTD, SL Rx-Tx time difference, SL RTOA, SL AoA, SL PRS-RSRP, and SL PRS-RSRPP measurements, for the first detected path and/or additional detected paths. The UE may report an ARP ID associated with the reported measurements. The UE may provide the ARP location information via [higher layer parameter(s)]. |

Agreement

The TP below is endorsed for TS38.214 clause 8.4.4.

| Reason for change | - Based on current agreements, the exchanged synchronization information of anchor UEs between a UE and LMF or another UE includes: (1) synchronization source type; (2) RTD between anchor UEs. The description in 38.214 is redundant. - Based on the description in TS38.214, it seems that UE may report synchronization source type and/or RTD via the same higher layer parameter, however, they should be associated with different higher layer parameters. |
| --- | --- |
| Summary of change | Section 8.4.4 in TS 38.214: - Change “The UE may report synchronization information synchronization source type and/or…” to “The UE may report synchronization source type and/or…” - Add separate higher layer parameter for ‘synchronization source type’. |
| Consequences if not approved | - Redundant specification. - Incorrect higher layer parameter association for synchronization source type and RTD. |
| Text proposal | < Unchanged text omitted > The UE may report synchronization source type via [higher layer parameter(s)] and/or relative time difference with the associated quality metric, via [higher layer parameter(s)]. For the SL RSTD measurement, the UE may report a reference UE information. < Unchanged text omitted > |

Agreement

The TP below is endorsed for TS38.214 clause 8.2.4.

| Reason for change | 1. In TS 38.214 section 8.2.4, the bracket around ‘SL PRSs of SL PRS resources’ should be addressed. 2. It has been agreed that SL PRS resource ID is ‘optional’ for the association information between the already transmitted SL PRSs of SL PRS resources and UE Tx ARP ID. But the agreement is not correctly captured in the current RAN1 specification. |
| --- | --- |
| Summary of change | Section 8.2.4 in TS 38.214: 1. Remove brackets around ‘SL PRSs of SL PRS resources’. 2. Capture ‘optional’ SL PRS resource ID included in the association information between the already transmitted SL PRS resource and UE Tx ARP ID. |
| Consequences if not approved | 1. Unclear specification for [SL PRSs of SL PRS resources] in TS38.214. 2. The agreement is not correctly captured for SL PRS resource ID. |
| Text proposal | < Unchanged text omitted > The UE may report the association information between the already transmitted [SL PRSs of SL PRS resources] and UE Tx ARP ID. The association information includes ARP ID(s), SL PRS transmission timestamp(s) [sl-prs-time-stamp], and optional SL PRS resource ID(s). < Unchanged text omitted > |

Agreement

The TP below is endorsed for TS38.214 clause 8.4.4.

| Reason for change | SL PRS-RSRP measurement is not defined for the first detected path and/or additional paths, which is not correctly captured by the specification. |
| --- | --- |
| Summary of change | Section 8.4.4 in TS 38.214: Delete the association between the first detected path and/or additional detected paths and SL PRS-RSRP measurement. |
| Consequences if not approved | Incorrect description for the association between the first detected path and/or additional detected paths and SL PRS-RSRP measurement. |
| Text proposal | < Unchanged text omitted > The UE may be configured, via [higher layer parameter(s)], to measure and report one or more of the SL RSTD, SL Rx-Tx time difference, SL RTOA, SL AoA, SL PRS-RSRP, and SL PRS-RSRPP measurements, for the first detected path and/or additional detected paths and SL PRS-RSRP measurements. The UE may report an ARP ID associated with the reported measurements. The UE may provide the ARP location information of the ARP ID via [higher layer parameter(s)] < Unchanged text omitted > |

Agreement

For SL RTT, support LMF/UE to request with higher layer signaling the measuring UE to report the associated SL-PRS transmission timestamp.

- Up to RAN4 to determine conditions (if any) for reporting of the associated SL-PRS transmission timestamp.

##### 2.1.1.2.4	Resource allocation for SL positioning reference signal

Agreement

For DCI format 3-2, the resource pool index “I” should be an index over

- the number of dedicated SL PRS resource pools (pre-)configured to the UE

Conclusion:

For sidelink resource allocation scheme 1 (i.e. mode 1 in the specs), dynamic grant, configured grant type 1, and configured grant type 2 are supported for both dedicated and shared SL PRS resource pools.

Agreement

Support the following TP for 38.214 clause 8.2.4.1:

In sidelink resource allocation mode 1: - For SL PRS transmission, a UE may be configured with dynamic grant, configured grant type 1, and [/]or configured grant type 2 are supported

Agreement

- Use SL PRS delay budget instead of packet delay budget in SL PRS resource selection in a dedicated SL PRS resource pool in sidelink resource allocation mode 2.

  - Agree the below text proposal on Clause 8.2.4.2 of TS 38.214.

Text Proposal 1 for TS 38.214 clause 8.2.4.2 <omitted text> The UE shall perform this procedure according to clause 8.1.4, with the following modifications: - “packet delay budget” is replaced by “SL PRS delay budget” <omitted text>

Conclusion

For a dedicated resource pool, the periodicity of SL PRS cannot be restricted by congestion control.

Agreement

The TP below is endorsed

| Reason for change: | Correction on step 6 of SL-PRS resource allocation |
| --- | --- |
| Summary of change: | In clause 8.2.4.2, add modification on step 6 regarding the SL-PRS resource and slot determination based on 8.2.4.2A. |
| Consequences if not approved: | The determination of resources applied for SL-PRS resource exclusion is not clear. |

*** Unchanged parts are omitted *** #### 8.2.4.2 UE procedure for determining the subset of resources to be reported to higher layers in SL PRS resource selection in a dedicated SL PRS resource pool in sidelink resource allocation mode 2 In resource allocation mode 2 in a dedicated SL PRS resource pool, the higher layer can request the UE to determine a subset of resources from which the higher layer will select resources for SL PRS/PSCCH transmission. To trigger this procedure, in slot n, the higher layer provides the following parameters for this SL PRS/PSCCH transmission: *** Unchanged parts are omitted *** The UE shall perform this procedure according to clause 8.1.4, with the following modifications: - Partial sensing is not applicable in a dedicated SL PRS resource pool; - A candidate single-slot resource for transmission Rx,y is defined as the SL PRS resource with index x within the Set of SL-PRS resource ID(s) provided by the higher layer and in slot t'ySL - "SCI format 1-A” is replaced by “SCI format 1-B", - In step 5, the second condition is modified as follows: for any periodicity value allowed by the higher layer parameter reservationPeriodAllowed-Dedicated-SL-PRS-RP and any SL PRS resource ID in the set of SL PRS resource ID(s) provided by the higher layer, and a hypothetical SCI format 1-B received in slot t'mSL with 'Resource reservation period' field set to that periodicity value and indicating that SL-PRS resource ID, condition c in step 6 would be met. - In condition c of step 6 “determines according to clause 8.1.5 the set of resource blocks and slots” is replaced by “determines according to clause 8.2.4.2A the set of SL PRS resources and slots”. *** Unchanged parts are omitted ***

Agreement

With regards to the UE SL PRS preparation procedure time, the TP below is endorsed

- Note to the editor of TS 38.214: it is up to the editor whether to create a new section or add this text to an existing section as appropriate

In sidelink resource allocation mode 1 for a dedicated SL PRS resource pool, the UE shall perform this procedure according to clause 8.6 (excluding the case of PSSCH for retransmission of a transport block), with the following modifications: - "PSSCH for a transport block" is replaced by "SL PRS" - "PSSCH" is replaced by "SL PRS"

Agreement

The TPs below related to the description of SCI format 2-D are endorsed

- In clause 8.1.3/8.2.1/8.3/8.5.1.2/8.5.2.2/8.5.2.3 of TS 38.214, SCI format 2-D is captured as shown below:

-------------------------- Start of text proposal to TS 38.214 v18.0.0 with draft CR R1-2310764------------------------- ### 8.1.3 Modulation order, target code rate, redundancy version and transport block size determination The redundancy version is given by the "Redundancy version" field in SCI format 2-A, 2-B, or 2-C or 2-D. <<< UNCHANGED PARTS OMITTED >>> ### 8.2.1 CSI-RS transmission procedure A UE transmits sidelink CSI-RS within a unicast PSSCH transmission if the following conditions hold: - CSI reporting is enabled by higher layer parameter sl-CSI-Acquisition; and - the 'CSI request' field in the corresponding SCI format 2-A, or 2-C or 2-D is set to 1. <<< UNCHANGED PARTS OMITTED >>> ### 8.3 UE procedure for receiving the physical sidelink shared channel For sidelink resource allocation mode 1, a UE upon detection of SCI format 1-A on PSCCH can decode PSSCH according to the detected SCI formats 2-A, 2-B, and 2-C and 2-D, and associated PSSCH resource configuration configured by higher layers. The UE is not required to decode more than one PSCCH at each PSCCH resource candidate. For sidelink resource allocation mode 2, a UE upon detection of SCI format 1-A on PSCCH can decode PSSCH according to the detected SCI formats 2-A, 2-B, and 2-C and 2-D, and associated PSSCH resource configuration configured by higher layers. The UE is not required to decode more than one PSCCH at each PSCCH resource candidate. A UE is required to decode neither the corresponding SCI formats 2-A, 2-B, and 2-C and 2-D nor the PSSCH associated with an SCI format 1-A if the SCI format 1-A indicates an MCS table that the UE does not support. <<< UNCHANGED PARTS OMITTED >>> ### 8.5.1.2 Triggering of sidelink CSI reports The CSI-triggering UE is not allowed to trigger another aperiodic CSI report for the same UE before the last slot of the expected reception or completion of the ongoing aperiodic CSI report associated with the SCI format 2-A ,or 2-C or 2-D with the 'CSI request' field set to 1, where the last slot of the expected reception of the ongoing aperiodic CSI report is given by [10, TS38.321]. An aperiodic CSI report is triggered by an SCI format 2-A, or 2-C or 2-D with the 'CSI request' field set to 1. <<< UNCHANGED PARTS OMITTED >>> ### 8.5.2.2 Reference signal (CSI-RS) The UE can be configured with one CSI-RS pattern as indicated by the higher layer parameters sl-CSI-RS-FreqAllocation, sl-CSI-RS-FirstSymbol in SL-CSI-RS-Config. Parameters for which the UE shall assume non-zero transmission power for CSI-RS are configured according to clause 8.2.1. A UE is not expected to be configured such that a CSI-RS and the corresponding PSCCH can be mapped to the same resource element. A UE is not expected to receive sidelink CSI-RS and PSSCH DM-RS, nor CSI-RS and 2nd-stage SCI, on the same symbol. Sidelink CSI-RS shall be transmitted according to [4, TS 38.211] in the resource blocks used for the PSSCH associated with the SCI format 2-A, or 2-C or 2-D triggering a report. <<< UNCHANGED PARTS OMITTED >>> -------------------------- End of text proposal to TS 38.214 v18.0.0 with draft CR R1-2310764-------------------------

Agreement

The following TP for TS 38.214 Clause 8.1 is endorsed

| Reasons for change | The description of UE setting ‘Embedded SCI format’ field of SCI format 2-D is not correct. |
| --- | --- |
| Summary of change | Change the description of UE setting ‘Embedded SCI format’ field of SCI format 2-D. |
| Consequences if not approved | The specification is not aligned with the agreement. |
| Text proposal | The UE shall set the contents of the SCI format 2-D as follows: - the UE shall set value of the '[SL PRS resource ID]' field as indicated by higher layers. - the UE shall set value of the '[SL PRS request]' field as indicated by higher layers. - the UE shall set value of the '[Embedded SCI format]' field as indicated by higher layers. - if 'Embedded SCI format' indicates that SCI format 2-A is embedded within this SCI format 2-D then the UE shall include in the '[Embedded SCI format payload]' field the fields of SCI format 2-A, set as specified above. - if 'Embedded SCI format' indicates that SCI format 2-B is embedded within this SCI format 2-D then the UE shall include in the '[Embedded SCI format payload]' field the fields of SCI format 2-B, set as specified above. |

Conclusion

With regards to the SL PRS (re)transmission(s):

- RAN1 assumes that higher layers may provide to PHY layer more than one SL-PRS resource(s), which are used for the (re-)transmission of multiple SL-PRS(s) on different slots to the same target UE(s)

  - It is up to RAN2 to specify a mechanism for selection of multiple resources for SL-PRS

Conclusion

“Maximum Number of SL PRS (re-)transmissions” parameter is applicable to SL-PRS resource (re)-selection.

Agreement

Modify the description of current specification associated with definition of SL PRS-CBR and adopt TP #4 for TS38.215.

### TP #4 Reason for change:; The current definition on SL PRS-CBR in clause 5.1.49 misses the RRC parameter name for the SL PRS RSSI measurement threshold which is [sl-ThreshS-PRS-RSSI-CBR].. Summary of change:; Add the RRC parameter name for the SL PRS RSSI measurement threshold.. Consequences if not approved:; Unclear which RRC parameter is referred by the current specification.. -------------------------- Start of text proposal to TS 38.215 v18.0.0 with draft CR R1-2310743------------------------- 5.1.49 Sidelink PRS channel busy ratio (SL PRS-CBR) Definition; SL PRS Channel Busy Ratio (SL PRS-CBR) measured in slot n is defined as the number of SL PRS resources in the dedicated SL PRS resource pool whose SL PRS RSSI measured by the UE exceed a (pre-)configured threshold provided by the higher layer parameter [sl-ThreshS-PRS-RSSI-CBR] sensed over a SL PRS-CBR measurement window [n-a, n-1], wherein a is equal to 100 or 100·2µ slots, according to higher layer parameter [sl-TimeWindowSize-PRS-CBR-positioning] divided by the total number of the configured SL PRS resources in the transmission pool over [n-a,n-1]. The calculation of SL PRS-CBR is limited within the slots for which the SL PRS-RSSI is measured. If the number of SL PRS-RSSI measurement slots within the SL PRS-CBR measurement window is below a (pre-)configured threshold, a (pre-)configured SL PRS-CBR value is used.. Applicable for; RRC_IDLE intra-frequency, RRC_IDLE inter-frequency, RRC_INACTIVE intra-frequency, RRC_INACTIVE inter-frequency, RRC_CONNECTED intra-frequency, RRC_CONNECTED inter-frequency. NOTE 1: The slot index is based on physical slot index. --- unchanged text omitted --- -------------------------- End of text proposal to TS 38.215 v18.0.0 with draft CR R1-2310743-------------------------

Conclusion

For a dedicated SL-PRS resource pool, for comparing priority between SL-PRS and UL, support two threshold parameters, similar to legacy, which are used for comparing SL-PRS priority versus the threshold,

- if the priority value of SL-PRS is lower than the threshold, SL-PRS has higher priority;

- otherwise, UL has higher priority.

Note: No RAN1 specification change is expected from the above.

Agreement

The TP below is endorsed for TS38.214

Reason for change:; Corrections on description associated with resource allocation in a dedicated SL PRS resource pool.. Summary of change:; In clause 8.2.4.1.1 and 8.2.4.2 of TS 38.214, minimum resource allocation unit of SL PRS is captured.. Consequences if not approved:; The description associated with resource allocation in a dedicated SL PRS resource pool is inaccurate.. -------------------------- Start of text proposal to TS 38.214 v18.0.0 with draft CR R1-2310764------------------------- 8.2.4.1.1 Resource allocation in time domain The UE shall transmit the SL PRS in the same slot as the associated PSCCH. For a dedicated SL PRS resource pool, the minimum resource allocation unit in the time domain is a SL PRS resource in a slot. The UE shall transmit the SL PRS in consecutive symbols within the slot. A UE does not transmit multiple SL PRS resources in the same slot. <<< UNCHANGED PARTS OMITTED >>> 8.2.4.2 UE procedure for determining the subset of resources to be reported to higher layers in SL PRS resource selection in a dedicated resource pool in sidelink resource allocation mode 2 <<< UNCHANGED PARTS OMITTED >>> The UE shall perform this procedure according to clause 8.1.4, with the following modifications: - Partial sensing is not applicable in a dedicated SL PRS resource pool; - ‘Candidate single-slot resource’ is replaced by ’candidate SL PRS resource’. - A candidate single SL PRS resource for transmission Rx,y is defined as the SL PRS resource with index x within the Set of SL-PRS resource ID(s) provided by the higher layer and in slot t'ySL - "SCI format 1-A” is replaced by “SCI format 1-B", - In step 5, the second condition is modified as follows: for any periodicity value allowed by the higher layer parameter reservationPeriodAllowed-Dedicated-SL-PRS-RP and any SL PRS resource ID in the set of SL PRS resource ID(s) provided by the higher layer, and a hypothetical SCI format 1-B received in slot t'mSL with 'Resource reservation period' field set to that periodicity value and indicating that SL-PRS resource ID, condition c in step 6 would be met. - In condition b of step 6, the RSRP measurement is the PSCCH-RSRP over the DM-RS resource elements of the PSSCH; - In condition c of step 6 "determines according to clause 8.1.5 the set of resource blocks and slots" is replaced by "determines according to clause 8.2.4.2A the set of slots and SL PRS resources". <<< UNCHANGED PARTS OMITTED >>> -------------------------- End of text proposal to TS 38.214 v18.0.0 with draft CR R1-2310764-------------------------

Agreement

Send an LS to RAN2 and RAN3 with the following:

- From RAN1 perspective, for scheme 1, it is important for the following request to be specified:

  - a gNB is able to receive a request from either LMF or UE for SL-PRS bandwidth

- Action to RAN2 and RAN3 to consider how to specify support for such request, if not already specified.

Agreement

The draft LS in R1-2312629 is endorsed, with clarification that it goes to RAN WG2 and RAN WG3. Final LS is agreed in R1-2312630.

Agreement

The total number of SL configured grants (including both Type1 and Type2) at a UE across all resource pools is not larger than 8.

Agreement

For support of IUC in shared SL PRS resource pool, value 1 of parameter sl-TriggerConditionRequest means the explicit request can be triggered only when UE-B has data or SL PRS to be transmitted to UE-A.

- Including this into the higher parameter list.

##### 2.1.1.2.5	NR DL and UL carrier phase positioning

Agreement

- Support the following for the values of the phase quality index and phase quality resolution for the RSCP quality indication:

  - phase quality index can be set as [0, …, 179]

  - phase quality resolution can be set as [0.1, 1} degree.

- Note 1: Reporting “phase quality index” = 179 and “phase quality resolution” = 1 degree implies the phase error may exceed 179 degrees.

Agreement

The TP below is endorsed for TS 38.214

| Reason for change: | The number of samples for carrier phase measurements and the timestamp of carrier phase measurements in the following agreement are not accurately captured in the specification: Agreement Subject to UE’s capability, if a UE Rx-Tx time difference/DL RSTD measurement is obtained with Nsample (=2, 4) samples, as defined in TS 38.133, the UE Rx-Tx time difference/DL RSTD measurement can be associated with (i.e., reported together with) up to Nsample RSCP/RSCPD measurements. - A single RSCP/RSCPD measurement is obtained within one sample - Each RSCP/RSCPD measurement has its own timestamp. - Note: It is up to RAN2 on how to define signalling support for the reporting of the timestamps of the RSCP/RSCPD measurements. |
| --- | --- |
| Summary of change: | Change the description of Section 5.1.6.5.2 in TS 38.214 to accurately capture the agreement. |
| Consequences if not approved: | The specification is not aligned with the agreement. |

5.1.6.5.2	PRS for carrier phase positioning

<Unrelated part omitted>

The UE is expected to obtain each DL RSCP or DL RSCPD measurement with Nsample=1 as defined in [11, TS 38.133]. If the UE reports a DL RSTD measurement with Nsample = 2 or 4 samples as defined in [11, TS 38.133],  up to Nsample DL RSCPD measurements can be reported associated with the DL RSTD measurement. If the UE reports a UE Rx-Tx time difference measurement with Nsample = 2 or 4 samples as defined in [11, TS 38.133], up to Nsample DL RSCP measurements can be reported associated with the UE Rx-Tx time difference measurement. Each DL RSCP or DL RSCPD measurement has its own timestamp.

Agreement

Endorse TP#3 below for TS 38.214 Clauses 5.1.6.5

TP#3:

| Reason for change: | The following agreement made in RAN1#114bis is not fully or clearly captured in the specification, e.g., the number of windows, the number of the indicated DL PRS resource set(s) for all TRPs should be the same. Agreement (RAN1#114bis) Adopt the following changes to the previous agreement made in RAN1#114: Agreement When an LMF requests the UEs, including target UE and PRU(s), to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s) - The duration of a time window can be configured as follows: - {1, 2, 4, 6, 8, 12, 16} slots. - the number of the time windows can be: - {1, 2} - FFS: {4, 8} - the number of the indicated DL PRS resource set(s) per TRP within a time window can be {1, 2}: - DL PRS resource sets across all TRPs are in one DL PFL - FFS: For PRS bandwidth aggregation, an indicated DL PRS resource set refers to a combination of linked PRS resource sets - The number of the indicated DL PRS resource set(s) for all TRPs should be the same - Note: Different PRS resource sets and/or PFLs can be associated with different time windows - Note: the signaling design for the indication of the DL PRS resource sets in the time windows is up to RAN2/RAN3.. |
| --- | --- |
| Summary of change: | Modify the text to fully capture the agreement. |
| Consequences if not approved: | Misalignment between the agreement and the specification. |

5.1.6.5	PRS reception procedure

===================== Unchanged parts omitted ======================

The UE, subject to UE capability, may be requested via [higher layer parameter] to perform positioning measurements on indicated DL PRS resource sets occurring within one or two time window(s) indicated by [higher layer parameter]. Within each window indicated by [higher layer parameter], the UE expects that the indicated DL PRS resource sets across all dl-PRS-IDs are from one DL PRS positioning frequency layer, and that the number of indicated DL PRS resource sets associated with each dl-PRS-ID are the same.

===================== Unchanged parts omitted ======================

R1-2310789	Reply LS on R1-2308644 for CPP	RAN2, CATT

RAN2 is requesting additional RAN1 input on CPP. RAN1 response needed. To be handled in agenda item 8.3.

Answer to Q1 as follows:

The associated resource ID and resource Set ID in the report of RSCP can be one of the resource ID(s) and resource Set ID(s) used to obtain the associated UE Rx-Tx time difference when UE report these measurements, as explained below.

Each DL RSCP measurement is obtained from a single DL PRS resource, and each DL RSCP measurement is associated with a single UE Rx-Tx time difference measurement.

The DL PRS resource used to obtain the DL RSCP is:

- the same as the DL PRS resource used to obtain the associated UE Rx-Tx time difference measurement, if the DL UE Rx-Tx time difference is obtained from a single DL PRS resource, or

- one of the DL PRS resources used to obtain the associated UE Rx-Tx time difference measurement, if the DL UE Rx-Tx time difference is obtained from multiple DL PRS resources.

The associated resource IDs and resource Set IDs in the report of RSCPD can be one of the resource IDs and resource Set IDs used to obtain the associated RSTD when UE report these measurements, as explained below.

Each DL RSCPD is obtained from a pair of DL PRS resources, and each DL RSCPD is associated with a single UE RSTD measurement.

The DL PRS resource pair used to obtain the DL RSCPD is:

- the same as the DL PRS resource pair used to obtain the associated UE RSTD measurement, if the DL RSTD is obtained from a pair of DL PRS resources, or

- one of the DL PRS resource pairs used to obtain the associated UE RSTD measurement, if the TOA for DL RSTD is obtained from multiple DL PRS resources pairs, or from a pair of DL PRS resource sets.

Include the following agreements in RAN1#114bis as a reference:

Agreement (RAN1#114bis) The pair of the DL PRS resources used to obtain a DL RSCPD measurement are either the same as the pair of DL PRS resources used to obtain the associated DL RSTD measurement, or one of the pairs of DL PRS resources used to obtain the associated DL RSTD measurement. - Note 1: It has no RAN1 impact. It is up to RAN2 on how the DL PRS resource IDs of DL RSCPD measurements are identified/reported. Agreement (RAN1#114bis) The DL PRS resource used to obtain a DL RSCP measurement is either the same DL PRS resource used to obtain the associated UE Rx-Tx time difference measurement, or one of the DL PRS resources used to obtain the associated UE Rx-Tx time difference measurement. - Note 1: a DL RSCP measurement is obtained by measuring a single DL PRS resource from a TRP. - Note 2: It has no RAN1 impact. It is up to RAN2 on how the DL PRS resource IDs of DL RSCP measurements are identified/reported.

Answer to Q2:

LOS/NLOS indication associated with the resource of RSCP/RSCPD is not required. Rel-17 LOS/NLOS indication for UE RSTD/Rx-Tx time difference measurements applies for the RSCP/RSCPD measurement(s) in the same report.

Response to Q3 will be based on the following:

Additional DL/UL RSCP measurements and additional RSCPD measurements are supported.

- For each reported additional UE Rx-Tx time difference/RSTD measurement, support UE to report up to N_sample associated DL RSCP/RSCPD measurements.

- For each reported additional UL RTOA/gNB Rx-Tx time difference measurement, support gNB to report up to N_sample associated UL RSCP measurements.

Response to Q4 will be based on the following:

Each indicated DL-PRS resourceSet can be associated with one indicated time window, or two indicated time windows.

Agreement

Draft LS reply to RAN2 in R1-2312392 is endorsed without the note below:

- Note: N_sample = 4 by default. N_sample can be set to 1 or 2 (e.g., via higher layer parameter reducedDL-PRS-ProcessingSamples in TS 37.355).

Final LS is agreed in R1-2312393.

Agreement

When an LMF requests a UE, which can be a target UE and a PRU, to perform measurements on indicated DL PRS resource set(s) occurring within an indicated time window.

- The UE may use the indicated DL PRS resource set(s) occurring outside the indicated time window for legacy measurements in addition to the indicated DL PRS resource set(s) occurring inside the indicated time window.

- Introduce an optional UE capability for supporting to perform legacy measurements inside the indicated time window only, and an associated configuration to enable legacy measurements inside the time window only.

##### 2.1.1.2.6	LPHAP (Low Power High Accuracy Positioning)

Agreement

The periodicity value of 20480ms is introduced for positioning SRS for RRC_INACTIVE state.

Conclusion

The periodicity values larger than 10240ms are not introduced for DL PRS in Rel-18.

Agreement

Introduce a new RRC parameter to indicate hyper SFN information in which the positioning SRS is transmitted for the periodicity value of 20480ms.

- The value range is {0, 1} to indicate even or odd hyper SFN.

- The parameter is absent when the periodicity of positioning SRS is less than or equal to 10240ms.

Agreement

TP#1 in section 2.2 of R1-2312302 is endorsed for TS38.213 clause 4.2.

Agreement

TP#2 below is endorsed for TS38.213 clause 4.2.

TP#2:

| Reasons for change | The condition for maintaining the TA from the last serving cell is unclear – what condition “else” referring to is confusing. |
| --- | --- |
| Summary of change | Remove the confusing wording “else” and reorganize the structure. |
| Consequences if not approved | Current wording in the specification is misleading and may cause confusion in implementation. |
| Text proposal | 4.2 Transmission timing adjustments < Unchanged parts are omitted > If the received downlink timing changes and is not compensated or is only partly compensated by the uplink timing adjustment without timing advance command as described in [10, TS 38.133], the UE changes NTA accordingly. If a UE operates with two TAGs on an active UL BWP of a serving cell, the UE expects that a difference between a first downlink timing associated with a first TAG and a second downlink timing associated with a second TAG is not larger than the CP length for the active UL BWP unless the UE indicates larger-thanCP-capability. If a UE indicates XYZ_capability, is provided SRS-autonomousTAupdate [10, TS 38.133], and transmits SRS based on a configuration by SRS-PosResourceSet in SRS-PosRRC-InactiveConfig-ValidityArea in RRC_INACTIVE state, - if the UE is provided SRS-autonomousTAupdate, the UE may autonomously update NTA at cell reselection; - if the UE is not provided SRS-autonomousTAupdate, the UE maintains the NTA of a last serving cell prior to the release of a dedicated RRC connection [11, TS 38.321]. < Unchanged parts are omitted > |

Agreement

From RAN1 perspective, for TA adjustment upon cell reselection within the validity area, UE is not expected to reduce the TA value to be a negative value. There is no RAN1 specification impact.

Agreement

For indication of the NCD-SSB as the pathloss reference RS for the positioning SRS resource set configured in the RRCRelease message, the fields PhysCellId and ssb-IndexNcell pertaining to the IE SSB-InfoNCell need to be updated to clarify NCD-SSB can be configured, from RAN1 perspective, for example,

physicalCellId This field specifies the physical cell ID of the neighbour cell or NCD-SSB of the serving cell for which SSB configuration is provided.

ssb-IndexNcell This field specifies the index of the SSB for a neighbour cell or of a NCD-SSB of the serving cell. See TS 38.213 [13]. If this field is absent, the UE determines the ssb-IndexNcell of the physicalCellId based on its SSB measurement from the cell.

##### 2.1.1.2.7	Bandwidth aggregation for positioning measurements

Agreement

The new ReportingGranularityfactor also supports k = {-3, -4, -5, -6} in addition to {-1, -2}

- These k values are applicable for timing measurements for all applicable positioning methods

  - Support for both DL and UL

  - Support for both FR1 and FR2

- Reply the RAN4 LS R1-2310797, and CC to RAN2 and RAN3.

Agreement

Draft LS reply to RAN4 in R1-2312394 is endorsed. Final LS in R1-2312395.

Conclusion

With regards to TEG reporting for PRS/SRS bandwidth aggregation, for Rx, a single Rx or RxTx TEG ID is reported for the aggregated measurement.

Agreement

When the LMF requests aggregated measurements, the following existing requested fields can also be applicable:

- A request for configuring the UE to measure the same aggregated DL-PRS Resources of a TRP with N different UE Rx TEGs

  - Reuse the existing IE: measureSameDL-PRS-ResourceWithDifferentRxTEGs

- A request for configuring the UE to measure the same aggregated DL-PRS Resources of a TRP with N different UE RxTx TEGs

  - Reuse the existing IE: measureSameDL-PRS-ResourceWithDifferentRxTxTEGs

Agreement

Endorse the TP 2.1-2 in section 2.1.2 of R1-2311464 for TS 38.212 clause 7.3.1.1.2.

Agreement

Endorse the TP 3.1-1 in section 3.1.1 of R1-2311464 for TS 38.214 clause 6.2.1.4.2.

Agreement

If the UE/gNB reports aggregated timing measurement, the single reported RSRP/RSRPP (if reported) is based on aggregated PRS/SRS resources across aggregated PFLs/carriers.

- Note1: it is up to RAN4 whether to define a corresponding requirement

- Note2: for UL, measured SRS signals refer to aggregated SRS resources. For DL, measured PRS signals refer to aggregated PRS resources.

Agreement

Endorse the TP 2.1-1 in section 2.1.1 of R1-2311465 for TS 38.214 clause 6.2.1.4.2

Agreement

Endorse the TP 4.1-1 in section 4.1.1 of R1-2311465 for TS 38.214 clause 5.1.6.5.3

Agreement

The TP below is endorsed for TS38.214

| TP 10.1-2 |  |
| --- | --- |
| Reason for change | In the current RAN1 specification, it specifies that the UE may assume that the PRS/SRS resources across the linked PRS/SRS resource sets are linked for bandwidth aggregation. If the linked PRS/SRS resource sets satisfy the listed conditions, the UE should assume these resource sets are linked for the bandwidth aggregation. The current “may assume” is not a clear wording. |
| Summary of change | The UE should assume or should determine that DL PRS resources across the linked DL PRS resource sets which satisfy the above conditions are linked for bandwidth aggregation. |
| Consequences if not approved | The current “may assume” is not a clear wording. |
| Text proposal | ##### -------------------------------------- TS 38.214 ----------------------------------------------------- < Unchanged text omitted > ##### 5.1.6.5.3 PRS bandwidth aggregation for positioning measurements When the UE is expected to perform aggregated measurements for bandwidth aggregation across DL PRS positioning frequency layers, the UE expects to be configured with linkage information, via higher layer parameter [linkage], between DL PRS resource sets across DL PRS positioning frequency layers. For the linked DL PRS resource sets, the UE is expected to be configured with the same values of QCL, dl-PRS-Periodicity-and-ResourceSetSlotOffset, dl-PRS-NumSymbols, dl-PRS-ResourceTimeGap, dl-PRS-ResourceRepetitionFactor, dl-PRS-ResourceSymbolOffset, dl-prs-MutingBitRepetitionFactor, dl-PRS-CyclicPrefix, comb size, power per subcarrier, NR-MutingPattern, and NR-DL-PRS-SFN0-Offset, and the UE is expected to be configured with DL PRS resources that maintain uniformly spaced DL PRS RE pattern within a symbol across aggregated DL PRS positioning frequency layers. The UE may assumes that DL PRS resources across the linked DL PRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, and the UE may assume phase continuity on the DL PRS resources on same symbol(s); otherwise, the UE does not assume that PRS resources from the linked DL PRS resource sets are linked for bandwidth aggregation. < Unchanged text omitted > ##### 6.2.1.4.2 SRS bandwidth aggregation for positioning measurements The UE is expected to be configured with linkage information [linkage] on SRS resource sets for positioning across two or three CCs which are linked for bandwidth aggregation. For the linked SRS resource sets, the UE is expected to be configured with the same values of startPosition, nrofSymbols, periodicityAndOffset, slotOffset, alpha, p0, subcarrier spacing, CP, and comb size, and the UE is expected to maintain phase continuity for the SRS transmission. The UE may assumes that SRS resources across the linked SRS resource sets which satisfy the above conditions are linked for bandwidth aggregation, otherwise, the UE does not assume that SRS resources of the linked SRS resource sets are linked for bandwidth aggregation. For the linked SRS resource sets for bandwidth aggregation across CCs, if an SRS configured by the higher layer parameter SRS-PosResource, along with the [switching period] when applicable, collides with other signals or channels on a symbol and if the SRS in that symbol is dropped, SRS transmission of the linked SRS resource sets across all CCs is dropped on that symbol. < Unchanged text omitted > |

##### 2.1.1.2.8	Positioning for RedCap UEs

Agreement

Endorse the TP 2.4-1 in section 2.5.1 of R1-2312343

Agreement

Endorse the TP 2.6-1 in section 2.7.1 of R1-2312343

Agreement

For the values of the starting slot offset for each of the hops following the first hop in time:

- Alt1: the value range can be {0,1,2…, nrof slot in periodicity -1} in slots for the slot offset.

- The value range slot offset for each hop applies to both the periodic and semi-persistent SRS.

- The periodicity in PeriodicityandOffset configured for each hop for a SRS resource with Tx hopping must be the same.

Agreement

The configuration of SRS for positioning with Tx hopping including SCS, CP size and reference point for bandwidth determination is common to all configured SRS for positioning with Tx hopping resource(s).

- The configuration for positioning SRS with frequency hopping is outside any data BWP configuration.

Agreement

For measurements based on DL PRS with Rx frequency hopping or UL SRS with Tx hopping:

- UE/gNB can report either a single-hop or multi-hops measurement.

- Indication of which of a single-hop or multi-hops measurement is optionally reported.

  - Note: mapping of the indicator to performance requirement(s), or impact to performance requirement(s), is up to RAN4

Agreement

For SRS for positioning with Tx hopping n_0 is the initial frequency hop index defined as n_0=floor(n_FirstHop^RB/(m_hop^SRS-m_overlap^hop))

- No new parameter is defined

Note: the corresponding working assumption from RAN1#114bis is confirmed with this agreement.

Agreement

For aperiodic positioning SRS with frequency hopping, switching time to/from active UL BWP is added in the minimal time interval between the last symbol of PDCCH triggering A-SRS and the first symbol of the triggered SRS in the first hop.

Agreement

For the determination of collision between PUSCH or PUCCH and the SRS with tx hopping:

- For a transmission of an SRS for positioning symbol with frequency hopping in a hop in symbol Nc1 and a PUSCH or PUCCH transmission starting in symbol NS, where TSRSh is the switching time to/from the active BWP, the UE shall apply the dropping rules taking into account:

  - DCI(s) for which the time interval between the last symbol of PDCCH and the SRS in symbol Nc1 is at least (N2 + TSRSh) symbols

  - DCI(s) for which the time interval between the last symbol of PDCCH and the colliding PUSCH/PUCCH in symbol NS is at least N2 symbols

    - Note: as in legacy

  - For the calculation of N2, use the smallest SCS between the SCS configured for the SRS with tx hopping and the SCS of the PUSCH

Agreement

The previous agreement above is revised as below

For the determination of collision between PUSCH or PUCCH and the SRS with tx hopping:

- For a transmission of a hop for an SRS resource for positioning with frequency hopping starting in symbol Nc1 and a PUSCH or PUCCH transmission starting in symbol NS, where TSRSh is the switching time to/from the active BWP, the UE shall apply the dropping rules taking into account:

  - DCI(s) for which the time interval between the last symbol of PDCCH and the SRS in symbol Nc1 is at least N2 symbols and additional time duration TSRSh

  - DCI(s) for which the time interval between the last symbol of PDCCH and the colliding PUSCH/PUCCH in symbol NS is at least N2 symbols

  - For the calculation of N2, use the smallest SCS between the SCS configured for the SRS with tx hopping, the SCS of the PUSCH, and the SCS of the PDCCH

Agreement

The UE is expected to switch back to the active BWP when the time between two consecutive hops exceeds twice the switching time to/from the BWP.

- Note: this is applicable when UTW is configured or not configured.

Conclusion

Comb offset hopping is not supported for positioning SRS with frequency hopping for RedCap UEs.

Agreement

Endorse the TP 2.9-1 in section 2.10.1 of R1-2312344, with deletion of “s” in this text: “in each hops”.

Agreement

Endorse the TP 2.10-1b in section 2.11.1 of R1-2312344

Agreement

Endorse the TP 2.12-1 in section 2.13.1 of R1-2312344

Agreement

Endorse the TP 2.17-1b in section 2.18.1 of R1-2312344

Agreement

TP 2.8-1b in section 2.9.1 of R1-2312652 is endorsed for Section 6.2.1.4.1 in TS 38.214.

Agreement

Update the earlier agreement as follows:

Agreement For RedCap UEs positioning transmitting the UL SRS with frequency hopping, regarding the collisions between other UL and DL signals/channels and the UL SRS with frequency hopping, support both of the following options - Option 1: UL time window where the UE is not expected to transmit other signals/channels and is only expected to transmit FH SRS for positioning. - FFS details of an UL time window - Note: it implies that UE drops the transmission of other signals/channels and transmits SRS for positioning - Option 2: new collision rules between the UL SRS with frequency hopping and other UL and DL signals/channels/. Option 2 can apply without or outside UL time window (i.e. option 1) - FFS: details on the collision rules Note: it is understood that option 2 is a component of the feature for UL SRS Tx hopping (FG 41-5-2), and option 1 is a separate feature group. Note: UE is not expected to be configured with a SRS for positioning hopping cycle, including the switching time from/to active BWP required ahead of the first hop and after the last hop, partially overlapping with UTW.

##### 2.1.1.2.9	Approved LSs

R1-2312434	Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning RAN1, Nokia	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: RAN3, RAN4

R1-2312630	LS on the request for specific SL PRS resource characteristic(s)/SL-PRS resource configuration	RAN1, Qualcomm Incorporated	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2, RAN3

R1-2312393	Reply LS on CPP	RAN1, CATT	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: RAN4, RAN3, SA2

R1-2312395	Reply LS on SRS and PRS bandwidth aggregation for positioning	RAN1, ZTE LS out	Rel-18	NR_pos_enh2-Core	To: RAN4	cc: RAN2, RAN3

#### 2.1.2	Remaining Open issues

None.

## 2.2	RAN2

#### 2.2.1	Agreements

##### 2.2.1.1	Decisions during RAN2#123bis

##### 2.2.1.1.1	General aspects

Agreement:

Capture as a NOTE in the running LPP CR for bandwidth aggregation that the resources aggregated across PFLs should be from the same TRP.  Wording of the NOTE to be resolved in CR email discussion.

Agreement:

Send an LS to RAN4, Cc: RAN1, offering the two alternatives of “SSB for the currently camped cell” and “same as stored RSRP”, and ask them for a preference, requesting a timely response.

Agreements:

TP from R2-2310854 can be migrated into the LPP running CR.

FFS exact IE structure of the request for location+measurements.

A Note for clarification can be added to address concern that the location is based on the measurement:

Note: For PRU, if PRU is requested to return both location estimate and measurements, the location information is determined independently of the reported measurements.

Agreements:

Introduce the UE capability on supporting positioning mode(i.e. UE based, UE assisted) per positioning method in SLPP.

Introduce the UE capability on supporting periodical reporting per positioning method in SLPP.

Introduce the UE capability on supporting lower value of response time (e.g. 10ms) per positioning method in SLPP.

Introduce a single UE capability on supporting RAT-dependent positioning integrity for DL-TDOA and DL-AoD respectively.  Additional finer-grained capabilities are not excluded if a need is found.

Introduce the UE capability on UE supporting preconfigured SRS, in both RRC and LPP.

Don’t introduce the UE capability on supporting activation indication/request of the pre-configuration SRS preconfigured SRS, it can be a component for the capability on supporting pre-configured SRS.

Working assumption:

Don’t introduce the UE capability on supporting alignment of PRS to fixed (e)DRX.

##### 2.2.1.1.2	SL positioning

Agreements:

The configuration of SL-PRS resource pool to the UE shall follow the same principle as SL communication, i.e. rely on NW/gNB for in coverage and pre-configuration for out of coverage case.

The SL-PRS sequence ID can be provided to the TX UE by the LMF/Server UE (via SLPP signalling).  If the Tx UE does not receive a sequence ID via SLPP message from the server, the Tx UE is expected to select one by itself.  FFS exact SLPP signalling.

For absolute sidelink positioning, the locations of the anchor UEs are provided to the entity that does the location calculation.

Agreements:

Support the following at least the following contents within the MAC CE for SL-PRS resource request: FFS whether both of them can be items with a list

	Destination ID (indicated by an index rather than the complete destination ID)

	Priority

When UL-SCH resource cannot accommodate SL-PRS resource request MAC CE plus its subheader, the UE should send SR to the gNB, either by SR-PUCCH or SR-PRACH.

SL-PRS resource request MAC CE is cancelled when the MAC CE is transmitted. FFS the other conditions to cancel the MAC CE.

SR triggered by the SL-PRS resource request MAC CE is cancelled when the MAC CE is transmitted. FFS the other conditions to cancel the SR.

Do not support activation/deactivation of the CG type2 by the UE sending a MAC CE.

CG confirmation MAC CE is needed when the DCI for CG type 2 activation/deactivation command is successfully received.

Decide on the issue of whether to reuse the legacy Sidelink Configured Grant Confirmation MAC CE when the CG configurations are provided by RAN1.

Confirm that dedicated/shared RP can be configured at the same time.

Leave the resource pool selection to UE implementation among resource pools allowing SL-PRS transmission when resource selection is triggered for SL-PRS transmission.

Legacy conditions for resource selection/reselection check can be reused when the shared pool is selected.

Legacy conditions for resource selection/reselection can be the baseline when the dedicated pool is selected.

The following two conditions are not applicable for the conditions for resource selection/reselection for dedicated resource pool.

	if PSCCH duration(s) and 2nd stage SCI on PSSCH for all transmissions of a MAC PDU of any selected sidelink grant(s) are not in SL DRX Active time as specified in clause 5.28.3 of the destination that has data to be sent.

	if the selected sidelink grant cannot accommodate a RLC SDU by using the maximum allowed MCS configured by RRC in sl-MaxMCS-PSSCH associated with the selected MCS table and the UE selects not to segment the RLC SDU

If the transmission with the selected grant cannot fulfill the remaining SL-PRS delay budget, resource selection/reselection is performed.

The following legacy parameters are selected/reselected when the TX resource (re-)selection is triggered in the shared resource pool.

(a)	Resource reservation interval, when the transmission of periodic SL-PRS

(b)	COUNTER value, when the transmission of periodic SL-PRS

(c)	Number of HARQ retransmissions

(d)	frequency resources within the range

The following parameters are selected/reselected when the TX resource (re-)selection is triggered in the dedicated resource pool. [15/15] FFS the number of retransmissions.

(a)	resource reservation interval, when the transmission of periodic SL-PRS

(b)	COUNTER value, when the transmission of periodic SL-PRS

When resource selection is triggered for the transmission of both data and SL-PRS on shared resource pool, the priority is determined by MAC as the higher priority of the two for the usage of both MAC and PHY. Send a reply LS to RAN1

The priority of the data should follow the priority of PRS when there is only SL-PRS pending for transmission on shared resource pool.

For a SL grant in dedicated resource pool, MAC layer selects the destination that has the highest priority of the SL PRS for transmission.  FFS the other criteria for destination selection in shared resource pool

For a SL Grant in shared resource pool, MAC layer selects the destination with the highest priority of the SL-PRS and SL-SCH data.  FFS the other criteria for destination selection in shared resource pool

When the destination of the shared resource pool is already selected when there are both SL-PRS and data pending for transmission, SL PRS is transmitted when there is remaining resources for SL-PRS after the SL-SCH with higher priority has already been allocated; if there is no higher priority data, SL-PRS can be transmitted.

If a SL PRS is transmitted in the SL grant in the shared pool, legacy LCP rules can be performed to construct MAC PDU associated with the SL grant after TBS is provided from PHY.

If the selected destination only has pending SL PRS, the MAC entity should generate MAC PDU containing only padding MAC subPDU for the transmission along with SL-PRS.

DRX and dedicated resource pool for PRS transmission should not be applied together. This does not preclude the NW configuration for dedicated RP to be configured together with DRX.

Collision handling between SL/UU for SL-PRS is based on the L1 priority.

SL-PRS is prioritized over PUSCH/PUCCH when

	The value of the priority of PUSCH/PUCCH is higher than a threshold, as in legacy

	The value of the priority of SL-PRS is lower than a threshold

Send an LS to RAN1 about the agreement on collision handling.

Agreement:

When resource selection is triggered for SL-LCH data transmission, dedicated pool should not be selected.

Agreements:

Not support SLPP segmentation in Rel-18.

6 octets length session ID

Not to support initiator ID unless companies identify the use case for it.

FFS to introduce endSession Boolean value in the message header with/without the messageBody. When set to FALSE, endSession indicates an active SLPP session.  When set to TRUE, endSession indicates the SLPP session has concluded. When set to TRUE, the message should always request an acknowledgement

Introduce an additional SLPP PDU (e.g., SLPP-PDU-Common-SL-PRS-Methods-Contents), which specifies common content for SL-PRS methods only. We still keep positioning specific PDU for future proof.

Working assumption: Add Range and Direction as one choice in the LocationCoordinates IE. We may revise it if RAN1 have different view.

Introduce the following SLPP position methods:

-	SL-RTT,

-	SL-AoA,

-	SL-TDOA,

-	SL-TOA.

The capability exchange can be performed between two peer UEs

Keep the EN -	Editor’s note	FFS if any UEs can request the capabilities from the peer UE., FFS on Endpoint A can also be the server UE

Same as proposal in 401, the provide assistance data message contains multiple SL-PRS configurations.

Reuse the Request/Provide Assistance Data messages for server to get the assistance data from Anchor UEs. FFS on how to capture.

The agreements for SLPP can be applied for LMF involved case unless the issue is identified. FFS on session ID handling since it is also related to forwarding case.

The server (LMF or UE) is expected to downselect based on which anchors are useful (considering anchor UE capabilities, geometry, QoS requirements, etc.), no stage 3 impact to our work. But related to SA2 work. Rely on companies’ internal coordination.

Not to discuss in RAN2 on Server UE Selection Indication procedure, rely on internal coordination with SA2 colleagues.

Not to introduce providing discovery information procedure.

##### 2.2.1.1.3	RAT-dependent integrity

Agreement:

The identified signalling used for integrity information transmission can be reused for the beam related error source for DL-AOD positioning.  Details can be discussed in CR drafting.

##### 2.2.1.1.4	LPHAP (Low Power High Accuracy Positioning)

Agreements:

Introduce an autonomous TA adjustment enabler in the area-specific SRS configuration. If configured by the network, subject to UE capability, UE autonomously adjusts the stored RSRP when cell-reselection happens.

Maintain the WA that a new resume cause is introduced for SRS configuration request.  Implement the running CR accordingly and finalise the decision at next meeting when all WIs conclude.

There is only one SRS configuration per validity area.

Rely on network explicit release as a baseline for release of the SRS configuration in Rel-18.  FFS if any other solution is needed.  This agreement does not revert the existing agreement about stopping the area-specific TA timer when the UE reselects out of the validity area.

##### 2.2.1.1.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

Agreements:

For Multi-RTT positioning, if requested by LMF, the UE reports the RSCP measurement along with the UE Rx-Tx time difference measurement. Extend NR-Multi-RTT-SignalMeasurementInformation IE and add DL RSCP measurement as an optional measurement quantity to be reported along with nr-UE-RxTxTimeDiff measurement.

Extend NR-Multi-RTT-SignalMeasurementInformation IE to include a timestamp associated with the reported DL RSCP measurement and a quality indication for the reported RSCP measurement.

For DL-TDOA positioning, if requested by LMF, the UE reports RSCPD measurement along with the RSTD measurement. Extend NR-DL-TDOA-SignalMeasurementInformation IE and add DL RSCPD measurement as an optional measurement quantity to be reported along with nr-RSTD measurement.

Extend NR-DL-TDOA-SignalMeasurementInformation IE to include a timestamp associated with the reported DL RSCPD measurement and a quality indication for the reported RSCPD.

Update the field description for nr-los-nlos-Indicator in NR-DL-TDOA-SignalMeasurementInformation IE to clarify that the indication applies also to the RSCPD measurement associated with the RSTD measurement in the reported DL-TDOA measurement.

Update the field description for nr-los-nlos-Indicator in NR-Multi-RTT-SignalMeasurementInformation IE to clarify that the indication applies also to the RSCP measurement associated with the UE Rx-Tx time difference measurement in the reported Multi-RTT measurement.

For UE-assisted DL-TDOA positioning, to support Simultaneous measurement by target UE and PRU, extend the NR-DL-TDOA-RequestLocationInformation IE to be able to request RSCPD measurement.

For UE-assisted Multi-RTT positioning, to support Simultaneous measurement by target UE and PRU, extend the NR-Multi-RTT-RequestLocationInformation IE to be able to request RSCP measurement.

FFS impact of supporting simultaneous measurements for the legacy measurements that are already there in the RequestLocationInformation IEs.  Capture in the reply LS on PRUs to RAN1 the question of what the impact for these measurements is.

Extend the NR-DL-TDOA-RequestLocationInformation IE and NR-Multi-RTT-RequestLocationInformation IE to include time window(s) configuration and DL PRS resource sets occurring within the indicated time window(s).

Each time window configuration in Request Location Information IE contains the following: Start of time window, Duration of time window, Periodicity of time window (Optional). The number of time windows is configurable and signalled as part of the time window configuration.

For UE-based DL-TDOA positioning, extend the NR-DL-TDOA-ProvideAssistanceData IE to include the following PRU related information: reference RSCPD measurement reported by PRU, timestamp associated with the reference RSCPD measurement, and PRU location information.

Enhance the PRS configuration assistance data provided in NR-DL-PRS-AssistanceData IE in the Provide Assistance Data message for DL-TDOA and multi-RTT positioning as follows:

- indicate the DL PRS resource sets IDs from two or three different PFLs that are linked for DL PRS BW aggregation that UE needs to use for the joint measurement (FFS if multiple combinations of linked PFLs can be indicated, e.g., 2+2 and others).

- extend the NR-DL-TDOA-ReportConfig IE and add a new timingReportingGranularityFactor-Ext-r18 field with values {-1, -2}. Other values FFS.

- introduce a new NR-Multi-RTT-ReportConfig-Ext-r18 IE add a new timingReportingGranularityFactor-Ext-r18 field with values {-1, -2}. Other values FFS.

Extend the NR-DL-TDOA-SignalMeasurementInformation IE and add a new field to indicate whether the reported RSTD/RSRP/RSRPP measurement is a joint measurement or not.

Extend the NR-Multi-RTT-SignalMeasurementInformation IE and add a new field to indicate whether the reported UE Rx-Tx time difference/RSRP/RSRPP measurement is a joint measurement or not.

LS to RAN1 to ask about the additional FFS points from tables 1/2/3 of R2-2310998.  Also including FFS point on whether the PRU measurements in assistance data also include legacy measurements, and confirm whether one TRP can have multiple pairs of aggregated PFLs.

##### 2.2.1.1.6	Approved LSs

R2-2311386	LS on extended PRS and SRS periodicity	Huawei	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1	Cc:RAN3

- Approved

R2-2311387	LS on TA validation for LPHAP	Huawei	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1,RAN4

- To be revised in accordance with the agreement under R2-2311388

- Approved with the changes above as R2-2311568

R2-2311389	Reply LS on the resource selection window for Scheme 2 in a dedicated resource pool for positioning	Qualcomm Incorporated	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1,SA2

- Approved

R2-2309597	Reply LS to SA2 on reporting positioning measurements taken in RRC_IDLE	CATT	LS out	Rel-18	NR_pos_enh2, 5G_eLCS_Ph3	To:SA2

- Approved as R2-2311381

R2-2311565	Reply LS on R1-2308644 for CPP	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3, RAN4, SA2

- Approved

R2-2311599	Reply LS on Priority Handling for SL Positioning	Intel	LS out	Rel-18	NR_pos_enh2	To:RAN1

- Approved

R2-2311391	LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Nokia	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1

- Approved (email discussion [AT123bis][427])

##### 2.2.1.2	Decisions during RAN2#124

##### 2.2.1.2.1	General aspects

Agreements:

Revisit the formula for determining CG occasion when the RRC configuration is fully determined

There can be zero or one SR configuration for SL-PRS resource request MAC CE

At most one PUCCH resource for SR is configured for SL-PRS resource request MAC CE.

Come back to this issue of determining the number of SL-PRS retransmission when the signaling details, i.e, the RRC configurations and L1 parameters are completed

At SCI reception, the source ID in SCI for SL-PRS dedicated resource pool when configured as 12 bit is the 12 LSB of the destination ID of the peer UE.

The number of bits for destination ID is 5 bits, the same as in legacy SL-BSR and the number of bits for priority is 3 bits.

eLCID is adopted for SL-PRS request MAC CE.

SL-PRS’s priority is on the same level as data from STCH and lower than SCI reporting MAC CE, Sidelink Inter-UE Coordination Request MAC CE and Sidelink Inter-UE Coordination Information MAC CE, Sidelink DRX Command MAC CE and data from SCCH.

Agreement:

If the CR to TS 37.340 is agreed, the rapporteurs will add the TS to the WID for RAN#102.

Agreements:

The carrier supporting ranging/sidelink positioning should be prioritized if the UE is configured by the upper layer to perform sidelink positioning.

For ranging/sidelink positioning, the UE may perform measurements on the non-serving frequencies that support ranging/sidelink positioning or the frequencies that may provide inter-carrier configurations for that frequencies for cell selection/reselection.

For ranging/sidelink positioning, the UE considers itself to be out of coverage if on a certain frequency, it cannot find any cell that satisfy the S criterion.

It needs to be captured in TS 37.340 that “Sidelink positioning cannot be configured in MR-DC in this release”.

Agreements:

SL-PRS-related capabilities are grouped according to the table in R2-2312762.

Positioning method specific capabilities are included in the positioning method specific capability IE.

RAN2 to agree that periodical reporting capability is indicated per positioning mode per positioning method.

10ms granularity response time is indicated per positioning mode per positioning method.

Agreements:

Agree the following proposals from R2-2312020	Report of [Post123bis][412][POS]

-	1 Close the open issue 19, remove the “Editor's note	FFS With regards to duplicate detection: the applicability of the 10min inactivity rule. With regards to retransmission: the applicability of the timeout period of 250ms”.

-	2 Close open issue 26 and 30, Reuse the Request/Provide Assistance Data messages for server to get anchor UE’s location, and the ENs for issue 26 and 30 can be removed.

-	3 Close the open issue 25 for stage 3, and remove the corresponding ENs.

-	4 Close open issue 41, sequenceID is included in Provide Assistance Data message.

-	5 Request of sequenceID is included in CommonSL-PRS-MethodsIEsRequestAssistanceData, the value should be boolean and optional.

Check the changes on latest RAN1 parameters in R2-2312023, Draft TS 38.355 v1.3.0 via postmeeting email discussion.

Close the open issue 5 and 6 on Session handling for LMF involved case:

-	session ID is OPTIONAL in the SLPP message for the communication between target UE and the LMF;

-	Session ID is assigned by target UE and used for communications between UEs.

Close the open issue 9, endSessionFlag is not introduced in Rel-18

Close the open issue 24, 28, 31 on UE role. RAN2 will not capture the description of UE role for procedures.

Close the open issue 31 on Need code, delta signalling is not supported and Need code is not supported unless companies identify the real need.

Open issue 50 on relative location/velocity can be checked in maintenance phase.

Close the open issue 52, application layer ID is used in the SLPP specification.

Close the open issue 53 on QoS for AoA, capture the TP from R2-2312724 in SLPP specification.

Close the open issue 49, scheduled location between UE and the LMF is supported in the SLPP specification. E-CID like trigger event is not supported in the SLPP specification.

Proposal 2 from R2-2312127 is not pursued;

Update the TS 38.355 based on the proposal 3 from R2-2312127 on the periodical reporting;

Proposal 4 from R2-2312127 to change the max value for SL-RTT-AdditionalPathList and SL-TDOA-AdditionalPathList to 8 has been covered by latest RAN1 parameters “the maximum number of additional paths for SL-RSTD, SL-RTOA and SL Rx – Tx time difference to be equal to 8. The maximum number of additional paths for SL-AoA is equal to 2”, Will update the TS 38.355 accordingly;

Note: RAN1 has agreed

Define the maximum number of additional paths for SL-RSTD, SL-RTOA and SL Rx – Tx time difference to be equal to 8. The maximum number of additional paths for SL-AoA is equal to 2.

Update the TS 38.355 based on the proposal 10 from R2-2312807

-	Clarify that RangeResult field under the LocationCoordinates IE of the CommonIEsProvideLocationInformation IE is in metric units of meters and update the value range to INTEGER (0..999).

-	 Clarify that the AzimuthResult and ElevationResult field under the LocationCoordinates IE of the CommonIEsProvideLocationInformation IE is in metric units of degrees and update the ElevationResult value rage to INTEGER (0..89).

Proposal 2 from R2-2313329 on the TP for section 4.2 of SLPP is not pursued;

Proposal 3 from R2-2312724 on the TP Reference direction can be discussed in maintenance phase;

RAN2 confirm that the support of SLPP is fully optional for the UE, i.e. there is no prerequisite for a SL positioning capable UE to support LPP. No specification impact;

RAN2 confirm that adopt the LPP approach (i.e. left to UE implementation) for SLPP on the support of multiple parallel SL positioning sessions. No specification impact.

RAN2 confirm that Separate LPP (for Uu positioning) and SLPP(for SL positioning) is used as the baseline for hybrid positioning..

Proposal 6 from R2-2313329 on sessionType is not pursued;

Proposal 7 from R2-2313329 on common time reference has been covered by RAN1 new parameters sl-Timestamp, tx-Time-Info. Will update the TS 38.355 accordingly.

Proposal 5 and 6 from R2-2312254 on SA2 issues are not pursued; Companies can discuss this in SA2 directly.

##### 2.2.1.2.2	SL positioning

Agreement:

SLPP forwarding functionality is not specified in SLPP spec.  RAN2 will provide support to other groups on this aspect as needed.

Agreements:

To distinguish the Reference UE/Anchor UE from Located UE, the UE announced as anchor UE in the RSPP metafield should also indicate the availability of known location (1-bit indication).

Multiple UE roles can be indicated in the RSPP metafield.

To be discussed offline whether this information is captured as an SLPP IE, a parameter list in SLPP spec, or a parameter list sent to SA2/CT1 in an LS.

Agreements:

Specify the RSPP metadata in SLPP specification as an SLPP IE/separate module (in a separate section and is not expected to be included in any SLPP message).

LS to SA2 on the agreements on the RSPP metadata.

No need to include the following parameters in RSPP metadata:

- metadata type (i.e., announced, required, satisfied);

- SLPP support;

- serving PLMN;

- positioning methods of anchor UE.

Agreements:

Uplink transmission can be considered as prioritized when uplink cannot be transmitted together with sidelink and none of the V2X sidelink communications or NR sidelink communications or sidelink PRS transmissions are prioritized.

The prioritization between SR triggered by UL-SCH and SL-PRS shall follow the same principle as that between UL-SCH and SL-SCH, i.e. based on configured UL/SL prioritization thresholds.

The prioritization between SR triggered by SL-SCH and SL-PRS shall be based on direct comparison between the SL priority for SL-PRS and the SL logical channel that triggered the SR.

Reuse the legacy threshold for SL communications for SL-PRS prioritization.

SL-PRS resource request MAC CE:

	May be cancelled when SL grant can accommodate all the pending SL-PRS transmission.

	Shall be cancelled when a MAC PDU is transmitted and this MAC PDU contains SL-PRS resource request MAC CE that indicates all the pending SL-PRS to be transmitted since the last event the MAC CE is triggered.

Triggered SR shall be cancelled

	when SL grant can accommodate all the pending SL-PRS transmission.

	when a MAC PDU is transmitted and this MAC PDU contains SL-PRS resource request MAC CE that indicates all the pending SL-PRS to be transmitted since the last event the MAC CE is triggered.

Reuse the legacy counter mechanism for SL-PRS transmission, i.e., the counter is maintained per SL process.  This applies for both shared and dedicated pool.

SL-PRS resource request MAC CE includes at least a list of (destination, priority).

Implement support for retransmission on dedicated resource pool.

When there are both SL-PRS and SL-SCH data pending for transmission at resource selection, the resource selection should be within the smaller one of the SL-PRS delay budget of the pending SL-PRSs and PDB of the logical channels.

Agreements:

UE should perform connection setup/resume request with the following conditions:

(a)	SL-PRS transmission is triggered; and

(b)	the carrier for SL-PRS transmission is included in the frequency list in the system information; and

(c)	the system information does not have resource pool configuration for Scheme2 selection.

Transmission of SidelinkUEInformationNR for SL-PRS is needed for the UE to let gNB know the UE’s interest in SL-PRS transmission or the UE’s no longer interested.

The UE uses UAI to request CG configuration when periodic SL-PRS transmissions are needed.

Conditions for UE to perform sidelink positioning, including SL-PRS transmission, are aligned with legacy sidelink communication conditions.

If the UE is in RRC_CONNECTED, when the UE is configured with SL-PRS resource allocation scheme 1 or scheme 2 configurations, conditions for transmitting SL-PRS follow the corresponding legacy sidelink communication conditions.

For cell-reselection triggered for SL-PRS transmission, UE follows legacy behaviour for sidelink communication.

Agreements:

Introduce a new SIB for sidelink positioning parameters.

Introduce new preconfigurations for sidelink positioning.

Agreements:

Ask RAN1 for the maximum number of parallel processes that a Tx UE can use for dedicated SL-PRS transmission in dedicated/shared pool.  Can be included in a general LS with questions to RAN1.

Ask RAN1 about retransmission of SL-PRS in shared pool when accompanying data have been acknowledged.

##### 2.2.1.2.3	RAT-dependent integrity

Agreements:

Introduce error bounds for all levels at which location can be provided, as optional fields.  Conditions for inclusion can be worked on in CR implementation.

No separate error bound is introduced for the reference point as distinct from the location bound; the error bound for the location includes any error bound associated with the reference point.  Can be clarified in field description.

The Probability of Onset of TRP fault and Mean TRP fault duration work for all error sources, with ranges following A-GNSS parameters (0..255 and 1..3600 respectively).  To be checked in CR review.

##### 2.2.1.2.4	LPHAP (Low Power High Accuracy Positioning)

Agreements:

Do not restart the TAT when the UE autonomously adjusts the TA.

Can be discussed in CR implementation if there is a need to capture inter-layer interaction for autonomous TA adjustment.

Agreement:

For preconfigured SRS, the configuration is released only when the network releases it explicitly.

Agreement:

Implement the already agreed network explicit release in the running CR.  Additional behaviour can be discussed in maintenance.

Agreement:

Rel-18 positioning WI is complete from RAN2 perspective.

Agreement:

Access category 8 is used for the RRC resume procedure for SRS configuration/activation request.

Agreements:

For SRS for positioning activation/request procedure(s), confirm the WA, i.e. when the UE reselects out of the positioning validity area during SRS transmission, the UE may send an RRC message to the network for SRS configuration request. The SRS configuration request is sent in the RRC message RRCResumeRequest via a new resume cause.

For preconfigured multiple SRS configurations, confirm the WA, i.e. UE sends a new ResumeCause of RRCResumeRequest message to indicate the change or activations of SRS configuration when different SRS configuration is selected due to change of validity area, or when a new SRS configuration is selected where none was previously in use.

The same new resume cause is used for both cases.

Agreement:

Confirm the WA not to introduce the UE capability on supporting alignment of PRS to fixed (e)DRX.

##### 2.2.1.2.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

Agreements:

RAN2 will align with RAN1 guidance on the granularity of the time window.

RAN2 will align with RAN1 guidance on the inclusion of RSCP in the PRU info (also any legacy measurements).

Support changes of location in PRU Info using the Cond NotSameAsPrev for relative location in NR-TRP-LocationInfo when PRU location is signalled from the LMF in assistance data.

Agreements:

nrMaxNumPRS-BandWidthAggregation-r18 (Max number of linkage information) is 256.  Equivalent number for SRS can be discussed in CR finalisation.

The available on-demand DL-PRS configurations supporting DL-PRS bandwidth aggregation are indicated via a group of 2 or 3 DL-PRS-Configuration-ID's in IE NR-On-Demand-DL-PRS-Configurations. Up to 8 such groups can be indicated in IE NR-On-Demand-DL-PRS-Configurations.

The IE NR-On-Demand-DL-PRS-Request can include a list of preferred aggregated DL-PRS configurations in the order of preference, where each aggregated DL-PRS configuration is addressed by its SEQUENCE-index in the IE NR-On-Demand-DL-PRS-Configurations.

The requested aggregated PFLs can be indicated by its SEQUENCE-index in the IE NR-On-Demand-DL-PRS-Information in IE NR-On-Demand-DL-PRS-Request. The UE can include a list of preferred aggregated DL-PRS configurations in the order of preference.

Agreement:

The question of whether to use a new MAC CE for semi-persistent SRS activation with bandwidth aggregation can be discussed in maintenance.

##### 2.2.1.1.6	Approved LSs

R2-2313796	LS on introduction of RAT-Dependent integrity	CATT	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:CT4, RAN1

- Approved (email discussion [AT124][404])

#### 2.2.2	Remaining Open issues

None.

## 2.3	RAN3

#### 2.3.1	Agreements

##### 2.3.1.1	Decisions during RAN3#121bis

##### 2.3.1.1.1 	General aspect

Endorse the BL CRs as usual business.

##### 2.3.1.1.2 	SL positioning

On SL Positioning authorization:

RAN3 agreed to introduce a single authorization information IE for Ranging/SL positioning service, that is common for all the UE types. And send the LS to SA2. (final LS in R3-235933)

The following TPs are agreed:

- (TP for BL CR TS 38.413) clarification on Ranging and Sidelink Positioning Service Information in R3-235792 Agreed

- (TP for BL CR TS 38.423) Clarification on Ranging and Sidelink Positioning Service Information in R3-235793 Agreed

- (TP for BL CR TS 38.473) Clarification on Ranging and Sidelink Positioning Service Information in R3-235794 Agreed

##### 2.3.1.1.3 	LPHAP

The following agreements are reached:

- The following WA is turned into an agreement:

- LMF provides the validity area as a list of cells, and SRS recommendation to the serving gNB. The serving gNB replies with a single SRS configuration (as in legacy positioning information exchange procedure).

- Agree to take SRS transmission characteristics with additional information as SRS recommendation, what additional information to be added and possible node behavior needs to be further discussed.

- The serving gNB may include a list of cells identifying a modification of the validity area in the response message to the LMF.

- Validity area for NRPPa is a list of cells, identified by NR CGIs.

- Define a new non-UE specific (class 2) procedure in NRPPa to reserve or cancel the reservation of area-specific SRS within VA, the details of what is included in this procedure needs to be further discussed (e.g.the area-specific SRS configuration and a list of cells).

- LMF should be involved for the new SRS allocation when UE moves out of the validity area. It’s up to LMF to allocate new area-specific SRS or legacy SRS for the UE.

- WA: The last serving gNB could notify LMF the UE moves out of the validity area by sending the Positioning Information Update message with a new NR CGI where the UE request for SRS configuration.

The following TPs are agreed:

- R3-235811 (TP to BL CR for TS 38.455) Support of cross-cell SRS configuration

- R3-235812 (TP to BL CR for TS 38.305) Support of cross-cell SRS configuration

- R3-235814 (TP to BL CR for TS 38.473) Support of LPHAP configuration over F1

- R3-235815 (TP to BL CR for TS 38.413) Support of cross-cell SRS configuration

- R3-235934 (TP to BL CR for TS 38.470) Support of cross-cell SRS configuration

##### 2.3.1.1.4 	LMF-based Integrity

No discussion in RAN3.

##### 2.3.1.1.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

Some progress for UL CPP, corresponding TPs are agreed:

- R3-235813 (TP to BL CR for TS 38.455) Update of CPP parameters Agreed

- R3-235829 (TP to BL CR for TS 38.473) Update of CPP parameters Agreed

##### 2.3.1.1.6	Approved LSs

R3-235933 Reply LS on Authorization and Provisioning for Ranging/SL positioning service, To: SA2; CC: RAN2, CT4

##### 2.3.1.1	Decisions during RAN3#122

##### 2.3.1.2.1 	General aspect

Endorse the BL CRs, and noted the Work plan.

For LPHAP, on support of SRS Reservation Notification procedure, no consensus on whether to keep/remove the procedure from the NRPPa/F1AP BL CRs, based on the post-meeting email discussion, it’s concluded that the WI should be extended to the next quarter. The announcement of RAN3 Chair could be found below:

- The Rel-18 Positioning WI extends to next quarter, pls rapporteur provide SR report and WID extension to RAN#102.

##### 2.3.1.2.2 	SL positioning

Clarification on the relationship between SL Positioning and NR V2X/5G Prose Service:

Add semantics description for Ranging and Sidelink Positioning Service Information IE, indicating it’s only applied when the UE is authorized for NR V2X services and/or 5G ProSe services.

Corresponding TPs are agreed:

- R3-237387	(TP to TS 38.413) Clarification on Ranging and Sidelink Positioning Service Information Agreed

- R3-237536	(TP to TS 38.423) Clarification on Ranging and Sidelink Positioning Service Information Agreed

- R3-237639	(TP to TS 38.473) Clarification on Ranging and Sidelink Positioning Service Information Agreed

On SL-PRS resource allocation, LS to RAN2 is approved:

- R3-237860 LS on LMF involvement in SL-PRS resource allocation To: RAN2，CC: RAN1, SA2

##### 2.3.1.2.3 	LPHAP

Turn WA into an agreement:

＂The last serving gNB notifies LMF when the UE moves out of the validity area by sending the Positioning Information Update message with a new NR CGI where the UE request for SRS configuration.＂

There is no need for a new cause value or indicator for XnAP UE Context Retrieval Request message.

TPs are agreed:

- R3-237917(TP for BL CR to TS 38.305) on support of LPHAP Agreed

- R3-237918(TP for BL CR to TS 38.455) on support of LPHAP Agreed

- R3-237919(TP for BL CR to TS 38.473) on support of LPHAP Agreed

##### 2.3.1.2.4 	LMF-based Integrity

No further action in RAN3.

##### 2.3.1.2.5	RedCap positioning, Carrier Phase Positioning, and Bandwidth aggregation

For BW aggregation and CPP, TPs are agreed:

- R3-237920 (TP for BL CR to TS 38.455) on support of BW aggregation and CPP  Agreed

- R3-237921 (TP for BL CR to TS 38.473) on support of BW aggregation and CPP  Agreed

##### 2.3.1.2.6	Approved LSs

On SL-PRS resource allocation, LS to RAN2 is approved:

- R3-237860 LS on LMF involvement in SL-PRS resource allocation To: RAN2，CC: RAN1, SA2

#### 2.3.2 Remaining Open issues

The following issues to be further discussed in the coming meeting.

For SL Positioning:

- If any RAN3 impact is identified by RAN2/RAN1 on SL-PRS resource allocation.

For LPHAP:

- Whether SRS Reservation procedure is required for NRPPa/F1AP, and corresponding details. (key issues)

For BW Aggregation:

- Whether to enhance Positioning Activation/Deactivation messages to activate/deactivate the aggregated carriers.

- Support of k values {-3, -4, -5, -6} in addition to {-1, -2}, pending to RAN1/RAN4 definition.

For RedCap Positioning:

- NRPPa and F1AP design on support of RedCap Positioning, taking RAN1/RAN2/RAN4 agreements into account.

Others:

- Any other RAN3 impact could be discussed, taking into account the RAN1/RAN2/RAN4 agreements or incoming LS.

## 2.4	RAN4

#### 2.4.1	Agreements

##### 2.4.1.1	Decisions during RAN4#108bis

##### 2.4.1.1.1	General aspects

##### 2.4.1.1.2	RF

- Discussions focused on guard period for SRS BW aggregation for positioning:

  - The WF capturing agreements is approved in R4-2317626.

    - Further discuss the decision considering the following option,

      - Option 1: {n0us, n30us, n100us, n140us, n200us} as the UE capability.

      - Option 2: When UE fall back to the default BWP and this BWP is different with BWP where SRS resource configured in a CC without PUSCH/PUCCH  for SRS aggregation , the below value is agreed: {n0us, n30us, n100us, n140us, n200us}; When UE acive BWP is the same with BWP where SRS resource configured in a CC without PUSCH/PUCCH  for SRS aggregation , RAN4 Investigates if additional RF retuning time is needed.

##### 2.4.1.1.3	RRM

- The following agreements were made for RedCap positioning and PRS/SRS aggregation RRM requirements (R4- 2317386):

  - General aspects/scenarios for RedCap positioning

    - TEG for PRS measurements with FH

      - Rx, Tx and RxTx TEG for UE positioning measurements with FH are supported in RAN4 requirements. It is RAN4 understanding that the existing TEG capabilities are also applicable for RedCap.

  - PRS measurements for RedCap without FH

    - PRS measurement period requirements for 2Rx without FH

      - Rel-16/17 measurement period requirement for positioning measurements also apply to 2Rx RedCap UE for the case when the UE is not configured to perform FH to receive DL PRS resources for positioning measurements.

    - PRS measurement period requirements for 1Rx without FH

      - •	Rel-16/17 measurement period requirement for positioning measurements apply to 1Rx RedCap UE for the case when the UE is not configured to perform FH to receive DL PRS resources for positioning measurements. In this case the default value of NRxBeam,i = 1 in the core requirement formula.

  - PRS measurements for RedCap with FH

    - Number of samples for defining PRS measurement requirements with FH

      - Reduced number of samples is supported for positioning measurements with FH. Nsample = [2].

    - PRS measurement period requirements with FH

      - Existing UE positioning measurement period can be reused as baseline for the corresponding UE positioning measurement period with FH. Some modification is expected to account for frequency hopping e.g. Lprs, measured PRS BW etc.

  - General aspects/scenarios for PRS/SRS BW aggregation

  - PRS measurement requirements for PRS/SRS bandwidth aggregation

    - Measurement period requirement for PRS/SRS bandwidth aggregation

      - RAN4 requirements does not need to include the number of groups of PFLs. The number of PFL groups can be larger than 1. This is based on the assistance data received from the LMF.

      - Tmargin is needed. The value is FFS.

    - Impact of PRS collision with other signals on PRS bandwidth aggregation requirement

      - When the PRS collision with other signals on PRS bandwidth aggregation requirement, the measurement period can be longer, and FFS whether RAN4 to define the UE behaviour in RAN4.

    - Impact of latency reduction on PRS/SRS bandwidth aggregation

      - Nsample = 2 and 4 are applicable to PRS/SRS bandwidth aggregation:

        - When UE is configured to perform latency reduced positioning measurement, then Nsample=2 in both Taggregate and Tnon-aggregate calculations.

        - When UE is not configured to perform latency reduced positioning measurement, then Nsample=4 in Taggregate and Tnon-aggregate calculations.

    - PRS measurement reporting delay requirements for PRS/SRS bandwidth aggregation

      - The framework of existing measurement reporting delay requirements of RSTD, UE Rx-TX time difference in Rel17 can be reused for these positioning measurements with aggregated bandwidth.

    - TEG for PRS/SRS bandwidth aggregation

      - RAN1 is still discussing whether to support TEG for PRS/SRS bandwidth aggregation. Wait for RAN1 progress.

  - PRS/SRS measurement report mapping for PRS/SRS bandwidth aggregation

    - Measurement report mappings

      - Companies to check all the mapping tables (in R4-2316462) offline.

      - Send LS to RAN2, RAN3 and CC: RAN1in R4-2317390.

- The following agreements were made for NR sidelink positioning and carrier phase positioning RRM requirements (R4- 2317380):

  - SL-PRS measurement period requirements

    - Measurement period requirements for SL-PRS based RSTD:

      - The measurement period requirements for SL-PRS based RSTD is defined as:

        - TSL RSTD=[s=1S-1Teffect,s+Tlast], where,

          - S = scaling factor * Nsample. Scaling factor is FFS.

          - Teffect,s=ts+1-ts, where ts and ts+1 are the start of the s-th and (s+1)-th slot where UE needs to measure SL-PRS, satisfying Teffect,s  is > FFS.

          - Tlast is FFS.

      - For Nsample, further discuss the two options

        - Option 1: Define requirement for the sample number of 1 and FFS for 4.

        - Option 2: Define requirement for the sample numbers of 1 and 4.

    - Measurement period requirements for other SL-PRS based measurements

      - The measurement period requirement for SL-PRS based RSTD can be reused for other SL-PRS based measurement (i.e., SL-PRS based RTOA, RSRP and RSRPP).

      - For SL-PRS based AoA/ZoA, check and confirm whether the measurement period of SL-PRS based RSTD can be reused in the next meeting.

      - For definition #1 and [definition #2] for UE Rx-Tx time difference, reuse the measurement period of SL-PRS based RSTD.

        - Definition #1: use the Rel-16/17 definition for gNB Rx-Tx time difference/UE Rx-Tx time difference in Uu.

        - Definition #2: the actual SL-PRS transmission time is used for the definition of SL-PRS based Rx-Tx time difference measurement.

    - Requirements applicability regarding SL-DRX

      - FFS: The same SL-PRS based measurement period requirements apply for the case [with SL-DRX] and without SL DRX.

    - Impact of other channels/signals

      - FFS: SL PRS measurement requirements apply provided that reception/transmission of the slots containing SL PRS is not dropped due to other SL procedures (e.g., Selection/Reselection of V2X Synchronization Reference Source).

      - FFS: If the reception/transmission of the slots containing SL PRS is dropped, the measurement period can be extended.

        - Option 1: RAN4 does not specify how exactly the measurement period is extended.

        - Option 2: RAN4 will specify how exactly the measurement period is extended.

    - UE behavior and the impact on SL-PRS measurement requirements when synchronization reference source change occurs

      - UE behavior and the impact on SL-PRS measurement requirements when synchronization reference source change occurs at Rx side

        - For SL Rx-Tx measurement, UE shall restart the measurement after change and the previous measurement samples are dropped. The SL Rx-Tx measurement period requirement due to the change:

          - Apply the existing measurement period requirement, and starting point of the measurement period is after the change.

            - Option A: Limit the number of restarting, FFS the exact number.

            - Option B: FFS whether to limit the number of restarting.

        - For SL RSRP and RSRPP measurements, UE shall continue the measurement after the change.

        - For SL RSTD and RTOA measurements, FFS UE shall continue the measurement after the change.

  - SL-PRS measurement reporting

    - Report mapping

      - Reuse the existing report mapping for SL positioning:

        - The report mapping for SL UE Rx-Tx is the same as for UE Rx-Tx.

        - The report mapping for SL RSTD is the same as for RSTD.

        - The report mapping for SL RTOA is the same as for UL-RTOA.

  - SL-PRS Accuracy requirements

    - PRS configuration in simulation assumption

      - Update the number of RBs for SL PRS with SCS = 15 kHz in the simulation assumptions as shown below.

| Parameter | Value |  |  |
| --- | --- | --- | --- |
| SCS, RB num | SCS (kHz) | RB num | Sample rate (Tc) |
|  | 15 | 48 | 128 |
|  |  | 96 | 64 |

      - Add Es/Iot = (0, -3, -3) dB to the SL PRS simulation assumptions.

  - CPP Measurement period requirements

    - PRS measurement period requirements for DL RSCP/DL RSCPD:

      - When LMF requests the UE to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s) for a PFL, and UE supports FG 41-2-3, the Twindow needs to be considered in the measurement period:

        - For periodic time window,

          - Option A: adopt the following updates to the existing measurement period requirements for the PFL:

            - Tavailable is defined as LCM(Tprs, MGRP, Twindow), where Twindow is the maximum periodicity of the indicated time window(s)

            - When calculating Lprs and Tprs, only the PRS resources in the indicated resources sets and overlapped with both the MG and the indicated time window(s) are considered.

          - Option B: reuse the existing requirement under the condition that the configuration of MGRP and Twindow is aligned.

        - For one-shot time window case, the measurement is within the indicated time window.

      - Otherwise, further check whether the legacy measurement period requirements apply.

    - PRS measurement period requirements for legacy measurements with time window(s) (without CPP)configured by LMF

      - It is RAN4 understanding that legacy UE positioning measurements performed within time window(s) without CPP configured by LMF is not within the scope of the Rel-18 WI.

  - CPP measurement reporting

    - Report mapping for UL RSCP

      - Send LS to inform RAN3 the report mapping for UL RSCP which is same as DL RSCP as agreed in previous meeting.

    - phase quality indication

      - Phase quality indication is not supposed to be decided by RAN4.

      - RAN4 understanding is that the phase quality indication should be decided by RAN1 and the corresponding signaling should be developed by RAN2 based on RAN1 input.

    - Solutions to reduce the impact of carrier frequency offset

      - RAN4 to study any possible impact of carrier frequency offset on CPP measurement requirements.

  - CPP Accuracy requirements

    - Channel model

      - Define accuracy requirements for DL RSCPD measurement based on the simulation results in AWGN and Two-Tap channel.

      - RAN4 not to consider NLOS fading channel for simulation and requirements for RSCPD.

    - Side condition

      - Reuse the Rel-17 RSTD side condition to DL RSCPD measurement requirements.

      - Reuse the Rel-17 UE Rx-Tx time difference side condition to DL RSCP measurement requirements.

- The following agreements were made for LPHAP RRM requirements (R4- 2317378):

  - eDRX in INACTIVE

    - TDRX in PRS requirements with RAN eDRX <= 10.24s

      - When CN eDRX <= 10.24 s, TDRX is defined as T in Rel-17 TS 38.304.

      - When CN eDRX > 10.24 s, TDRX is set to the maximum of the T inside and outside of the CN PTW, where T inside and outside of the CN PTW are defined in Rel-17 TS 38.304.

    - Tavailabe in PRS requirements with RAN eDRX > 10.24s

      - Based on agreement for Issue 1-1-4 in WF R4-2314462, there are two cases for PRS measurement with RAN eDRX > 10.24s

        - Case 1: eDRX cycle is smaller or equal to configured PRS measurement reporting periodicity. In this case, UE starts positioning measurement within PTW.

        - Case 2: eDRX cycle is longer than configured PRS measurement reporting periodicity. In this case, positioning measurement start is not limited to PTW.

    - RRM measurement requirements

      - Based on agreement for Issue 1-1-5 in WF R4-2314462, there are two cases for RRM measurement

        - Case 1: eDRX cycle is smaller or equal to configured PRS measurement reporting periodicity (if PRS measurement is configured) and configured SRS transmission periodicity (if SRS transmission for positioning is configured). In this case, RRM measurements for positioning needs are performed within PTW

        - Case 2: eDRX cycle is larger than configured PRS measurement reporting periodicity (if PRS measurement is configured) or configured SRS transmission periodicity (if SRS transmission for positioning is configured). In this case, RRM measurements for positioning needs are not limited to PTW

      - For Case 1, re-use the existing INACTIVE requirements for RAN eDRX <= 10.24s and the requirements newly defined in eRedCap WI for RAN eDRX > 10.24s.

      - For Case 2: introduce additional RRM requirements based on one of the three options:

        - Option 1: Tpos

        - Option 2: TDRX

        - Option 3: Tpos & TDRX

      - Definition of Tpos

        - DL only: PRS measurement reporting periodicity

        - UL only: SRS transmission periodicity

        - DL & UL: the minimum of PRS measurement reporting periodicity and SRS transmission periodicity

  - SRS positioning validity area

    - Start of PRS measurement with CN eDRX > 10.24s

      - Based on agreement for Issue 1-2-1 in WF R4-2314462, RAN4 agreed it is feasible for UE to autonomously adjust the TA when cell-reselection happens within the validity area. The question is how UE should autonomously adjust the TA and what are the related requirements.

      - If the DL timing difference is ≥ CP/4, UE autonomously adjusts the TA based on twice of the DL timing difference (to maintain approximately the same UL Rx timing immediately before and after each cell reselection).

      - If the DL timing difference is < CP/4, UE follows the DL timing of the new camping cell by performing gradual timing adjustment as defined in clause 7.1.2.1.

      - Send reply LS to RAN1 LS in R1-2306248 (LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states).

  - Performance requirements for PRS measurement

    - Reporting mapping

      - No need to send LS to RAN2 and RAN3 regarding reporting mapping for LPHAP since the positioning measurements for the LPHAP are the same as in legacy.

##### 2.3.1.1.4	Approved LSs

- LS-s out

  - Reply LS to RAN1 LS in R1-2306216/R4-2311031 (SRS and PRS bandwidth aggregation for positioning)

    - The LS is sent in R4-2317389.

    - K= -1 and -2 are feasible and beneficial from RAN4 perspective.

    - K=-3, -4, -5, -6 are also feasible for both UE and TRP.

      - Whether =-3, -4, -5, -6 are supported is up to RAN1 decision.

  - LS on report mapping for positioning measurements with PRS/SRS bandwidth aggregation

    - The LS is sent in R4-2317390.

    - RAN4 agrees on report mapping tables for DL-RSTD, UE Rx-Tx, gNB Rx-Tx, and UL-RTOA measurements for k = {-1, -2}.

  - LS on SL positioning and carrier phase positioning measurements

    - The LS is sent to RAN2 in R4-2317391.

    - The LS captures the agreements on SL measurement report mappings, CPP report mapping for UL RSCP, and phase quality indication for CPP measurements.

  - Reply LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states

    - The LS is sent in R4-2317379.

    - If the DL timing difference is ≥ CP/4, UE autonomously adjusts the TA based on twice of the DL timing difference.

    - If the DL timing difference is < CP/4, UE follows the DL timing of the new camping cell by performing gradual timing adjustment as defined in clause 7.1.2.1 TS 38.133.

##### 2.4.1.2	Decisions during RAN4#109

##### 2.4.1.2.1	General aspects

##### 2.4.1.2.2	RF

- Discussions focused on reply LS on guard period for SRS and PRS bandwidth aggregation for positioning enhancements.

  - The LS is sent in R4-2321741.

  - A WF is approved in R4-2321802.

##### 2.4.1.2.3	RRM

- An general agreement is reached that the RRM work of the WI can be closed for core part.

- The following agreements were made for RedCap positioning and PRS/SRS aggregation RRM requirements (R4- 2321543):

  - UE feature list

    - Feature on reduced number of samples for PRS measurement in RRC_IDLE for RedCap

      - RAN1 FG 41-3-3 covers UE capability for positioning measurements in RRC_IDLE state covers all Rel-17 features in RRC_INACTIVE.

        - No RAN4 feature is needed for positioning measurements in RRC_IDLE state

    - Features on PRS measurements with FH for RedCap (FG 37-1)

      - The feature 37-1 is RAN4 specific feature and should be supported with the following updates:

        - Need for the gNB to know if the feature is supported = NO.

        - Need for the LMF to know if the feature is supported = YES.

      - There are two capabilities with the same components:

        - 37-1 is for UE supporting this feature in RRC connected state.

        - 37-1A is for UE supporting this feature in RRC idle and RRC inactive.

    - Features on PRS measurements with PRS/SRS BW aggregation (FG 37-2)

      - The feature 37-2 is RAN4 specific feature and should be supported with the following updates:

        - Need for the gNB to know if the feature is supported = NO.

        - Need for the LMF to know if the feature is supported = YES.

        - Only component 1 (PRS BW aggregation) is needed.

      - There are two capabilities with the same components:

        - 37-2 is for UE supporting this feature in RRC connected state.

        - 37-2A is for UE supporting this feature in RRC idle and RRC inactive.

  - General aspects/scenarios for RedCap positioning

    - PRS measurements with FH without gaps

      - PRS measurements with FH without gaps is not supported and therefore no RAN4 requirements are needed.

    - Applicable RRC states for PRS measurements without FH

      - RAN4 is already defining requirements of RedCap positioning without FH in RRC_IDLE and RRC_INACTIVE. In RRC idle the requirements are for RSTD, PRS-RSRP, PRS-RSRPP.

    - Applicable RRC states for PRS measurements with FH

      - Uphold the previous agreement in WF in R4-2314353 at RAN4#108.

  - PRS measurements for RedCap without FH

    - CSSF for PRS measurement requirements in RRC connected state without FH

      - Update clause 9.1A.5.2 to update CSSF for PRS measurement requirements in RRC connected state without FH.

  - PRS measurements for RedCap with FH

    - Side conditions for PRS measurements with FH

      - The side conditions for positioning measurements without FH are reused for positioning measurements with FH.

    - Nsample for reduced number of samples in PRS measurement requirements with FH

      - When UE is configured to perform positioning measurements with FH then Nsample = 2 is considered in measurement period requirement for reduced number of sample case.

    - Measurement sample definition under FH

      - Measurement sample under FH is defined as a PRS measurement over multiple hops within a single measurement gap.

    - Number of Rx beam sweeps for defining PRS measurement requirements with FH

      - The Rx beam sweeping factor (NRxBeam) definition in Rel-17 is reused for PRS measurements with FH.

    - Number of hops within a single MG occasion

      - Number of hops within a single MG occasion is defined as a requirement.

    - Type of PRS measurement requirements with FH

      - RAN4 to define requirements for positioning measurement based on multiple hops.

    - Applicability conditions for PRS measurement requirements with FH

      - Requirements for PRS measurements with FH are applicable subject to explicit request by the LMF to perform measurements with FH.

  - General aspects/scenarios for PRS/SRS BW aggregation

    - Impact of aggregated bandwidth on PRS measurement period requirements

      - RAN4 to define measurement period requirements for PRS CA in BW agnostic manner.

    - Applicable condition in RRC inactive

      - There is no restriction that SRS on aggregated carriers used for BW aggregation are within the initial UL BWP.

  - PRS measurement requirements for PRS/SRS bandwidth aggregation

    - How to capture the condition of single RF chain (same antenna) in RAN4 specifications

      - For the transmitter side, both RF + antenna and baseband needs to be considered.

        - Capture this in the core part as condition for positioning requirement for PRS aggregation.

        - The condition applies for positioning requirement for SRS aggregation. FFS whether/how to capture it in the RAN4 spec in performance part.

      - For the receiver side, further discuss whether the condition of single Rx chain (RF + baseband) and antenna needs to be considered in the performance or core maintenance part.

      - RAN4 agreement related the assumptions for the single RF chain is captured in LS.

    - Measurement period requirement for PRS/SRS bandwidth aggregation

      - Tmeas,total = Tagg + Tmargin + Tnon-agg

      - Tmargin=max Teffect, i  between where Teffect,i is the Teffect from both aggregated PFLs and non-aggregated PFLs which are configured for positioning measurement.

    - Impact of PRS collision with other signals on PRS bandwidth aggregation requirement

      - Further discussion on this issue is not precluded and based on contribution driven in the maintenance part.

    - Impact of collision of other signals on SRS bandwidth aggregation requirement in RRC_INACTIVE

      - RAN4 not to define requirements for collision between SRS CA (outside initial BWP) with other UL/DL channels in INACTIVE.

    - TEG for PRS/SRS bandwidth aggregation

      - TEG is considered in measurement period requirements for PRS CA.

- The following agreements were made for NR sidelink positioning and carrier phase positioning RRM requirements (R4- 2321524):

  - SL-PRS measurement period requirements

    - Measurement period requirements for SL-PRS based RSTD:

      - The measurement period requirements for SL-PRS based RSTD is defined as:

        - TSL RSTD=[s=1S-1Teffect,s+Tlast], where,

        - The definition of S is S=Nsample assuming the UE measures the SL-PRS for at least one UE.

        - Teffect,s=ts+1-ts, where ts and ts+1 are the start of the s-th and (s+1)-th slot where UE needs to measure SL-PRS while satisfying the condition: satisfying Teffect,s ≥ (Tdur,s+TSL_processing)

        - Tlast=Tdur,S+TSL_processing, which includes both the duration (Tdur,S) of SL-PRS resources of the last sample and minimum processing time.

        - The SL PRS measurement period for measurement on SL-PRS for multiple UEs is FFS.

    - Nsample in measurement period requirements for SL-PRS based RSTD

      - Nsample in measurement period requirements for SL-PRS based RSTD

        - Nsample = 1 for SL-PRS BW>48 PRBs,

        - Nsample = 4 for SL-PRS BW≥24 PRBs.

    - The definition one sample

      - 1 sample for 1 Tx SL UE is one SL PRS resource within one slot.

    - Measurement period requirements for other SL-PRS based measurements

      - The measurement period of SL-PRS based AoA/ZoA is the same as that of SL-RSTD.

      - The measurement period of SL Rx-Tx for definition # 2:

        - Same as that of SL RSTD if the UE transmits SL PRS before the reception of the SL PRS from the Tx UE.

        - Additional time uncertainty for waiting for actual transmission needs to be accounted in the measurement period if the UE transmits SL PRS after receiving SL PRS from the Tx UE.

        - Requirements in both cases above apply for maximum delay (Dmax) between the PRS transmission and the reception of the SL PRS from the Tx UE. Dmax is [160] ms.

    - UE behavior and the impact on SL-PRS measurement requirements when synchronization reference source change occurs at Rx side

      - When the synchronization reference source changes occurs during the measurement period at Rx side, i.e., at the UE which is performing the measurement,

        - for SL RSTD measurements,

          - [UE shall restart the measurement and measurement period can be longer. ]

        - for SL RTOA measurements,

          - UE shall restart the measurement after change and the previous measurement samples are dropped.

        - for SL PRS based Rx-Tx measurement,

          - FFS: The measurement delay when restarting:

          - T_(SL Rx-Tx,restart)=(K+1)*T_(SL Rx-Tx,Total) , where K is the number of restarts.

            - Option 2A: No need to define a limit for K (like in LTE).

            - Option 2B: Maximum limit for K is defined, e.g., K≤Kmax, Kmax=TBD.

    - Requirements applicability regarding SL-DRX

      - The SL-PRS based measurement period requirements apply without DRX as well as for any SL DRX configuration.

      - The UE is not required to monitor the SL control channel outside the SL-DRX active time.

    - Impact of the type of resource pool

      - No clarification in the spec is needed.

  - Other RRM requirements

    - Requirements for initiation/cease of SL PRS Tx

      - Deprioritize defining requirements for initiation/cease of SL-PRS transmission.

  - SL-PRS Accuracy requirements

    - Applicable PRS bandwidth for SL positioning requirements

      - RAN4 SL positioning requirements are not applicable for CBWs larger than 40 MHz, unless they are supported by TS 38.101-1.

  - CPP Measurement period requirements

    - PRS measurement period requirements for DL RSCP/DL RSCPD:

      - When LMF requests the UE to perform measurements on indicated DL PRS resource set(s) occurring within indicated time window(s) for a PFL, and UE supports FG 41-2-3, the Twindow needs to be considered in the measurement period:

        - For periodic time window,

          - Adopt the following updates to the existing measurement period requirements for the PFL

            - Tavailable is defined as LCM(Tprs, MGRP, Twindow), where Twindow is the maximum periodicity of the indicated time window(s)

            - When calculating Lprs and Tprs, only the PRS resources in the indicated resources sets and overlapped with both the MG and the indicated time window(s) are considered.

        - For one-shot time window case,

          - L_(available_PRS,i) only counts PRS resource instances within the indicated time window(s).

          - the start of the measurement period is the start of the time window.

    - CPP measurement in RRC_IDLE state

      - RAN4 to define the CPP measurements requirements in RRC_IDLE state.

    - The impact of carrier frequency offset

      - No consensus in RAN4 on whether or not to specify UE behavior or requirements related to measurement of carrier frequency offset in Rel-18 core part. RAN4 can close the WI core part without further agreement on this issue.

      - FFS whether and how to account for carrier frequency offset in the accuracy requirements in performance part.

    - Requirements applicability regarding MG reconfiguration

      - If during the measurement period, the MG pattern is reconfigured or time window for carrier phase measurement is reconfigured, the measurement period for RSCPD with RSTD and RSCP with UE Rx-Tx can be longer.

    - Impact of UE mobility

      - Uphold the previous agreement at RAN4#108.

  - CPP measurement reporting requirements

    - Reporting requirements for DL CPP measurement

      - Uphold the previous Reporting requirements for DL CPP measurement at RAN4#108.

  - Accuracy requirements for DL RSCPD

    - Side condition

      - Define DL RSCPD measurement accuracy requirements for side condition [-3, -6] dB if RSTD measurement is done with reduced number of samples.

      - FFS: Define DL RSCPD measurement accuracy requirements for side condition [-6, -13] dB if RSTD measurement is done over 4 samples.

    - Number of Samples

      - Define the DL RSCPD accuracy measurement requirements with single sample.

  - Accuracy requirements for DL RSCP

    - whether to define accuracy requirements for DL RSCP

      - Define relative accuracy requirements for DL RSCP measurement.

    - Side condition

      - Update the simulation assumption of DL RSCPD measurement to accommodate the simulation for relative accuracy of DL RSCP measurement.

        - In R4-2321459, to add SINR side condition (-3, -13, -13)dB for NSample = 1 and (0, -6, -6)dB  for NSample = 1.

- The following agreements were made for LPHAP RRM requirements (R4- 2321525):

  - eDRX in INACTIVE

    - Start of PRS measurement

      - the PRS measurement reporting periodicity is the configured reportingInterval in RequestLocationInformation.

      - When periodic PRS measurement reporting is not configured then the start of the PRS measurement is not limited to the PTW.

    - RRM measurement requirements for Case 2

      - The measurement cycle for defining additional RRM requirements (i.e. cell reselection) for Case 2 with periodic PRS measurement reporting is defined as: Max(Tpos, TDRX).

      - RRM measurement requirements (i.e. cell reselection requirements) apply when the UE is configured with the SRS transmission for positioning in RRC_INACTIVE.

    - Relation between measurement window and PTW

      - RAN4 not to define additional requirements on the PRS measurement window selection in relation to PTW.

      - Measurement window defined in rel. 17 RRC_INACTIVE state and PPW defined in rel. 17 RRC_CONNECTED state for gap-less measurement has no impact on each other.

  - SRS positioning validity area

    - One-shot autonomous TA adjustment

      - UL timing requirements for the subsequent SRS transmission after one-shot autonomous TA adjustment is ±Te.

    - Impact of SRS positioning validity area

      - RAN4 to update the applicability condition of UE Rx-Tx requirements considering SRS transmission in SRS positioning validity area.

        - The requirements apply provided that UE has valid SRS configuration in the current camping cell.

      - RAN4 to update the UE behaviour for UE Rx-Tx requirements considering SRS transmission in SRS positioning validity area.

        - If cell reselection occurs, and UE reselects to a cell out of the positioning validity area or if UE performs autonomous TA adjustment at reselection, then UE shall restart the measurement.

    - Current RSRP for TA validation (related to RAN2 LS R2-2311568)

      - Reference signal for the current RSRP is the SSB for the currently camped cell.

    - Requirements for TA validation

      - Define TA validation requirements for SRS transmission for positioning in RRC_INACTIVE state for LPHAP with and without validity area configuration in TS 38.133.

      - Define TA validation requirements for SRS transmission for positioning in RRC_INACTIVE state for RedCap with and without validity area configuration in TS 38.133.

      - The TA validation requirements for SRS transmission can be based on the existing TA validation requirements defined for CG-SDT in clause 5.5.3 for LPHAP and clause 5.2B.3 for RedCap by adapting the SRS specific aspects e.g. using inactivePosSRS-RSRP-ChangeThreshold, no subsequent SRS transmission per period and SRS-PosRRC-InactiveValidityAreaConfig.

      - Note: For CR drafting, avoid redundancy of requirements for LPHAP and RedCap since they are the same and instead use reference.

  - PRS measurement in IDLE

    - PRS measurement requirements

      - Tavailable = LCM (TPRS,i, TDRX), and TDRX is defined as T in Rel-17 TS 38.304.

    - RRM measurement requirements

      - RRM measurement requirements (i.e. cell reselection requirements) do not apply in RRC_IDLE.

##### 2.3.1.2.4	Approved LSs

- LS-s out

  - Reply LS on guard period for SRS and PRS bandwidth aggregation for positioning

    - The LS is sent in R4-2321741.

    - The following candidate values can be used for the guard period values

      - {0us, 30us, 100us, 140us, 200us}

    - The above values apply to both FR1 and FR2. The guard period capability is defined per band.

    - Please note that the above values are provided based on the assumption that single Tx chain is used to support SRS aggregation for positioning. During the discussion on this LS reply, additional concerns were raised and may be discussed further by RAN4. It’s foreseen currently that the guard period values replied in this LS will not be impacted by the following discussions on the issues in R4-2321802.

  - Response to reply LS on SRS/PRS bandwidth aggregation for positioning measurement

    - The LS is sent in R4- 2321545.

    - The LS captures the agreed measurement report mapping for RSTD measurements, UE Rx-Tx, UL RTOA and gNB Rx-Tx measurements with k = {-3, -4, -5, -6}.

  - Reply LS on measurement definitions for positioning with bandwidth aggregation

    - The LS is sent to RAN1 in R4-2321599.

    - RAN4 to take “single Rx chain” assumption for defining accuracy requirements for positioning measurements based on PRS/SRS bandwidth aggregation.

    - RAN4 to define the following side conditions for the UE RSTD and Rx-Tx measurement period (core) and accuracy (performance) requirements.

      - For PRS resources on multiple PFLs linked for aggregation, the UE RSTD/Rx-Tx (core) and accuracy (performance) requirements apply provided that the channel over which a symbol on one PFL for PRS transmission is conveyed can be inferred from the channel over which the same symbol of another PFL or the aggregated PFL is conveyed.

      - Note: this does not imply the radio propagation conditions are the same for aggregated PFLs.

    - RAN4 to define the following side conditions for the gNB Rx-Tx measurement accuracy (performance) requirements.

      - For positioning SRS resources on multiple carriers linked for aggregation, the gNB Rx-Tx measurement accuracy (performance) requirements apply provided that the channel over which a symbol on one carrier for SRS transmission is conveyed can be inferred from the channel over which the same symbol of another carrier or the aggregated carrier is conveyed.

      - Note: this does not imply the radio propagation conditions are the same for aggregated carriers.

  - Reply LS on TA validation for LPHAP

    - The LS is sent in R4-2321464.

    - RAN4 discussed the options for the reference signal for the current RSRP for TA validation within SRS positioning validity area, and agreed to adopt option 1, i.e. Reference signal for the current RSRP is the SSB for the currently camped cell.

#### 2.4.2	Remaining Open issues

None.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

###### RAN1 #114bis

- R1-2310542	Session notes for 8.3 (Maintenance on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2309194	Higher layer parameters for Rel-18 Expanded and Improved NR Positioning	Rapporteur (Intel Corporation)

- R1-2310592	FLS on list of RRC parameters on Rel-18 WI on expanded and improved NR positioning; Rapporteur (Intel Corporation)

- R1-2308834	LS on SL positioning MAC agreements	RAN2, Huawei

- RAN2 requires RAN1 input on SL-PRS priority and SL-PRS details. Discussion on response LS to be handled in agenda item 8.3. To be moderated by Jinhuan (Huawei).

- R1-2308972	Discussion on LS on SL positioning MAC agreements	Spreadtrum Communications

- R1-2309038	Draft LS reply on SL positioning MAC agreements	vivo

- R1-2309193	Draft Reply LS on SL positioning MAC agreements	Intel Corporation

- R1-2309217	Draft reply LS on SL positioning MAC agreements	ZTE

- R1-2309346	Draft reply LS on SL positioning MAC agreements	Samsung

- R1-2309418	Discussions on RAN2 LS on SL positioning MAC agreements	xiaomi

- R1-2309476	Discussion on SL positioning MAC agreements	CATT

- R1-2309477	Draft reply LS on SL positioning MAC agreements	CATT

- R1-2309594	Discussion on the LS from RAN2 on Sidelink positioning MAC agreements	OPPO

- R1-2309595	Draft reply LS to RAN2 on Sidelink positioning MAC agreements	OPPO

- R1-2309657	Discussion on RAN2 LS on SL-PRS priority	CMCC

- R1-2309742	Discussion on SL positioning MAC agreements	Huawei, HiSilicon

- R1-2309743	Draft Reply LS on SL positioning MAC agreements	Huawei, HiSilicon

- R1-2310115	Reply to LS on SL positioning MAC agreements	Qualcomm Incorporated

- R1-2310193	Discussion on LS to RAN1 on SL positioning MAC agreements	Ericsson

- R1-2310194	[DRAFT] reply LS on SL positioning MAC agreements	Ericsson

- R1-2310274	Draft Reply LS on SL positioning MAC agreements	Nokia, Nokia Shanghai Bell

- R1-2310275	Discussion of RAN2 LS on SL positioning MAC agreements	Nokia, Nokia Shanghai Bell

- R1-2310400	FLS#1 on reply LS on SL positioning MAC agreement	Moderator (Huawei)

- R1-2310536	FLS#2 on reply LS on SL positioning MAC agreement	Moderator (Huawei)

- R1-2310401	Draft Reply LS on SL positioning MAC agreements	Moderator (Huawei)

- R1-2310402	Reply LS on SL positioning MAC agreements	RAN1, Huawei	LS out	Rel-18	FS_eLCS_Ph3/NR_pos_enh2	To: RAN2	cc: SA2

- R1-2308843	Remaining issues for design of SL positioning reference signal SL PRS	Nokia, Nokia Shanghai Bell

- R1-2308874	Maintenance of SL-PRS	Huawei, HiSilicon

- R1-2308983	Remaining issues on SL positioning reference signal	Spreadtrum Communications

- R1-2309071	Remaining issues on SL positioning reference signal	vivo

- R1-2309195	Remaining issues on SL Positioning Reference Signals	Intel Corporation

- R1-2309219	Maintenance on SL positioning reference signal	ZTE

- R1-2309245	Remaining issues on SL positioning reference signal	LG Electronics

- R1-2309287	Remaining issues on SL positioning reference signal	NEC

- R1-2309372	Maintenance on SL Positioning Reference Signal	Samsung

- R1-2309455	Remaining details on SL positioning reference signal	xiaomi

- R1-2309523	Maintenance on SL positioning reference signal	CATT, CICTCI

- R1-2309539	Maintenance on sidelink positioning reference signal	ASUSTeK

- R1-2309591	Remaining issues on SL positioning reference signal	OPPO

- R1-2309668	Maintenance on SL positioning reference signal	CMCC

- R1-2309771	Discussions on SL positioning reference signal	Ruijie Network Co. Ltd

- R1-2309780	Discussion on SL positioning reference signal design	TOYOTA InfoTechnology Center

- R1-2309795	Remaining issues on SL-PRS design and power control for SL-PRS	InterDigital, Inc.

- R1-2309830	On SL positioning reference signal	Apple

- R1-2309881	Remaining issues on SL positioning reference signal	Sharp

- R1-2309903	Remaining issues on SL Positioning Reference Signal Design	Sony

- R1-2309945	SL PRS Design Maintenance Aspects	Lenovo

- R1-2310089	Maintenance for SL-PRS design	MediaTek Korea Inc.

- R1-2310138	Maintenance for SL PRS Signal Design	Qualcomm Incorporated

- R1-2310195	Remaining issues on SL positioning reference signal design	Ericsson

- R1-2310333	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2310334	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2310335	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2308844	Remaining issues for measurements and reporting for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2308875	Maintenance of SL measurements	Huawei, HiSilicon

- R1-2308984	Remaining issues on measurements and reporting for SL positioning	Spreadtrum Communications

- R1-2309072	Remaining issues on measurements and reporting for SL positioning	vivo

- R1-2309196	Remaining issues on SL Positioning Measurements and Reporting	Intel Corporation

- R1-2309220	Maintenance on SL positioning measurements and reporting	ZTE

- R1-2309246	Remaining issues on measurements and reporting for SL positioning	LG Electronics

- R1-2309293	Discussion on SL positioning measurements and reporting	BUPT

- R1-2309373	Maintenance on Measurements and Reporting for SL Positioning	Samsung

- R1-2309456	Remaining details on measurements and reporting for SL positioning	xiaomi

- R1-2309524	Maintenance on measurements and reporting for SL positioning	CATT, CICTCI

- R1-2309592	Remaining issues on measurements and reporting for SL positioning	OPPO

- R1-2309669	Maintenance on measurements and reporting for SL positioning	CMCC

- R1-2309796	Remaining issues on measurement and reporting for SL positioning	InterDigital, Inc.

- R1-2309831	On Measurements and reporting for SL positioning	Apple

- R1-2309904	Remaining Issues on SL positioning methods and measurements	Sony

- R1-2309946	Measurement and Reporting Maintenance Discussion	Lenovo

- R1-2310139	Maintenance for SL Positioning Measurements	Qualcomm Incorporated

- R1-2310196	Remaining issues on measurements and reporting for SL positioning	Ericsson

- R1-2310342	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2310343	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2310344	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2308845	Remaining issues for resource allocation for SL positioning reference signal SL PRS	Nokia, Nokia Shanghai Bell

- R1-2308876	Maintenance of SL-PRS resource allocation	Huawei, HiSilicon

- R1-2308946	Discussion on resource allocation for SL PRS	FUTUREWEI

- R1-2308985	Remaining issues on resource allocation for SL positioning reference signal	Spreadtrum Communications

- R1-2309073	Remaining issues on resource allocation for SL positioning reference signal	vivo

- R1-2309197	Remaining issues on resource allocation for SL positioning	Intel Corporation

- R1-2309221	Maintenance on resource allocation for SL positioning reference signal	ZTE

- R1-2309247	Remaining issues on resource allocation for SL positioning reference signal	LG Electronics

- R1-2309288	Remaining issues on resource allocation for SL positioning reference signal	NEC

- R1-2309374	Maintenance on Resource Allocation for SL Positioning Reference Signal	Samsung

- R1-2309457	Remaining details on resource allocation for SL positioning reference signal	xiaomi

- R1-2309525	Maintenance on resource allocation for SL positioning reference signal	CATT, CICTCI

- R1-2309540	Remaining issues on Resource allocation for SL PRS	ASUSTeK

- R1-2309550	Remaining issues on resource allocation for SL PRS	China Telecom

- R1-2309593	Remaining issues on resource allocation for SL positioning reference signal	OPPO

- R1-2309670	Maintenance on resource allocation for SL positioning reference signal	CMCC

- R1-2309782	Discussion on SL positioning resource allocation	TOYOTA InfoTechnology Center

- R1-2309789	Remaining Issues on Resource Allocation for SL-PRS	Panasonic

- R1-2309797	Remaining issues of SL PRS resource allocation	InterDigital, Inc.

- R1-2309832	On Resource allocation for SL positioning reference signal	Apple

- R1-2309874	Remaining Issues on Resource Allocation for Sidelink Positioning	Continental Automotive

- R1-2309882	Remaining issues on resource allocation for SL positioning reference signal	Sharp

- R1-2309905	Remaining Issues on resource allocation for SL positioning	Sony

- R1-2309947	Remaining aspects for SL Positioning Resource Allocation	Lenovo

- R1-2310140	Maintenance for SL PRS Resource Allocation	Qualcomm Incorporated

- R1-2310197	Remaining issues on resource allocation for SL positioning reference signal	Ericsson

- R1-2310241	Discussions on resource allocation for sidelink positioning	ITL

- R1-2310396	Moderator Summary #0 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2310414	Moderator Summary #1 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2310483	Moderator Summary #2 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2310601	Moderator Summary #3 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2308877	Maintenance of CPP	Huawei, HiSilicon

- R1-2308955	Remaining issues on NR DL and UL carrier phase positioning	Nokia, Nokia Shanghai Bell

- R1-2308986	Remaining issues on NR DL and UL carrier phase positioning	Spreadtrum Communications

- R1-2309074	Remaining issues on carrier phase positioning	vivo

- R1-2309198	Remaining details on NR DL and UL Carrier Phase Positioning	Intel Corporation

- R1-2309222	Maintenance on carrier phase positioning	ZTE

- R1-2309326	Remaining issues on carrier phase positioning in NR	LG Electronics

- R1-2309375	Maintenance on NR DL and UL Carrier Phase Positioning	Samsung

- R1-2309458	Remaining issues on NR DL and UL carrier phase positioning	xiaomi

- R1-2309526	Maintenance on NR DL and UL carrier phase positioning	CATT

- R1-2309575	Remaining Issues of NR carrier phase positioning	OPPO

- R1-2309671	Maintenance on carrier phase positioning	CMCC

- R1-2309798	Remaining issues for positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2309833	On NR DL and UL carrier phase positioning	Apple

- R1-2309938	Discussions on NR DL and UL carrier phase positioning	Ruijie Network Co. Ltd

- R1-2309948	DL/UL CPP Maintenance Discussion	Lenovo

- R1-2310033	Remaining issues on NR DL and UL carrier phase positioning	NTT DOCOMO, INC.

- R1-2310090	Maintenance for carrier phase positioning	MediaTek Korea Inc.

- R1-2310141	Maintenance for NR Carrier Phase Positioning	Qualcomm Incorporated

- R1-2310198	Remaining issues on NR DL and UL carrier phase positioning	Ericsson

- R1-2310284	FL Summary #1 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2310285	FL Summary #2 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2310286	FL Summary #3 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2308878	Maintenance of LPHAP	Huawei, HiSilicon

- R1-2308956	Remaining issues on LPHAP	Nokia, Nokia Shanghai Bell

- R1-2309075	Remaining issues on low power high accuracy positioning	vivo

- R1-2309223	Maintenance on low power high accuracy positioning	ZTE

- R1-2309286	Remaining issues on Low Power High Accuracy Positioning	NEC

- R1-2309336	Discussion on Low Power High Accuracy Positioning	Quectel

- R1-2309376	Maintenance on Low Power High Accuracy Positioning	Samsung

- R1-2309527	Maintenance on low power high accuracy positioning	CATT

- R1-2309577	Remaining issue of low power high accuracy positioning	OPPO

- R1-2309672	Maintenance on low power high accuracy positioning	CMCC

- R1-2309799	Remaining issues on Low Power High Accuracy Positioning (LPHAP) techniques	InterDigital, Inc.

- R1-2309834	On Low Power High Accuracy Positioning	Apple

- R1-2309906	Remaining Issues on LPHAP	Sony

- R1-2310034	Remaining issues on low power high accuracy positioning	NTT DOCOMO, INC.

- R1-2310142	Maintanance on LPHAP Positioning	Qualcomm Incorporated

- R1-2310199	Remaining issues on Low Power High Accuracy Positioning	Ericsson

- R1-2310318	Summary #1 for low power high accuracy positioning	Moderator (CMCC)

- R1-2310319	Summary #2 for low power high accuracy positioning	Moderator (CMCC)

- R1-2308879	Maintenance of positioning with BW aggregation	Huawei, HiSilicon, China Telecom, China Unicom

- R1-2308957	Remaining issues on bandwidth aggregation for positioning measurements	Nokia, Nokia Shanghai Bell

- R1-2308987	Remaining issues on bandwidth aggregation for positioning measurements	Spreadtrum Communications

- R1-2309076	Remaining issues on bandwidth aggregation for positioning measurements	vivo

- R1-2309107	Discussions on Carrier Aggregation for NR Positioning	BUPT

- R1-2309199	Remaining issues on Bandwidth Aggregation for Positioning	Intel Corporation

- R1-2309224	Maintenance on BW aggregation for positioning	ZTE

- R1-2309327	Remaining issues on Bandwidth aggregation for positioning measurements	LG Electronics

- R1-2309377	Maintenance on Bandwidth Aggregation for Positioning Measurements	Samsung

- R1-2309459	Remaining issues on bandwidth aggregation for positioning measurement	xiaomi

- R1-2309528	Maintenance on bandwidth aggregation for positioning measurements	CATT

- R1-2309576	Remaining Issues of bandwidth aggregation for positioning measurement	OPPO

- R1-2309673	Maintenance on BW aggregation for positioning measurements	CMCC

- R1-2309800	Remaining issues on bandwidth aggregation for positioning measurements	InterDigital, Inc.

- R1-2309835	On Bandwidth aggregation for positioning measurements	Apple

- R1-2310035	Remaining issues on bandwidth aggregation for positioning measurements	NTT DOCOMO, INC.

- R1-2310143	Maintenance on Bandwidth aggregation for Positioning	Qualcomm Incorporated

- R1-2310200	Remaining issues on Bandwidth aggregation for positioning measurements	Ericsson

- R1-2310477	Draft LS on PRS bandwidth aggregation	Moderator (ZTE)

- R1-2310478	LS on PRS bandwidth aggregation	RAN1, ZTE	LS out	Rel-18	NR_pos_enh2-Core	To: RAN4	cc: RAN2, RAN3

- R1-2309227	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2309228	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2309229	Summary #3 for BW aggregation positioning	Moderator (ZTE)

- R1-2308880	Maintenance of RedCap positioning	Huawei, HiSilicon

- R1-2308943	On remaining open issues in RedCap UE positioning	FUTUREWEI

- R1-2308958	Remaining issues on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell

- R1-2308988	Remaining issues on positioning for RedCap UEs	Spreadtrum Communications

- R1-2309077	Remaining issues on positioning for RedCap UEs	vivo

- R1-2309200	Remaining issues on Positioning for RedCap UEs	Intel Corporation

- R1-2309225	Maintenance on Positioning for RedCap UEs	ZTE

- R1-2309289	Remaining issues of positioning for RedCap UEs	NEC

- R1-2309328	Remaining issues on positioning support for RedCap UEs	LG Electronics

- R1-2309378	Maintenance on Positioning for RedCap UEs	Samsung

- R1-2309529	Maintenance on positioning for RedCap UEs	CATT

- R1-2309578	Remaining issue of positioning for RedCap UEs	OPPO

- R1-2309674	Maintenance on RedCap UE positioning	CMCC

- R1-2309801	Remaining issues on positioning for RedCap UEs	InterDigital, Inc.

- R1-2309836	On Positioning for RedCap UEs	Apple

- R1-2309907	Remaining Issues on Positioning for RedCap UEs	Sony

- R1-2310036	Remaining issues on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2310091	Maintenance for positioning for RedCap UE	MediaTek Korea Inc.

- R1-2310144	Maintenance on Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2310201	Remaining issues on Positioning for RedCap UEs	Ericsson

- R1-2310429	Feature Lead summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2310430	Feature Lead summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2310431	Feature Lead summary #3 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2310382	Session Notes of AI 8.16.3	Ad-Hoc Chair (NTT DOCOMO, INC.)

- R1-2308848	On UE features for expanded and improved NR positioning	Nokia, Nokia Shanghai Bell

- R1-2308881	UE features for Rel-18 positioning	Huawei, HiSilicon

- R1-2309006	Discussion on UE features for expanded and improved NR positioning	Spreadtrum Communications

- R1-2309098	Discussion on Rel-18 positioning UE features	vivo

- R1-2309201	On UE features for expanded and improved NR positioning	Intel Corporation

- R1-2309226	Remaining issues on UE feature for Rel-18 NR positioning	ZTE

- R1-2309403	UE features for expanded and improved NR positioning	Samsung

- R1-2309446	Discussion on UE features for expanded and improved NR positioning	xiaomi

- R1-2309514	Further discussion on UE features for expanded and improved NR positioning	CATT

- R1-2309625	Discussion on UE features for expanded and improved NR positioning	OPPO

- R1-2309692	Discussion on UE features for expanded and improved NR positioning	CMCC

- R1-2309858	On UE features for expanded and improved NR positioning	Apple

- R1-2310057	Discussion on UE features for expanded and improved NR positioning	NTT DOCOMO, INC.

- R1-2310073	Summary of UE features for expanded and improved NR positioning	Moderator (AT&T)

- R1-2310170	UE features for NR Rel-18 Positioning	Qualcomm Incorporated

- R1-2310202	UE features for expanded and improved NR positioning	Ericsson

###### RAN1 #115

- R1-2312504	Session notes for 8.3 (Maintenance on expanded and improved NR positioning)	Ad-Hoc Chair (Huawei)

- R1-2311141	Higher layer parameters for Rel-18 Expanded and Improved NR Positioning	Rapporteur (Intel Corporation)

- R1-2312661	LS on Rel-18 higher-layers parameter list	Moderator (Ericsson)

- R1-2312697	Consolidated Rel-18 higher layers parameter list	Moderator (Ericsson)

- R1-2310785	LS on extended PRS and SRS periodicity	RAN2, Huawei

- R1-2312146	Discussion on PRS/SRS periodicity larger than 10.24s	Huawei, HiSilicon

- R1-2312182	Discussion on LS on extended PRS and SRS periodicity	Ericsson

- R1-2310786	Reply LS on the resource selection window for Scheme 2 in a dedicated resource pool for positioning	RAN2, Qualcomm

- R1-2310787	LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	RAN2, Nokia

- R1-2310982	Draft Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Nokia, Nokia Shanghai Bell

- R1-2311061	Draft reply LS on clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	vivo

- R1-2311132	DRAFT Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Intel Corporation

- R1-2311153	Discussion on LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Spreadtrum Communications

- R1-2311228	Discussion on request for clarifications on carrier phase positioning and bandwidth aggregation for positioning	OPPO

- R1-2311229	Discussion on request for clarifications on RedCap UE positioning	OPPO

- R1-2311285	Discussion on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	CATT

- R1-2311286	Draft reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	CATT

- R1-2311376	Draft reply LS for clarifications on RedCap positioning, carrier phase positioning and bandwidth aggregation for positioning	xiaomi

- R1-2311454	Draft reply LS on clarifications for RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	ZTE

- R1-2311455	Discussion on issues of CPP and bandwidth aggregation positioning for RAN2 LS R1-2310787	ZTE

- R1-2311471	Discussion on RAN2 LS for clarifications on positioning	CMCC

- R1-2311594	Discussion on LS reply for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	InterDigital, Inc.

- R1-2311604	Discussion on reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	NTT DOCOMO, INC.

- R1-2311808	Draft reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Samsung

- R1-2312130	Discussion on LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	LG Electronics

- R1-2312183	Discussion on LS on request for clarifications on RedCap	Ericsson

- R1-2312230	Discussion on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Huawei, HiSilicon

- R1-2312380	Moderator Summary #1 on Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Moderator (Nokia)

- R1-2312432	Moderator Summary #2 on Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Moderator (Nokia)

- R1-2312433	Draft Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning Nokia

- R1-2312434	Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning RAN1, Nokia	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: RAN3, RAN4

- R1-2310789	Reply LS on R1-2308644 for CPP	RAN2, CATT

- R1-2311062	Draft reply LS on CPP related issues	vivo

- R1-2311130	Draft Reply LS on clarification on Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R1-2311133	DRAFT Reply LS on RAN2 questions for CPP	Intel Corporation

- R1-2311154	Discussion on Reply LS on R1-2308644 for CPP	Spreadtrum Communications

- R1-2311287	Discussion on RAN2 LS on CPP	CATT

- R1-2311288	Draft reply LS on R2-2311565 for CPP	CATT

- R1-2311375	Draft reply LS for CPP	xiaomi

- R1-2311452	Draft reply LS for CPP	ZTE

- R1-2311453	Discussion on CPP issues for RAN2 reply LS R1-2310789	ZTE

- R1-2311605	Discussion on reply LS on RAN2 questions about RSCP/RSCPD	NTT DOCOMO, INC.

- R1-2311809	Draft reply LS on CPP	Samsung

- R1-2312131	Discussion on Reply LS on R1-2308644 for CPP	LG Electronics

- R1-2312147	Discussion on RAN2 LS for CPP	Huawei, HiSilicon

- R1-2312184	Discussion on Reply LS for CPP	Ericsson

- R1-2312213	Discussion on RSCP/RSCPD quality	Huawei, HiSilicon

- R1-2312392	Draft reply LS on CPP	CATT

- R1-2312393	Reply LS on CPP	RAN1, CATT	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2	cc: RAN4, RAN3, SA2

- R1-2312629	Draft LS on the request for specific SL PRS resource characteristic(s)/SL-PRS resource configuration	Qualcomm Incorporated

- R1-2312630	LS on the request for specific SL PRS resource characteristic(s)/SL-PRS resource configuration	RAN1, Qualcomm Incorporated	LS out	Rel-18	NR_pos_enh2-Core	To: RAN2, RAN3

- R1-2310790	LS on TA validation for LPHAP	RAN2, Huawei

- R1-2310796	Reply LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states	RAN4, CMCC

- R1-2310797	Reply LS to RAN1 on SRS and PRS bandwidth aggregation for positioning	RAN4, ZTE Corporation

- R1-2312145	Discussion on additional k values for BW aggregation	Huawei, HiSilicon

- R1-2312394	Draft Reply LS on SRS and PRS bandwidth aggregation for positioning	Moderator (ZTE)

- R1-2312395	Reply LS on SRS and PRS bandwidth aggregation for positioning	RAN1, ZTE LS out	Rel-18	NR_pos_enh2-Core	To: RAN4	cc: RAN2, RAN3

- R1-2310798	LS on SL positioning and carrier phase positioning measurements	RAN4, CATT

- R1-2311003	Reply LS on Priority Handling for SL Positioning	RAN2, Intel Corporation

- R1-2312216	Discussion on SL positioning MAC agreements	Huawei, HiSilicon

- R1-2310815	Remaining issues for design of SL positioning reference signal SL PRS	Nokia, Nokia Shanghai Bell

- R1-2310836	Maintenance of SL-PRS	Huawei, HiSilicon

- R1-2311094	Remaining issues on SL positioning reference signal	vivo

- R1-2311163	Remaining issues on SL positioning reference signal	Spreadtrum Communications

- R1-2311240	Remaining issues on SL positioning reference signal	OPPO

- R1-2311339	Maintenance issues on SL positioning reference signal	CATT, CICTCI

- R1-2311402	Remaining details on SL positioning reference signal	xiaomi

- R1-2311430	Remaining issues on SL positioning reference signal	NEC

- R1-2311456	Maintenance on SL positioning reference signal	ZTE

- R1-2311559	Maintenance on sidelink positioning reference signal	ASUSTeK

- R1-2311595	Remaining issues on SL-PRS design and power control for SL-PRS	InterDigital, Inc.

- R1-2311682	Remaining Issues On SL positioning reference signal	Apple

- R1-2311747	Remaining issues on SL positioning reference signal	Sharp

- R1-2311841	Maintenance on SL Positioning Reference Signal	Samsung

- R1-2311932	Remaining issues on SL positioning reference signal	Ruijie Network Co. Ltd

- R1-2312033	Reference Signal Design for SL Positioning	Qualcomm Incorporated

- R1-2312092	Maintenance for SL-PRS design	MediaTek Korea Inc.

- R1-2312123	Remaining issues on SL positioning reference signal	LG Electronics

- R1-2312185	Remaining issues on SL positioning reference signal design	Ericsson

- R1-2312295	FL summary #1 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2312296	FL summary #2 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2312297	FL summary #3 on SL positioning reference signal	Moderator (Intel Corporation)

- R1-2310816	Remaining issues for measurements and reporting for SL positioning	Nokia, Nokia Shanghai Bell

- R1-2310837	Maintenance of SL measurements	Huawei, HiSilicon

- R1-2311095	Remaining issues on measurements and reporting for SL positioning	vivo

- R1-2311142	Remaining issues on SL Positioning Measurements and Reporting	Intel Corporation

- R1-2311164	Remaining issues on measurements and reporting for SL positioning	Spreadtrum Communications

- R1-2311241	Remaining issues on measurements and reporting for SL positioning	OPPO

- R1-2311340	Maintenance issues on measurements and reporting for SL positioning	CATT, CICTCI

- R1-2311457	Maintenance on SL positioning measurements and reporting	ZTE

- R1-2311481	Maintenance on measurements and reporting for SL positioning	CMCC

- R1-2311596	Remaining issues on measurement and reporting for SL positioning	InterDigital, Inc.

- R1-2

- 311683	Remaining Issues On Measurements and reporting for SL positioning	Apple

- R1-2311842	Maintenance on Measurements and Reporting for SL Positioning	Samsung

- R1-2311949	SL Pos. Measurement and Reporting Maintenance	Lenovo

- R1-2312034	Measurements and Reporting for SL Positioning	Qualcomm Incorporated

- R1-2312124	Remaining issues on measurements and reporting for SL positioning	LG Electronics

- R1-2312186	Remaining issues on measurements and reporting for SL positioning	Ericsson

- R1-2312416	Summary #1 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2312417	Summary #2 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2312418	Summary #3 on Measurements and reporting for SL positioning	Moderator (vivo)

- R1-2310817	Remaining issues for resource allocation for SL positioning reference signal SL PRS	Nokia, Nokia Shanghai Bell

- R1-2310838	Maintenance of SL-PRS resource allocation	Huawei, HiSilicon

- R1-2311096	Remaining issues on resource allocation for SL positioning reference signal	vivo

- R1-2311143	Remaining issues on resource allocation for SL positioning	Intel Corporation

- R1-2312293	Remaining issues on resource allocation for SL positioning Intel Corporation

- Revision of R1-2311143

- R1-2311165	Remaining issues on resource allocation for SL positioning reference signal	Spreadtrum Communications

- R1-2311242	Remaining issues on resource allocation for SL positioning reference signal	OPPO

- R1-2311341	Maintenance issues on resource allocation for SL positioning reference signal	CATT, CICTCI

- R1-2311403	Remaining details on resource allocation for SL positioning reference signal	xiaomi

- R1-2311431	Remaining issues on resource allocation for SL positioning reference signal	NEC

- R1-2311458	Maintenance on resource allocation for SL positioning reference signal	ZTE

- R1-2311482	Maintenance on resource allocation for SL positioning reference signal	CMCC

- R1-2311544	Remaining issues on resource allocation for SL PRS	China Telecom

- R1-2311560	Maintenance on Resource allocation for SL PRS	ASUSTeK

- R1-2311597	Remaining issues on SL PRS resource allocation	InterDigital, Inc.

- R1-2311684	Remaining Issues On Resource allocation for SL positioning reference signal	Apple

- R1-2311748	Remaining issues on resource allocation for SL positioning reference signal	Sharp

- R1-2311843	Maintenance on Resource Allocation for SL Positioning Reference Signal	Samsung

- R1-2312035	Resource Allocation for SL-PRS	Qualcomm Incorporated

- R1-2312125	Remaining issues on resource allocation for SL positioning reference signal	LG Electronics

- R1-2312157	Remaining issues on resource allocation for SL positioning reference signal	CEWiT

- R1-2312187	Remaining issues on resource allocation for SL positioning reference signal	Ericsson

- R1-2312420	Moderator Summary #0 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2312472	Moderator Summary #1 on resource allocation for SL PRS	Moderator (Qualcomm)

- R1-2310839	Maintenance of CPP	Huawei, HiSilicon

- R1-2310978	Remaining issues on NR DL and UL carrier phase positioning	Nokia, Nokia Shanghai Bell

- R1-2311097	Remaining issues on carrier phase positioning	vivo

- R1-2311144	Maintenance for DL and UL Carrier Phase Positioning	Intel Corporation

- R1-2311166	Remaining issues on NR DL and UL carrier phase positioning	Spreadtrum Communications

- R1-2311224	Remaining Issues of NR carrier phase positioning	OPPO

- R1-2311342	Maintenance issues on NR DL and UL carrier phase positioning	CATT

- R1-2311404	Remaining issues on NR DL and UL carrier phase positioning	xiaomi

- R1-2311459	Maintenance on carrier phase positioning	ZTE

- R1-2311598	Remaining issues for positioning based on NR carrier phase measurement	InterDigital, Inc.

- R1-2311622	Remaining issues on NR DL and UL carrier phase positioning	NTT DOCOMO, INC.

- R1-2311685	Remaining Issues On NR DL and UL carrier phase positioning	Apple

- R1-2311844	Maintenance on NR DL and UL Carrier Phase Positioning	Samsung

- R1-2311911	Remaining issues on carrier phase positioning in NR	LG Electronics

- R1-2311950	CPP Maintenance Discussion	Lenovo

- R1-2312036	NR Carrier Phase Positioning	Qualcomm Incorporated

- R1-2312119	Remaining issues on NR DL and UL carrier phase positioning	Ruijie Network Co. Ltd

- R1-2312188	Remaining issues on NR DL and UL carrier phase positioning	Ericsson

- R1-2312269	FL Summary #1 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2312270	FL Summary #2 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2312271	FL Summary #3 for maintenance on NR DL and UL carrier phase positioning	Moderator (CATT)

- R1-2310840	Maintenance of LPHAP	Huawei, HiSilicon

- R1-2310979	Remaining issues on LPHAP	Nokia, Nokia Shanghai Bell (Late submission)

- R1-2311098	Remaining issues on low power high accuracy positioning	vivo

- R1-2311226	Remaining issues of low power high accuracy positioning	OPPO

- R1-2311343	Maintenance issues on low power high accuracy positioning	CATT

- R1-2311419	Remaining issues on low power high accuracy positioning	NEC

- R1-2311460	Maintenance on low power high accuracy positioning	ZTE

- R1-2311483	Maintenance on low power high accuracy positioning	CMCC

- R1-2311599	Remaining issues on Low Power High Accuracy Positioning (LPHAP)	InterDigital, Inc.

- R1-2311623	Remaining issues on low power high accuracy positioning	NTT DOCOMO, INC.

- R1-2311845	Maintenance on Low Power High Accuracy Positioning	Samsung

- R1-2312037	Discussion on LPHAP Positioning	Qualcomm Incorporated

- R1-2312105	Remaining Issues on Low Power High Accuracy Positioning	Quectel

- R1-2312189	Remaining issues on Low Power High Accuracy Positioning	Ericsson

- R1-2312302	Summary #1 for low power high accuracy positioning	Moderator (Huawei, CMCC)

- R1-2312303	Summary #2 for low power high accuracy positioning	Moderator (Huawei, CMCC)

- R1-2310841	Maintenance of positioning with BW aggregation	Huawei, HiSilicon, China Telecom, China Unicom

- R1-2310980	Remaining issues on bandwidth aggregation for positioning measurements	Nokia, Nokia Shanghai Bell (Late submission)

- R1-2311099	Remaining issues on bandwidth aggregation for positioning measurements	vivo

- R1-2311145	Maintenance for Bandwidth Aggregation for Positioning	Intel Corporation

- R1-2311167	Remaining issues on bandwidth aggregation for positioning measurements	Spreadtrum Communications

- R1-2311225	Remaining Issues of bandwidth aggregation for positioning measurement	OPPO

- R1-2311344	Maintenance issues on bandwidth aggregation for positioning measurements	CATT

- R1-2311405	Remaining issues on bandwidth aggregation for positioning measurement	xiaomi

- R1-2311461	Maintenance on BW aggregation for positioning	ZTE

- R1-2311464	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2311465	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2311484	Maintenance on BW aggregation for positioning measurements	CMCC

- R1-2311600	Remaining issues on bandwidth aggregation for positioning measurements	InterDigital, Inc.

- R1-2311624	Remaining issues on bandwidth aggregation for positioning measurements	NTT DOCOMO, INC.

- R1-2311686	Remaining Issues On Bandwidth aggregation for positioning measurements	Apple

- R1-2311846	Maintenance on Bandwidth Aggregation for Positioning Measurements	Samsung

- R1-2311912	Remaining issues on Bandwidth aggregation for positioning measurements	LG Electronics

- R1-2312038	Discussion on Bandwidth aggregation for Positioning	Qualcomm Incorporated

- R1-2312093	Maintenance for bandwidth aggregation for positioning	MediaTek Korea Inc.

- R1-2312190	Remaining issues on bandwidth aggregation for positioning measurements	Ericsson

- R1-2311464	Summary #1 for BW aggregation positioning	Moderator (ZTE)

- R1-2311465	Summary #2 for BW aggregation positioning	Moderator (ZTE)

- R1-2310823	On remaining open issues and maintenance for RedCap UE Positioning	FUTUREWEI

- R1-2310842	Maintenance of RedCap positioning	Huawei, HiSilicon

- R1-2310981	Remaining issues on Positioning for RedCap UEs	Nokia, Nokia Shanghai Bell (Late submission)

- R1-2310989	Remaining issues of positioning for RedCap UEs	New H3C Technologies Co., Ltd.

- R1-2311100	Remaining issues on positioning for RedCap UEs	vivo

- R1-2311146	Remaining details of Positioning for RedCap Ues	Intel Corporation

- R1-2311168	Remaining issues on positioning for RedCap UEs	Spreadtrum Communications

- R1-2311227	Remaining issues of positioning for RedCap UEs	OPPO

- R1-2311345	Maintenance issues on positioning for RedCap UEs	CATT

- R1-2311418	Remaining issues on positioning for RedCap UEs	NEC

- R1-2311462	Maintenance on Positioning for RedCap UEs	ZTE

- R1-2311485	Maintenance on RedCap UE positioning	CMCC

- R1-2311601	Remaining issues on positioning for RedCap UEs	InterDigital, Inc.

- R1-2311625	Remaining issues on positioning for RedCap UEs	NTT DOCOMO, INC.

- R1-2311687	Remaining Issues On Positioning for RedCap UEs	Apple

- R1-2311847	Maintenance on Positioning for RedCap UEs	Samsung

- R1-2311913	Remaining issues on positioning support for RedCap UEs	LG Electronics

- R1-2312039	Maintenance for Positioning for Reduced Capabilities UEs	Qualcomm Incorporated

- R1-2312094	Maintenance for RedCap UE for positioning	MediaTek Korea Inc.

- R1-2312191	Remaining issues on positioning for RedCap UEs	Ericsson

- R1-2312342	Feature Lead summary #1 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2312343	Feature Lead summary #2 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2312344	Feature Lead summary #3 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2312345	Feature Lead summary #4 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2312652	Feature Lead summary #5 for Positioning for RedCap UEs	Moderator (Ericsson)

- R1-2312609	Session Notes of AI 8.16.3	Ad-Hoc Chair (AT&T)

- R1-2310826	Sidelink positioning UE features	FUTUREWEI

- R1-2310843	UE features for Rel-18 positioning	Huawei, HiSilicon

- R1-2310891	On UE features for expanded and improved NR positioning	Nokia, Nokia Shanghai Bell

- R1-2311119	Discussion on Rel-18 positioning UE features	vivo

- R1-2311147	On UE features for expanded and improved NR positioning	Intel Corporation

- R1-2311185	Discussion on UE features for expanded and improved NR positioning	Spreadtrum Communications

- R1-2311277	Discussion on UE features for expanded and improved NR positioning	OPPO

- R1-2311330	Remaining issues on UE features for expanded and improved NR positioning	CATT

- R1-2311395	Discussion on UE features for expanded and improved NR positioning	xiaomi

- R1-2311463	UE features for Rel-18 NR positioning	ZTE

- R1-2311502	Discussion on UE features for expanded and improved NR positioning	CMCC

- R1-2311555	Discussion on UE features for Rel-18 NR positioning	China Telecom

- R1-2311644	Discussion on UE features for expanded and improved NR positioning	NTT DOCOMO, INC.

- R1-2311708	On UE features for expanded and improved NR positioning	Apple

- R1-2311869	UE features for expanded and improved NR positioning	Samsung

- R1-2312063	UE features for expanded and improved NR positioning	Qualcomm Incorporated

- R1-2312080	Summary of UE features for expanded and improved NR positioning	Moderator (AT&T)

- R1-2312192	UE features for expanded and improved NR positioning	EricssonR1-2312572	Updated RAN1 UE features list for Rel-18 NR after RAN1#115	Moderators (AT&T, NTT DOCOMO, INC.)

###### RAN2 #123bis

- R2-2309406	LS on LPP message and supplementary service event report over a user plane connection between UE and LMF (C1-236562; contact: Ericsson)	CT1	LS in	Rel-18	5G_eLCS_Ph3	To:SA2	Cc:SA3, RAN2, CT4

- R2-2309452	Reply LS on single measurement gap for DL PRS with Rx Hopping (R4-2314357; contact: Xiaomi)	RAN4	LS in	Rel-18	NR_pos_enh2-Core	To:RAN1	Cc:RAN2

- R2-2309477	Reply LS on Reply LS on security aspects for Ranging/Sidelink Positioning (S2-2310025; contact: Xiaomi)	SA2	LS in	Rel-18	Ranging_SL	To:SA2	Cc:RAN2

- R2-2309409	Reply LS on LPHAP (R1-2308349; contact: Huawei)	RAN1	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2	Cc:RAN3, RAN4

- R2-2309419	LS on Priority Handling for SL Positioning (R1-2308559; contact: Intel)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2

- R2-2309423	LS on the longer PRS/SRS periodicity for LPHAP (R1-2308571; contact: Huawei)	RAN1	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2, RAN3

- R2-2311386	LS on extended PRS and SRS periodicity	Huawei	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1	Cc:RAN3

- R2-2309453	LS on SL positioning and CPP measurements report mapping (R4-2314358; contact: CATT)	RAN4	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2, RAN3	Cc:RAN1

- R2-2309454	Reply LS on LPHAP (R4-2314360; contact: Huawei)	RAN4	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:RAN1, RAN3

- R2-2309427	Reply LS on PRU Procedures (R1-2308644; contact: CATT)	RAN1	LS in	Rel-18	NR_pos_enh2-Core, 5G_eLCS_Ph3	To:SA2, RAN2, RAN3	Cc:RAN4

- R2-2309428	LS on TRP ID for positioning with bandwidth aggregation (R1-2308646; contact: ZTE)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2

- R2-2309429	LS on RSRP based TA validation for LPHAP (R1-2308649; contact: Huawei)	RAN1	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2

- R2-2311388	Summary of [AT123bis][428][POS] LS to RAN1 and RAN4 on TA validation for LPHAP	Huawei	discussion	Rel-18

- R2-2311387	LS on TA validation for LPHAP	Huawei	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1,RAN4

- R2-2309637	Draft reply LS on LPHAP TA validation	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2	To:RAN1

- R2-2309430	LS on the resource selection window for Scheme 2 in a dedicated resource pool for positioning (R1-2308651; contact: Qualcomm)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:SA2

- R2-2311389	Reply LS on the resource selection window for Scheme 2 in a dedicated resource pool for positioning	Qualcomm Incorporated	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1,SA2

- R2-2309474	Response LS to RAN WG2 on reporting positioning measurements taken in RRC_IDLE (S2-2309926; contact: CATT)	SA2	LS in	Rel-18	NR_pos_enh2, 5G_eLCS_Ph3	To:RAN2	Cc:RAN1

- R2-2309597	Reply LS to SA2 on reporting positioning measurements taken in RRC_IDLE	CATT	LS out	Rel-18	NR_pos_enh2, 5G_eLCS_Ph3	To:SA2

- R2-2309465	LS on PRS/RRM measurement when eDRX cycle > 10.24s (R4-2314483; contact: Ericsson)	RAN4	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2

- R2-2311265	LS on PRS/RRM measurement when eDRX cycle > 10.24s	Ericsson	LS out	Rel-18	NR_pos_enh2	To:RAN4

- R2-2309596	Work Plan for Rel-18 WI on Expanded and Improved NR Positioning	CATT, Intel Corporation, Ericsson	Work Plan	Rel-18

- R2-2309598	[Draft]Reply LS on Reply LS on PRU Procedures	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3, RAN4, SA2

- R2-2311376	Report of [AT123bis][402][POS] PRUs (CATT)	CATT	discussion	Rel-18

- R2-2311375	Reply LS on R1-2308644 for CPP	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3, RAN4, SA2

- R2-2311565	Reply LS on R1-2308644 for CPP	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3, RAN4, SA2

- R2-2309599	Reply LS on TRP ID for positioning with bandwidth aggregation	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1

- R2-2309600	LPP running CR for LPHAP	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2309601	LPP running CR for Carrier Phase Positioning	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2309602	LPP Running CR for bandwidth aggregation	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2309603	LPP running CR for RAT-dependent integrity	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2309604	LPP Running CR for Redcap positioning	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2309632	Running MAC CR for LPHAP	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2309633	Running MAC CR for Sidelink Positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2309635	Running MAC CR for CA positioniing	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2309636	Running MAC CR for REDCAP positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2309667	Running 38300 CR for sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310860	Rapporteur CR for Sidelink Positioning RRC Changes	Ericsson	discussion	Rel-18

- R2-2310861	Rapporteur CR for CPP Positioning RRC Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2310862	Rapporteur CR for Redcap Positioning RRC Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2310863	Rapporteur CR for bandwidth aggregation	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2310911	Running Stage 2 CR for 'Expanded and improved NR positioning'	Qualcomm Incorporated	draftCR	Rel-18	38.305	17.6.0	B	NR_pos_enh2

- R2-2310980	Running CR for Positioning	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2311550	[AT123bis][403][POS] LPP CRs (CATT)	CATT	discussion	Rel-18

- R2-2311396	LPP running CR for RAT-dependent integrity	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2311397	LPP running CR for Carrier Phase Positioning	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2311398	LPP Running CR for bandwidth aggregation	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2311399	LPP running CR for LPHAP and Redcap positioning	CATT	draftCR	Rel-18	37.355	17.6.0	B	NR_pos_enh2

- R2-2311551	Running MAC CR for Sidelink Positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2311563	Running MAC CR for LPHAP	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2311564	Summary of [AT123bis][404][POS] Positioning MAC CRs (Huawei)	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2311553	[AT123][405][POS] Positioning RRC CRs (Ericsson)	Ericsson	discussion	Rel-18

- R2-2311552	Running CR for Positioning	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2311567	Summary of [AT123bis][406][POS] Positioning 38.305 CR (Qualcomm)	Qualcomm Incorporated	discussion	Rel-18	FS_NR_pos_enh2

- R2-2311554	Running Stage 2 CR for 'Expanded and improved NR positioning'	Qualcomm Incorporated	draftCR	Rel-18	38.305	17.6.0	B	NR_pos_enh2

- R2-2311555	Running 38300 CR for sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310218	Further considerations on SLPP specification	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310219	TS38.355 TP on SLPP session and session procedure	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310220	TS38.355 TP on ASN.1 part	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310221	TS38.355 TP on SLPP procedure	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310222	TS 38.355 v1.1.0	Intel Corporation	draft TS	Rel-18	38.355	1.1.0	NR_pos_enh2

- R2-2310444	Discussion on R18 positioning UE capabilities	Beijing Xiaomi Mobile Software	discussion	Rel-18

- R2-2311390	Summary of [AT123bis][426][POS] Rel-18 positioning capabilities (Xiaomi)	Beijing Xiaomi Mobile Software	discussion	Rel-18

- R2-2310864	Running RRC CR for Positioning	Ericsson	CR	Rel-18	38.331	17.6.0	4355	-	B	NR_pos_enh2	Withdrawn

- R2-2310216	Report of [Post123][401][POS] RAN2 impact from SL-PRS parameters (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2309634	Summary of [Post123][403][POS] Sidelink positioning MAC issues (Huawei)	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2311383	Summary of [AT123bis][428][POS] Discussion of SL positioning MAC issues (Huawei)	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2309605	SLPP and RRC Signaling Design for SL positioning	CATT	discussion	Rel-18

- R2-2310014	Discussion on sidelink positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2310194	SLPP signalling and procedures	MediaTek Inc.	discussion	Rel-18	NR_pos_enh2-Core

- R2-2310347	UE only SL positioning procedure	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2310691	Discussion of SLPP / LPP signalling procedures 	Nokia Netherlands	discussion	Rel-18

- R2-2310912	Further Considerations on SLPP Design	Qualcomm Incorporated	discussion

- R2-2311374	[AT123bis][401][POS] Progressing TS 38.355 (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2309668	Remaining issues on higher layer aspects for sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310217	Further considerations on sidelink positioning	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310430	Remaining issues on lower layer aspects for R18 sidelink positioning	LG Electronics Inc.	discussion	Rel-18

- R2-2309578	UE Positioning using Sidelink	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2309630	Discussion on higher layer aspects for sidelink positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2309631	Discussion on lower layer aspects for SL positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2309669	Discussion on transmission and measurement of SL-PRS	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2309741	Further discussion on SL positioning and ranging	CEWiT	discussion

- R2-2309759	Discussion on SL positioning	Xiaomi	discussion	Rel-18

- R2-2310044	Discussion on UE assistance information for SL-PRS	Samsung Electronics Co., Ltd	discussion	Rel-18	NR_pos_enh2

- R2-2310076	Open issues regarding SLPP session	Samsung Guangzhou Mobile R&D	discussion

- R2-2310195	SLPP information forwarding	MediaTek Inc.	discussion	Rel-18	NR_pos_enh2-Core

- R2-2310217	Further considerations on sidelink positioning	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310275	Considerations on Sidelink positioning	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2310379	Further discussion on sidelink positioning	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2310429	Remaining issues on higher layer aspects for R18 sidelink positioning	LG Electronics Inc.	discussion	Rel-18

- R2-2310436	Discussion on sidelink positioning	InterDigital, Inc.	discussion	Rel-18	NR_pos_enh2-Core

- R2-2310541	Discussion on lower-layer related sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310543	Discussion on sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310680	Discussion of resource allocation aspects	Nokia Netherlands	discussion	Rel-18

- R2-2310759	Considerations on multiplexing, congestion control and ARP	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310789	SL Positioning Discussion	Lenovo	discussion	Rel-18

- R2-2310833	Further discussion on sidelink positioning	ROBERT BOSCH GmbH	discussion	Rel-18	Late

- R2-2310848	Discussion of session management for SL positioning	Nokia Netherlands	discussion	Rel-18

- R2-2310856	Remaining issue for NW involved Sidelink positioning	Ericsson	discussion	Rel-18

- R2-2311032	On sidelink positioning discovery and capabilities exchange 	Philips International B.V.	discussion	NR_pos_enh2

- R2-2311035	On the stability of Anchor UE location	Philips International B.V.	discussion	NR_pos_enh2

- R2-2309924	Discussion on RAT-dependent  integrity	Lenovo	discussion	Rel-18

- R2-2310415	Discussion on RAT-dependent positioning integrity	Xiaomi	discussion.

- R2-2310380	Consideration on RAT-dependent positioning integrity	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2310823	Discussion on RAT dependent integrity	InterDigital Inc.	discussion	Rel-18

- R2-2310857	Support for UE-based integrity	Ericsson	discussion	Rel-18

- R2-2310914	Remaining Issues for Integrity of NR Positioning Technologies	Qualcomm Incorporated	discussion

- R2-2310996	Signalling about beam related information for positioning integrity	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2309606	Discussion on LPHAP	CATT	discussion	Rel-18

- R2-2310381	Discussion on the leftover issues of LPHAP enhancement	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2309579	Reliable LPHAP position with extended DRX cycle	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2309629	Discussion on LPHAP	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2309670	Remaining issues of LPHAP	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2309922	Discussion on alignment between (e)DRX and PRS	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2309923	Discussion on SRS configuration in RRC_INACTIVE	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2309925	Discussion on low power high accuracy positioning	Lenovo	discussion	Rel-18

- R2-2310223	Further considerations on LPHAP	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310276	Further considerations on LPHAP	CMCC	discussion	Rel-18	NR_pos_enh2

- R2-2310416	Discussion on LPHA positioning	Xiaomi	discussion

- R2-2310540	Discussion on LPHAP	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310760	Considerations on Low Power High Accuracy Positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310824	Discussion on LPHAP	InterDigital Inc.	discussion	Rel-18

- R2-2310858	Remaining issue on Low Power High Accuracy Positioning	Ericsson	discussion	Rel-18

- R2-2310915	Remaining issues for LPHAP	Qualcomm Incorporated	discussion

- R2-2310998	[Post123][402][POS] RAN2 impact of RAN1-led positioning objectives (Nokia)	Nokia, Nokia Shanghai Bell	report	Rel-18	NR_pos_enh2-Core

- R2-2311391	LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	Nokia	LS out	Rel-18	NR_pos_enh2-Core	To:RAN1

- R2-2309926	Discussion on RedCap positioning, carrier phase positioning and PRS/SRS bandwidth aggregation	Lenovo	discussion	Rel-18

- R2-2309607	Discussion on bandwidth aggregation for positioning	CATT	discussion	Rel-18

- R2-2309608	LPP and RRC impacts to enable Carrier Phase Positioning	CATT	discussion	Rel-18

- R2-2309671	RAN2-related issues about bandwidth aggregation	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2309893	Discussion on RAN1 led positioning topics	Huawei, HiSilicon	discussion

- R2-2310346	On PRS bandwidth aggregation	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2310417	Discussion on carrier phase positioning and bandwidth aggregation for positioning	Xiaomi	discussion

- R2-2310542	Discussion on BW aggregation and RedCap positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2310761	Discussion on Frequency hopping for Positioning for RedCap Ues	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2310825	Discussion on positioning for RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	InterDigital Inc.	discussion	Rel-18

- R2-2310859	Discussion based upon RAN1 agreements on CPP, RedCap, Bandwidth aggregation	Ericsson	discussion	Rel-18

- R2-2310916	Configuration Enhancements for DL-PRS Aggregation	Qualcomm Incorporated	discussion

###### RAN2 #124

- R2-2311707	LS on PRS bandwidth aggregation (R1-2310478; contact: ZTE)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN4	Cc:RAN2, RAN3

- R2-2311734	Reply LS on Authorization and Provisioning for Ranging/SL positioning service (R3-235933; contact: Xiaomi)	RAN3	LS in	Rel-18	Ranging_SL, NR_pos_enh2	To:SA2	Cc:RAN2, CT4

- R2-2311744	Reply LS to RAN1 on SRS and PRS bandwidth aggregation for positioning (R4-2317389; contact: ZTE)	RAN4	LS in	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN2, RAN3

- R2-2311745	LS on report mapping for positioning measurements with PRS_SRS bandwidth aggregation (R4-2317390; contact: Ericsson)	RAN4	LS in	Rel-18	NR_pos_enh2-Core	To:RAN2, RAN3	Cc:RAN1

- R2-2311746	LS on SL positioning and carrier phase positioning measurements (R4-2317391; contact: CATT)	RAN4	LS in	Rel-18	NR_pos_enh2	To:RAN1, RAN2, RAN3

- R2-2311704	Reply LS on SL positioning MAC agreements (R1-2310402; contact: Huawei)	RAN1	LS in	Rel-18	FS_eLCS_Ph3, NR_pos_enh2	To:RAN2	Cc:SA2

- R2-2312265	Draft reply LS on L1 priority	Huawei, HiSilicon	LS out	Rel-18	NR_pos_enh2	To:RAN1

- R2-2311765	Reply LS to Reply LS to SA2 on assistance information provided to UE (S2-2311896; contact: Xiaomi)	SA2	LS in	Rel-18	Ranging_SL	To:RAN2, CT1, CT4

- R2-2313597	Reply LS on security aspects for Ranging/Sidelink Positioning (S3-235078; contact: Xiaomi)	SA3	LSin	Rel-18	Ranging_SL	To:SA2, RAN2

- R2-2313794	(LS from [401])	Xiaomi	LS out	Rel-18	NR_pos_enh2	To:SA3

- R2-2313111	Open issues list on Rel-18 positioning WI	CATT,Intel Corporation, Ericsson, Huawei, Qualcomm Incorporated, xiaomi,	discussion	Rel-18	NR_pos_enh2

- R2-2311860	Introduction of sidelink positioning in 38300	vivo	CR	Rel-18	38.300	17.6.0	0722	-	B	FS_NR_pos_enh2	Revised

- R2-2313543	Introduction of sidelink positioning in 38300	vivo	CR	Rel-18	38.300	17.6.0	0722	1	B	FS_NR_pos_enh2	R2-2311860

- R2-2312787	Summary of [Post123bis][411][POS] Rel-18 positioning 38.305 CR (Qualcomm)	Qualcomm Incorporated	discussion

- R2-2312786	Introduction of 'Expanded and improved NR positioning'	Qualcomm Incorporated (Rapporteur)	CR	Rel-18	38.305	17.6.0	0150	-	B	NR_pos_enh2

- R2-2312259	Summary of email discussion [Post123bis][409][POS] Rel-18 positioning MAC CRs (Huawei)	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312258	Summary of discussion on proposed WF for R18 MAC spec drafting	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312260	Draft running MAC CR for CA positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2312261	Draft running MAC CR for carrier phase positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2312262	Draft running MAC CR for LPHAP	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2312263	Draft running MAC CR for REDCAP positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2312264	Draft running MAC CR for sidelink positioning	Huawei, HiSilicon	draftCR	Rel-18	38.321	17.6.0	NR_pos_enh2

- R2-2312257	Summary of open issue list for MAC issues for R18 positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312256	Introduction of R18 positioning to MAC spec	Huawei, HiSilicon	CR	Rel-18	38.321	17.6.0	1700	-	B	NR_pos_enh2

- R2-2313031	[Post123bis][410][POS] Rel-18 positioning RRC CR (Ericsson)	Ericsson	report	Rel-18

- R2-2312998	RRC Positioning RedCap Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2312999	RRC Positioning Sidelink Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2313000	RRC Positioning Bandwidth Aggregation Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2313446	Rapporteur CR for CPP Positioning RRC Changes	Ericsson	draftCR	Rel-18	38.331	17.6.0	B	NR_pos_enh2

- R2-2312941	Introduction of NR Positioning	Ericsson	CR	Rel-18	38.331	17.6.0	4454	-	B	NR_pos_enh2

- R2-2313112	Report of [Post123bis][408][POS] Rel-18 LPP running CRs (CATT)	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2313113	Introduction of RAT-dependent integrity	CATT	draftCR	Rel-18	37.355	17.6.0	NR_pos_enh2

- R2-2313114	Introduction of bandwidth aggregation	CATT	draftCR	Rel-18	37.355	17.6.0	NR_pos_enh2

- R2-2313115	Introduction of Carrier Phase Positioning	CATT	draftCR	Rel-18	37.355	17.6.0	NR_pos_enh2

- R2-2313116	Introduction of LPHAP and Redcap positioning	CATT	draftCR	Rel-18	37.355	17.6.0	NR_pos_enh2

- R2-2313117	Introduction of Expanded and improved NR positioning	CATT	CR	Rel-18	37.355	17.6.0	0481	-	B	NR_pos_enh2

- R2-2312267	Introduction of R18 positioning to RRC_IDLE mode procedure	Huawei, HiSilicon	CR	Rel-18	38.304	17.6.0	0358	-	B	NR_pos_enh2

- R2-2312268	Introduction of R18 positioning to MR-DC	Huawei, HiSilicon	CR	Rel-18	37.340	17.6.0	0371	-	B	NR_pos_enh2

- R2-2313812	Summary of [AT124][402][POS] Rel-18 SL positioning CRs to 38.304 and 37.340 (Huawei)	Huawei, HiSilicon	discussion	NR_pos_enh2

- R2-2312762	Open issue list for Rel-18 positioning capability	Xiaomi	discussion

- NR_pos_enh2

- R2-2312761	Report of [Post123bis][407][POS] Rel-18 positioning capabilities	Xiaomi	discussion

- R2-2312726	Running CR 38.306-SL positioning	Xiaomi	draftCR	Rel-18	38.306	17.6.0	B

- R2-2312727	TP for SLPP and RRC capability signalling for SL positioning	Xiaomi	discussion	Rel-18

- R2-2312752	Running CR 38.306 for R18 Uu positioning	Xiaomi	draftCR	Rel-18	38.306	17.6.0	NR_pos_enh2

- R2-2312755	TP for LPP capability signalling for Bandwidth Aggregation	Xiaomi	discussion

- R2-2312756	TP for LPP capability signalling for CPP	Xiaomi	discussion

- R2-2312757	TP for LPP capability signalling for LPHAP	Xiaomi	discussion

- R2-2312758	TP for LPP capability signalling for RAT-dependent positioning integrity	Xiaomi	discussion

- R2-2312759	TP for LPP capability signalling for RedCap	Xiaomi	discussion

- R2-2312760	TP for RRC capability signalling for Uu positioning	Xiaomi	discussion

- R2-2312020	Report of [Post123bis][412][POS] TS 38.355 (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312021	TS 38.355 v1.2.0	Intel Corporation	draft TS	Rel-18	38.355	1.2.0	NR_pos_enh2

- R2-2312022	Further Considerations on SLPP related open issues	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312023	Draft TS 38.355 v1.3.0	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312028	Capture SLPP related RAN1 parameters	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2313795	[AT124][403][POS] Progress TS 38.355 (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2313118	Draft LS to SA2 on introduction of RAT-Dependent integrity	CATT	LS out	Rel-18	NR_pos_enh2	To:SA2

- R2-2313796	LS on introduction of RAT-Dependent integrity	CATT	LS out	Rel-18	NR_pos_enh2	To:SA2	Cc:CT4, RAN1

- R2-2313895       Reply LS on CPP (R1-2312393; contact: CATT)	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:RAN4, RAN3, SA2

- R2-2313896       Reply LS on SRS and PRS bandwidth aggregation for positioning (R1-2312395; contact: ZTE) 	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN4	Cc:RAN2, RAN3

- R2-2313897       Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning (R1- 2312434; contact: Nokia) 	RAN1	LS in	Rel-18	NR_pos_enh2	To:RAN2	Cc:RAN3, RAN4

- R2-2312019	Report of [Post123bis][404][POS] SLPP forwarding (Intel)	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2311863	Report of [Post123bis][405][POS] Sidelink positioning discovery metafield (vivo)	vivo	report	Rel-18	FS_NR_pos_enh2

- R2-2313792	Report of [AT124][405][POS] Format of SL positioning discovery metafield (vivo)	vivo	discussion	Rel-18	NR_pos_enh2

- R2-2313599	Offline discussion on the MAC layer for Sidelink positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312255	Remaining issue for the lower layer for sidelink positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312441	Discussion on remaining issues for lower-layer related sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2311861	Remaining issues on higher layer aspects for sidelink positioning	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2311862	Discussion on remaining issues of SL-PRS transmission	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2311929	UE Positioning using Sidelink	Fraunhofer IIS, Fraunhofer HHI	discussion

- R2-2312024	MAC related open issues on SL positioning	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312127	Further discussion on SLPP and SL positioning capabilities	Lenovo	discussion	Rel-18	NR_pos_enh2

- R2-2312254	Discussion on higher layer aspects for sidelink positioning	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312266	Control plane open issue for R18 SL positioning	Huawei, HiSilicon, Ericsson	discussion	Rel-18	NR_pos_enh2

- R2-2312310	SL Positioning Capabilities	Apple	discussion	Rel-18	NR_pos_enh2

- R2-2312311	[DRAFT] Reply LS on Sidelink positioning procedure	Apple	LS out	Rel-18	NR_pos_enh2	To:SA2, CT1	Cc:RAN1, SA3

- R2-2312370	Remaining issues on R18 sidelink positioning	LG Electronics Inc.	discussion	Rel-18

- R2-2312442	Discussion on remaining issues for higher-layer related sidelink positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312554	Further discussion on sidelink positioning SLPP left issue	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2313572	Further discussion on sidelink positioning SLPP left issue	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2312555	Discussion on sidelink positioning leftover MAC issue	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2312566	Discussion on remaining issues for SL positioning	Spreadtrum Communications	discussion	Rel-18

- R2-2312724	Discussion on SL positioning open issues	Xiaomi	discussion	Rel-18

- R2-2312807	Remaining issues on SL Positioning	Lenovo	discussion	Rel-18

- R2-2312836	Considerations on multiplexing, congestion control and ARP	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2312934	Discussion on sidelink positioning	InterDigital, Inc.	discussion	Rel-18	NR_pos_enh2

- R2-2312937	Remaining issue for NW involved Sidelink positioning	Ericsson	discussion	Rel-18

- R2-2313059	Handling of SequenceID in SLPP	Philips International B.V.	discussion	NR_pos_enh2

- R2-2313270	Discussion on MAC open issues	Samsung	discussion	NR_pos_enh2-Core

- R2-2313329	Further Considerations on SLPP Design 	Qualcomm Incorporated	discussion

- R2-2313340	Discussion on the selected remaining issues on SLPP design 	Samsung R&D Institute UK	discussion

- R2-2313356	Further discussion on SL positioning and ranging	CEWiT	discussion

- R2-2313484	Discussion of MAC and resource allocation aspects	Nokia Netherlands	discussion	Rel-18

- R2-2313503	Discussion of SLPP signalling procedures 	Nokia Netherlands	discussion	Rel-18

- R2-2313539	Providing Anchor Location Uncertainty	Philips International B.V.	discussion	NR_pos_enh2

- R2-2313480	Discussion of SLPP forwarding aspects	Nokia Netherlands	discussion	Rel-18

- R2-2313119	Remaining Issues for RAT-dependent integrity	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2312938	Open issues for RAT-dependent integrity	Ericsson	discussion	Rel-18

- R2-2313249	Remaining issues on LPHAP	Samsung	discussion	Rel-18	NR_pos_enh2

- R2-2313319	LPHAP issue of area-specific SRS configuration release	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2313806	Report for [AT124][414][POS] Release of SRS configuration when TAT is not running (Nokia)	Nokia	discussion	Rel-18	NR_pos_enh2

- R2-2311864	Discussion on remaining issues of LPHAP	vivo	discussion	Rel-18	FS_NR_pos_enh2

- R2-2312025	Further considerations on LPHAP	Intel Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312440	Discussion on remaining issues for LPHAP	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2311930	Reliable LPHAP position with extended DRX cycle	Fraunhofer IIS, Fraunhofer HHI	discussion	R2-2309579

- R2-2312253	Discussion on LPHAP	Huawei, HiSilicon	discussion	Rel-18	NR_pos_enh2

- R2-2312401	Discussion on LPHAP	InterDigital Inc.	discussion	Rel-18

- R2-2312465	Discussion on low power high accuracy positioning	Lenovo	discussion	Rel-18

- R2-2312556	Discussion on the leftover issues of LPHAP enhancement	OPPO	discussion	Rel-18	NR_pos_enh2

- R2-2312753	Discussion on LPHA positioning	Xiaomi	discussion

- R2-2312803	Remaining issues for LPHAP	Qualcomm Incorporated	discussion

- R2-2312837	Remaining considerations on Low Power High Accuracy Positioning	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2312939	Remaining issue on Low Power High Accuracy Positioning	Ericsson	discussion	Rel-18

- R2-2313120	Discussion on leftover issues of LPHAP	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2313123	Discussion on leftover issues of  Carrier Phase Positioning	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2312804	Remaining Issues for DL-PRS Aggregation	Qualcomm Incorporated	discussion

- R2-2312838	Discussion on Frequency hopping for Positioning for RedCap Ues	Sony	discussion	Rel-18	FS_NR_pos_enh2

- R2-2312082	Discussion on RAN1 led positioning topics	Huawei, HiSilicon	discussion

- R2-2312402	Discussion on positioning for NR Carrier Phase positioning	InterDigital Inc.	discussion	Rel-18

- R2-2312403	Discussion on positioning for RedCap UE positionin	InterDigital Inc.	discussion	Rel-18

- R2-2312443	Discussion on remaining issues for BW aggregation and RedCap positioning	ZTE Corporation	discussion	Rel-18	NR_pos_enh2

- R2-2312466	Discussion on RedCap positioning, carrier phase positioning and PRS/SRS bandwidth aggregation	Lenovo	discussion	Rel-18

- R2-2312754	Discussion on carrier phase positioning and bandwidth aggregation for positioning	Xiaomi	discussion

- R2-2312805	Remaining Issues on PRU Operation	Qualcomm Incorporated	discussion

- R2-2312940	Discussion based upon RAN1 agreements on CPP, RedCap, Bandwidth aggregation	Ericsson	discussion	Rel-18

- R2-2313121	Draft LS to RAN1 on positioning issues needing further input	CATT	LS out	Rel-18	NR_pos_enh2	To:RAN1	Cc:RAN3, RAN4

- R2-2313122	Discussion on leftover issues of  bandwidth aggregation	CATT	discussion	Rel-18	NR_pos_enh2

- R2-2313223	Capturing carrier phase positioning in TS 38.305	Nokia, Nokia Shanghai Bell	discussion	Rel-18	NR_pos_enh2-Core

- R2-2313250	Remaining issues on BW aggregation	Samsung	discussion	Rel-18	NR_pos_enh2

###### RAN3 #121bis

- R3-235006	Reply LS on LPHAP	RAN1(Huawei)

- R3-235007	LS on the longer PRS/SRS periodicity for LPHAP RAN1(Huawei)

- R3-235009	Reply LS on PRU Procedures RAN1(CATT)

- R3-235017	LS on SL positioning and CPP measurements report mapping RAN4(CATT)

- R3-235018	Reply LS on LPHAP	RAN4(Huawei)

- R3-235044	(BL CR to 38.413) Support of NR Positioning Enhancements	ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson

- R3-235046	Support of NR Positioning Enhancements	Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson

- R3-235098	Support of NR Positioning Enhancements	Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell

- R3-235122	(BL CR to 38.455) Support of NR Positioning Enhancements	CATT

- R3-235217	(TP to BL CR for TS 38.455, 38.305) on support of LPHAP	CATT

- R3-235218	(TP to BL CR for TS 38.455) On the details of Carrier Phase Positioning	CATT

- R3-235434	[Draft LS out] Discussion on SL positioning authorization	ZTE, CATT, CMCC

- R3-235477	Further discussion on sidelink positioning and others	Samsung

- R3-235478	Further discussion on LPHAP	Samsung

- R3-235500	(TP BL  38.xxx) Discussion on LPHAP	Huawei

- R3-235501	(TP BL  38.xxx) Discussion on CPP and Bandwdith Aggregation	Huawei

- R3-235546	Further details of SRS resource coordination within a validity area	Nokia, Nokia Shanghai Bell

- R3-235548	(TP for TS 38.455 BL CR) Resolution of open issues for UL CPP	Nokia, Nokia Shanghai Bell

- R3-235557	Enhancements for LPHAP	Qualcomm Incorporated

- R3-235584	Way forward on LPHAP	Ericsson

- R3-235585	Discussion on CPP aspects and other topics	Ericsson

- R3-235626	[TP for 38.455 & 38.473 BLCR] Discussion on other positioning impacts	ZTE

- R3-235627	(TP to 38.455&38.473) Discussion on LPHAP impacts	ZTE

- R3-235635	(TP to BL CRs for TS 38.413 and TS 38.423) Discussion on Sidelink Positioning Xiaomi, Ericsson, Huawei

- R3-235636	draft LS on Authorization Information for Ranging and SL positioning service Xiaomi, Ericsson, Huawei

- R3-235637	(TP to BL CR for TS 38.455) support of LPHAP	Xiaomi

- R3-235638	(TP to BL CR for TS 38.455) Discussion on CPP and SRS aggregation Xiaomi

- R3-235788 (BL CR to 38.413) Support of NR Positioning Enhancements (ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson)

- R3-235789 (BL CR to 38.413) Support of NR Positioning Enhancements (Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson)

- R3-235790 (BL CR to 38.413) Support of NR Positioning Enhancements (Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell)

- R3-235792 (TP for BL CR TS 38.413) clarification on Ranging and Sidelink Positioning Service Information （Xiaomi, Ericsson, Huawei, ZTE, Samsung, CATT）

- R3-235933 Reply LS on Authorization and Provisioning for Ranging/SL positioning service （Xiaomi）

- R3-235793 (TP for BL CR TS 38.423) Clarification on Ranging and Sidelink Positioning Service Information

- R3-235794 (TP for BL CR TS 38.473) Clarification on Ranging and Sidelink Positioning Service Information

- R3-235811 (TP to BL CR for TS 38.455) Support of cross-cell SRS configuration （Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Samsung, Xiaomi）

- R3-235812 (TP to BL CR for TS 38.305) Support of cross-cell SRS configuration （CATT, Huawei, Ericsson, Nokia, Nokia Shanghai Bell, Xiaomi, ZTE Samsung）

- R3-235813 (TP to BL CR for TS 38.455) Update of CPP parameters （Nokia, Nokia Shanghai Bell, CATT, Ericsson, Huawei, Samsung, Xiaomi, ZTE）

- R3-235814 (TP to BL CR for TS 38.473) Support of LPHAP configuration over F1 （Ericsson, Huawei, CATT, Xiaomi, ZTE）

- R3-235815 (TP to BL CR for TS 38.413) Support of cross-cell SRS configuration Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Samsung, Xiaomi）

- R3-235816 (TP to BL CR for TS 38.470) Support of cross-cell SRS configuration（Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Samsung, Xiaomi）

- R3-235830 SoD for remaining issues of Positioning （moderator-CATT）

- R3-235934 (TP to BL CR for TS 38.470) Support of cross-cell SRS configuration （Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Samsung, Xiaomi）

- R3-235829 (TP to BL CR for TS 38.473) Update of CPP parameters

###### RAN3 #122

- R3-237082	(BL CR to TS 38.305) Support of NR Positioning Enhancements	Nokia, Nokia Shanghai Bell, CATT, Huawei, Ericsson, Xiaomi, ZTE, Samsung

- R3-237083	(BL CR to 38.413) Support of NR Positioning Enhancements	ZTE, CATT, Huawei, Nokia, Nokia Shanghai Bell, Ericsson

- R3-237084	(BL CR to 38.423) Support of NR Positioning Enhancements	Huawei, CATT, ZTE, Nokia, Nokia Shanghai Bell, Ericsson

- R3-237085	(BL CR to 38.455) Support of NR Positioning Enhancements	CATT, Huawei, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi, Samsung

- R3-237086	(BL CR to TS 38.470) Support of NR Positioning Enhancements	Samsung, Huawei, CATT, Ericsson, Nokia, Nokia Shanghai Bell, ZTE, Xiaomi

- R3-237087	(BL CR to TS 38.473) Support of NR Positioning Enhancements	Ericsson, CATT, Huawei, ZTE, Nokia, Nokia Shanghai Bell

- R3-237136	LS on PRS bandwidth aggregation	RAN1(ZTE)

- R3-237141	LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning	RAN2(Nokia)

- R3-237144	Reply LS on R1-2308644 for CPP	RAN2(CATT)

- R3-237148	Reply LS to RAN1 on SRS and PRS bandwidth aggregation for positioning	RAN4(ZTE)

- R3-237149	LS on report mapping for positioning measurements with PRS_SRS bandwidth aggregation	RAN4(Ericsson)

- R3-237150	LS on SL positioning and carrier phase positioning measurements	RAN4(CATT)

- R3-237302	Work Plan for Rel-18 WI on Expanded and Improved NR Positioning	CATT

- R3-237303	(TP for BL CR to TS 38.455, 38.423, 38.305) on support of LPHAP	CATT

- R3-237304	(TP for BL CR to TS 38.455) More details on support of BW aggregation	CATT

- R3-237366	(TP BL 38.xxx) Remaining Issues on LPHAP	Huawei

- R3-237367	(TP BL 38.xxx) Discussion on CPP, Bandwidth Aggregation and Redcap Postioning	Huawei

- R3-237387	(TP to TS 38.413) Clarification on Ranging and Sidelink Positioning Service Information	Xiaomi, Ericsson, Samsung

- R3-237388	(draft LS to RAN2) Support of SL positioning	Xiaomi

- R3-237389	(TP for TS 38.455) Support of LPHAP	Xiaomi

- R3-237399	(TP for TS 38.455 BL CR) Further details for LPHAP 	Nokia, Nokia Shanghai Bell

- R3-237400	(TP for TS 38.455 BL CR) Resolution of open issues for accuracy enhancements	Nokia, Nokia Shanghai Bell

- R3-237536	(TP to TS 38.423) Clarification on Ranging and Sidelink Positioning Service Information	Ericsson, Xiaomi, Samsung

- R3-237537	Discussion on SL positioning in network coverage mode and NRPPa impacts + LS to RAN2	Ericsson

- R3-237538	Discussion on SRS BW aggregation and RedCap positioning	Ericsson

- R3-237639	(TP to TS 38.473) Clarification on Ranging and Sidelink Positioning Service Information	Samsung, Xiaomi, Ericsson

- R3-237640	Remaining issues on positioning others	Samsung

- R3-237696	Further discussion on LPHAP impacts	ZTE

- R3-237698	(TP for 38.455 & 38.473 BLCR) Discussion on PRS&SRS Band Aggregation	ZTE

- R3-237823 SoD on Positioning R18 (CATT)	Discussion Rev in R3-237916

- R3-237830 Reply LS on CPP (RAN1(CATT))

- R3-237831Reply LS on SRS and PRS bandwidth aggregation for positioning (RAN1(ZTE))

- R3-237832 Reply LS on request for clarifications on RedCap positioning, carrier phase positioning, and bandwidth aggregation for positioning (RAN1(Nok))

- R3-237916 SoD on Positioning R18 (CATT)	Discussion

- R3-237917(TP for BL CR to TS 38.305) on support of LPHAP

- R3-237918(TP for BL CR to TS 38.455) on support of LPHAP

- R3-237919(TP for BL CR to TS 38.473) on support of LPHAP

- R3-237920 (TP for BL CR to TS 38.455) on support of BW aggregation and CPP

- R3-237921 (TP for BL CR to TS 38.473) on support of BW aggregation and CPP

###### RAN4 #108bis

- R4-2315090	Discussion on RRM core requirement for SL positioning enhancement	LG Electronics Inc.

- R4-2315091	Discussion on RRM core requirement for PRS/SRS bandwidth aggregation positioning	LG Electronics Inc.

- R4-2315092	Discussion on RRM core requirement for carrier phase positioning	LG Electronics Inc.

- R4-2315100	Discussion on RRM requirements of RedCap UE positioning	CATT

- R4-2315101	Simulation results for RedCap UE PRS measurements with FH	CATT

- R4-2315102	Discussion on RRM requirements of PRS SRS bandwidth aggregation	CATT

- R4-2315133	Discussion on RRM requirements of sidelink positioning	CATT

- R4-2315134	Discussion on RRM requirements of LPHAP	CATT

- R4-2315135	Discussion on RRM requirements of carrier phase positioning	CATT

- R4-2315286	Discussion on Positioning for RedCap UEs	MediaTek inc.

- R4-2315332	Discussion on sidelink positioning	CMCC

- R4-2315333	Discussion on LPHA positioning	CMCC

- R4-2315334	Discussion on Redcap positioning	CMCC

- R4-2315335	Discussion on PRS/SRS bandwidth aggregation	CMCC

- R4-2315397	Discussion on Sidelink Positioning	Xiaomi

- R4-2315398	Discussion on Positioning for RedCap UEs	Xiaomi

- R4-2315399	Discussion on Bandwidth Aggregation for Positioning	Xiaomi

- R4-2315400	Discussion on Carrier Phase Positioning	Xiaomi

- R4-2315719	On the guard period for SRS BW aggregation for positioning	Qualcomm Incorporated

- R4-2315720	On requirements for SL positioning	Qualcomm Incorporated

- R4-2315721	Simulation results for Sidelink positioning	Qualcomm Incorporated

- R4-2315722	On requirements for LPHAP	Qualcomm Incorporated

- R4-2315723	On requirements for RedCap positioning	Qualcomm Incorporated

- R4-2315724	On requirements for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2315725	On requirements for carrier phase positioning	Qualcomm Incorporated

- R4-2315729	Discussion on RRM requirements for sidelink positioning	vivo

- R4-2315730	Updated Link-level simulation results for SL-PRS measurement	vivo

- R4-2315755	RRM aspects in the study on LPHAP use case	ZTE Corporation

- R4-2315759	LS on SRS and PRS bandwidth aggregation for positioning	ZTE Corporation

- R4-2315762	Simulation results for Redcap positioning with FH	ZTE Corporation

- R4-2315795	Discussion on RedCap UE positioning	Intel Corporation

- R4-2315898	On SL positioning	Ericsson

- R4-2316047	reply LS measurement definitions for positioning with bandwidth aggregation	Huawei, HiSilicon

- R4-2316048	Discussion on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2316049	Discussion on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2316050	Discussion on RedCap positioning	Huawei, HiSilicon

- R4-2316051	Simulation results for PRS measurement with FH	Huawei, HiSilicon

- R4-2316052	Discussion on PRS/SRS Bandwidth Aggregation	Huawei, HiSilicon

- R4-2316053	Discussion on RRM requirements for CPP	Huawei, HiSilicon

- R4-2316171	Discussion on SL positioning	OPPO

- R4-2316172	Discussion on LPHAP use case	OPPO

- R4-2316173	Discussion on RedCap positioning	OPPO

- R4-2316174	Discussion on PRS/SRS bandwidth aggregation	OPPO

- R4-2316175	Discussion on carrier phase positioning	OPPO

- R4-2316283	Response to LS on SRS and PRS bandwidth aggregation for positioning on guard	Ericsson

- R4-2316457	Response to RAN1 LS on measurement definitions for positioning with bandwidth aggregation	Ericsson

- R4-2316458	On issues related to LPHAP	Ericsson

- R4-2316459	On issuues related to RedCap positioning	Ericsson

- R4-2316460	Simulation results for RedCap positioning with FH	Ericsson

- R4-2316461	Summary of simulation results for RedCap positioning with FH	Ericsson

- R4-2316462	On requirements for bandwidth aggregation for positioning measurements	Ericsson

- R4-2316463	On carrier phase positioning requirements	Ericsson

- R4-2316721	RRM Core Requirements for SL positioning	Nokia, Nokia Shanghai Bell

- R4-2316722	RRM Core Requirements for LPHAP	Nokia, Nokia Shanghai Bell

- R4-2316723	RRM Core Requirements for RedCap Positioning	Nokia, Nokia Shanghai Bell

- R4-2316724	Initial Simulation Results for RedCap Positioning with Frequency Hopping	Nokia, Nokia Shanghai Bell

- R4-2316751	General aspects for RRM core requirements	Nokia, Nokia Shanghai Bell

- R4-2316752	Draft CR 38.133 Transmission and reception configurations for PRS/SRS BW aggregation	Nokia, Nokia Shanghai Bell

- R4-2316753	RRM requirements for PRS/SRS Bandwidth Aggregation in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2316754	RRM requirements for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2316755	Simulation results for DL RSCPD	Nokia, Nokia Shanghai Bell

- R4-2316786	Work Split on RRM Core Requirements for Positioning Enhancement	Ericsson

- R4-2316787	Draft Big CR Skeleton for RRM Core Requirements for Positioning Enhancement	Ericsson

- R4-2316796	Carrier Frequency Offset Correction for CPP	Lenovo

- R4-2317207	Topic summary for [108-bis][215] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2317208	Topic summary for [108-bis][216] NR_pos_enh2_part2	Moderator (CATT)

- R4-2317209	Topic summary for [108-bis][217] NR_pos_enh2_part3	Moderator (Huawei)

- R4-2317259	Topic summary for [108-bis][136] NR_pos_enh2_UERF	Moderator (CATT)

- R4-2317279	Ad-hoc minutes for NR_pos_enh2 WI	Ericsson

- R4-2317377	Ad-hoc minutes #2 for NR_pos_enh2 WI	Ericsson

- R4-2317378	WF on R18 NR positioning – LPHAP	Huawei, HiSilicon

- R4-2317379	Reply LS on determination of UL timing to transmit SRS for positioning by UEs in RRC_INACTIVE states	CMCC

- R4-2317380	WF on R18 NR positioning - SL positioning and Carrier Phase Positioning	CATT

- R4-2317381	Updated simulation assumptions for sidelink positioning	CATT

- R4-2317382	Summary of the simulation results for sidelink positioning measurement	CATT

- R4-2317386	WF on [215] NR_pos_enh2_part1	Ericsson

- R4-2317388	Work Split on RRM Core Requirements for Positioning Enhancement	Ericsson

- R4-2317389	Reply LS to RAN1 LS in R1-2306216/R4-2311031 (SRS and PRS bandwidth aggregation for positioning)	ZTE Corporation

- R4-2317390	LS on report mapping for positioning measurements with PRS/SRS bandwidth aggregation	Ericsson

- R4-2317391	LS on SL positioning and carrier phase positioning measurements	CATT

- R4-2317626	WF on guard period for SRS BW aggregation for positioning	CATT

###### RAN4 #109

- R4-2318143	Topic summary for [109][137] NR_pos_enh2_UERF	Moderator (CATT)

- R4-2318175	Topic summary for [109][219] NR_pos_enh2_part1	Moderator (Ericsson)

- R4-2318176	Topic summary for [109][220] NR_pos_enh2_part2	Moderator (CATT)

- R4-2318177	Topic summary for [109][221] NR_pos_enh2_part3	Moderator (Huawei)

- R4-2318276	Draft CR #9 on PRS based UE Rx-Tx and RSRPP measurement requirements for LPHAP in RRC_INACTIVE state	CATT

- R4-2318277	Draft CR #5 on PRS-RSRP(P) measurement requirements for RedCap positioning in RRC_IDLE state	CATT

- R4-2318278	Discussion on RRM requirements of RedCap UE positioning	CATT

- R4-2318279	Discussion on RRM requirements of PRS SRS bandwidth aggregation	CATT

- R4-2318280	Simulation results for sidelink positioning	CATT

- R4-2318315	Reply LS on guard period for SRS and PRS bandwidth aggregation for positioning	CATT

- R4-2318336	Discussion on RRM requirements of sidelink positioning	CATT

- R4-2318337	Draft CR #27: on SL Rx-Tx time difference and SL RSRPP measurement requirements	CATT

- R4-2318338	Discussion on RRM requirements of LPHAP	CATT

- R4-2318339	Discussion on RRM requirements of carrier phase positioning	CATT

- R4-2318856	Discussion on Sidelink Positioning	Xiaomi

- R4-2318857	Discussion on Positioning for RedCap UEs	Xiaomi

- R4-2318858	Discussion on Positioning in LPHAP case 6	Xiaomi

- R4-2318859	Discussion on Bandwidth Aggregation for Positioning	Xiaomi

- R4-2318860	Draft CR # 4: PRS measurement requirements for RedCap in RRC idle state (Introduction and RSTD measurement requirements)	Xiaomi

- R4-2318861	Draft CR # 13:PRS measurement requirements for RedCap positioning in RRC INACTIVE state (Introduction)	Xiaomi

- R4-2318862	Draft CR # 16:PRS measurement requirements for RedCap positioning in RRC INACTIVE state (UE Rx-Tx time difference measurement requirements)	Xiaomi

- R4-2318899	Correction of Carrier Phase Measurement Errors Due to Carrier Frequency Offsets  	Lenovo

- R4-2319071	Discussion on RRM requirements for sidelink positioning	vivo

- R4-2319072	Updated Link-level simulation results for SL-PRS measurement	vivo

- R4-2319073	Draft CR #28 TS 38.133 SL-AoA and SL-RTOA measurement requirements	vivo

- R4-2319074	Discussion on reply LS on TA validation for LPHAP	vivo

- R4-2319094	Discussion on sidelink positioning	CMCC

- R4-2319095	Discussion on LPHA positioning	CMCC

- R4-2319096	Discussion on PRS/SRS bandwidth aggregation	CMCC

- R4-2319097	Discussion on RRM performance requirements for positioning	CMCC

- R4-2319098	Draft CR #8 on RSTD and PRS-RSRP measurement requirements for LPHAP in RRC inactive state	CMCC

- R4-2319262	Updated simulation assumption for CPP measurements	CATT

- R4-2319306	Draft CR # 17 UE transmit timing for positioning measurements	LG Electronics Inc.

- R4-2319307	Discussion on RRM core requirement for PRS/SRS bandwidth aggregation positioning	LG Electronics Inc.

- R4-2319480	Discussion on SL positioning	OPPO

- R4-2319481	Discussion on LPHAP use case	OPPO

- R4-2319482	Draft CR #3 PRS-RSRP and PRS-RSRPP measurement requirement in RRC IDLE state	OPPO

- R4-2319483	Discussion on RedCap positioning	OPPO

- R4-2319484	Discussion on PRS/SRS bandwidth aggregation	OPPO

- R4-2319485	Discussion on carrier phase positioning	OPPO

- R4-2319499	Draft CR #8 on RSTD and PRS-RSRP measurement requirements for LPHAP in RRC inactive state	CMCC

- R4-2319809	Views on the guard period for SRS BW aggregation for positioning	Intel Corporation

- R4-2319942	Feature list proposals for positioning enhancements	Intel Corporation

- R4-2319990	On measurement definitions for positioning with bandwidth aggregation	Huawei, HiSilicon

- R4-2319991	Discussion on RRM requirements for SL positioning	Huawei, HiSilicon

- R4-2319992	Updated simulation results for SL positioning	Huawei, HiSilicon

- R4-2319993	Discussion on RRM requirements for LPHAP	Huawei, HiSilicon

- R4-2319994	DraftCR #7: Cell reselection measurement for positioning	Huawei, HiSilicon

- R4-2319995	DraftCR #14: Cell reselection measurement for positioning for RedCap UE	Huawei, HiSilicon

- R4-2319996	Discussion on RedCap positioning	Huawei, HiSilicon

- R4-2319997	Simulation results for PRS measurement with FH	Huawei, HiSilicon

- R4-2319998	DraftCR #22: Requirements for RedCap Rx-Tx and PRS-RSRPP measurement in CONNECTED	Huawei, HiSilicon

- R4-2319999	Discussion on PRS/SRS Bandwidth Aggregation	Huawei, HiSilicon

- R4-2320000	DraftCR #10: Requirements for PRS BW aggregation in INACTIVE	Huawei, HiSilicon

- R4-2320001	Discussion on RRM requirements for CPP	Huawei, HiSilicon

- R4-2320002	Discussion on performance requirements for Rel-18 positioning	Huawei, HiSilicon

- R4-2320358	Draft CR # 6: General aspects - introduction (inclulding general aspects of PRS measurement with bandwidth aggregation and CPP)	Ericsson

- R4-2320359	Draft CR # 15 PRS measurement requirements for RedCap positioning in RRC INACTIVE state (RSTD and PRS-RSRP measurement requirements)	Ericsson

- R4-2320360	Draft CR # 19 PRS measurement requirements with bandwidth aggregation in RRC CONNECTED state (RSTD and UE Rx-Tx measurement requirements)	Ericsson

- R4-2320361	Draft CR # 23 Requirements for DL RSCPD reported with RSTD in RRC CONNECTED state	Ericsson

- R4-2320362	Draft CR to 38.133 to implement measurement gap patterns for RedCap positioning	Ericsson

- R4-2320363	Draft CR to 38.133 to implement report mapping for positioning measurements with PRS/SRS bandwidth aggregation	Ericsson

- R4-2320366	Discussion on RAN1 LS on PRS bandwidth aggregation	Ericsson

- R4-2320368	Response to RAN2 LS on TA validation	Ericsson

- R4-2320369	On LPHAP requirements	Ericsson

- R4-2320370	On issues related to RedCap positioning	Ericsson

- R4-2320371	Additional simulation results for RedCap positioning with FH	Ericsson

- R4-2320372	Summary of simulation results for RedCap positioning with FH	Ericsson

- R4-2320373	On PRS/SRS aggregation requirements for positioning	Ericsson

- R4-2320374	On carrier phase positioning requirements	Ericsson

- R4-2320375	On RRM performance requirements	Ericsson

- R4-2320458	On SL positioning	Ericsson

- R4-2320459	Draft CR #25 38133 Introduction to SL positioning measurement requirements	Ericsson

- R4-2320460	Draft CR #26 38133 SL RSTD and SL PRS-RSRP measurement requirements	Ericsson

- R4-2320541	Response to LS on SRS and PRS bandwidth aggregation for positioning on guard symbol	Ericsson

- R4-2320572	Draft CR # 18 General aspects: Introduction (include aslo general aspects of CPP)	ZTE Corporation

- R4-2320573	Draft CR # 20 General aspects: Introduction (PRS measurement requirements for RedCap in RRC_CONNECTED state)	ZTE Corporation

- R4-2320698	Draft CR # 7A: TA validation requirements for positioning for LPHAP in RRC inactive state	Ericsson

- R4-2320699	Draft CR # 14A: TA validation requirements for RedCap positioning in RRC inactive state	Ericsson

- R4-2320700	Updated work Split on RRM Core Requirements for Positioning	Ericsson

- R4-2320701	Updated Big Draft CR on Skeleton for RRM Core Requirements for Positioning	Ericsson

- R4-2320702	Big CR on RRM Core Requirements for Positioning Enhancement in Rel-18	Ericsson

- R4-2320808	General aspects for RRM core requirements	Nokia, Nokia Shanghai Bell

- R4-2320809	RRM Core Requirements for SL positioning	Nokia, Nokia Shanghai Bell

- R4-2320810	RRM requirements for PRS/SRS Bandwidth Aggregation in NR Positioning	Nokia, Nokia Shanghai Bell

- R4-2320811	Draft CR 38.133 Transmission and reception configurations for PRS/SRS BW aggregation	Nokia, Nokia Shanghai Bell

- R4-2320812	RRM requirements for NR Carrier Phase Positioning	Nokia, Nokia Shanghai Bell

- R4-2320813	Simulation results for DL RSCPD	Nokia, Nokia Shanghai Bell

- R4-2320814	Draft CR 38.133 #11: Measurement requirements for RSCPD reported with RSTD in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R4-2320815	Draft CR 38.133 #12: Measurement requirements for DL RSCP reported with UE Rx-Tx time difference in RRC_INACTIVE	Nokia, Nokia Shanghai Bell

- R4-2320816	Draft CR 38.133 #24: Measurement requirements for DL RSCP reported with UE Rx-Tx time difference in RRC_CONNECTED	Nokia, Nokia Shanghai Bell

- R4-2320853	Simulation Results for Sidelink Positioning	Nokia, Nokia Shanghai Bell

- R4-2320854	RRM Core Requirements for LPHAP	Nokia, Nokia Shanghai Bell

- R4-2320855	RRM Core Requirements for RedCap Positioning	Nokia, Nokia Shanghai Bell

- R4-2320856	Simulation Results for RedCap Positioning with Frequency Hopping	Nokia, Nokia Shanghai Bell

- R4-2320857	RRM Performance Requirements for Positioning	Nokia, Nokia Shanghai Bell

- R4-2320910	On the guard period for SRS BW aggregation for positioning	Qualcomm Incorporated

- R4-2320911	On requirements for SL positioning	Qualcomm Incorporated

- R4-2320912	On requirements for LPHAP	Qualcomm Incorporated

- R4-2320913	On requirements for RedCap positioning	Qualcomm Incorporated

- R4-2320914	On requirements for PRS/SRS BW aggregation	Qualcomm Incorporated

- R4-2320915	On requirements for carrier phase positioning	Qualcomm Incorporated

- R4-2320916	DraftCR #2 General aspects and PRS-RTSD measurement requirements in RRC_IDLE	Qualcomm Incorporated

- R4-2321011	Draft CR #21 on Rel-18 RSTD and PRS-RSRP Measurement Requirements for RedCap in RRC Connected State	MediaTek inc.

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template