TSG RAN Meeting #102	RP-233383

Edinburgh, UK, December 11th – 15th, 2023

Source:	Intel Corporation, CATT, Ericsson

Title:	Rel-18 Work Item Exception for Expanded and Improved NR Positioning

Document for:	Approval

Agenda Item:	9.3.1.9

3GPP™ Work Item Exception

# Title: 		Expanded and Improved NR Positioning

## Acronym: 		NR_pos_enh2

## Unique Identifier:	981038

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: x | CN: x | Others (specify): |
| Expected Completion Date: | RAN#103 |  |  |  |  |
| Service(s) impacted: | LPHAP, RedCap Positioning |  |  |  |  |
| Specification(s) affected: | TS 38.305, TS 38.401, TS 38.413, TS 38.423, TS 38.455, TS 38.470, TS 38.473 |  |  |  |  |
| Task(s) within work which are not complete: | LPHAP, RedCap Positioning |  |  |  |  |
| Consequences if not included in Release 18: | Network signalling for LPHAP and RedCap Positioning are not fully supported. |  |  |  |  |

Abstract of document:

In RAN3#121bis, it was agreed to introduce a new non-UE specific (class 2) procedure in NRPPa to reserve or cancel the reservation of area-specific SRS within SRS Validity Area for LPHAP, corresponding changes have been introduced to the BL CRs. However, some companies challenged whether the reservation procedure is really needed or not. There is no consensus in RAN3 on that due to lack of time for the technical discussions. The issue is controversial and to be finally decided at the next RAN3 meeting.

For RedCap Positioning, there is no controversial issue identified, but no sufficient time to complete the stage 3 signalling designs in RAN3 due to high dependency on the progress of the other WGs. RAN3 expects to complete the signalling designs at next RAN3 meeting, taking the progress of the other WGs into account.

Contentious Issues:

For LPHAP:

- Whether SRS Reservation Notification procedure is required or not for NRPPa/F1AP, and corresponding details.

For RedCap Positioning:

- No contentious issues, but no sufficient time to complete the stage 3 signalling designs in RAN3 due to high dependency on the progress of other WGs. It will be further worked on during the next RAN3 meeting.