TSG RAN Meeting #102	RP-233857

11th – 15th Dec 2023, Edinburgh, Scotland

Source:	Inmarsat (Rapporteur)

Title:	Rel-18 Work Item Exception for IoT_NTN_extLband

Document for:	Approval

Agenda Item:	10.3.2

3GPP™ Work Item Exception

# Title : 	Introduction of the Extended L-band (UL 1668-1675MHz, DL 1518-1525MHz) for IoT NTN

## Acronym  :  	IoT_NTN_extLband

## Unique Identifier :	991041

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: Yes | CN: No | Others (specify): |
| Expected Completion Date: | RAN#103 (March 2024) – Core, RAN#104 (June 2024) – Perf |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TR 36.764 TS 36.102 TS 36.108 TS 36.133 TS 36.307 TS 36.181 TS 36.521-4 |  |  |  |  |
| Task(s) within work which are not complete: | - Core part - CRs to Technical Report 36.764 on LTE IoT NTN operating bands - Some missing CRs to TS 36.102 with UE basic requirements and Emission requirements - Final CR pack - Performance - Not started |  |  |  |  |
| Consequences if not included in Release 18: | The band will not be specified and UE and SAN ecosystem cannot implement in time to meet market demand. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the completion date of  IoT_NTN_extLband WI (Core part) to March 2024 (1 Quarter).

There are a number of remaining CRs that need to be submitted, specifically:

  - CRs to Technical Report 36.764 on LTE IoT NTN operating bands

  - Some missing CRs to TS 36.102 with UE basic requirements and Emission requirements

  - Final CR pack

Contentious Issues:

- RAN4 experienced very slow progress in reaching agreement on basic system parameters for the band, starting from the frequency range.  And later on how to capture Additional Blocking Requirements coming from ETSI and ECC directives.

- This has significantly hindered progress of the project.

- RAN4 has finally agreed on the frequency range and baseline parameters during RAN4#108.

- Also, during RAN4#109, it was agreed to focus only on Baseline RF requirements and to postpone the specific introduction of ETSI and ECC requirements to a later date.

- With these remaining contentious issues resolved, the WI can now be completed, but further time is required to finalize the specification changes.