3GPP TSG RAN Meeting #102							RP-234003

Edinburgh, Scotland, December 11-15, 2023

Source:	ZTE Corporation

Title:	Rel-18 Work Item Exception for Rel-18 4Rx for NR bands for FWA (Fixed Wireless Access) UEs (<2.6GHz) and handheld UEs (1GHz to 2.6GHz)

Document for:	Approval

Agenda Item:	9.4.5.7

3GPP™ Work Item Exception

Title : 		Rel-18 4Rx for NR bands for FWA (Fixed Wireless Access) UEs (<2.6GHz) and handheld UEs (1GHz to 2.6GHz)

Acronym  : 	4Rx_NR_bands_R18

Unique Identifier :	981042

Release R18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#103 (March 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1, TS 38.307 |  |  |  |  |
| Task(s) within work which are not complete: | There is still NR band (i.e. band n26) supports 4Rx for FWA UE form factor from operators’ request is not completed in this WI. The uncompleted band information is provided in the revised WID document. |  |  |  |  |
| Consequences if not included in Release ZZ: | The uncompleted band is not supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of  4Rx_NR_bands_R18 WI to March 2024.

Contentious Issues:

None.