## Slide 1: Status Report RAN WG4
3GPP RAN WG4 Chair: Xizeng Dai
3GPP RAN WG4 Vice Chairs: Gene Fong, Shan Yang
3GPP TSG-RAN Meeting #103
Maastricht, Netherlands, March 18-21, 2024
Agenda Item: 5.4
RP-240010

## Slide 2: Summary (1/3)
In Q1 2024, RAN4 had 1 face to face meeting, i.e., RAN4#110 in Athens
  Three parallel sessions (Main, RRM, and BSRF_Demod_Test) + one ad hoc session were scheduled for RAN4#110 meeting
  Full agendas including maintenance were set only for RAN4#110 meeting
Rel-15/Rel-16, Rel-17 and Rel-18 closed spectrum-related items maintenance
  In RAN4#110, there were totally 491 contributions (13.17% of total tdocs, 10.82% in Q4 2023) for Rel-15 or Rel-16 maintenance.
  In RAN4#110, there were totally 463 contributions (12.42% of total tdocs, 7.93% in Q4 2023) for Rel-17 maintenance.
  In RAN4#110, there were totally 223 contributions (5.98% of total tdocs, 1.78% in Q4 2023) for Rel-18 maintenance
Rel-18 WI/SI
  RAN4 focuses on finalization of Rel-18 WI performance parts in Q1 2024
  Statuses of WIs for RAN4 core part are as follows
    Rel-18 SI and WI core part (total 92 items: 71 closed, 21 (20 basket WIs) extended)
    20 Rel-18 basket WIs will be extended by one more quarter, because Rel-19 specifications will not be available at least until September 2024
    RAN4 NTN core part is not completed
      RRM part is closed. RF part is on-going and there are controversial issues including ACS requirements
    The following 6 Rel-18 WIs will be closed
      NR_2SUL_cell_combos_R18, NR_bands_UL_MIMO_R18, NR_bands_R18_BWs, 4Rx_NR_bands_R18, IoT_NTN_extLband, HPUE_LTE_FDD_B14
  Statuses of WIs for RAN4 perf. Part are as follows
    Rel-18 WI perf. part (total 52 items: 14 closed, 13 extended, 25 on-going)

## Slide 3: Summary: Rel-18 Core part (2/3)
Rel-18 SI and WI core part (total 92 items: 71 closed, 21 (20 basket WIs) extended)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 core part)（21/20）
RAN4 non-spectrum WI/SI(core)（22/22）
RAN4 led spectrum WI/SI（49/29）
DC_R18_1BLTE_1BNR_2DL2UL
DC_R18_2BLTE_1BNR_3DL2UL
DC_R18_xBLTE_1BNR_yDL2UL
DC_R18_xBLTE_2BNR_yDL2UL
DC_R18_xBLTE_yBNR_zDL2UL
DC_R18_xBLTE_yBNR_zDL3UL
NR_CA_R18_Intra
NR_CADC_R18_2BDL_xBUL
NR_CADC_R18_3BDL_xBUL
NR_CADC_R18_yBDL_xBUL
NR_SUL_combos_R18
NR_2SUL_cell_combos_R18
NR_LTE_V2X_PC5_combos_R18 (2023/12)
LTE_NR_HPUE_FWVM_R18
NR_RAIL_HPUE_n100_n101 (stopped)
HPUE_FR1_DC_LTE_NR_R18
HPUE_NR_FR1_TDD_intra_CA_R18
HPUE_NR_FR1_TDD_R18 (closed 2023/12)
HPUE_FR1_TDD_NR_CADC_SUL_R18
HPUE_FR1_FDD_NR_CADC_R18
HPUE_NR_FR1_FDD_R18
DL_intrpt_combos_TxSW_R18 (2023/12)
NR_bands_UL_MIMO_R18
NR_FDD_bands_R18_redcap (closed 2023/12)
NR_bands_R18_BWs
LTE_NR_Simult_RxTx_R18
4Rx_NR_bands_R18
4Rx_low_NR_band_handheld_3Tx_NR_CA_ENDC (closed 2023/12)
NR_700800900_combo_enh (closed 2023/12)
NR_600MHz_APT (closed 2023/03)
NR_unlic_enh (closed 2023/06)
NR_900MHz_US (closed 2023/12)
NR_TDD_n54 (closed 2023/03)
NR_NTN_LSband (closed 2023/12)
NR_FDD_ULn28_DLn75_n76 (closed 2023/12)
NR_6GHz_add_bands (stopped)
LTE_CA_R18_xBDL_yBUL
LTE_bands_R18_M1_M2_NB1_NB2 (2023/12)
LTE_terr_bcast_bands_part2 (closed 2023/06)
LTE_900MHz_US (closed 2023/06)
IoT_NTN_extLband
IoT_NTN_FDD_LS_band (closed 2023/12)
LTE_intra_CA_MPR_35MHz_gap (2023/06)
LTE_TDD_1670_1675MHz (closed 2022/12)
LTE_CA_intra_B8-Core (closed 2022/12)
NR_NTN_channel_30MHz (closed 2023/06)
HPUE_LTE_FDD_B14
R18_3Tx_NR_CA_ENDC
NR_bands_n31_n72 (closed 2023/12)
FS_NR_eff_BW_util (closed 2023/06)
FS_NR_700800900_combo_enh (closed 2023/03)
FS_SimBC (closed 2023/12)
FS_NR_BS_RF_evo (closed 2023/06)
FS_NR_FR2_OTA_enh (closed 2023/12)
FS_NR_sub1GHz_combo_enh (closed 2023/06)
NR_ENDC_RF_FR1_enh2 (closed 2023/12)
NR_channel_raster_enh (closed 2023/12)
NR_RF_FR2_req_Ph3 (closed 2023/12)
NR_FR2_multiRX_DL (closed 2023/12)
NR_RRM_enh3-Core (closed 2023/12)
NR_MG_enh2 (closed 2023/12)
NR_BWP_wor (closed 2023/12)
NonCol_intraB_ENDC_NR_CA (closed 2023/12)
NR_HST_FR2_enh (core closed 2023/09)
NR_ATG (closed 2023/12)
NR_FR1_lessthan_5MHz_BW (closed 2023/12)
NR_FR1_TRP_TRS_enh (closed 2023/12)
NR_MIMO_OTA_enh (closed 2023/12)
NR_LTE_EMC_enh (closed 2023/06)
NR_demod_enh3 (closed 2023/12)
LTE_NBIOT_eMTC_NTN_req-Perf (closed 2023/06)
FS_NR_pos_enh2 (closed 2022/11)
FS_NR_duplex_evo (closed 2023/12)
FS_NR_AIML_Air (closed 2023/12)
FS_NR_LPWUS (closed 2023/12)
NR_pos_enh2 (core)
NR_MC_enh (closed 2023/06)
NR_Mob_enh2 (core)
NR_DualTxRx_MUSIM (closed 2023/12)
NR_NTN_enh (core)
NR_cov_enh2 (closed 2023/12)
NR_netcon_repeater (closed 2023/12)
NR_MIMO_evo_DL_UL (closed 2023/12)
NR_SL_enh2 (closed 2023/12)
NR_redcap_enh (closed 2023/12)
NR_SL_relay_enh (closed 2023/12)
NR_mobile_IAB (closed 2023/12)
Netw_Energy_NR (closed 2023/12)
NR_UAV (closed 2023/12)
NR_IDC_Enh-Core (closed 2023/12)
IoT_NTN_enh (closed 2023/12)
LTE_UAV_enh(closed 2023/12)

## Slide 4: Summary: Rel-18 Perf. part (3/3)
Rel-18 WI perf. part (total 52 items: 14 closed, 13 extended, 25 on-going)
  Red color: to be extended. Green color: to be completed/stopped. Black color: on-going.
RAN1~3 led WI/SI (RAN4 perf. part)（15/0）
RAN4 non-spectrum WI/SI(core)（13/0）
RAN4 led spectrum WI/SI（24/14）
NR_bands_UL_MIMO_R18-Perf
DC_R18_1BLTE_1BNR_2DL2UL-Perf
DC_R18_2BLTE_1BNR_3DL2UL-Perf
DC_R18_xBLTE_1BNR_yDL2UL-Perf
DC_R18_xBLTE_2BNR_yDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL2UL-Perf
DC_R18_xBLTE_yBNR_zDL3UL-Perf
NR_CA_R18_Intra-Perf
NR_CADC_R18_2BDL_xBUL-Perf
NR_CADC_R18_3BDL_xBUL-Perf
NR_CADC_R18_yBDL_xBUL-Perf
NR_SUL_combos_R18-Perf
NR_2SUL_cell_combos_R18-Perf
HPUE_NR_FR1_FDD_R18-Perf
HPUE_NR_FR1_TDD_intra_CA_R18-Perf
HPUE_FR1_DC_LTE_NR_R18-Perf
HPUE_FR1_TDD_NR_CADC_SUL_R18-Perf
HPUE_FR1_FDD_NR_CADC_R18-Perf
LTE_NR_Simult_RxTx_R18-Perf
4Rx_NR_bands_R18-Perf
IoT_NTN_extLband-Perf
IoT_NTN_FDD_LS_band-Perf
HPUE_LTE_FDD_B14-Perf
LTE_CA_R18_xBDL_yBUL-Perf
NR_FR1_lessthan_5MHz_BW-Perf
NR_ENDC_RF_FR1_enh2-Perf
NR_RF_FR2_req_Ph3-Perf
NR_FR2_multiRX_DL-Perf
NR_HST_FR2_enh-Perf
NR_RRM_enh3-Perf
NR_MG_enh2-Perf
NR_ATG-Perf
NonCol_intraB_ENDC_NR_CA-Perf
NR_demod_enh3-Perf
NR_MIMO_OTA_enh-Perf
NR_FR1_TRP_TRS_enh-Perf
NR_BWP_wor-Perf
NR_DSS_enh-Perf
NR_MC_enh-Perf
NR_cov_enh2-Perf
NR_MIMO_evo_DL_UL-Perf NR_SL_enh2-Perf
NR_netcon_repeater-Perf
NR_redcap_enh-Perf
Netw_Energy_NR-Perf
NR_pos_enh2-Perf
NR_Mob_enh2-Perf
NR_DualTxRx_MUSIM-Perf
NR_SL_relay_enh-Perf
NR_NTN_enh-Perf
NR_mobile_IAB-Perf
IoT_NTN_enh-Perf

## Slide 5: Statistics
Meeting | Date | Location | Host | Delegates registered/attendees | Documents requested/uploaded
RAN4 #110 | 26 Feb – 01 Mar, 2024 | Athens, GR | EU3 | 532/383 | 3728/2854
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110
Uploaded Contributions | 2337 | 2576 | 2230 | 2886 | 2883 | 3297 | 2971 | 3736 | 3740 | 2460 | 3622 | 3903 | 3450 | 2663 | 3690 | 3628 | 3619 | 2231 | 2647 | 2881 | 2084 | 2816 | 3464 | 2451 | 3533 | 2854
Chart: 
| #91 | #92 | #92bis | #93 | #94-e | #95-e | #96-e | #97-e | #98-e | #98-bis-e | #99-e | #100-e | #101-e | #101-bis-e | #102-e | #103-e | #104-e | #104-bis-e | #105 | #106 | #106bis-e | #107 | #108 | #108bis | #109 | #110
Attendees | 387 | 266 | 298 | 382 | 226 | 308 | 349 | 367 | 400 | 527 | 401 | 403 | 396 | 404 | 444 | 382 | 452 | 441 | 457 | 466 | 493 | 572 | 574 | 427 | 421 | 383

## Slide 6: Rel-18 status and RAN4 related issues
The proposals to modify scope and/or open issues related RAN4 work, which may need discussions in RAN#103
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
9.3.2.1 | NR_Mob_enh2 | 2024/3/18 | 95% | Objective 7
9.4.2.4 | NR_NTN_enh-Core | 2024/6/17 | 99%, 35% | The WI needs be extended by one more quarter. To finalise the specification of selected remaining core requirements for NR-NTN deployment in above 10 GHz • Minimum output power for VSAT UE • Maximum input power for VSAT UE • ACS for VSAT UE The RRM core part is completed. In the revised WID, the completion dates for RAN4 specs are changed.
9.4.3.1 | NR_mobile_IAB | 2024/6/17 | 100%, 60% | The RAN4 specifications for IAB EMC and IAB conformation testing are added in the revised WID.
9.4.3.11 | NR_MIMO_OTA_enh-Perf | 2024/6/17 | 70% | In the reviewed the other power classes are removed from the objectives and MU objective is also removed. Some additional changes for title and others.
9.4.4.8 | NR_ATG-Core | 2024/3/18 | 100% | In the revised WID RP-240732, add RAN2 as the secondary group with the updated objectives: Specify signaling of the assistance information via NR ATG access [RAN2] • Specify system information enhancements • Specify MAC CE enhancements Specify measurement/mobility enhancements for ATG [RAN2]
9.5.4.2 | HPUE_NR_FR1_FDD_R18 | 2024/6/17 | 90% | It is proposed to define the requirements for 700MH PC3 and PC2 with single duplexer: RP-240511 On n28 with full band duplexer Apple
9.6 | FS_NR_duplex_evo | closed |  | Some CRs endorsed in RAN4. But the TR is under control of RAN1. Thus companies bring the CR for TR directly in RAN. RP-240494 Big CR for 38.858 on SBFD Apple, vivo RP-240512 CR for 38.858 update to Technical Report – editorial Nokia, Charter Communications, CableLabs, Ericsson, Spark NZ ltd. RP-240513 CR for TR 38.858 update to Technical Report Nokia, Charter Communications, CableLabs, Ericsson, Spark NZ ltd.

## Slide 7: RAN tasks and other open issues
Co-existence for existing mobile networks caused by band n101
  Two LS-es were sent to RAN:
    RP-240032 Reply LS to CEPT ECC WG FM(24)058Annex24 = R4-2400334 on in-block output power requirements for bands n100 and n101 and on additional unwanted emission limits for band n100 (R4-2400687; to: CEPT ECC WG FM; cc: RAN; contact: Nokia) RAN4
    RP-240034 LS on co-existence for existing mobile networks with band n101 (R4-2403675; to: RAN; cc: -; contact: UIC) RAN4
  Conclusions were captured in RP-240034, and the key conclusions are as follows:
    The requirements of ECC DEC(20)02 have been transferred to the 3GPP specifications for band n101.
    Highlight importance of compliance to the additional spurious requirements of table 6.6.5.2.3-12 in TS 38.104 in band n101 for coexistence.
    AN4 wants to inform RAN about the agreement made in the RAN4#110 meeting, where the UE external antenna gain should be taken into account for some Tx requirements (TS 38.101-1) for bands n101 and n100
2Rx XR devices
  The company CR RP-240364 was submitted to RAN based on the endorsed draft CR R4-2403890 in RAN4. where the terminology and descriptions related to 2Rx XR UE are agreed, but the concrete value for reference sensitivity requirements need be decided.
  LS RP-240035 LS on 2Rx XR UE requirements (R4-2403880; to: RAN; cc: -; contact: Apple) RAN4 was agreed and sent to RAN
    Conductive requirements: Two options for reference sensitivity values were provided for further discussions
    OTA requirements: It is agreed to specify OTA TRS requirements per band for both 4Rx XR and 2Rx XR for the NR bands which are mandatorily to support 4Rx based on measurement campaign of 4Rx XR, considering the performance degradation value for 2Rx based on 4Rx measurement campaign.

## Slide 8: RAN tasks and other open issues
2Rx XR devices: the following tdocs are submitted for discussions
Tdoc number | Title | Source companies
RP-240649 | Proposal for 2Rx for XR REFSENS | T-Mobile USA, Telstra, Spark, Vodafone, Telecom Italia, Inmarsat, Viasat, Deutsche Telekom, Telia Company, Odido, Telenor, Telefonica, CMCC, AT&T, Orange, BT, Anterix, TELUS, Southern Linc, UScellular, CHTTL, SK Telecom, China Unicom, KPN, Rogers
RP-240673 | XR enhancements for NR | RAN2
RP-240702 | XR enhancements for NR | RAN2
RP-240706 | Technically endorsed CR on Introduction of 2Rx XR UE, set 1 | RAN2
RP-240707 | Technically endorsed CR on Introduction of 2Rx XR UE, set 2 | RAN2
RP-240742 | Proposal for 2Rx for XR REFSENS | T-Mobile USA, Telstra, Spark, Vodafone, Telecom Italia, Inmarsat, Viasat, Deutsche Telekom, Telia Company, Odido, Telenor, Telefonica, CMCC, AT&T, Orange, BT, Anterix, TELUS, Southern Linc, UScellular, CHTTL, SK Telecom, China Unicom, KPN, Rogers
Tdoc number | Title | Source companies
RP-240035 | LS on 2Rx XR UE requirements (R4-2403880; to: RAN; cc: -; contact: Apple) | RAN4
RP-240117 | Views on support of XR with 2Rx | Qualcomm Tech. Netherlands B.V
RP-240163 | Discussion on 2RX XR UE | CMCC, China Broadnet
RP-240271 | Views on the support of 2Rx XR devices | Apple Solutions
RP-240295 | Views on the non-RedCap 2RX XR package | AT&T Services, Inc.
RP-240364 | CR 38.101-1 addition of 2Rx XR exception for REFSENS [2Rx_XR_Device] | Nokia, Meta
RP-240401 | On 2Rx non-RedCap XR devices (TEI - 2Rx_XR_Device) | CATT, CBN, China Broadnet
RP-240403 | Access control for 2 RX XR UEs in legacy networks | Vodafone, Apple
RP-240408 | 2RX XR UE feature support | Nokia
RP-240437 | On requirements for 2Rx non-RedCap XR UE | Huawei, HiSilicon
RP-240447 | On 4Rx to 2Rx relaxation for XR devices | MediaTek Inc.
RP-240465 | Specification of 2RX XR devices in Rel-18 | ZTE, Sanechips
RP-240530 | Corrections to Rel-18 - XR enhancements for NR | RAN1
RP-240549 | on 2rx XR UE WF | Telecom Italia, Deutsche Telekom, T-Mobile USA, British Telecom
RP-240618 | Introduction of 2Rx relaxation for XR devices [2Rx_XR_Device] | RAN3
RP-240634 | Correction to Rel-18 XR (eXtended Reality) | RAN3
RP-240648 | Views on 2Rx for XR Devices | Meta

## Slide 9: RAN tasks and other open issues
ITU WP5D LS reply for 4400-4800MHz, 7125-8400MHz, and 14.8-15.35GHz
  LS RP-240033 was sent from RAN4 to RAN with the work plan and timeline for LS reply
    RAN4 would like to ask RAN to allow RAN4 to respond directly to WP5D in May to meet the timeline of WP5D
    The new study item is proposed for LS reply. More study is needed especially for 7125-8400MHz and 14.8-15.35GHz until November 2024.
Tdoc number | Title | Source companies
RP-240024 | LS on Parameters of terrestrial component of IMT for sharing and compatibility studies in the frequency bands 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz (ITU_R_WP5D_TEMP_28rev1; to: RAN, RAN4, ARIB, ATIS, CCSA, ETSI, IEEE, ITRI, TIA, TSDSI, TTA, TTC, | ITU-R WP5D
RP-240025 | LS on Availability of Addendum 1 to Circular Letter 5/LCCE/109 (ITU_R_WP5D_TEMP_36rev2; to: RAN, RAN4, 5G Americas, ARIB, ATIS, CCSA, EBU, ETSI, GSMA, IEEE, ITRI, NGMN-Alliance, one6G, TIA, TSDSI, TTA, TTC, WiFi-Alliance, WiMAX-Forum, Wireless Innovation | ITU-R WP5D
RP-240033 | LS related to ITU_R_WP5D_TEMP_28rev1 = RP-240024 on Parameters of terrestrial component of IMT for sharing and compatibility studies in the frequency bands 4 400-4 800 MHz, 7 125-8 400 MHz and 14.8-15.35 GHz (R4-2403653; to: RAN; cc: -; contact: Ericsson) | RAN4
RP-240056 | Rel-19 New SID proposal: Antenna Models for 5G Macro BS | Spark NZ Ltd
Tdoc number | Title | Source companies
RP-240402 | Discussion on request from ITU WP5D for IMT parameters | CATT
RP-240436 | Handling of WP5D request on IMT parameters for sharing and compatibility studies | Huawei, HiSilicon
RP-240459 | Motivation for new SI on IMT parameters for 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz | Ericsson
RP-240460 | New SI proposal: Study on IMT parameters for 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz | Ericsson
RP-240461 | [DRAFT] Reply LS to ITU_R_WP5D_TEMP_28rev1 = RP-240024 on Parameters of terrestrial component of IMT for sharing and compatibility studies in the frequency bands 4 400-4 800 MHz, 7 125-8 400 MHz and 14.8-15.35 GHz | Ericsson
RP-240462 | [DRAFT] LS on RAN4 mandate to send information directly to ITU-R WP 5D | Ericsson
RP-240479 | Proposals on Rel-19 Study on IMT parameters for 4400-4800 MHz, 7125-8400 MHz and 14.8-15.35 GHz | ZTE, Sanechips

## Slide 10: RAN tasks and other open issues
Release independent issues
  The following contributions are submitted and need decision
    RP-240040 Problems of REL-independent TS 38.307 ETSI MCC
    TEI Cat B CRs
      R4-2401836 Minimum requirements for uplink TX switching with dual TAG [UL TX switching] Ericsson
      R4-2401837 Minimum requirements for uplink TX switching with dual TAG [UL TX switching] Ericsson.
  Release structure of 38.307 needs be reviewed and RP-240586 needs be approved to finalize the MC enhancement work.
    Based on the current structure, if a Rel-18 RAN4 requirement is specified in the release independent manner, only CR for Rel-18 38.307 is needed with the clarification from which release such RAN4 requirement will be applied, and no CR for the previous release 38.307 is needed.
    MCC think it is not aligned with draft rule and more discussions are needed.

## Slide 11: Rel-19 status and RAN4 related issues
The proposals to modify scope and/or open issues related to RAN4 work, which may need discussions in RAN#103
AI | WI/SI name （Acronym） | Target date | Completion level | Open issues or proposed modifications of scope
10.9.1 | IoT_NTN_Ph3 | 2025/09 | 5% | Add RF impacts of enabling multiplexing in a single 3.5KHz or 15Khz SCS, and add performance objectives of RRM performance and SAN demodulation requirements. Additional RD TU is requested. Some discussions are needed.
9.3.1.2 | NR_duplex_evo | 2025/09 | 7% | Add 38.101-4 for potential UE demodulation performance work It is proposed to add adjacent frequency CLI with RAN4 work: RP-240270 WID Clarification on Evolution of NR duplex operation: Sub-band full duplex (SBFD) Charter Communications, Inc
9.3.1.4 | NR_LPWUS | 2025/09 |  | Add RAN4 objectives: RP-240135 Revised WID: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) vivo, NTT DOCOMO, Ericsson, MediaTek, Samsung RP-240366 Revisions for Low-Power WUS/WUR WID Nokia Solutions & Networks (I)
Notes: RP-240366 Revisions for Low-Power WUS/WUR WID Nokia Solutions & Networks (I)

## Slide 12: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals: the summary provided in RP-240019
Tdoc number | Title | Source companies | Type | Agenda
RP-240019 | Proposed summary for RAN Rel-19 Package: RAN4 Part | RAN Chair (Qualcomm), RAN4 Chair (Huawei) | discussion | 9.1.4
RP-240126 | Validation of EIRP Mask | Spark NZ Ltd | Work Plan | 9.1.4
RP-240140 | Views on Rel-19 RAN4 non-spectrum items | Fujitsu Limited. | discussion | 9.1.4
RP-240315 | Considerations for Release-19 RAN4-led WI/SIs | KT Corp. | discussion | 9.1.4
RP-240330 | General views on RAN4-led non-spectrum R19 projects | Qualcomm Incorporated | discussion | 9.1.4
RP-240452 | MediaTek Views on RAN4 Rel-19: Overview | MediaTek Inc. | discussion | 9.1.4
RP-240543 | Views on Rel-19 RAN4 scope | Intel Corporation | discussion | 9.1.4
RP-240041 | Commercial motivations for handling fragmented spectrum | Telstra Limited | discussion | 9.1.4.1
RP-240067 | Proposals on UE RF topics for Rel-19 | NTT DOCOMO, INC. | discussion | 9.1.4.1
RP-240109 | Views on R19 candidate UE RF topics | Spreadtrum Communications | discussion | 9.1.4.1
RP-240130 | Views on RAN4 UE RF | vivo | discussion | 9.1.4.1
RP-240152 | CMCC views on Rel-19 RAN4 RF topics | CMCC | discussion | 9.1.4.1
RP-240165 | Further complexity reduction for eRedcap devices enabling single SKU design (SAW-less) | Sony, Nordic Semiconductor ASA, Semtech, Sequans Communications, vivo, OPPO | discussion | 9.1.4.1
RP-240253 | Proposed objectives for the UE RF RAN4 Rel-19 package | Ericsson | discussion | 9.1.4.1
RP-240257 | UE RF topics for Rel-19 | Nokia | discussion | 9.1.4.1
RP-240312 | R19 UE RF enhancement | OPPO | discussion | 9.1.4.1
RP-240327 | Proposals on Rel-19 RAN4-led UE RF | LG Electronics Deutschland | discussion | 9.1.4.1
RP-240331 | Views on UE RF topics for Rel-19 | Qualcomm Incorporated | discussion | 9.1.4.1
RP-240349 | Views on candidate UE RF topics for RAN4 Rel-19 | China Telecom | discussion | 9.1.4.1
RP-240376 | Views on the scope of R19 UE RF topics | Samsung | discussion | 9.1.4.1
RP-240394 | Views on Rel-19 UE RF topics | CATT | discussion | 9.1.4.1
RP-240404 | Views on R19 RAN4 UE RF topics | China Unicom | discussion | 9.1.4.1
RP-240429 | Views on UE RF topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.1
RP-240453 | MediaTek Views on RAN4 Rel-19: UE RF | MediaTek Inc. | discussion | 9.1.4.1
RP-240469 | Views on Rel-19 UE RF enhancement | ZTE, Sanechips | discussion | 9.1.4.1

## Slide 13: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc number | Title | Source companies | Type | Agenda
RP-240486 | On Rel-19 High power UE (HPUE) support for EN-DC in Terrestrial Networks | CHTTL | discussion | 9.1.4.1
RP-240498 | Way Forward on Fragmented Carriers in Rel-19 | TELUS, Bell Mobility, T-Mobile USA, Nokia, Telstra, US Cellular, Spark NZ Ltd | discussion | 9.1.4.1
RP-240503 | Effective utilization of fragmented FR1 carriers in the DL | Bell Mobility, TELUS, Nokia, Telstra, US Cellular, Spark NZ Ltd | discussion | 9.1.4.1
RP-240509 | High-power classes UE for NTN NR FR1 bands | Apple, Ligado Networks, Inmarsat, Hughes/Echostar, Globalstar Inc., Skyworks Solutions Inc., Viasat, Thales | discussion | 9.1.4.1
RP-240544 | Views on Rel-19 RAN4 UE RF topics | Intel Corporation | discussion | 9.1.4.1
RP-240709 | Moderator's summary for discussion on UE RF enhancements for FR1 and FR2 | RAN4 chair (Huawei) | report | 9.1.4.1
RP-240710 | Moderator's summary for discussion on BS RF requirement evolution | RAN4 chair (Huawei) | report | 9.1.4.1
RP-240716 | Moderator's summary for discussion on NR channel BW less than 5MHz for TN | vivo | report | 9.1.4.1
RP-240717 | Moderator's summary for discussion on Intra-band non-collocated CA/DC | Apple | report | 9.1.4.1
RP-240720 | New WID: WI resulting from discussion on UE RF enhancements for FR1 and FR2 | RAN4 chair (Huawei) | WID new | 9.1.4.1
RP-240721 | New WID: WI resulting from discussion on BS RF requirement evolution | RAN4 chair (Huawei) | WID new | 9.1.4.1
RP-240727 | New WID: WI resulting from discussion on NR channel BW less than 5MHz for TN | vivo | WID new | 9.1.4.1
RP-240728 | New WID: WI resulting from discussion on Intra-band non-collocated CA/DC | Apple | WID new | 9.1.4.1
RP-240258 | BS RF topics for Rel-19 | Nokia | discussion | 9.1.4.2
RP-240395 | Views on Rel-19 BS RF topics | CATT | discussion | 9.1.4.2
RP-240430 | Views on BS RF topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.2
RP-240458 | Proposed objectives for BS RAN4 Rel-19 package | Ericsson | discussion | 9.1.4.2
RP-240470 | Views on Rel-19 BS RF enhancement | ZTE, Sanechips | discussion | 9.1.4.2
RP-240131 | RAN4 Rel-19 OTA | vivo | discussion | 9.1.4.3
RP-240259 | OTA topics for Rel-19 | Nokia | discussion | 9.1.4.3
RP-240311 | R19 UE OTA enhancement | OPPO | discussion | 9.1.4.3
RP-240332 | Views on OTA topics for Rel-19 | Qualcomm Incorporated | discussion | 9.1.4.3

## Slide 14: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc number | Title | Source companies | Type | Agenda
RP-240377 | Views on the scope of R19 OTA topics | Samsung | discussion | 9.1.4.3
RP-240405 | Views on R19 RAN4 OTA topics | China Unicom | discussion | 9.1.4.3
RP-240407 | RAN4 Rel-19 OTA topics | CAICT | discussion | 9.1.4.3
RP-240431 | Views on OTA topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.3
RP-240471 | Views on Rel-19 OTA enhancement | ZTE, Sanechips | discussion | 9.1.4.3
RP-240508 | Motivation for OTA enhancements | Apple | discussion | 9.1.4.3
RP-240615 | Satellite Operator views on OTA requirements for NTN | Inmarsat, Viasat | discussion | 9.1.4.3
RP-240712 | Moderator's summary for discussion on OTA testing enhancement | RAN4 vice-chair (Qualcomm) | report | 9.1.4.3
RP-240713 | Moderator's summary for discussion on Study on OTA testing enhancement | RAN4 vice-chair (Qualcomm) | report | 9.1.4.3
RP-240723 | New WID: WI resulting from discussion on OTA testing enhancement | RAN4 vice-chair (Qualcomm) | WID new | 9.1.4.3
RP-240724 | New SID: SI resulting from discussion on Study on OTA testing enhancement | RAN4 vice-chair (Qualcomm) | SID new | 9.1.4.3
RP-240058 | Motivation on Scell with uplink only transmission | KDDI Corporation, ZTE, Sanechips | discussion | 9.1.4.4
RP-240059 | New WID: Scell with uplink only transmission | KDDI Corporation, ZTE, Sanechips | WID new | 9.1.4.4
RP-240068 | Proposals on RRM topics for Rel-19 | NTT DOCOMO, INC. | discussion | 9.1.4.4
RP-240079 | Motivation to support mobile VSAT in NGSO deployment scenarios | Eutelsat Group, Fraunhofer IIS, Fraunhofer HHI, Airbus, ESA, Novamint, MediaTek, Sharp, Thales, SyncTechno Inc., Continental Automotive, TTP, Lockheed Martin, Robert Bosch GmbH | discussion | 9.1.4.4
RP-240080 | Regulatory status of NTN in bands above 10 GHz post WRC-23 | Eutelsat Group | discussion | 9.1.4.4
RP-240110 | Views on R19 candidate RRM topics | Spreadtrum Communications | discussion | 9.1.4.4
RP-240132 | Views on Rel-19 RAN4 RRM scope | vivo | discussion | 9.1.4.4
RP-240153 | CMCC views on Rel-19 RAN4 RRM topics | CMCC | discussion | 9.1.4.4
RP-240260 | RRM topics for Rel-19 | Nokia | discussion | 9.1.4.4
RP-240313 | R19 UE RRM enhancement | OPPO | discussion | 9.1.4.4
RP-240328 | Proposals on Rel-19 RAN4-led RRM | LG Electronics Deutschland | discussion | 9.1.4.4
RP-240333 | Views on RRM topics for Rel-19 | Qualcomm Incorporated | discussion | 9.1.4.4

## Slide 15: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc number | Title | Source companies | Type | Agenda
RP-240350 | Views on candidate RRM topics for RAN4 Rel-19 | China Telecom | discussion | 9.1.4.4
RP-240378 | Views on the scope of R19 RRM topics | Samsung | discussion | 9.1.4.4
RP-240396 | Views on Rel-19 RRM topics | CATT | discussion | 9.1.4.4
RP-240432 | Views on RRM topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.4
RP-240454 | MediaTek Views on RAN4 Rel-19: RRM | MediaTek Inc. | discussion | 9.1.4.4
RP-240472 | Views on Rel-19 RRM enhancement | ZTE, Sanechips | discussion | 9.1.4.4
RP-240491 | Apple’s view on RAN4 led RRM enhancement for Rel-19 | Apple | discussion | 9.1.4.4
RP-240505 | Views on Rel-19 RAN4 RRM package | Ericsson Inc. | discussion | 9.1.4.4
RP-240545 | Views on Rel-19 RAN4 RRM topics | Intel Corporation | discussion | 9.1.4.4
RP-240714 | Moderator's summary for discussion on RRM enhancements | vivo | report | 9.1.4.4
RP-240725 | New WID: WI resulting from discussion on RRM enhancements | vivo | WID new | 9.1.4.4
RP-240069 | Proposals on Demodulation topics for Rel-19 | NTT DOCOMO, INC. | discussion | 9.1.4.5
RP-240254 | Way Forward on Spatial Channel Modelling in Rel-19 | BT, Nokia, Bell Mobility, Bouygues Telecom, Deutsche Telekom, Ericsson, Intel, Orange, Rohde & Schwarz, Telenor, Telia Company, T-Mobile USA, Verizon | discussion | 9.1.4.5
RP-240261 | Demodulation topics for Rel-19 | Nokia | discussion | 9.1.4.5
RP-240334 | Views on Demo topics for Rel-19 | Qualcomm Incorporated | discussion | 9.1.4.5
RP-240352 | Views on RAN4 Rel-19 demodulation requirement enhancement | China Telecom | discussion | 9.1.4.5
RP-240379 | Views on the scope of R19 demodulation topics | Samsung | discussion | 9.1.4.5
RP-240433 | Views on Demodulation topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.5
RP-240455 | MediaTek Views on RAN4 Rel-19: Demod | MediaTek Inc. | discussion | 9.1.4.5
RP-240473 | Views on Rel-19 Demod enhancement | ZTE, Sanechips | discussion | 9.1.4.5
RP-240484 | Views on RAN4 Demodulation package | Ericsson | discussion | 9.1.4.5
RP-240493 | Apple’s view on RAN4 led Demod enhancement for Rel-19 | Apple | discussion | 9.1.4.5
RP-240546 | Views on Rel-19 RAN4 Demodulation topics | Intel Corporation | discussion | 9.1.4.5

## Slide 16: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc number | Title | Source companies | Type | Agenda
RP-240715 | Moderator's summary for discussion on Demodulation performance requirements enhancements | vivo | report | 9.1.4.5
RP-240726 | New WID: WI resulting from discussion on Demodulation performance requirements enhancements | vivo | WID new | 9.1.4.5
RP-240062 | Candidate non spectrum related NTN topics for Rel-19 work plan | THALES | discussion | 9.1.4.6
RP-240101 | Motivation on supporting Intra-band non-collocated EN-DC/NR-CA deployment in Release 19 | KDDI, Docomo, KT, LG Uplus, SoftBank, Telecom Italia, Samsung | discussion | 9.1.4.6
RP-240102 | New WID: Support of intra-band non-collocated EN-DC/NR-CA deployment | KDDI Corporation | WID new | 9.1.4.6
RP-240108 | 3 MHz NR CA/DC request for Release 19 | Anterix, UIC, T-Mobile, Southern Linc, Rakuten | discussion | 9.1.4.6
RP-240133 | Views on RAN4 Rel-19 other topics | vivo | discussion | 9.1.4.6
RP-240154 | Views on Rel-19 ATG | CMCC, China Unicom | discussion | 9.1.4.6
RP-240244 | UIC enhancements for FRMCS | Union Inter. Chemins de Fer | discussion | 9.1.4.6
RP-240255 | On proposals led by RAN4 in Rel-19 | ROHDE & SCHWARZ | discussion | 9.1.4.6
RP-240262 | Other RAN4-led topics for Rel-19 | Nokia | discussion | 9.1.4.6
RP-240310 | R19 NR Sidelink continuation and enhancements in RAN4 | OPPO | discussion | 9.1.4.6
RP-240329 | Motivation on Rel-19 further NR sidelink evolution | LG Electronics Deutschland | discussion | 9.1.4.6
RP-240335 | Views on other topics for Rel-19 | Qualcomm Incorporated | discussion | 9.1.4.6
RP-240351 | Views on candidate NTN topics for RAN4 Rel-19 | China Telecom | discussion | 9.1.4.6
RP-240380 | Views on the scope of R19 NTN evolutions in RAN4 | Samsung | discussion | 9.1.4.6
RP-240397 | Views on R19 topics impacting both RF and RRM | CATT | discussion | 9.1.4.6
RP-240434 | Views on other RAN4-led topics for Rel-19 | Huawei, HiSilicon | discussion | 9.1.4.6
RP-240456 | MediaTek Views on RAN4 Rel-19: Cross-Area | MediaTek Inc. | discussion | 9.1.4.6
RP-240474 | Views on Rel-19 band combination simplification and other topics | ZTE, Sanechips | discussion | 9.1.4.6
RP-240485 | RAN4 Rel-19 NTN package | Ericsson | discussion | 9.1.4.6
RP-240492 | AI/ML For RRM Measurement Enhancement Rel-19 | Apple | discussion | 9.1.4.6
RP-240495 | On intra-band non-collocated NR CA/EN-DC in R19 | Apple | discussion | 9.1.4.6

## Slide 17: RAN4 new WI/SI proposals (Rel-19)
  New Rel-19 RAN4-led WI proposals
Tdoc number | Title | Source companies | Type | Agenda
RP-240506 | MSS Satellite operator RAN4 non-spectrum priorities for NTN Evolution in Release 19 | Inmarsat, Viasat, Omnispace, Terrestar Solutions, Hughes/Echostar | discussion | 9.1.4.6
RP-240507 | Motivation for Rel-19 UE RF FR1 and FR2 enhancements | Apple | discussion | 9.1.4.6
RP-240547 | Views on Rel-19 RAN4 cross-area and other topics | Intel Corporation | discussion | 9.1.4.6
RP-240548 | Input on Rel-19 NR Sidelink CA in RAN4 | Volkswagen AG, Continental Automotive Technologies GmbH, ROBERT BOSCH GmbH, LG Electronics | discussion | 9.1.4.6
RP-240711 | Moderator's summary for discussion on NTN evolution in RAN4 | RAN4 chair (Huawei) | report | 9.1.4.6
RP-240718 | Moderator's summary for discussion on ATG | Apple | report | 9.1.4.6
RP-240719 | Moderator's summary for discussion on Sidelink | Apple | report | 9.1.4.6
RP-240722 | New WID: WI resulting from discussion on NTN evolution in RAN4 | RAN4 chair (Huawei) | WID new | 9.1.4.6
RP-240729 | New WID: WI resulting from discussion on ATG | Apple | WID new | 9.1.4.6
RP-240730 | New WID: WI resulting from discussion on Sidelink | Apple | WID new | 9.1.4.6
RP-240089 | Candidate RAN4 led spectrum related NTN topics for Release 19 | THALES | discussion | 9.1.5
RP-240106 | An overview of Ku Band Standardisation | Intelsat | discussion | 9.1.5
RP-240256 | Potential new bands designations for mMTC for private LTE and verticals in Rel-19 | NOVAMINT | discussion | 9.1.5
RP-240301 | WID on Introduction of 1.4 GHz Band | MidWave Wireless | WID new | 9.1.5
RP-240353 | draft WID on NR PC2 RedCap UE | China Telecom | discussion | 9.1.5
RP-240399 | Motivation for R19 Low-Low band CA basket WI | CATT, China Telecom, Spark | discussion | 9.1.5
RP-240400 | WID for R19 Low-Low band CA basket WI | CATT, China Telecom | discussion | 9.1.5
RP-240435 | Discussion on SUL for 2.6 GHz TDD band (n41) and 4.9 GHz TDD band (n79) | Huawei, HiSilicon | discussion | 9.1.5
RP-240475 | Proposals on Rel-19 spectrum related items | ZTE, Sanechips | discussion | 9.1.5
RP-240551 | New L-band definitions and CA combinations for NR NTN | Viasat, Inmarsat | discussion | 9.1.5
RP-240398 | Views on R19 IoT NTN related topics | CATT | discussion | 10.1.4
RP-240264 | Addition of new MSS band for NTN NB-IoT | Iridium Satellite LLC | discussion | 10.1.5
RP-240487 | Discussion on 50 – 100 MHz uplink BW support for band n48 | CableLabs | discussion | 10.1.5

## Slide 18: RAN4 TU Planning
The RAN4 TU budget: (available TUs for RAN4-led items: RF ~7TU, RD ~6TU)
  Update TU by allocating RAN4 TUs for RAN1/2/3-led items and taking the Rel-18 Perf TUs into account based on RP-232744
  The initial estimated TU for RAN4-led items are provided in RP-240019.

## Slide 19: TEI CR
A set of TEI Cat-B CR were agreed in RAN4 this quarter (RAN4#110) for
  Those CRs are related to UL Tx switching with multiple TAGs for WI NR_MC_enh and the conclusion are needed to finalize the work.
Tdoc number | Title | Source companies | Type | Agenda
R4-2401836 | Minimum requirements for uplink TX switching with dual TAG [UL TX switching] | Ericsson | CR | 9.1.4.1
R4-2401837 | Minimum requirements for uplink TX switching with dual TAG [UL TX switching] | Ericsson | CR | 9.1.4.1

## Slide 20: Thank You All!
Many thanks to：
Vice chair Gene Fong, Shan Yang for chairing sessions
Carolyn Taylor and Achraf Khsiba for excellent MCC supports
All the moderators for leading the discussions and providing summaries
  Haijie Qiu, Andrey Chervyakov, Ada Wang, Aijun Cao, Alexander Hamilton, Alexander SAYENKO, Ato Yu, Aurelian Bria, Axel Mueller, Basaier Jialade, Bin Han, Bo Liu, Bozhi Li, CH Park, Chenchen Zhang, Chunhui Zhang, Chunxia Guo, Dan Hu, Dan Liu, Dimitri Gold, Dominique Brunel, Dominique Everaere, Dorin Panaitopol, Emil Olbrich, Fei Xue, He Wang, Hisashi Onozawa, Hong Li, Hsuanli Lin, Huiping Shan, Iwo Angelow, Jahidur Rahman, Jerry Cui, Jiakai Shi, Jin Wang, Jing Han, Jingzhou Wu, Jinqiang Xing, Jin-Yup Hwang, Johan Sköld, Johannes Hejselbaek, Joongkwan Huh, Juan Zhang, Kazuyoshi Uesaka, Ke Li, Lars Dalsgaard, Laurent Noel, Lei Gao, Li Zhang, Licheng Lin, Lili Wang, Ling Lin, Lingyu Kong, Luca Llodigiani, Man Hung Ng, Meng Zhang, Michal Szydelko, Mohammad Abdi Abyaneh, Muhammad Kazmi, Mustafa Emara, Nicholas Pu, Peng(Henry) Zhang, Per Lindell, Petri J. Vasenkari, Petri Vasenkari, Phil Coan, Qian Yang, Qiming Li, Qiuge Guo, Ron Borsato, Roy Hu, Rui Zhou, Ruixin Wang, Sang Sun, Sanjun Feng, Santhan Thangarasa, Shiyuan Wang, Steven Chen, Suhwan Lim, Sumant Iyer, Taekhoon Kim, Tricia Li, Valentin Gheorghiu, Venkat Gonuguntla, Ville Vintola, Wael Boukley Hasan, Waseem Ozan, Wubin Zhou, Xiang Gao, Xiaoran Zhang, Xuan Yi, Xusheng Wei, Yang Tang, Yanze Fu, Yao Kun, Yasuki Suzuki, Ye Liu, Yiran Jin, Yoonoh Yang, Yuexia Song, Yunchuan Yang, Yuta Oguma, Zehan Zhao, Zhifeng Ma, Zhongyi Shen
Delegates for great contributions and discussions.