3GPP TSG RAN meeting #103	RP-240065

Maastricht, The Netherlands, March 18 – 21, 2024

## Status Report to TSG

Agenda item:	9.4.1.5

| WI / SI Name | NR sidelink evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_SL_enh2 |  |  |  |  |
| Unique ID | 940097 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232789 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: mm/yyyy | Core part: 12/2023 | Performance part: 06/2024 | Testing part: mm/yyyy |  |
| Overall Completion level | Study Item: xx % | Core part: xx % | Performance Part: 40% | Testing part: xx % |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Kevin Lin |
|  | Company | OPPO |
|  | Email | Kevin.Lin@oppo.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

- RRM performance part

- Progress made in RAN4#110

The agreements and open issues are captured in WF R4-2403472

### Sub-topic 2-1: RRM performance requirement for SL CA #### Issue 2-4: Test case list for SL CA RRM Agreement: - Only TC2 for selection / Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation will be introduced. - No TC1 is introduced for interruptions to WAN due to Sidelink Carrier Aggregation ### Sub-topic 2-2: RRM performance requirement for SL-U Accuracy #### Issue 2-5: Accuracy requirements – RSSI Agreement: - Reuse SL-RSSI accuracy requirements for SL-U congestion control - FFS: Define RSSI accuracy requirements for SL-U LBT measurement, e.g., reuse NR-U RSSI accuracy - FFS how to capture the requirements in the specification (e.g., add it in existing table or introduce new clause) #### Issue 2-6: Accuracy requirements – RSRP Agreement: - Reuse SL measurement accuracy requirements, such as PSBCH-RSRP, and L1 SL-RSRP for SL-U. Test configuration #### Issue 2-7: Whether to define new CCA models for SL-U test cases Agreement: - Define new CCA models for SL-U using the NR-U CCA models as baseline. Test case list #### Issue 2-12: Test case list for SL-U RRM Agreement: - Introduce the TC for Initiation/Cease of SLSS transmission. - Do not introduce the TC for Selection/Reselection of synchronization Reference source - Do not introduce the TC for UE Transmit timing - Do not introduce the TC for L1 SL-RSRP measurement - Do not introduce the TC for Congestion control measurement - Do not introduce the TC for Interruption

- UE demodulation performance:

- Progress made in RAN4#110

## Sub-topic 1-1 NR sidelink CA scenario #### Issue 1-1-1: NR sidelink CA Bandwidth combination - Define single carrier requirements for each of bandwidth size (10, 20, 30 and 40 MHz) to allow all possible bandwidth combination - Concerning the bandwidth combinations to be specified in the requirements, it is subject to discussion. Candidates would be: 10+10 and 30+40. #### Issue 1-1-2: Test setup for PSCCH decoding capability test - Support every single carrier bandwidth Rel16 test setup/procedure - Check the band combination by next meeting RAN4#110b #### Issue 1-1-3: Test setup for PSFCH decoding capability test - Support every single carrier bandwidth Rel16 test setup/procedure - Check the band combination by next meeting RAN4#110b ## Sub-topic 1-2 NR sidelink unlicensed band scenario #### Issue 1-2-1: Whether to introduce new requirement for PSSCH/PSCCH in SL-U - For SL-U only define PSSCH demodulation performance requirements. #### Issue 1-2-2: Whether to introduce new requirement for PSFCH in SL-U - Not support PSFCH in SL-U #### Issue 1-2-3: Starting point for LBT model - This issue can be discussed at issue 1-2-4 together. #### Issue 1-2-4: Test configurations for PSSCH of SL-U Table 11.1.2B.1.1-1: Test parameters Parameter; Unit; Value. Active cell(s); None. SL transmission model; As specified in B.X. SL model parameters; SL transmission duration values; Slots; {2,4,8}. Channel access procedure; Type 1. Channel Access Priority Class (CAPC); 1. LBT failure probability (pLBT); [0.25]. Sidelink UE 1; Sidelink transmissions; PSCCH + PSSCH. PSSCH DMRS pattern (Note 1); {2,3}. Number of interlace; 1 with RB index 0, 5, 10, …, 50. Timing offset (Note 2); s; CP/2-12*64*Tc. Frequency offset (Note 3); Hz; +650. Synchronization; GNSS or GNSS-equivalent. Antenna configuration; 1x2 Low. PSFCH resource period; Slot; 4. MinTimeGapPSFCH; Slot; 3. Note 1: {x, y}: x and y means the number of DMRS symbols for slot with PSFCH transmission and without PSFCH transmission, respectively. Note 2: Time offset of transmitted Sidelink UE signal with respect to GNSS referring timing. Note 3: Frequency offset of transmitted Sidelink UE signal with respect to GNSS reference frequency.. Table 11.1.2B.1.1-2: Minimum performance for SL-U Test num.; Reference channel; Bandwidth (MHz)/ Subcarrier spacing(kHz); Modulation format and code rate; Propagation condition; Reference value. PSSCH BLER (%); SNR(dB) of PSSCH. 1; R.PSSCH.2-2.1; 20 / 30; 16QAM, 0.37; TDLA30-195; 10 %; TBD. - Table A.6.2.2-2: PSSCH Reference Channel for SL-U Parameters; Unit; Value. Reference channel; R.PSSCH.2-2.1. Channel bandwidth; MHz; 20. Subcarrier spacing; kHz; 30. Allocated resource blocks; RB; 11. CP-OFDM symbols for slot with PSFCH (Note 1); 9. CP-OFDM symbols for slot without PSFCH (Note 2); 12. Modulation order; 16QAM. MCS index; 11. Number of MIMO layers; 1. Number of DMRS REs; 15. Number of REs for SCI format 1-A; 240. 2nd stage SCI format 2-A configuration; Payloads; Bits; 68. α; 1. βoffset; 2. Overhead for TBS determination; 0. Transport Block Size for slot with PSFCH; Bits; 808. Transport Block Size for slot without PSFCH; Bits; 1416. Transport block CRC; 24. Maximum number of HARQ transmissions; 1. Binary Channel Bits for slots with PSFCH; 2232. Binary Channel Bits for slots without PSFCH; Bits; 3792. Note 1: OFDM symbols is for PSCCH/PSSCH transmission not including first symbol (AGC), PSFCH symbols, and guard symbols. Note 2: OFDM symbols is for PSCCH/PSSCH transmission not including first symbol (AGC) and guard symbols.. #### Issue 1-2-5: Test configurations for PSCCH of SL-U - From issue 1-2-1, PSCCH channel for SL-U is decided not to support. So, the PSCCH test configuration is not necessary. #### Issue 1-2-6: Test configurations for PSFCH of SL-U - Not support PSFCH. So PSFCH test configuration is not necessary.

#### 2.4.2	Remaining Open issues

The open issues are captured in WF R4-2403472 for RRM performance part.

Test case for SL CA RRM; Note; Volunteer Company. TC2: Selection / Reselection of Synchronization Reference Source for Sidelink Carrier Aggregation; with GNSS as the highest priority under SL CA; Xiaomi. Test case for SL-U RRM; Note; Volunteer Company. Initiation/Cease of SLSS transmission; with SyncRef UE as synchronization reference source under SL-U operation; Huawei. #### Issue 2-8: Whether to define new RMCs for PSCCH and PSSCH due to CCA. Way forward: - Come back next meeting

The open issues are captured in WF R4-2402869 for UE Demod performance.

According to the agreements, companies need to check the band combinations and if necessary RAN1 procedures also for UE capability. And each companies are encouraged to prepare CR according to the CR work split. From next meeting we can discuss based on CR document. Table 1: Work split on demodulation performance requirements for R18 Sidelink evolution No.; Requirements for; Detail; New or impacted section in TS38.101-4; Volunteer Company. 1; PSSCH demodulation requirements for SL-CA; PSSCH demodulation requirements for SL-CA based on single carrier performance.; 11.1.2X; LGE. 2; PSCCH decoding capability test for SL-CA; PSCCH decoding capability test for SL-CA at maximum bandwidth combination.; 11.1.8X; Qualcomm. 3; PSFCH decoding capability test for SL-CA; PSFCH decoding capability test for SL-CA at maximum bandwidth combination.; 11.1.9X; Nokia. 4; PSSCH demodulation requirements for SL-U; PSSCH demodulation requirements for SL-U. The discussed LBT model can be defined in B.5 Also, the reference measurement channel for SL-U PSSCH should be defined in A.6.2; 11.1.2X, A.6.2, B.5; Huawei. Additionally for SL-U PSSCH demodulation requirement, companies are encouraged to prepare simulation results according to the agreed simulation assumption. (Just for check simulation can be run at two DMRS patterns of {2,3} and {2,2}) Regarding the LBT model, it can be refined by e-mail discussion after RAN4#110 meeting.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4#110

- R4-2400557	SL RRM performance discussion	Qualcomm, Inc.

- R4-2400558	SL demod performance discussion	Qualcomm, Inc.

- R4-2400575	Discussion on UE demodulation performance for NR SL evolution	LG Electronics Inc.

- R4-2400576	Simulation results for PSSCH in SL-U	LG Electronics Inc.

- R4-2400721	(NR_SL_enh2-Core) Bandwidth support for SL CA	Qualcomm

- R4-2400722	 (NR_SL_enh2-Core) PEMAX,CA for SL CA	Qualcomm Technologies Int

- R4-2400763	Topic summary for [110][227] NR_SL_enh2_part1	Moderator (LGE)

- R4-2400764	Topic summary for [110][228] NR_SL_enh2_part2	Moderator (OPPO)

- R4-2400945	Discussion on maintenance for NR sidelink unlicensed operation	LG Electronics Inc.

- R4-2400946	Draft CR for selection/reselection of sync referecne source for SL-U	LG Electronics Inc.

- R4-2400947	Discussion on RRM performance for NR sidelink evolution	LG Electronics Inc.

- R4-2400948	Draft CR for measurement accuracy for SL-U	LG Electronics Inc.

- R4-2401011	Discussion on SL-U RRM requirements	OPPO

- R4-2401012	CR on SL-U RRM requirements	OPPO

- R4-2401013	Discussion on performance requirements for Rel-18 SL	OPPO

- R4-2401093	Topic summary for [110][134] NR_SL_enh2_UERF_part1	Moderator(OPPO)

- R4-2401094	Topic summary for [110][135] NR_SL_enh2_UERF_part2	Moderator(LGE)

- R4-2401095	Topic summary for [110][136] NR_SL_enh2_UERF_part3	Moderator(Huawei)

- R4-2401153	draft CR on SL-U configured transmitted power.	LG Electronics

- R4-2401154	draft CR on SL-U operating band, NS_61 CBW, MPR, and A-MPR 	LG Electronics

- R4-2401155	draft CR on SL CA configured transmitted power	LG Electronics

- R4-2401156	draft CR on SL CA MPR for non-contiguous RB allocation	LG Electronics

- R4-2401157	Maintenance of SL CA	LG Electronics

- R4-2401215	CR for Rel-18 38.101-1 is to introduce the missed abbreviations and modify the arrangement of clause for SL-U	xiaomi

- R4-2401378	Discussion on RRM test cases for R18 SL evolution	Huawei, HiSilicon

- R4-2401432	On feature list of SL-U	LG Electronics Finland

- R4-2401464	Remaining A-MPR NS values for SL-U	LG Electronics Finland

- R4-2401465	CR to TR 38.786 NS_28 and NS_30 A-MPR for SL-U	LG Electronics

- R4-2401530	(NR_SL_enh2-Core) Remaining issues for Rel-18 Sidelink evolution	vivo

- R4-2401531	(NR_SL_enh2-Core) Maintenance CR on requirements of sidelink evolution for TR 38.786	vivo

- R4-2401532	(NR_SL_enh2-Core) Maintenance CR on system parameters of sidelink evolution for TS 38.101-1	vivo

- R4-2401533	(NR_SL_enh2-Core) Maintenance CR on Tx and Rx requirements of sidelink evolution for TS 38.101-1	vivo

- R4-2401534	(NR_SL_enh2-Core) CR on updated the Pemax of Sidelink CA for TS 38.101-1	vivo

- R4-2401535	(NR_SL_enh2-Core) CR on updated the Pemax of Sidelink CA for TR 38.786	vivo

- R4-2401559	Draft CR on NS_28 and NS_30 A-MPR for SL-U	LG Electronics Finland

- R4-2401608	Big CR for RRM requirements for NR sidelink evolution maintenance	LG Electronics Inc., OPPO

- R4-2401676	Discussions on sidelink UE demodulation requirements	Huawei,HiSilicon

- R4-2401806	(NR_SL_enh2-Core) draftCR to TS38.101-1 for SL CA	OPPO

- R4-2401807	(NR_SL_enh2-Core) draftCR to TS38.101-1 for SL-U concurrent operation	OPPO

- R4-2401808	(NR_SL_enh2-Core)  draftCR to TS38.101-1 for SL-U	OPPO

- R4-2401809	(NR_SL_enh2-Core) Further discussion on the remaining NS values for SL-U	OPPO

- R4-2401810	(NR_SL_enh2-Core) MPR results for PSFCH	OPPO

- R4-2401811	(NR_SL_enh2-Core) CR to TR 38.786 MPR results for PSFCH	OPPO

- R4-2401812	(NR_SL_enh2-Core) Big CR to TR 38.786 UE NR sidelink evolution	OPPO

- R4-2401813	(NR_SL_enh2-Core) BigCR to TS38.101-1 for Sidelink enhancement	OPPO

- R4-2401916	Discussion on RRM performance requirements for R18 SL	MediaTek Inc.

- R4-2401948	(NR_SL_enh2-Core) Corrections to SL unlicensed requirements	Ericsson

- R4-2401950	(NR_SL_enh2-Core) Discussions on WAN interruptions for sidelink CA	Ericsson

- R4-2401951	(NR_SL_enh2-Core) Draft CR to 38.133: WAN interruptions due to SL carrier addition/release for SL CA	Ericsson

- R4-2401952	Discussions on RRM performance requirements for sidelink	Ericsson

- R4-2402263	RRM Core Requirements maintenance for NR Sidelink unlicensed operation	Nokia, Nokia Shanghai Bell

- R4-2402264	RRM Performance Requirements for NR Sidelink evolution	Nokia, Nokia Shanghai Bell

- R4-2402411	(NR_SL_enh2)CR to 38.101-1 on SL CA	Huawei, HiSilicon

- R4-2402664	Topic summary for [110][324] NR_SL_enh2_demod	Moderator (LGE)

- R4-2402719	NR Sidelink Evolution: UE Demodulation Performance Requirements	Nokia, Nokia Shanghai Bell

- R4-2402725	RRM Core Requirements Maintenance for NR Sidelink CA	Nokia, Nokia Shanghai Bell

- R4-2402869	Way forward on [110][324] NR_SL_enh2_demod	LGE

- R4-2402982	Offline meeting minutes for [110][324] NR_SL_enh2_demod	LGE

- R4-2403314	Ad-hoc minutes on RRM requirements for NR_SL_enh2 WI	Apple

- R4-2403344	Draft CR for selection/reselection of sync referecne source for SL-U	LG Electronics Inc.

- R4-2403345	CR on SL-U RRM requirements	OPPO

- R4-2403346	(NR_SL_enh2-Core) Corrections to SL unlicensed requirements	Ericsson

- R4-2403347	WF on RRM requirements for NR_SL_enh2_part1	LGE

- R4-2403472	WF for [110][228] NR_SL_enh2_part2	OPPO

- R4-2403574	Big CR on Core maintenance for Enhanced support of reduced capability NR devices	Ericsson

- R4-2403677	CR for Rel-18 38.101-1 is to introduce the missed abbreviations and modify the arrangement of clause for SL-U	xiaomi

- R4-2403678	(NR_SL_enh2-Core) Maintenance CR on system parameters of sidelink evolution for TS 38.101-1	vivo

- R4-2403679	(NR_SL_enh2-Core) Maintenance CR on Tx and Rx requirements of sidelink evolution for TS 38.101-1	vivo

- R4-2403680	(NR_SL_enh2-Core) CR on updated the Pemax of Sidelink CA for TS 38.101-1	vivo

- R4-2403681	(NR_SL_enh2-Core) CR on updated the Pemax of Sidelink CA for TR 38.786	vivo

- R4-2403682	WF on SL contiguous CA with non-contiguous allocation and new NS values	LGE

- R4-2403868	WF on SL contiguous CA with non-contiguous allocation and new NS values	LGE

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template