3GPP TSG RAN meeting #103										RP-240075

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			10.3.3

| WI Name | High Power UE (Power Class 2) for LTE FDD Band 14 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_LTE_FDD_B14 |  |  |  |  |
| Unique ID | 1010054 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232946 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 03/2024 | Performance part: 03/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 100% | Performance Part: 100% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Borsato, Ron |
|  | Company | AT&T |
|  | Email | ronald.borsato@att.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN4

#### 2.1.1	Agreements

RAN4#110:

Core Part:

-	Approved TP for TR 36.770 UE maximum output power in [1].

-	Approved TP for TR 36.770 A-MPR requirements in [2].

-	Approved TP for TR 36.770 Receiver sensitivity degradation evaluation in [3].

-	Leveraged RSD agreements for NR Band n14 at RAN4#109 in [4].

-	Approved TP for TR 36.770 UE implementations in [5].

-	Approved TP for TR 36.770 Removal of System Performance Evaluation Clause in [6].

-	Approved TP for TR 36.770 Conclusions in [7].

-	Approved TR 36.770 v.0.2.0 in [8] as an outcome of the approved TPs at RAN4#110.

-	Big CR on High Power UE (Power Class 2) for LTE FDD Band 14 was agreed in [9]

Performance Part:

-	CR on the release independency of band 14 PC2 UE was agreed in [10].

#### 2.1.2	Remaining Open issues

None

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A.

## 4.	References

[1] R4-2400693: TP for TR 36.770 UE maximum output power; AT&T, FirstNet

[2] R4-2403607: TP for TR 36.770 A-MPR requirements; AT&T, FirstNet, Apple

[3] R4-2400695: TP for TR 36.770 Receiver sensitivity degradation evaluation; AT&T, FirstNet

[4] R4-2321715: WF on HPUE for FDD bands; China Unicom

[5] R4-2400696: TP for TR 36.770 UE implementations; AT&T, FirstNet, Murata, Qualcomm

[6] R4-2400697: TP for TR 36.770 Removal of System Performance Evaluation Clause; AT&T, FirstNet

[7] R4-2400698: TP for TR 36.770 Conclusions; AT&T

[8] R4-2400703: TR 36.770 v.0.2.0; AT&T

[9] R4-2400702: Big CR on High Power UE (Power Class 2) for LTE FDD Band 14; AT&T

[10] R4-2401529: CR on the release independency of band 14 PC2 UE; vivo

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template