3GPP TSG RAN Meeting #103	                                                                                   RP-240112

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.4.1.6

| WI / SI Name | NR network-controlled repeaters |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_netcon_repeater |  |  |  |  |
| Unique ID | 970079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232886 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 12/2023 | Performance part: 06/2024 | Testing part: |  |
| Overall Completion level | Study Item: N/A | Core part: 100% RAN1(100%) RAN2(100%) RAN3(100%) RAN4(100%) | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Nan Zhang |
|  | Company | ZTE |
|  | Email | Zhang.nan152@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

RAN1#116

Conclusion

No specification impact for power sharing across NCR-MT and NCR-Fwd for simultaneous UL transmission in Rel-18.

Agreement

No conflict on the AP-beam indication is expected over the overlapped time resources indicated in a single DCI.

Agreement

Adopt the following TP for TS 38.213 for alignment.

TS 38.213 Reason for change: In TS 38.213, for access link beam indication, the capability name AperiodicBeamIndicationForAccessLink is not aligned with ncr-AperiodicBeamInd-AccessLink in TS 38.306. Summary of change: In TS38.213, Section 20, “AperiodicBeamIndicationForAccessLink” is changed to “ncr-AperiodicBeamInd-AccessLink”. Consequences if not approved: The parameter name is not aligned in TS 38.213 and TS 38.306. < Unchanged text omitted > 20 Network controlled repeater The NCR-MT can be configured to monitor PDCCH according to USS sets for detection of a DCI format 2_8 with CRC scrambled by an NCR-RNTI. A time resource and a corresponding beam index for transmissions or receptions on the access link are indicated by corresponding fields in DCI format 2_8 [4, TS 38.212]. When the NCR detects more than one DCI formats 2_8 that indicate beam indexes for time resources overlapping in a set of symbols, the NCR uses for the set of symbols a beam index that is indicated by a DCI format 2_8 that the NCR-MT detects in a most recent PDCCH monitoring occasion. The time resource starts at a slot that is offset by slotOffsetAperiodic slots from a reference slot and at a symbol that is offset by symbolOffset from the start of the slot, and has a duration provided by durationInSymbols for a SCS provided by referenceSCS and the cyclicPrefix of the active DL BWP. The reference slot is the first slot with the SCS provided by referenceSCS that starts no earlier than the start of a slot that is after a slot of a PDCCH reception that provides the DCI format 2_8 by a number of slots indicated by AperiodicBeamIndicationForAccessLinkncr-AperiodicBeamInd-AccessLink [18, TS 38.306] with the SCS of PDCCH reception. < Unchanged text omitted >

2.1.2	Remaining Open issues

None.

2.2	RAN2

2.2.1	Agreements

=> The following RILs are agreed: E079, E106, E106, E106, E106, E114, S651, E114, E114, N082.

=> The following RIL is rejected: N081.

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

None

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

RF perf part:

Issue 1-1: New Spec needed?

- Agreements:

  - To use the TS 38.115-1/2 as baseline spec to specify the RF conformance testing requirement for NCR

Issue 1-2: Spec structure

- Agreements:

  - To follow the same principle as agreed for core requirement of NCR TS 38.106 to draft the conformance testing specification.

Issue 2-2: Manufacture declaration table

- Agreements:

  - To consider the manufacture declaration table format for NCR as shown in Table 2.3.1 and Table 2.3.2 from R4-2402514 as starting point.

Issue 3-1: testing on edge PRB

- Agreements:

  - Regarding the edge 1PRB testing for SEM and transmitter spurious emission requirement for Local area NCR-MT, its transmission power is up to the declaration.

Issue 4-1: MU & TT for NCR-Fwd

- Agreements:

  - Consider Rel-17 repeater MU &TT for NCR-Fwd type 1-C/H and type 2-O as starting point.

Issue 4-2: MU & TT for NCR-MT

  - Agreements:

  - Consider BS MU &TT for NCR-MT type 1-C/H and type 2-O as starting point.

- Way forward

Issue 2-1: Relationship mapping between input connectors and output connectors for Type 1-H NCR-Fwd

  - Way forward:

  - The manufacturer shall declare a set of the input/output pairs and/or groups to indicate the mapping between input-side and output-side TAB connectors. The set of declared input/output pairs and/or groups should include all TAB connectors. All TAB connectors need to be tested.

  - For declared pairs/groups, the applicability of requirements is FFS

EMC perf part:

Agreements:

Proposal 1: The wanted RF input signal nominal frequency for NCR-Fwd can reuse BS’s NR-ARFCN.

Proposal 2: The wanted RF input signal nominal frequency for NCR-MT can reuse UE’s NR-ARFCN.

Proposal 3: Table 1 below can be the baseline for future discussion and work split.

Table 1: Guidance on NCR EMC Perf

| 4. Test conditions |  |
| --- | --- |
| 4.1 General | Some editorial changes corresponding to NCR are required. |
| 4.2 Arrangements for establishing a communication link | For NCR-Fwd reuse the NR-ARFCN for BS. For NCR-MT reuse the NR-ARFCN for UE. |
| 4.3 Narrow band responses | Some editorial changes corresponding to NCR are required. |
| 4.4 Exclusion bands | Reuse the exclusion band of NR repeater but introduce the content of NCR |
| 4.5 NR repeaters test configurations | Wait until the discussion of RF conformance test |
| 5. Performance assessment |  |
| 5.1 General | Some editorial changes corresponding to NCR are required. |
| 5.2 NR repeaters | Wait until the decision on open issue. |
| 5.3 Ancillary equipment | No change |
| 6. Performance criteria |  |
| 6.1 Performance criteria for continuous phenomena for NR repeaters | No change |
| 6.2 Performance criteria for transient phenomena for NR repeaters | No change |
| 6.3 Performance criteria for continuous phenomena for NCR | Wait until the decision on open issue. |
| 6.4 Performance criteria for transient phenomena for NCR |  |
| 6.5 Performance criteria for continuous phenomena for Ancillary equipment | No change |
| 6.6 Performance criteria for transient phenomena for Ancillary equipment | No change |
| 8. Emission |  |
| 8.1 Test configurations | Some editorial changes corresponding to NCR are required. |
| 8.2 Radiated emission | Wait until the decision on open issue. |
| - Immunity |  |
| 9.1 Test configurations | Some editorial changes corresponding to NCR |

RRM perf part:

Agreement:

  - The following test case list are agreed to verify the RRM requirements of NR NCR-MT:

| No | Requirements | Type of Test | Basic test configuration |
| --- | --- | --- | --- |
| 1 | RRC Re-establishment | RRC Re-establishment for NR NCR-MT | Developed based on the existing NR IAB-MT tests for in TS38.106 |
| 2 | Transmit Timing | NR NCR-MT transmit timing tests for FR1 | Developed based on the existing NR IAB-MT transmit timing tests for FR1 in TS38.106 |
| 3 |  | NR NCR-MT transmit timing tests for FR2 | Developed based on the existing NR IAB-MT transmit timing tests for FR2 in TS38.106 |
| 4 | Radio Link Monitoring | NR NCR-MT SSB based RLM out-of-sync test for FR1 | Developed based on the existing NR IAB-MT SSB based RLM out-of-sync test for FR1 in TS38.106 |
| 5 |  | NR NCR-MT SSB based RLM in-sync test for FR1 | Developed based on the existing NR IAB-MT SSB based RLM in-sync test for FR1 |
| 6 |  | NR NCR-MT CSI-RS based RLM out-of-sync test for FR1 | Developed based on the existing NR IAB-MT CSI-RS based RLM out-of-sync test for FR1 in TS38.106 |
| 7 |  | NR NCR-MT CSI-RS based RLM in-sync test for FR1 | Developed based on the existing NR IAB-MT CSI-RS based RLM in-sync test for FR1 in TS38.106 |
| 8 |  | NR NCR-MT SSB based RLM out-of-sync test for FR2 | Developed based on the existing NR IAB-MT SSB based RLM out-of-sync test for FR2 in TS38.106 |
| 9 |  | NR NCR-MT SSB based RLM in-sync test for FR2 | Developed based on the existing NR IAB-MT SSB based RLM in-sync test for FR2 in TS38.106 |
| 10 |  | NR NCR-MT CSI-RS based RLM out-of-sync test for FR2 | Developed based on the existing NR IAB-MT CSI-RS based RLM out-of-sync test for FR2 in TS38.106 |
| 11 |  | NR NCR-MT CSI-RS based RLM in-sync test for FR2 | Developed based on the existing NR IAB-MT CSI-RS based RLM in-sync test for FR2 in TS38.106 |
| 12 | Link recovery procedure | NR NCR-MT SSB based BFD and link recovery test for FR1 | Developed based on the existing NR IAB-MT SSB based BFD and link recovery test for FR1 in TS38.106 |
| 13 |  | NR NCR-MT CSI-RS based BFD and link recovery test for FR1 | Developed based on the existing NR IAB-MT CSI-RS based BFD and link recovery test for FR1 in TS38.106 |
| 14 |  | NR NCR-MT SSB based BFD and link recovery test for FR2 | Developed based on the existing NR IAB-MT SSB based BFD and link recovery test for FR2 in TS38.106 |
| 15 |  | NR NCR-MT CSI-RS based BFD and link recovery test for FR2 | Developed based on the existing NR IAB-MT CSI-RS based BFD and link recovery test for FR2 in TS38.106 |

  - The RRM test cases apply for Local-area NCR-MT classes only.

- Agreement:

  - RAN4 to specify NCR-MT RRM test configurations by reusing the Appendix G.1 IAB-MT RRM test configurations from TS 38.174 as baseline;

  - The actual NCR-MT RRM test can be conducted by any set of configuration parameters which are left to implementations and manufacturer declarations.

  - RAN4 to define conditions for measurements on NR Inter/Intra-frequency Cells for RRC Connection Re-establishment for Local Area IAB-MTs (like in Appendix H.1 in TS 38.174 for IAB-MT).

  - to add the test configuration of FDD bands on top of IAB-MT test configuration for NCR-MT;

Demod perf part:

Issue 1-2-1: FRCs for NCR-MT PDCCH FR2 requirements

- Agreement

  - RAN4 to use the following FRC for PDCCH FR2:

| Reference channel | M-FR2-F.2-1 | M-FR2-F.2-2 | M-FR2-F.2-3 |
| --- | --- | --- | --- |
| Subcarrier spacing (kHz) | 120 | 120 | 120 |
| CORESET frequency domain allocation | 60 | 60 | 60 |
| CORESET time domain allocation | 1 | 1 | 1 |
| Aggregation level | 2 | 4 | 8 |
| DCI Format | 1_0 | 1_1 | 1_1 |
| Payload (without CRC) (bits) | 40 | 56 | 56 |

2.4.2	Remaining Open issues

RF perf part:

- Manufacture declaration table

- MU & TT for NCR-Fwd

- MU & TT for NCR-MT

- For declared pairs/groups, the applicability of requirements is FFS

EMC perf part:

- Further check the RSE limits of NCR-Fwd, wide area NCR-MT and local area NCR-MT, especially on different type of NCR (1-C,1-H and 2-O).

- Further check the testability of monitoring NCR-Fwd and NCR-MT simultaneously during immunity test.

- Further investigate the performance metric for NCR-Fwd and NCR-MT, whether power accuracy, gain, throughput and data rate are suitable or not.

RRM perf part:

For Access beam switching delay test case

- Option 1: To define the test case

- Option 2:  Not to define the test case

The CRs for the agreed test cases and FDD configurations for NCR-FDD operation.

Demod perf part:

No open issues.

Big CRs were agreed in RAN4#110 meeting.

3.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

R1-2401651	Summary#1 of maintenance issues on side control information and NCR behavior	Moderator (ZTE)

R1-2400151	Maintenance on NR Network-Controlled Repeaters	Huawei, HiSilicon

R1-2400351	Remaining issue on side control information and NCR behavior	ZTE

R1-2400412	Maintenance on NR Network-Controlled Repeaters	CATT

R1-2400462	Maintenance on side control information and behaviour for NCR	NEC

R1-2400650	Discussion on Maintenance on NR Network-Controlled Repeaters	Nokia, Nokia Shanghai Bell

R1-2400705	Maintenance on NR Network-Controlled Repeaters	Samsung

R1-2401241	Maintenance on NR Network-controlled Repeaters	Ericsson

R2-2400322	Restriction of cell list for NCR-MT cell reselection	Samsung

R2-2401387	Clarification to Network-Controlled Repeaters Stage-2 description	Ericsson, Nokia, Nokia Shanghai Bell

R2-2401436	Miscellaneous RRC corrections for Network-controlled repeaters	ZTE Corporation

R2-2401437	RILs conclusion for NCR	ZTE Corporation

R2-2401671	[AT125][651][NCR] Corrections (Apple)	Apple

R2-2401677	Miscellaneous RRC corrections for Network-controlled repeaters	ZTE Corporation

R2-2401678	Restriction of cell list for NCR-MT cell reselection	Samsung

R2-2401680	Restriction of cell list for NCR-MT cell reselection	Samsung

R4-2400071	(NR_netcon_repeater-Core) CR for TS 38.106, Correction on Repeater output power for NCR

R4-2400072	(NR_netcon_repeater-Core) CR for TS 38.106, Correction on antenna connector and TAB connector related symbols for NCR

R4-2400073	(NR_netcon_repeater-Core) CR for TS 38.106, Correction on terminology of repeater

R4-2400074	Discussion on Rel-17 repeater terminology

R4-2400075	Discussion on RF conformance testing for NCR

R4-2400076	Discussion on 15 KHz SCS issue for NCR-MT

R4-2400106	(  NR_netcon_repeater-Core) CR to TS 38.106 on RRM core requirements for NR network-controlled repeaters

R4-2400227	CR to TS 38.106 on correction of requirement set applicability for NCR-MT

R4-2400228	CR to TS 38.106 for editorial corrections

R4-2400761	Topic summary for [110][225] NR_netcon_repeater

R4-2400823	(NR_netcon_repeater-Core) CR for TS 38.106 updating reference measurement channels

R4-2401144	Discussion on NCR EMC Perf implementation guidance

R4-2401148	Discussion on NCR EMC Perf detailed analysis

R4-2401374	Discussion on RRM test cases for NR NCR-MT

R4-2401712	Simulation results on demodulation performance requirements for NR network-controlled repeaters

R4-2401713	Draft CR on FRC for NCR-MT (TS38.106, Rel-18)

R4-2401714	Draft CR on conducted performance requirements(CSI) for NCR-MT (TS38.115-1, Rel-18)

R4-2401715	Draft CR on propagation conditions for NCR-MT (TS38.115-2, Rel-18)

R4-2402046	Simulation results for NCR-MT

R4-2402047	Simulation results collection for NCR-MT demodulation requirements

R4-2402048	Draft CR for TS38106 on conducted performance requirements for NCR-MT

R4-2402049	Draft CR for TS38115-1 on Fixed Reference Channels for NCR-MT

R4-2402050	Draft CR for TS38115-2 on Radiated performance requirements(PDSCH, PDCCH) for NCR-MT

R4-2402242	(NR_netcon_repeater-Core) CR to TS 38.106 with corrections to NCR part

R4-2402243	(NR_netcon_repeater-Core) CR to TS 38.106 with editorial corrections to NCR part

R4-2402244	(NR_netcon_repeater-Core) CR to TS 38.114 with corrections to EMC NCR core part

R4-2402245	Draft CR to TS 38.114 with NCR introduction to EMC test specification

R4-2402246	Discussion of NCR EMC immunity setup and monitoring

R4-2402247	NCR conformance testing

R4-2402291	CR to 38.106: Repeater output power requirements

R4-2402292	CR to 38.106: NCR-MT channel bandwidth

R4-2402293	CR to 38.106:  Maximum offset of the operating band unwanted emissions mask from the operating band edge

R4-2402381	Big CR on 38.106 for NCR-MT demodulation requirements

R4-2402415	Draft CR to 38.106: Addition of radiated performance requirements

R4-2402416	Draft CR to 38.115-1: Addition of test procedures for NCR demodulation

R4-2402417	Draft CR to 38.115-2: Addition of test procedures for NCR demodulation

R4-2402512	(NR_netcon_repeater-Core) Maintenance draft CR to TS 38.106: NCR RF part

R4-2402513	(NR_netcon_repeater-Core) Maintenance CR to TS 38.106: NCR RRM part

R4-2402514	Further discussion on conformance testing requirement for NCR

R4-2402515	Discussion on NCR conformance testing spec structure and work split

R4-2402516	Discussion on NCR-MT RRM performance requirements

R4-2402534	BigCR for introduction of performance requirements for NCR-MT in TS 38.115-1

R4-2402560	On NCR RRM Performance Requirements

R4-2402648	Topic summary for [110][308] NR_netcon_repeater_RF

R4-2402649	Topic summary for [110][309] NR_netcon_repeater_RFConformance

R4-2402662	Topic summary for [110][322] NR_netcon_repeater_Demod

R4-2402710	On NCR PDSCH and PDCCH Demodulation Requirements

R4-2402711	Simulation Results on NCR PDSCH and PDCCH Demodulation Requirements

R4-2402712	Draft CR on Propagation Condition for NCR-MT for 38.106

R4-2402713	Draft CR on Propagation Condition for NCR-MT for 38.115-1

R4-2402714	Draft CR on FRC for NCR-MT for 38.115-2

R4-2402715	Big CR on Performance Requirements for NCR-MT in 38.115-2

R4-2402955	(NR_netcon_repeater-Core) Maintenance draft CR to TS 38.106: NCR RF part

R4-2402956	(NR_netcon_repeater-Core) CR to TS 38.106 with corrections to NCR part

R4-2402957	(NR_netcon_repeater-Core) CR for TS 38.106 updating reference measurement channels

R4-2402958	CR to TS 38.106 on correction of requirement set applicability for NCR-MT

R4-2402959	CR to 38.106: NCR-MT channel bandwidth

R4-2402960	Way Forward for [110][309] NCR RF conformance

R4-2402961	Way Forward for [110][309] NCR EMC conformance

R4-2402994	Draft CR on FRC for NCR-MT (TS38.106, Rel-18)

R4-2402995	Draft CR on conducted performance requirements(CSI) for NCR-MT (TS38.115-1, Rel-18)

R4-2402996	Draft CR on propagation conditions for NCR-MT (TS38.115-2, Rel-18)

R4-2402997	Draft CR for TS38106 on conducted performance requirements for NCR-MT

R4-2402998	Draft CR for TS38115-1 on Fixed Reference Channels for NCR-MT

R4-2402999	Draft CR for TS38115-2 on Radiated performance requirements(PDSCH, PDCCH) for NCR-MT

R4-2403000	Draft CR to 38.106: Addition of radiated performance requirements

R4-2403001	Draft CR to 38.115-1: Addition of test procedures for NCR demodulation

R4-2403002	Draft CR to 38.115-2: Addition of test procedures for NCR demodulation

R4-2403003	Draft CR on Propagation Condition for NCR-MT for 38.106

R4-2403004	Draft CR on Propagation Condition for NCR-MT for 38.115-1

R4-2403005	Draft CR on FRC for NCR-MT for 38.115-2

R4-2403481	WF on NCR RRM performance requirements

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template