3GPP TSG RAN meeting #103										RP-240114

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.2.4

| WI / SI Name |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_Sensing_NR |  |  |  |  |
| Unique ID | 1020086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-234069 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2025 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 6 % | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur | Name | Yingyang Li, Jerome Vogedes |
|  | Company | Xiaomi, AT&T |
|  | Email | liyingyang@xiaomi.com, jerome.vogedes@att.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

ISAC deployment scenarios

Agreement

For progressing ISAC study, the following sensing targets and existing communication scenarios will be considered as a starting point:

- Note1: the table below does not imply that the sensing target will be placed at positions defined for UEs and BSs in the scenarios in the right column.

- Note2: the table below does not imply that UEs are necessarily placed at positions defined for UEs in the scenarios in the right column.

- Note3: the existing communication scenarios are listed with the intent to use the evaluation parameters defined for those scenarios, as a starting point.

| Sensing Targets | scenarios |
| --- | --- |
| UAVs | RMa-AV, UMa-AV, UMi-AV (TR 36.777) |
| Humans indoors | InF, Indoor Office, [Indoor Room (TR 38.808)], [UMi, UMa] |
| Humans outdoors | UMi, UMa, [RMa] |
| Automotive vehicles (at least outdoors) | Highway, Urban grid, UMa, UMi, RMa |
| Automated guided vehicles (e.g. in indoor factories) | InF |
| Objects creating hazards on roads/railways (examples defined in TR 22.837) | Highway, Urban grid, HST |

Agreement

For ISAC channel modelling, RAN1 uses the sensing related terminology as defined in TS22.137 or TR22.837 as a starting point for discussion purposes with the following definitions:

- Sensing transmitter: the TRP or a UE that sends out the sensing signal which the sensing service will use in its operation. A sensing transmitter can be located in the same or different TRP or a UE as the sensing receiver.

- Sensing receiver: the TRP or a UE that receives the sensing signal which the sensing service will use in its operation. A sensing receiver can be located in the same or different TRP or a UE as the sensing transmitter.

- Sensing target: target that need to be sensed by deriving characteristics of the objects within the environment from the sensing signal.

- Background environment: background (clutter and/or environmental objects) that are not the sensing target(s).

- Mono-static sensing: sensing where the sensing transmitter and sensing receiver are co-located in the same TRP or UE.

- Bi-static sensing: sensing where the sensing transmitter and sensing receiver are in different TRPs or UEs.

- Multi-static sensing: sensing where there are multiple sensing transmitters and/or multiple sensing receivers, for a sensing target.

- Sensing signal: Transmissions on the 3GPP radio interface that can be used for sensing purposes.

ISAC channel modelling

Agreement

The common framework for ISAC channel model is composed of a component of target channel and a component of background channel,

HISAC=Htarget+Hbackground

    - Target channel Htarget includes all [multipath] components impacted by the sensing target(s).

      - FFS details of the target channel

    - Background channel Hbackground includes other [multipath] components not belonging to target channel

      - FFS details of the background channel

    - FFS whether/how to model environment object(s), i.e., object(s) with known location, other than sensing target(s)

      - FFS whether/how to model propagation path(s) between the target(s) and the environment object(s)

    - FFS whether/how to model propagation path(s) between the target(s) and the stochastic clutter(s)

    - Note: the notation HISAC can be revised later if needed

2.1.2	Remaining Open issues

The following open issues need to be addressed:

- Identify details of the deployment scenarios for ISAC channel modeling.

- Define channel modelling details for sensing using 38.901 as a starting point, and taking into account relevant measurements, including:

- modelling of sensing targets and background environment, including, for example (if needed), radar cross-section (RCS), mobility and clutter/scattering patterns;

- spatial consistency.

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1 #116

R1-2400574	Proposed work plan on channel modelling for ISAC	xiaomi, AT&T

R1-2400575	Discussion on CR to introduce channel model for ISAC	xiaomi, AT&T

R1-2401346	Deployment scenarios for ISAC	Continental Automotive

R1-2400529	Discussion on ISAC Deployment Scenarios	Ericsson

R1-2400068	Discussion on ISAC deployment scenarios	Spreadtrum Communications

R1-2400126	Deployment scenarios for ISAC channel model	Huawei, HiSilicon

R1-2400155	Discussion for ISAC deployment scenarios	New H3C Technologies Co., Ltd.

R1-2400167	Overview of ISAC Deployment Scenarios	Tiami Networks

R1-2401468	Overview of ISAC Deployment Scenarios	Tiami Networks

Revision of R1-2400167

R1-2400174	Measurement data for ISAC deployment scenarios	NIST

R1-2400256	Views on Rel-19 ISAC deployment scenarios	vivo

R1-2400341	Discussion on ISAC deployment scenarios	CMCC

R1-2400447	Discussion on ISAC deployment scenarios	CATT

R1-2400504	Deployment scenarios for ISAC channel modeling	Intel Corporation

R1-2400572	Deployment scenarios and evaluation assumptions for ISAC channel model	xiaomi

R1-2400616	Discussion on ISAC deployment scenarios	OPPO

R1-2400644	ISAC Deployment Scenarios	Sharp

R1-2400648	Discussion on ISAC deployment scenarios	Nokia, Nokia Shanghai Bell

R1-2400652	Proposals for Integrated Sensing And Communication (ISAC) Deployment Scenarios	NTPU

R1-2400673	Discussion on ISAC deployment scenarios	China Telecom

R1-2400690	Deployment scenarios for integrated sensing and communication with NR	NVIDIA

R1-2400746	Discussion on  ISAC deployment scenarios	Samsung

R1-2400759	Discussion on deployment scenarios for Integrated Sensing and Communication	CICTCI

R1-2400791	Discussion on ISAC deployment scenarios	LG Electronics

R1-2400801	Discussion on ISAC Deployment Scenarios	Lekha Wireless Solutions

R1-2400866	Considerations on ISAC Deployment Scenario	Sony

R1-2400881	Discussion on ISAC deployment scenarios and requirements	EURECOM

R1-2400898	Considerations on ISCA deployment scenarios	CAICT

R1-2400931	Discussion on ISAC deployment scenarios	TOYOTA InfoTechnology Center

R1-2400935	Discussions on ISAC deployment scenarios	Ruijie Network Co. Ltd

R1-2400960	ISAC Deployment Scenarios	Panasonic

R1-2401026	Discussion on ISAC deployment scenarios	Apple

R1-2401040	Discussion on ISAC deployment scenarios	InterDigital, Inc.

R1-2401063	Discussion on ISAC deployment scenarios	ZTE Corporation

R1-2401178	Discussion on ISAC deployment scenarios	ITL

R1-2401220	Discussion on ISAC deployment scenarios	Lenovo

R1-2401340	Discussions on ISAC deployment scenarios	IIT Kanpur

R1-2401355	Views on Deployment Scenarios for ISAC for NR	AT&T, FirstNet

R1-2401455	Discussion on ISAC deployment scenarios	Qualcomm Incorporated

R1-2401466	Discussion on ISAC deployment scenario	MediaTek

R1-2400953	FL summary on ISAC deployment scenarios	Moderator (AT&T)

R1-2401705 	FL summary#2 on ISAC deployment scenarios	Moderator (AT&T)

R1-2400810	Options for ISAC Channel Modelling	Keysight Technologies UK Ltd

R1-2400257	Views on Rel-19 ISAC channel modeling	vivo

R1-2400069	Discussion on ISAC channel modeling	Spreadtrum Communications

R1-2400127	Channel modeling methodology for ISAC	Huawei, HiSilicon

R1-2400168	ISAC Channel Modeling Considerations	Tiami Networks

R1-2400173	ISAC channel measurements and results for shared clusters	BUPT, CMCC

R1-2400175	Power Calibration for Radar Cross Section (RCS) Measurement	NIST

R1-2400342	Discussion on  channel modeling methodolgy for ISAC	CMCC, BUPT, SEU, PML

R1-2400448	Discussion on ISAC channel modelling	CATT

R1-2400505	Discussion on ISAC channel modeling	Intel Corporation

R1-2400530	Discussion on ISAC Channel Modelling	Ericsson

R1-2400573	Discussion on ISAC channel model	xiaomi, BUPT

R1-2400617	Study on ISAC channel modelling	OPPO

R1-2400645	ISAC Channel modelling	Sharp

R1-2400649	Discussion on ISAC channel modelling	Nokia, Nokia Shanghai Bell

R1-2400691	Channel modeling for integrated sensing and communication with NR	NVIDIA

R1-2400747	Discussion on ISAC channel modelling	Samsung

R1-2400760	Discussion on channel modelling for Integrated Sensing and Communication	CICTCI

R1-2400792	Discussion on ISAC channel modelling	LG Electronics

R1-2400818	Discussion on Channel Modelling for ISAC	Lenovo

R1-2400841	Discussion on channel modelling for Integrated Sensing and Communication (ISAC)	Southeast University

R1-2400867	Considerations on ISAC Channel Model	Sony

R1-2400882	Discussion on ISAC channel modeling	EURECOM

R1-2400899	Considerations on ISAC channel modelling	CAICT

R1-2400932	Discussion on ISAC channel modelling	TOYOTA InfoTechnology Center

R1-2400961	ISAC Channel Modelling	Panasonic

R1-2401027	Discussion on ISAC channel modelling	Apple

R1-2401041	Discussion on ISAC channel modeling	InterDigital, Inc.

R1-2401064	Discussion on channel modelling for ISAC	ZTE Corporation, BJTU

R1-2401347	Channel modelling for ISAC	Continental Automotive

R1-2401356	Views on ISAC Channel Modelling	AT&T

R1-2401456	Discussion on ISAC channel modelling	Qualcomm Incorporated

R1-2401467	Discussion on ISAC channel modelling	MediaTek

R1-2401494	Summary #1 on ISAC channel modeling	Moderator (xiaomi)

R1-2401495	Summary #2 on ISAC channel modeling	Moderator (xiaomi)

R1-2401496	Summary #3 on ISAC channel modeling	Moderator (xiaomi)

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template