TSG RAN Meeting #103	RP-240121

18 - 21 March. 2024, Maastricht, Netherlands

Source:	China Unicom

Title:	Rel-18 Work Item Exception for HPUE_NR_FR1_FDD_R18

Document for:	Approval

Agenda Item:	9.5.4.2

3GPP™ Work Item Exception

Title : 		High power UE (power class 2) for NR FR1 FDD single band

Acronym  : 	HPUE_NR_FR1_FDD_R18

Unique Identifier :	970086

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: no | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | TS 38.101-1 |  |  |  |  |
| Task(s) within work which are not complete: | 6 PC2 bands from operators’ request are not completed in this WI. The uncompleted 6 bands are listed in the latest WID. |  |  |  |  |
| Consequences if not included in Release 18: | These PC2 combinations are not supported in Release 18. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of HPUE_NR_FR1_FDD_R18 WI to June 2024.

Contentious Issues:

None.