3GPP TSG RAN meeting #103										RP-240136

Maastricht, NL, March 18-21, 2024

Status Report to TSG

Agenda item:			9.4.2.2

| WI / SI Name | Dual Transmission/Reception (Tx/Rx) Multi-SIM for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: - |
| Acronym | NR_DualTxRx_MUSIM |  |  |  |  |
| Unique ID | 941001 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-231461 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: 12/2023 | Performance part: 06/2024 | Testing part: - |  |
| Overall Completion level | Study Item: - | Core part: Overall: 100% | Performance Part: - Overall: 30% | Testing part: - |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN2 |
| --- | --- | --- |
| Rapporteur | Name | Xiaodong Yang |
|  | Company | vivo |
|  | Email | Yangxiaodong5g@vivo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? |  |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1         Agreements

    - Remaining Open issues

2.4	RAN4

2.4.1         Agreements

Issue 3-1-1: General on test cases

Agreement: Not to discuss any test cases for R17 MUSIM to verify UE behavior in network B

Issue 3-1-2: Test case setup

- Proposals

  - Scenario: 			Only define test cases for NR SA scenario for FR1 and FR2 (vivo Ericsson)

  - L1 impact: 		no test case defined for L1 measurements (vivo oppo Huawei)

  - DRX: 				test cases for non-DRX only (vivo Ericsson oppo MTK)

  - SBI reporting: 	Define test case without SBI reporting (vivo Ericsson oppo)

  - Measurement target: Consider SSB only (vivo MTK）

  - per-UE gap and per-FR gap: all gaps in the test case are per UE gaps only (vivo Ericsson oppo)

  - Overlapping scenario: only consider partially partial overlap cases (vivo)

  - AWGN channel (oppo)

Agreement: Proposal 1 to 8

Issue 3-1-4: Whether consider Type-1 gap in test cases

Agreement: Consider Type-1 gap in test cases

Issue 3-1-5: On aperodic MUSIM gap in test cases

Agreement: No test case for aperiodic MUSIM gap

Issue 3-1-7: Gap pattern in test cases

Agreement: Use up to 2 periodic MUSIM gaps in the test cases, use mandatory measurement gaps

Issue 3-1-8: Configuration on MUSIM gap pattern, gap priority or whether use “keep solution” in the test case

Agreement:

RAN4 starts performance work based on the assumption that MUSIM gaps requested by UE can be configured by TE. Meanwhile, check the testability considering the following aspects:

Further check the issue in case TE cannot support the gap requested by UE.

Issue 3-1-9: On SMTC collision in test cases

- Proposals

  - P1-1: Use the intra-frequency measurement without gap for the test for the collision handling between SMTC and MUSIM gap (vivo)

  - P1-2: RAN4 to define test case(s) for L3 measurement without measurement gaps under the case of periodic MUSIM gap occasion overlapping with SMTC occasion. (xiaomi)

  - P2: Define test case for collision between MUSIM gaps and NW A signals (CMCC)

Agreement: P1-1

Issue 3-2-1: Test case list

Test case set 1

Agreement

| No. | Test case | Comments |
| --- | --- | --- |
|  | Inter-frequency event triggered reporting, 1 Type-2 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, MUSIM gap has lower priority, priority based solution, SSB-based measurements, FR1. |  |
| [2] | Inter-frequency event triggered reporting, 1 Type-2 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, MUSIM gap has lower priority, priority based solution, SSB-based measurements, FR2 | FFS on whether to have it |
| [3] | Inter-frequency event triggered reporting, 1 Type-2 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, MUSIM gap has higher priority, priority based solution, SSB-based measurements, FR1 | FFS on whether to have it |
| [4] | Inter-frequency event triggered reporting, 1 Type-2 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, MUSIM gap has higher priority, priority based solution, SSB-based measurements, FR2 | FFS on whether to have it |
| 5 | Inter-frequency event triggered reporting, 1 Type-1 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, [FFS on MUSIM gap has the shorter or longer MGRP], SSB-based measurements, FR1 |  |
| [6] | Inter-frequency event triggered reporting, 1 Type-1 gap + 1 periodic MUSIM gap, with partially partial overlapping among all configured gaps, MUSIM gap has the shorter MGRP, SSB-based measurements, FR2 | FFS on whether to have it |
| 7 | Intra-frequency event triggered reporting, 1 periodic MUSIM gap, SMTC partially partial overlaps with MUSIM gaps, SSB-based measurements, FR1 |  |

2.4.2         Remaining Open issues

- Whether verify “keep solution” in test cases

- Configuration on MUSIM gap pattern, gap priority or whether use “keep solution” in the test case

- Final Test case list and test case

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	RAN Plenary Intervention

5.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #110

R4-2400759	Topic summary for [110][223] NR_DualTxRx_MUSIM	Moderator (vivo)

R4-2400877	On maintenance issues for MUSIM genearl aspects	vivo

R4-2400878	Further discussion on RRM performance requirements for MUSIM	vivo

R4-2400963	Remaining issues on MUSIM General	Ericsson

R4-2400964	Remaining issues on collision between MUSIM	Ericsson

R4-2400965	CR on MUSIM applicability requirement	Ericsson

R4-2400966	Discussions on test cases in MUSIM gaps	Ericsson

R4-2401008	Discussion on general RRM requirements for Rel-17 MUSIM gaps	OPPO

R4-2401009	Discussion on MUSIM gap collisions handling	OPPO

R4-2401010	Discussion on test case design for MUSIM gap	OPPO

R4-2401039	(NR_DualTxRx_MUSIM-Perf) Discussion on performance requirements for MUSIM gaps	CMCC

R4-2401188	Discussion on RRM performance requirements for Rel-17 MUSIM gaps	xiaomi

R4-2401189	Discussion on general issues for Rel-17 MUSIM gaps	xiaomi

R4-2401190	draftCR on impact on RLM and link recovery due to MUSIM gaps	xiaomi

R4-2401219	Scope of RRM performance for Rel-17 MUSIM gaps	Qualcomm Incorporated

R4-2401459	(NR_DualTxRx_MUSIM-Perf) Discussion on performance part for MUSIM gaps	China Telecom

R4-2401735	General aspects and need for mandatory MUSIM gaps	Nokia, Nokia Shanghai Bell

R4-2401736	Discussion on collisions handling and MUSIM operations	Nokia, Nokia Shanghai Bell

R4-2401737	DraftCR collisions handling and MUSIM operations	Nokia, Nokia Shanghai Bell

R4-2401741	RRM performance requirements for NR_DualTxRx_MUSIM	Nokia, Nokia Shanghai Bell

R4-2401823	Discussion on collisions between gaps and priority rules	ZTE Corporation

R4-2401967	(NR_DualTxRx_MUSIM-Core) draft CR for beam failure detection for Rel-18 MUSIM	vivo, MTK

R4-2401968	(NR_DualTxRx_MUSIM-Core) draft CR for candidate beam detection for Rel-18 MUSIM	vivo, MTK

R4-2401969	(NR_DualTxRx_MUSIM-Core) draft CR for RLM for Rel-18 MUSIM	vivo, MTK

R4-2401970	(NR_DualTxRx_MUSIM-Core) draft CR for TRP specific Link Recovery Procedures for Rel-18 MUSIM	vivo, MTK

R4-2401971	(NR_DualTxRx_MUSIM-Core) draft CR for Carrier-specific scaling factor for Rel-18 MUSIM	vivo

R4-2401972	(NR_DualTxRx_MUSIM-Core) draft CR for NR intra or inter-frequency measurement for Rel-18 MUSIM	vivo

R4-2402172	draftCR on RRM requirements for MUSIM gaps	Huawei, HiSilicon

R4-2402173	Discussion on remaining issues in RRM requirements for MUSIM	Huawei, HiSilicon

R4-2402174	Discussion on RRM test cases for MUSIM	Huawei, HiSilicon

R4-2402206	On maintenance issues for MUSIM collision handling and others	vivo

R4-2402898	Discussion on the performance part requirements for MUSIM	MediaTek inc.

R4-2402899	Draft CR on correction for R18 MUSIM gap collision handling requirements	MediaTek inc.

R4-2402900	Draft CR on correction for L3 measurement requirements due to R18 MUSIM gaps	MediaTek inc.

R4-2402901	Draft CR on correction for L1 and PRS measurement requirements due to R18 MUSIM gaps	MediaTek inc.

R4-2403254	LS on MUSIM capability	vivo

R4-2403348	WF on NR Dual TxRx Multi-SIM	vivo

R4-2403349	draftCR on impact on RLM and link recovery due to MUSIM gaps	xiaomi

R4-2403350	DraftCR collisions handling and MUSIM operations	Nokia, Nokia Shanghai Bell

R4-2403351	draftCR on RRM requirements for MUSIM gaps	Huawei, HiSilicon

R4-2403352	Draft CR on correction for R18 MUSIM gap collision handling requirements	MediaTek inc.

R4-2403353	Draft CR on correction for L3 measurement requirements due to R18 MUSIM gaps	MediaTek inc.

R4-2403476	(NR_DualTxRx_MUSIM-Core) draft CR for beam failure detection for Rel-18 MUSIM	vivo, MTK

R4-2403477	(NR_DualTxRx_MUSIM-Core) draft CR for candidate beam detection for Rel-18 MUSIM	vivo, MTK

R4-2403478	(NR_DualTxRx_MUSIM-Core) draft CR for RLM for Rel-18 MUSIM	vivo, MTK

R4-2403479	(NR_DualTxRx_MUSIM-Core) draft CR for TRP specific Link Recovery Procedures for Rel-18 MUSIM	vivo, MTK

R4-2403547	Draft CR on correction for L1 and PRS measurement requirements due to R18 MUSIM gaps	MediaTek inc.

R4-2403571	Big CR on Core maintenance for NR Dual Tx/Rx Multi-SIM 	vivo