# 3GPP TSG RAN meeting #103							                              RP-240167

# Maastricht, Netherlands, March 18 - 21, 2024

Status Report to TSG

Agenda item:			9.5.3.3

| WI / SI Name | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R18_3BDL_xBUL |  |  |  |  |
| Unique ID | 961011 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233231 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2024 (updated from 03/2024) | Performance part: 06/2024 (updated from 03/2024) | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Zhifeng Ma |
|  | Company | ZTE |
|  | Email | ma.zhifeng@zte.com.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

Based on the announcement from the RAN4 chair, it is suggested to postpone all the basket WIs in RAN4#110 by one quarter (i.e., postpone the completion of basket WIs to June).

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The agreements of NR CA and NR DC configurations are provided in the EXCEL file zipped together with WORD file status report.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

- R4-2211756	Draft CR for TS 38.101-1: Support of BCS2 in CA_n3A-n41A-n79A	SoftBank Corp.

- R4-2211757	Draft CR for TS 38.101-3: Support of UL-CA in CA_n28A-n77(3A)-n257D and CA_n41A-n77(2A)-n257A/G/H/I	SoftBank Corp.

- R4-2211758	Draft CR for TS 38.101-3: Support of CA_n41A-n79A-n257AGHI	SoftBank Corp.

- R4-2211759	Draft CR for TS 38.101-3: Support of UL CA configurations, n258J and n77(2A) in CA_n77-n79-n258	SoftBank Corp.

- R4-2211760	Draft CR for TS 38.101-1: Support of DC_n28-n41-n79	SoftBank Corp.

- R4-2212167	TP for TR 38.xxx-xx-xx for single UL CA/DC_n2-n5-n261 (x=1)	Verizon, Samsung, Ericsson

- R4-2212168	TP for TR 38.xxx-xx-xx for single UL CA/DC_n2-n77-n260	Verizon, Samsung, Ericsson

- R4-2212169	TP for TR 38.xxx-xx-xx for single UL CA/DC_n2-n77-n261 (x=1)	Verizon, Samsung, Ericsson

- R4-2212170	TP for TR 38.xxx-xxx-xx for single UL CA/DC_n2-n66-n260 (x=1)	Verizon, Samsung, Ericsson

- R4-2212171	TP for TR 38.xxx-xx-xx for single UL CA/DC_n2-n66-n261 (x=1)	Verizon, Samsung, Ericsson

- R4-2212172	TP for TR 38.xxx-xx-xx for single UL CA/DC_n5-n66-n260 (x=1)	Verizon, Samsung, Ericsson

- R4-2212173	TP for TR 38.xxx-xx-xx for single UL CA/DC_n5-n66-n261 (x=1)	Verizon, Samsung, Ericsson

- R4-2212436	draft CR 38101-1  to add CA_n25-n41-n66 BCS4and5	Ericsson, TMUS

- R4-2212437	draft CR 38101-1  to add CA_n25-n41-n71 BCS4and5	Ericsson, TMUS

- R4-2212438	draft CR 38101-1  to add CA_n25-n41-n77 BCS4and5	Ericsson, TMUS

- R4-2212439	draft CR 38101-1  to add CA_n25-n66-n77 BCS4and5	Ericsson, TMUS

- R4-2212440	draft CR 38101-1  to add CA_n25-n71-n77 BCS4and5	Ericsson, TMUS

- R4-2212441	draft CR 38101-1  to add CA_n41-n66-n71 BCS4and5	Ericsson, TMUS

- R4-2212442	draft CR 38101-1  to add CA_n41-n66-n77 BCS4and5	Ericsson, TMUS

- R4-2212443	draft CR 38101-1  to add CA_n41-n71-n77 BCS4and5	Ericsson, TMUS

- R4-2212449	TP for TR 38.xxx-xx-xx: CA_n1-n41-n79	SoftBank Corp., LG Electronics

- R4-2212456	TP for TR 38.xxx-xx-xx: CA_n41-n77-n79	SoftBank Corp., LG Electronics

- R4-2212545	TP for TR 38.XXX-XX-XX CA_n3A-n28A-n40A	Samsung, KDDI

- R4-2212693	draft CR 38.101-3 to add xBUL3BDL_CADC consisting of 2bands in FR1 and 1band in FR2	NTT DOCOMO, INC.

- R4-2212694	draft CR 38.101-3 to add CADC_n77-n257-n259, CADC_n78-n257-n259 and CADC_n79-n257-n259	NTT DOCOMO, INC.

- R4-2213107	TP for TR 38.818-03-01 to include CA_n1-n3-n26	Ericsson, Telstra

- R4-2213108	TP for TR 38.818-03-01 to include CA_n1-n7-n26	Ericsson, Telstra

- R4-2213109	TP for TR 38.818-03-01 to include CA_n1-n26-n78	Ericsson, Telstra

- R4-2213110	TP for TR 38.818-03-01 to include CA_n3-n7-n26	Ericsson, Telstra

- R4-2213111	TP for TR 38.818-03-01 to include CA_n3-n26-n78	Ericsson, Telstra

- R4-2213112	TP for TR 38.818-03-01 to include CA_n7-n26-n78	Ericsson, Telstra

- R4-2213121	Draft CR for 38.101-1 to add configuration CA_n28A-n41A-n79C and CA_n28A-n41C-n79C	Huawei, HiSilicon

- R4-2213210	DraftCR 38.101-1 CA_n2(2A)-n5A-n77(2A) configuration	Nokia, AT&T

- R4-2213211	DraftCR 38.101-1 CA_n2(2A)-n12A-n77(2A) configuration	Nokia, AT&T

- R4-2213212	DraftCR 38.101-1 CA_n2(2A)-n14A-n77(2A) configuration	Nokia, AT&T

- R4-2213213	DraftCR 38.101-1 CA_n2(2A)-n30A-n77(2A) configuration	Nokia, AT&T

- R4-2213214	DraftCR 38.101-1 CA_n2-n66-n77 configuration	Nokia, AT&T

- R4-2213215	DraftCR 38.101-1 CA_n5-n66-n77 configuration	Nokia, AT&T

- R4-2213216	DraftCR 38.101-1 CA_n12-n66-n77 configuration	Nokia, AT&T

- R4-2213217	DraftCR 38.101-1 CA_n14-n66-n77 configuration	Nokia, AT&T

- R4-2213218	DraftCR 38.101-1 CA_n30-n66-n77 configuration	Nokia, AT&T

- R4-2213383	TR38.xxx-xx-xx skeleton v0.0.0 on Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2)	ZTE Wistron Telecom AB

- R4-2213602	Draft CR for TS 38.101-1 on updates to delta RIB for inter-band CA configurations of three bands	ZTE Corporation

- R4-2213605	Draft CR for TS 38.101-1 on updates to delta TIB for inter-band CA configurations of three bands	ZTE Corporation

- R4-2213619	Draft Big CR to reflect the completed NR inter-band CA DC combinations for 3 bands DL with up to 2 bands UL into TS 38.101-1	ZTE Corporation

- R4-2213620	Draft Big CR to reflect the completed NR inter-band CA DC combinations for 3 bands DL with up to 2 bands UL into TS 38.101-3	ZTE Corporation

- R4-2213621	Revised WID:Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2)	ZTE Corporation

- R4-2213624	draft CR for 38.101-1: Add new configurations 	Verizon, Samsung, Ericsson

- R4-2215439, Draft CR for TS 38.101-1: Support of DC_n1-n41-n79 and DC_n41-n77-n79, Softbank Corp.

- R4-2215739, Draft CR for 38.101-1 to add missing configurations and introducing new configurations for NR inter-band CA with 3 bands, Samsung, Telus, Bell Mobility

- R4-2217044, Draft CR for TS 38.101-1 to add CA_n48A-n66(2A)-n77A, DISH Network, Samsung

- R4-2217047, Draft CR for TS 38.101-1 to introduce some configurations for CA_n1-n3-n79, Huawei, HiSilicon

- R4-2217052, draft CR 38.101-1 to add 3DL/xUL DC combinations, Ericsson, BT plc

- R4-2215444, TP for TR 38.718-03-01: CA_n41-n77-n79, SoftBank Corp.

- R4-2217043, TP for TR 38.718-03-01: CA_n3-n41-n79, SoftBank Corp.

- R4-2217045, TP for TR 38.718-03-01: CA_n29-n70-n71, DISH Network, Samsung

- R4-2217046, TP for TR 38.718-03-01: CA_n48-n71-n77, DISH Network, Samsung

- R4-2217048, TP for TR 38.718-03-01 to introduce CA_n1-n3-n38, Huawei, HiSilicon

- R4-2217049, TP for TR 38.718-03-01 to introduce CA_n1A-n7A-n38A and CA_n1(2A)-n7A-n38A, Huawei, HiSilicon

- R4-2217050, TP for TR 38.718-03-01 to introduce CA_n3A-n7A-n38A, CA_n3B-n7A-n38A and CA_n3(2A)-n7A-n38A, Huawei, HiSilicon

- R4-2217051, TP for TR 38.718-03-01 to introduce CA_n3-n78-n79, Huawei, HiSilicon

- R4-2218080, DraftCR 38.101-1 for CA_n48-n70-n77 CA_n48-n71-n77 CA_n66-n70-n77 higher order, DISH Network, Samsung

- R4-2218249, Draft CR_3B_CA_n1-n3or28or41-n77_n77(3A),

- R4-2218250, Draft CR for TS 38.101-1: Support of DC_n3-n41-n79, Softbank Corp.

- R4-2218760, Draft CR for 38.101-1 to add missing configurations and introducing new configurations for NR inter-band CA with 3 bands, Samsung, Telus, Bell Mobility

- R4-2219092, draftCR 38.101-1 CA_n5A-n7A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219093, DraftCR 38.101-1: CA_n5A-n25A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219094, DraftCR 38.101-1: CA_n5A-n66A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219095, DraftCR 38.101-1: CA_n7A-n25A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219096, DraftCR 38.101-1: CA_n7A-n66A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219097, DraftCR 38.101-1: CA_n7A-n71A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219098, DraftCR 38.101-1: CA_n25A-n66A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219099, DraftCR 38.101-1: CA_n25-n71-n77 configurations, Nokia, Bell, Telus

- R4-2219100, DraftCR 38.101-1: CA_n66A-n71A-n77(3A) configuration, Nokia, Bell, Telus

- R4-2219104, draftCR_additions_to_CA_n25_n41_n66, Nokia, Bell, Telus

- R4-2219107, draftCR_additions_to_CA_n41_n71_n77, Nokia, Bell, Telus

- R4-2219274, Add uplink CA_n78(2A) to the existing 3 bands DL CA combinations, Huawei, HiSilicon, BT

- R4-2220565, DraftCR for 38.101-1: Add additional downlink and uplink configurations,  Verizon, Samsung, Ericsson

- R4-2219090, TP to TR 38.717-03-01: Addition of CA_n5-n7-n77, Nokia, Bell, Telus

- R4-2219091, TP to TR 38.717-03-01: Addition of CA_n7-n71-n77, Nokia, Bell, Telus

- R4-2220793, TP for TR 38.718-03-01: CA_n48-n70-n77, DISH Network, Samsung

- R4-2220794, TP for TR 38.718-03-01: CA_n66-n70-n77, DISH Network, Samsung

- R4-2220795, TP for TR 38.718-03-01: CA_n70-n71-n77, DISH Network, Samsung

- R4-2220796, TP for TR 38.718-03-01: CA_n1-n3-n38, Ericsson

- R4-2220797, TP for TR 38.718-03-01: CA_n1-n7-n38, Ericsson

- R4-2220799, TP for TR 38.718-03-01: CA_n3-n28-n38, Ericsson

- R4-2220800, TP for TR 38.718-03-01: CA_n7-n28-n38, Ericsson

- R4-2219204, TP for TR 38.718-03-01_3DL_2UL CA_n39A-n41A-n79, ZTE Corporation

- R4-2215440, Draft CR for TS 38.101-3: Support of DC_n77-n79-n258, Softbank Corp.

- R4-2215926, draft CR 38.101-3 to add CA_n26A-n78A-n258(A-M) and DC_n26A-n78A-n258(A-M), Ericsson, Telstra

- R4-2217053, Draft CR for TS 38.101-3: Support of UL configurations for CA_n3-n41-n257 and CA_n28-n41-n257, Softbank Corp.

- R4-2217054, DraftCR for 38.101-3: NR FR1 and FR2 inter-band CA DC combinations for 3 bands DL with single and 2 bands UL, Verizon, Samsung, Ericsson

- R4-2217055, draft CR 38.101-3 to add CA_n28A-n78A-n258(A-M) and DC_n28A-n78A-n258(A-M), Ericsson, Telstra

- R4-2218261, Draft CR for TS 38.101-3: Support of UL configurations in CA_n1-n77-n257 and n41-n77-n257, Softbank Corp.

- R4-2218623, DraftCR for 38.101-3: NR FR1 and FR2 inter-band CA DC combinations for 3 bands DL with single and 2 bands UL, Verizon, Samsung, Ericsson

- R4-2218956, CR for corrections for three-band NR CA, Ericsson

- R4-2300151, Support of DL n77(3A) in 3BDL CA_n1/n3/n28/n41-n77-n79, SoftBank Corp., RAN4#106

- R4-2300416, Draft CR for TS 38.101-1 Support of CA_n25-n41-n71 CA_n25-n71-n77 CA_n41-n66-n71 CA_n66-n71-n77, Nokia, T-Mobile USA, RAN4#106

- R4-2300540, Draft CR 38.101-1 to add DC_n1A-n3A-n67A, Ericsson, BT, RAN4#106

- R4-2300666, DraftCR for 38.101-1: NR inter-band CA DC combinations for 3 bands DL with 2 bands UL, Verizon, Samsung, Ericsson, RAN4#106

- R4-2301067, CR for corrections for three bands NR CA, Ericsson, RAN4#106

- R4-2301072, draft CR to add new configurations for CA_n1-n3-n78, CA_n1-n7-n78, CA_n1-n28-n78, CA_n20-n28-n78, Ericsson, RAN4#106

- R4-2301076, draft CR to add new BCS’s for CA_n1-n3-n77, CA_n1-n28-n40, CA_n1-n28-n77, CA_n3-n28-n40 and CA_n3-n28-n77, Ericsson, RAN4#106

- R4-2301508, draft CR 38.101-1 to add new band combinations, Ericsson, AT&T, RAN4#106

- R4-2301687, draftCR additions to 3CA combinations of n2 n29 n66 n77, Nokia, AT&T, RAN4#106

- R4-2302039, Draft CR for TS 38.101-1 to introduce CA_n3A-n28A-n78C CA_n3A-n7A-n78C CA_n7A-n28A-n78C, Huawei, HiSilicon, RAN4#106

- R4-2302444, Draft CR for 38.101-1: 3BDL/xBUL NR CA correction, RAN4#106

- R4-2302512, draft CR for CA_n1A-n3A-n7A, CA_n3A-n7A-n78A 3DL/2UL, CHTTL, RAN4#106

- R4-2303598, Draft CR 38.101-1 to add CA_n1A/n3A/n7A/n7B-n26A-n78(2A), Ericsson, Telstra, RAN4#106

- R4-2301075, TP for TR 38.718-03-01: CA_n1-n3-n40, Ericsson, RAN4#106

- R4-2301077, TP for TR 38.718-03-01: CA_n1-n40-n77, Ericsson, RAN4#106

- R4-2301078, TP for TR 38.718-03-01: CA_n3-n40-n77, Ericsson, RAN4#106

- R4-2301079, TP for TR 38.718-03-01: CA_n28-n40-n77, Ericsson, RAN4#106

- R4-2302499, TP for TR 38.718-03-01: support of CA_n1-n3-n8 2UL/3DL, CHTTL, RAN4#106

- R4-2303599, TP for TR 38.718-03-01: CA_n3-n7-n67 and DC_n3-n7-n67, Ericsson, BT, RAN4#106

- R4-2303600, TP for TR 38.718-03-01 to include CA_n3-n67-n78 and DC_n3-n67-n78, Ericsson, BT, RAN4#106

- R4-2303601, TP for TR 38.718-03-01: CA_n3A-n20A-n28A, Ericsson, BT, RAN4#106

- R4-2303603, TP for TR 38.718-03-01 to introduce CA_n3A-n7A-n79A_BCS0, Huawei, HiSilicon, RAN4#106

- R4-2301260, draft CR to TS38.101-3_CA_n40A-n79A-n258A, ZTE, RAN4#106

- R4-2300667, DraftCR for 38.101-3: NR FR1 and FR2 inter-band CA DC combinations for 3 bands DL with single and 2 bands UL, Verizon, Samsung, Ericsson, RAN4#106

- R4-2301068, CR for corrections for three bands NR CA, Ericsson, RAN4#106

- R4-2301126, Draft CR for 38.101-3 to introduce CA_n7-n25-n257 with BCS4 BCS5, Samsung, Telus, Bell Mobility, RAN4#106

- R4-2301685, draftCR additions to CA_n7A-n66A-n257AIGH and CA_n7A-n66A-n257AIGH w BCS 4 and 5 combinations, Nokia, Bell, Telus, RAN4#106

- R4-2302515, draft CR for UL support up to n257K for CA_n1A-n78A-n257J, CA_n1A-n78A-n257K, CHTTL, RAN4#106

- R4-2303604, Support of UL Intra-CA of CA_n257G-I in CA_n41A-n77A-n257G/H/I, Softbank, RAN4#106

- R4-2302553, Big CR to reflect the completed NR inter-band CA DC combinations for  3 bands DL with x bands UL (x=1,2) into TS 38.101-1, ZTE, RAN4#106

- R4-2302554, Big CR to reflect the completed NR inter-band CA DC combinations for  3 bands DL with x bands UL (x=1,2) into TS 38.101-3, ZTE, RAN4#106

- R4-2302552, TR38.718-03-01 v0.4.0 on Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2), ZTE, RAN4#106

- R4-2302555, Revised WID:Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 3 bands DL with x bands UL (x=1,2), ZTE, RAN4#106

- R4-2304524, TP to TR 38.718-03-01 for CA_n1-n28-n46 and DC_n1-n28-n46, Huawei, HiSilicon, BT plc, RAN4#106bis-e.

- R4-2304756,TP for TR 38.718-03-01: to include band combination CA_n25A-n41A-n85A, Ericsson, T-Mobile US, RAN4#106bis-e.

- R4-2304758,TP for TR 38.718-03-01: to include band combination CA_n25A-n77A-n85A Ericsson, T-Mobile US, RAN4#106bis-e.

- R4-2305141,TP for TR38.718-03-01_3DL_2UL CA_n28A-n39A-n40A, ZTE, RAN4#106bis-e.

- R4-2305369,Updated TP for TR 38.718-03-01 to introduce CA_n3B-n7A-n79A and CA_n3(2A)-n7A-n79A, Huawei, HiSilicon, RAN4#106bis-e.

- R4-2306521, TP to TR 38.718-03-01 for CA_n1-n46-n78 and DC_n1-n46-n78, Huawei, HiSilicon, BT plc, RAN4#106bis-e.

- R4-2306522, TP for TR 38.718-03-01: to include band combination CA_n25A-n66A-n85A, Ericsson, T-Mobile US, RAN4#106bis-e.

- R4-2306523, TP for TR 38.718-03-01: to include band combination CA_n41A-n77A-n85A, Ericsson, T-Mobile US, RAN4#106bis-e.

- R4-2306524, TP for TR 38.718-03-01: to include band combination CA_n66A-n77A-n85A, Ericsson, T-Mobile US, RAN4#106bis-e.

- R4-2306525, TP for TR 38.718-03-01: CA_n1-n7-n67 and DC_n1-n7-n67, Ericsson, BT plc, RAN4#106bis-e.

- R4-2306526, TP for TR 38.718-03-01: CA_n1-n67-n78 and DC_n1-n67-n78, Ericsson, BT plc, RAN4#106bis-e.

- R4-2306528, TP for TR38.718-03-01_3DL_2UL CA_n3A-n8A-n79A, ZTE, RAN4#106bis-e.

- R4-2306529, TP for TR 38.718-03-01: support of CA_n3-n7-n8 2UL/3DL, CHTTL, RAN4#106bis-e.

- R4-2304523, DraftCR Add intraband CA to the three bands DL CA combinations, Huawei, HiSilicon, BT plc, RAN4#106bis-e.

- R4-2305149, draft CR to TS38.101-1[R18]_CA_n28A-n40A-n41C, ZTE Corporation, RAN4#106bis-e.

- R4-2305147, draft CR to TS38.101-3[R18]_CA_n39A-n40A-n258A and CA_n39A-n41A-n258A, ZTE Corporation, RAN4#106bis-e.

- R4-2306530, Draft CR for 38.101-3 to add new inter-band NR-CA and NR-DC configurations with BCS4 and BCS5 (three bands), Samsung, RAN4#106bis-e.

- R4-2306531, Draft CR for 38.101-3 NR FR1+FR2 inter-band CA combinations for 3 bands DL with 1 and 2 bands UL, Huawei, HiSilicon, MTS, RAN4#106bis-e.

- R4-2308163, draft CR to TS38.101-1[R18]_CA_n28A-n40A-n41C, ZTE Corporation, RAN4#107.

- R4-2309081, CR for 38.101-1 18.1.0 Bug fixes for CA/DC tables, Apple, RAN4#107.

- R4-2310346, Draft CR for 38.101-1 to add following CA: CA_n1A-n28A-n75A, CA_n1A-n75A-n78A, CA_n28A-n75A-n78A, CA_n20A-n28A-n75A, CA_n8A-n28A-n75A, CA_n8A-n20A-n75A, CA_n1A-n3A-n7A, CA_n1A-n3A-n75A, CA_n1A-n3A-n78A, CA_n1A-n7A-n78A, CA_n1A-n7A-n75A, CA_n3A-n7A-n75A, CA_n3A-n7A-n78A, CA_n3A-n75A-n78A and CA_n7A-n75A-n78A, Huawei, Hisilicon, Deutsche Telekom AG, RAN4#107.

- R4-2310368, draft CR 38.101-1 for corrections in 3 bands NR CA configuration tables, Ericsson, RAN4#107.

- R4-2310370, draft CR for 38.101-1 to include CA band combinations, Ericsson, Rogers, RAN4#107.

- R4-2310372, CR to add CA configurations with 3DL bands for BCS 4 and 5, Ericsson, T-Mobile USA, RAN4#107.

- R4-2308176, TP for TR38.718-03-01_3DL_2UL CA_n8A-n39A-n41A, ZTE Corporation, RAN4#107.

- R4-2308177, TP for TR38.718-03-01_3DL_2UL CA_n8A-n39A-n79A, ZTE Corporation, RAN4#107.

- R4-2309393, TP for 38.718-03-01 to include CA_n7-n67-n78 and DC_n7-n67-n78, Ericsson, BT plc, RAN4#107.

- R4-2309515, TP for 38.718-03-01 to include CA_n41A-n66A-n85A, Ericsson, T-Mobile USA, RAN4#107.

- R4-2310351, TP to TR 38.718-03-01 Addition to CA_n1-n28-n102 and DC_n1-n28-n102, Nokia, BT, RAN4#107.

- R4-2310352, TP to TR 38.718-03-01 Addition to CA_n1-n78-n102 and DC_n1-n78-n102, Nokia, BT, RAN4#107.

- R4-2310353, TP to TR 38.718-03-01 Addition to CA_n7-n78-n102 and DC_n7-n78-n102, Nokia, BT, RAN4#107.

- R4-2310354 TP to TR 38.718-03-01 Addition to CA_n28-n78-n102 and DC_n28-n78-n102, Nokia, BT, RAN4#107.

- R4-2310356, TP to TR 38.718-03-01 Addition of CA_n1-n3-n105, Nokia, AMX, RAN4#107.

- R4-2310357, TP to TR 38.718-03-01 Addition of CA_n1-n40-n105, Nokia, AMX, RAN4#107.

- R4-2310358, TP to TR 38.718-03-01 Addition of CA_n1_n78_n105, Nokia, AMX, RAN4#107.

- R4-2310359, TP to TR 38.718-03-01 Addition of CA_n3_n40_n105, Nokia, AMX, RAN4#107.

- R4-2310360, TP to TR 38.718-03-01 Addition of CA_n3_n78_n105, Nokia, AMX, RAN4#107.

- R4-2310361, TP to TR 38.718-03-01 Addition of CA_n40_n78_n105, Nokia, AMX, RAN4#107.

- R4-2310371, TP for 38.718-03-01 to include CA_n5A-n41A-n66A, Ericsson, Rogers, RAN4#107.

- R4-2310414, TP for 38.718-03-01 to include CA_n2A-n5A-n41A, Ericsson, Rogers, RAN4#107.

- R4-2307995, Draft CR for TS 38.101-3 on update to inter-band CA with three bands between FR1 and FR2 for uplink configurations, ZTE Corporation, RAN4#107.

- R4-2308955, Draft CR for 38.101-3 NR FR1+FR2 inter-band CA combinations for 3 bands DL with 1 and 2 bands UL, Huawei, HiSilicon

- R4-2309082, CR for 38.101-3 18.1.0 Bug fixes and fallback additions for CA/DC tables, Apple, RAN4#107.

- R4-2309401, draft CR 38.101-3 for corrections in 3 bands NR CA configuration tables, Ericsson, RAN4#107.

- R4-2309422, draft CR for UL CA support for CA_n8A-n78A-n257K related combinations, CHTTL, RAN4#107.

- R4-2310345, Draft CR for TS38.101-3: Support of CA/DC n1A-n3A-n258X, n1A-n28A-n258X and n3A-n28A-n258X, Softbank Corp., RAN4#107.

- R4-2311463, Draft CR for TS 38.101-1 to remove the combination with  all zero ΔTIB,c and ΔRIB,c, Huawei, Hisilicon, RAN4#108.

- R4-2312472, draft CR to TS38.101-1[R18]_BCS4 and 5 for CA_n3A8A-n40A-n41AC and CA_n3An40A-n41AC-n79A, ZTE, RAN4#108.

- R4-2312601, Draft CR for TS 38.101-1 on removal of the constituent bands for the delta RIB values for 3 bands inter-band CA configurations, ZTE, RAN4#108.

- R4-2313035, Draft CR 38.101-1 to correct n102 3CA combinations note, Nokia, BT, RAN4#108.

- R4-2314774, draft CR for TS 38101-1 to add  3 bands DL NR CA, Huawei, Hisilicon, Rogers, RAN4#108.

- R4-2314797, Draft CR for TS 38.101-1 Addition of BCS to existing 3CA combinations, Nokia, T-Mobile US, RAN4#108.

- R4-2314806, draft CR 38.101-1 adding new 3 bands CA configurations, Ericsson, Telstra, RAN4#108.

- R4-2314810, draft CR 38.101-1 corrections NR CA FR1 3 bands combinations, Ericsson, RAN4#108.

- R4-2314853, CR BugFix Combinations 38101-1-i20_s00-05, Apple, RAN4#108.

- R4-2314857, Draft CR for TS 38.101-1 to add near missed IMD2 in CA_n2-n30-n7, Skyworks Solutions Inc., RAN4#108.

- R4-2313036, TP to TR 38.718-03-01 Addition to CA_n1-n78(2A)-n102 of ULCA n78(2A), Nokia, BT, RAN4#108.

- R4-2313037, TP to TR 38.718-03-01 Addition to CA_n7-n78(2A)-n102 of ULCA n78(2A), Nokia, BT, RAN4#108.

- R4-2313038, TP to TR 38.718-03-01 Addition to CA_n28-n78(2A)-n102 of ULCA n78(2A) , Nokia, BT, RAN4#108.

- R4-2314779, TP for TR 38.718-03-01 to include CA_n29-n66-n71, Samsung, DISH Network, RAN4#108.

- R4-2314783, TP for TR38.718-03-01_3DL_2UL CA_n8A-n41A-n79A, ZTE, RAN4#108.

- R4-2314784, TP for TR38.718-03-01_3DL_2UL CA_n28A-n39A-n79A, ZTE, RAN4#108.

- R4-2314795, TP to TR 38.718-03-01 Addition to CA_n46-n78(2A)-n102 of ULCA n78(2A), Nokia, BT, RAN4#108.

- R4-2314796, TP to TR 38.718-03-01 Addition to CA_n3-n40-n78 w ULCA, Nokia, Spark, RAN4#108.

- R4-2314798, TP for 38.718-03-01 to include CA_n2A-n71A-n77A, Ericsson, Rogers, RAN4#108.

- R4-2314800, TP for 38.718-03-01 to include CA_n25A-n71A-n85A, Ericsson, T-Mobile US, RAN4#108.

- R4-2314801, TP for 38.718-03-01 to include CA_n41A-n71A-n85A, Ericsson, T-Mobile USA, RAN4#108.

- R4-2314802, TP for 38.718-03-01 to include CA_n66A-n71A-n85A Ericsson, T-Mobile USA, RAN4#108.

- R4-2312948, Updated TP for TR 38.718-03-01 to introduce CA_n3A-n7A-n79C, CA_n3B-n7A-n79C and CA_n3(2A)-n7A-n79C, Huawei, HiSilicon, MTS, RAN4#108.

- R4-2311931, Rel18 Correction draft CR for 38.101-3 Remove the incorrect UL configuration for CA_n48A-n77A-n261(2G), Samsung, RAN4#108.

- R4-2312607, Draft CR for TS 38.101-3 on corrections to uplink configurations for 3 bands inter-band CA, ZTE, RAN4#108.

- R4-2313091, Draft CR for 38.101-3 NR FR1+FR2 inter-band CA combinations for 3 bands DL with 1 and 2 bands UL, Huawei, HiSilicon, RAN4#108.

- R4-2313349, draft CR 38.101-3 adding missing NR CA 3 bands fallbacks with FR2, Ericsson, RAN4#108.

- R4-2313350, draft CR 38.101-3 corrections NR CA 3 bands combinations with FR2, Ericsson, RAN4#108.

- R4-2313641, draft CR for DC_n8A-n78A-n257K, CHTTL, RAN4#108.

- R4-2314782, draft CR to TS38.101-3[R18]_CA_n41AC-n79A-n258ABCDEDFGHIJKLMN, ZTE, RAN4#108.

- R4-2314794, Draft CR 38.101-3 to add 3CA of n7 n66 n71 n257 n260, Nokia, Telus, Bell Mobility, RAN4#108.

- R4-2314854, CR Bugfix Combinations 38101-3-i20_s00-05, Apple, RAN4#108.

- R4-2313091, Draft CR for 38.101-3 NR FR1+FR2 inter-band CA combinations for 3 bands DL with 1 and 2 bands UL, Huawei, HiSilicon, RAN4#108.

- R4-2316098, Corrections to CA_n46(2A)-n78A-n102(2A), Nokia, BT, RAN4#108bis.

- R4-2317681, Draft CR for inter band CA DC combinations for 3BDLxUL for TS 38.101-1, Verizon, Ericsson, Samsung, Nokia, RAN4#108bis.

- R4-2317690, Draft CR for TS 38.101-1 to add PC3 missing fallback, Samsung, TELUS, Bell Mobility, RAN4#108bis.

- R4-2317698, Draft CR 38.101-1 to add new 3CA combinations of n25 n41 n66 n71 n77 n85, Nokia, T-Mobile, RAN4#108bis.

- R4-2317715, draft CR 38.101-1 for adding 3 bands NR CA BCS's and for adding 3 bands NR DC, Ericsson, BT plc, RAN4#108bis.

- R4-2315458, TP for TR 38.718-03-01 to include CA_n26-n29-n70, Samsung, DISH Network, Murata, Fujitsu, RAN4#108bis.

- R4-2315467, TP for TR 38.718-03-01 to include CA_n5-n25-n29, Samsung, TELUS, Bell Mobility, RAN4#108bis.

- R4-2316246, TP for TR 38.718-03-01: to include band combination CA_n7A-n12A-n71A, Ericsson, Rogers, RAN4#108bis.

- R4-2317682, TP for TR 38.718-03-01 to include CA_n26-n29-n66, Samsung, DISH Network, Murata, Fujitsu, RAN4#108bis.

- R4-2317684, TP for TR 38.718-03-01 to include CA_n26-n48-n66, Samsung, DISH Network, Murata, Fujitsu, RAN4#108bis.

- R4-2317685, TP for TR 38.718-03-01 to include CA_n26-n48-n70, Samsung, DISH Network, Fujitsu, RAN4#108bis.

- R4-2317686, TP for TR 38.718-03-01 to include CA_n26-n66-n71, Samsung, DISH Network, Fujitsu, RAN4#108bis.

- R4-2317687, TP for TR 38.718-03-01 to include CA_n26-n66-n77, Samsung, DISH Network, Murata, Fujitsu, RAN4#108bis.

- R4-2317688, TP for TR 38.718-03-01 to include CA_n26-n70-n77, Samsung, DISH Network, Fujitsu, RAN4#108bis.

- R4-2317691, TP for TR 38.718-03-01 to include CA_n5-n29-n66, Samsung, TELUS, Bell Mobility, RAN4#108bis.

- R4-2317692, TP to TR 37.718-03-01: Addition of CA_n1-n7-n105, Nokia, Spark, RAN4#108bis.

- R4-2317693, TP to TR 37.718-03-01: Addition of CA_n3-n7-n105, Nokia, Spark, RAN4#108bis.

- R4-2317694, TP to TR 37.718-03-01: Addition of CA_n7-n78-n105, Nokia, Spark, RAN4#108bis.

- R4-2317695, TP to TR 38.718-03-01 Addition to CA_n7-n40-n105, Nokia, Spark, RAN4#108bis.

- R4-2317704, TP for TR 38.718-03-01: to include band combination CA_n12A-n71A-n77A, Ericsson, Rogers, RAN4#108bis.

- R4-2317705, TP for TR 38.718-03-01: to include band combination CA_n2A-n12A-n71A, Ericsson, Rogers, RAN4#108bis.

- R4-2317706, TP for TR38.718-03-01_3DL_2UL CA_n34A-n39A-n40A, ZTE, RAN4#108bis.

- R4-2317710, TP for 38.718-03-01 to include CA_n3-n7-n20 and DC_n3-n7-n20, Ericsson, BT plc, RAN4#108bis.

- R4-2317711, TP for 38.718-03-01 to include CA_n3-n20-n78 and DC_n3-n20-n78, Ericsson, BT plc, RAN4#108bis.

- R4-2317712, TP for 38.718-03-01 to include CA_n7-n20-n67 and DC_n7-n20-n67, Ericsson, BT plc, RAN4#108bis.

- R4-2317713, TP for 38.718-03-01 to include CA_n7-n20-n78 and DC_n7-n20-n78, Ericsson, BT plc, RAN4#108bis.

- R4-2317714, TP for 38.718-03-01 to include CA_n20-n67-n78 and DC_n20-n67-n78, Ericsson, BT plc, RAN4#108bis.

- R4-2319663, TP for 38.718-03-01 to include CA_n5-n28-n79, Ericsson, RAN4#109.

- R4-2319753, TP for TR 38.718-03-01 to include CA_n26-n70-n71, Samsung, DISH Network, Fujitsu, RAN4#109.

- R4-2320103, TP for TR38.718-03-01_update MSD for 3DL_2UL CA_n8A-n39A-n79A, ZTE, RAN4#109.

- R4-2321840, TP for 38.718-03-01 to include CA_n1-n5-n79, Ericsson, RAN4#109.

- R4-2321841, TP for 38.718-03-01 to include CA_n3-n5-n28, Ericsson, RAN4#109.

- R4-2321842, TP for 38.718-03-01 to include CA_n3-n5-n79, Ericsson, RAN4#109.

- R4-2321843, TP for 38.718-03-01 to include CA_n5-n78-n79, Ericsson, RAN4#109.

- R4-2321844, TP for 38.718-03-01 to include CA_n5-n28-n78, Ericsson, RAN4#109.

- R4-2321861, TP for TR38.718-03-01_3DL_xUL CA_n34A-n39A-n41, ZTE, RAN4#109.

- R4-2321862, TP for TR38.718-03-01_3DL_xUL CA_n34A-n40A-n41, ZTE, RAN4#109.

- R4-2321863, TP for TR38.718-03-01_3DL_xUL CA_n34A-n41-n79A, ZTE, RAN4#109.

- R4-2321875, TP for 38.718-03-01 to include CA_n1-n5-n28, Ericsson, RAN4#109.

- R4-2318540, draftCR for 38.101-1 Carrier Aggregation for 3 bands DL corrections, Nokia, RAN4#109.

- R4-2318801, DraftCR for 38.101-1 for PC3 NR_CADC_R18_3BDL_xBUL, Verizon, Ericsson, Samsung, Nokia, RAN4#109.

- R4-2319614, Draft CR on TS 38.101-1 for delta TIB special values for 3 bands NR CA, ZTE, CHTTL, RAN4#109.

- R4-2319656, Draft CR for TS 38.101-1 to add CA_n1A-n78A-n79A BCS 4 and 5, Ericsson, RAN4#109.

- R4-2319752, Draft CR for TS 38.101-1 to add PC3 new configurations for 3 bands NR CA and correct the channel bandwidth of CA_n26A-n66(2A)-n71A, Samsung, DISH Network, Fujitsu, RAN4#109.

- R4-2319768, Rel18 Cat F draft CR for 38.101-1 Correct the notes of MSD due to IMD for PC3 CA_n5-n7-n77 in clause 7.3A.5, Samsung, TELUS, Bell Mobility, RAN4#109.

- R4-2320047, Draft CR 38.101-1 to add new 3CA combinations of n41 n66 n71 n77 n85, Nokia, T-Mobile US, RAN4#109.

- R4-2320309, draft CR 38.101-1 for correcting UL's for CA_n3A-n20A-n78A, Ericsson, BT plc, RAN4#109.

- R4-2320314, draft CR 38.101-1 adding missing MSD values for CA_n5-n25-n78, Ericsson, RAN4#109.

- R4-2320320, draft CR 38.101-1 corrections NR CA FR1 3 bands combinations, Ericsson, RAN4#109.

- R4-2321833, draft CR for TS 38101-1 to add  3 bands DL NR CA Huawei, Hisilicon, Rogers, RAN4#109.

- R4-2321860, draft CR to TS38.101-1[R18]_BCS4 and 5 for 2UL3DL NR CA combination, ZTE, RAN4#109.

- R4-2315958, Draft CR for 38.101-3 to add new configurations for the inter-band NR-CA combinations between FR1 and FR2 (three bands), Samsung, Reliance Jio, RAN4#108bis.

- R4-2316364, Draft CR for 38.101-3 NR FR1+FR2 inter-band CA combinations for 3 bands DL with 1 and 2 bands UL, Huawei, HiSilicon, MTS, RAN4#108bis.

- R4-2317697, Draft CR 38.101-3 to add new CA FR1+FR2 combinations of n105, Nokia, Spark, RAN4#108bis.

- R4-2320318, draft CR 38.101-3 corrections NR CA 3 bands combinations with FR2, Ericsson, RAN4#109.

- R4-2321846, Rel18 Cat F draft CR for 38.101-3 Correct some minor typos for NR_CADC_R18_3BDL_xBUL, Samsung, RAN4#109.

- R4-2321870, draft CR 38.101-3 to add CADC_n7-n78-n258 configurations, Ericsson, Telstra, RAN4#109.

- R4-2403766, Draft CR for TS 38.101-1 on sub-table for inter-band CA configurations with three bands, ZTE, RAN4#110.

- R4-2403767, Draft CR for TS 38.101-1 to introduce FR1 inter-band BCS 4 and 5 with three bands CA, Huawei, HiSilicon, CATT, RAN4#110.

- R4-2400899, DraftCR to introduce DC inter-band combination to TS 38.101-1, Verizon, Ericsson, Samsung, RAN4#110.

- R4-2401492, CR 38.101-1 correcting 3 bands configuration tables, Ericsson, RAN4#110.

- R4-2401765, Draft CR for TS 38.101-1 to introduce CA_n1A-n5A-n78C and CA_n1A-n8A-n78C, Huawei, HiSilicon, ZTE, China Unicom, China Telecom, RAN4#110.

- R4-2402073, CR to 38.101-1 – Correcting MSD value of CA_n1-n77-n79, CA_n3-n7-n28, CA_n3-n78-n105, Nokia, RAN4#110.

- R4-2402075, CR to 38.101-1 – Correction to IMD2 IMD3 notation for CA_n3-n7-n8, Nokia, RAN4#110.

- R4-2402076, CR to 38.101-1 - Updates to CA_n25-n66-n78 and other editorials, Nokia, RAN4#110.

- R4-2402101, draftCR to 38.101-1 Additions of UL configurations to combinations with n25, n41, n66, n71, n77 and n85, Nokia, T-Mobile US, RAN4#110.

- R4-2402355, Draft CR for TS 38.101-1 to add PC3 missing fallbacks, Samsung, TELUS, Bell Mobility, RAN4#110.

- R4-2402365, draftCR for 38.101-1 correction for CA_n3A-n20A-n78(2A), Nokia, RAN4#110.

- R4-2403764, Draft CR for 38.101-1 to introduce new configurations for NR inter-band CA, CMCC, RAN4#110.

- R4-2403765, Draft CR for TS 38.101-1 on inter-band DC for n46-n48-n96, ZTE Corporation, Charter Communications, RAN4#110.

- R4-2403759, TP for TR 38.718-03-01 to include CA_n1-n5-n40, Samsung, Spark, RAN4#110.

- R4-2403760, TP for TR 38.718-03-01: to include band combination CA_n5A-n7A-n25A and CA_n5A-n7A-n25(2A), Huawei, HiSilicon, Rogers, RAN4#110.

- R4-2403761, TP for TR 38.718-03-01: to include band combination CA_n5-n7-n66, Huawei, HiSilicon, Rogers, RAN4#110.

- R4-2403762, TP for TR 38.718-03-01: to include band combination CA_n5-n25-n41, Huawei, HiSilicon, Rogers, RAN4#110.

- R4-2403763, TP for TR 38.718-03-01: to include band combination CA_n5-n41-n77, Huawei, HiSilicon, Rogers, RAN4#110.

- R4-2403768, TP to TR 37.718-03-01: Addition of CA_n1-n28-n102 variants, Nokia, BT, RAN4#110.

- R4-2403769, TP to TR 37.718-03-01: Addition of CA_n1-n78-n102 variants, Nokia, BT, RAN4#110.

- R4-2403770, TP to TR 37.718-03-01: Addition of CA_n7-n78-n102 variants, Nokia, BT, RAN4#110.

- R4-2403771, TP to TR 37.718-03-01: Addition of CA_n28-n78-n102 variants, Nokia, BT, RAN4#110.

- R4-2403772, TP to TR 37.718-03-01: Addition of CA_n46-n78-n102 variants, Nokia, BT, RAN4#110.

- R4-2403773, TP to TR 37.718-03-01: Addition of CA_n25A-n41C-n66A w. ULCA, Nokia, T-Mobile, RAN4#110.

- R4-2403774, TP to TR 37.718-03-01: Addition of CA_n25A-n41C-n71A w. ULCA, Nokia, T-Mobile, RAN4#110.

- R4-2403775, Draft CR for TS 38.101-3 on subclause for inter-band CA configurations with three bands, ZTE, RAN4#110.

- R4-2401245, draft CR for TS38.101-3: Move 3-band NR-DC configurations from 2-band table to 3-band table, ZTE, RAN4#110.

- R4-2403776, draft CR 38.101-3 adding 3 bands CA and DC combinations including FR2, Ericsson, Telstra, RAN4#110.

- R4-2403777, Draft CR for 38.101-3 to add band configurations for the inter-band NR-CA combinations between FR1 and FR2, Samsung, RAN4#110.

- R4-2401248, (NR_CADC_R18_2BDL_xBUL-Core) CR for TS38.307: Update and correct the requirements for inter-band NR-DC configurations, ZTE Corporation, Samsung, CHTTL, RAN4#110.

- R4-2402361, (NR_CA_R18_Intra-Core) Rel-18 Cat F CR for 38.307 Correct and update the requirements for EN-DC and NR-CA, Samsung, Nokia, ZTE Corporation, Huawei, HiSilicon, CHTTL, RAN4#110.

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template