3GPP TSG RAN Meeting #103								      RP-240247

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.5.3.2

| WI / SI Name | Rel-18 NR Inter-band Carrier Aggregation/Dual Connectivity for 2 bands DL with x bands UL (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_CADC_R18_2BDL_xBUL |  |  |  |  |
| Unique ID | 961010 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-232920 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 06/2024(updated from 03/2024) | Performance part: 03/2024 | Testing part: N/A |  |
| Overall Completion level | Study Item: N/A | Core part: 90% | Performance Part: 85% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Wubin, Zhou |
|  | Company | ZTE |
|  | Email | zhou.wubin@zte.com.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN4

2.1.1	Agreements

The agreements of NR CA and NR DC configurations are provided in the EXCEL file zipped together with WORD file status report.

2.1.2	Remaining Open issues

The status of each Rel.18 NR_CADC_R18_2BDL_xBUL is provided in the appended Excel sheet.

- Note that another Excel sheet copied from the last RAN meeting is also provided for reference.

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

The endorsed draft CRs and approved TPs in #104-e meeting are listed:

- R4-2213603	Draft CR for TS 38.101-1 on updates to delta RIB for inter-band CA configurations of two bands

- R4-2213606	Draft CR for TS 38.101-1 on updates to delta TIB for inter-band CA configurations of two bands

- R4-2214903	Draft CR for TS 38.101-1: Support of DC_n41-n79

- R4-2211925	Draft CR on CA_n8A-n78C

- R4-2212303	Draft CR for 38.101-1 to introduce new configurations for NR inter-band CA_n39A-n41C with UL_n41C

- R4-2212691	draft CR 38.101-1 to add DC_n78-n79 and DC_n78(2A)-n79

- R4-2212718	draft CR to TS38.101-1 CA_n3A-n40A_BCS1

- R4-2214976	draft CR to TS38.101-1 CA_n3A-n41A_BCS3

- R4-2215016	TP for TR 38.818-02-01 to include CA_n1-n26

- R4-2215017	TP for TR 38.818-02-01 to include CA_n3-n26

- R4-2215018	TP for TR 38.818-02-01 to include CA_n7-n26

- R4-2215019	TP for TR 38.818-02-01 to include CA_n26-n78

- R4-2213125	Draft CR for 38.101-1 to add configuration CA_n41A-n79C and CA_n41C-n79C

- R4-2215083	draft CR for 38.101-1: Add new configurations

- R4-2213762	DraftCR 38.101-1: CA_n41(2A)-n77(2A) BCS 4 and 5 combinations

- R4-2213763	DraftCR 38.101-1: CA_n41C-n77(2A) addition of BCS 4 and 5 combinations

- R4-2213764	DraftCR 38.101-1: CA_n25-n41 BCS 4 and 5 combinations

- R4-2213765	DraftCR 38.101-1: CA_n41-n66 BCS 4 and 5 combinations

- R4-2213219  DraftCR 38.101-1: CA_n66(3A)-n77(2A) configuration

- R4-2212742  Draft Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2211753	Draft CR for TS 38.101-3: Support of n258J and n77(2A) in CA_n77-n258

- R4-2211754	Draft CR for TS 38.101-3: Update of UL configurations in CA_n79A-n258J

- R4-2213105	draft CR 38.101-3 to add CA/DC_n5-n258 combinations

- R4-2215020	draft CR 38.101-3 to add CA/DC_n28-n258 combinations

- R4-2212692	draft CR 38.101-3 to add CADC_n77-n259, CADC_n78-n259 and CADC_n79-n259

- R4-2213122	Draft CR for 38.101-3 to add configuration CA_n79C-n257GHIJkLM

- R4-2213123	Draft CR for 38.101-3 to add configuration CA_n79C-n258GHIJkLM

- R4-2213124	Draft CR for 38.101-3 to add configuration CA_n3B-n257AGHIJkLM and CA_n3(2A)-n257AGHIJkLM

- R4-2213769 	DraftCR 38.101-3: CA_n41-n260 BCS 4 and 5 combinations

- R4-2213770	DraftCR 38.101-3: Additional UL configurations for DC_n41-n260

- R4-2212743  Draft Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3

The endorsed draft CRs and approved TPs in RAN4 #104-bis-e meeting are listed:

- R4-2215517	Draft CR for TS 38.101-1 to add CA_n48A-n66B and CA_n48(2A)-n66B

- R4-2217036	Draft CR for 38.101-1 to introduce new configurations for NR inter-band CA 2 bands

- R4-2215774	DraftCR for 38.101-1: Add additional band n77 uplink configurations

- R4-2215907	draft CR to TS 38.101-1_include n39A-n41C

- R4-2217037	draft CR 38.101-1 to add CA_n3B-n78(2A)

- R4-2215924	draft CR 38.101-1 to add CA_n7B-n78(2A)

- R4-2217038	Draft CR for TS 38.101-1 to introduce configurations CA_n77A-n78C and CA_n77A-n78(2A)

- R4-2216089	draft CR 38.101-1 to add 2DL/xUL DC combinations

- R4-2216087	TP for TR 38.718-02-01 to update CA_n3-n26

- R4-2217100	TP for TR 38.718-02-01 to update CA_n7-n26

- R4-2217034	TP for TR 38.718-02-01: CA_n26-n77

- R4-2217035	TP for TR 38.718-02-01: CA_n70-n77

- R4-2215742	TP for TR 38.718-02-01 CA_n12A-n25A

- R4-2216142	TP for TR 38.718-02-01: CA_n7-n75

- R4-2217040	TP for TR 38.718-02-01: CA_n28-n94

- R4-2217041	TP for TR 38.718-02-01: CA_n78-n94

- R4-2217042	TP for TR 38.718-02-01 CA_n75A-n78A

- R4-2216662	TP for TR 38.718-02-01 CA_n28A-n75A BCS2

- R4-2216663	TP for TR 38.718-02-01 CA_n1A-n75A

- R4-2215436	Draft CR for TS 38.101-3: Support of DC_n77-n258

- R4-2215437	Draft CR for TS 38.101-3: Support of UL configurations in DC_n79-n258

- R4-2215773	DraftCR for 38.101-3: Inter-band NR CA_n48-n261 NR and NR-DC

- R4-2215925	draft CR 38.101-3 to add CA_n26A-n258(A-M)

- R4-2216632	Draft CR for TS 38.101-3 to add configurations CA_n3A-n257(2G) and DC_n3A-n257(2G)

- R4-2216633	Draft CR for TS 38.101-3 to add configurations CA_n78A-n257(2G) and DC_n78A-n257(2G)

- R4-2215922	draft CR 38.101-3 to add DC_n26A-n258(A-M)

- R4-2217028	Adding missing combinations with n48 and n263

The endorsed draft CRs and approved TPs in RAN4#105 meeting are listed:

- R4-2218954	Rel-18 draft CR 38.101-1 for two band CA corrections

- R4-2219105	draftCR_additions_to_CA_n41_n66

- R4-2219106	draftCR_additions_to_CA_n41_n71

- R4-2219108	draftCR_additions_to_CA_n41_n77

- R4-2220564	DraftCR for 38.101-1: Add band n48 uplink configurations

- R4-2220788	draft CRto TS 38.101-1_include n34A-n41C

- R4-2219201	draft CRto TS 38.101-1_include n39A-n79C

- R4-2219085	TP to TR 38.718-02-01 Addition of CA_n5-n77

- R4-2219086	TP to TR 38.718-02-01 Addition of CA_n7-n77

- R4-2220562	TP to TR 38.718-02-01 Addition of CA_n25-n77

- R4-2220563	TP to TR 38.718-02-01 Addition of CA_n66-n77

- R4-2219089	TP to TR 38.718-02-01 Addition of CA_n71-n77

- R4-2218646	TP for 38.718-02-01 CA_n3A-n41C with UL_n41C

- R4-2218967	TP for TR 38.718-02-01 to update CA_n7-n26

- R4-2220784	TP to TR 38.718-02-01 Addition of CA_n25-n85

- R4-2220785	TP to TR 38.718-02-01 Addition of CA_n41-n85

- R4-2220786	TP to TR 38.718-02-01 Addition of CA_n66-n85

- R4-2220787	TP to TR 38.718-02-01 Addition of CA_n77-n85

- R4-2220790	draft CR 38.101-2 to add CA_n258-n260 configurations

- R4-2219572	Draft CR for 38.101-3 to add configuration CA_n1A-n257(2A)(2G)(A-G)

- R4-2219573	Draft CR for 38.101-3 to add configuration CA_n1A-n258(2A)(2G)(A-G)

- R4-2220789	Draft CR for 38.101-3 to add configuration CA_n3A-n257(2G)(A-G)

- R4-2219575	Draft CR for 38.101-3 to add configuration CA_n3A-n258(2G)(A-G)

- R4-2219576	Draft CR for 38.101-3 to add configuration CA_n77A-n257(2A)(2G)(A-G)

- R4-2219577	Draft CR for 38.101-3 to add configuration CA_n77A-n258(2G)(A-G)

- R4-2219578	Draft CR for 38.101-3 to add configuration CA_n78A-n257(2A)(2G)(A-G)

- R4-2219579	Draft CR for 38.101-3 to add configuration CA_n78A-n258(2G)(A-G)

- R4-2218955	Rel-18 draft CR 38.101-3 for two band CA corrections

- R4-2219202	draft CRto TS 38.101-3_include n34A-n258B/C/D/E/F/G/H/I/J/K/L/M

- R4-2219203	draft CRto TS 38.101-3_include n41A-n258B/C/D/E/F/G/H/I/J/K/L/M

- R4-2220791	draft CR 38.101-2 to add CA_n41-n258 configurations

- R4-2220792	draft CR 38.101-2 to add CA_n41-n260 configurations

- Big CRs:

- R4-2219216		CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2219217		CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-2

- R4-2219218		CR NR inter band CA DC 2 bands DL with up to 2 bands UL into TS 38.101-3

The endorsed draft CRs and approved TPs in RAN4#106 meeting are listed:

- R4-2303657	Draft CR 38.101-1 to add CA_n3B-n7B, CA_n1A/n3A/n3B/n7A-n26(2A), CA_n26A/n26(2A)-n78A/n78(2A) and CA_n26A-n28A

- R4-2300648	DraftCR for 38.101-1: NR inter-band CA DC combinations for 2 bands DL with single band UL

- R4-2303577	DraftCR Add intraband CA to the existing two bands DL CA combinations

- R4-2303578	TP to TR 38.718-02-01 for CA_n46-n78 and DC_n46-n78

- R4-2303579	TP to TR 38.718-02-01 for CA_n1-n46 and DC_n1-n46

- R4-2303591	Draft CR for 38.101-1 for additons to CA_n8A-n75A

- R4-2301071	draft CR 38.101-1 to add new 2DL configurations using n78

- R4-2301081	TP for 38.718-02-01 to include CA_n7-n67

- R4-2303592	TP for 38.718-02-01 to include CA_n67-n78

- R4-2301125	Draft CR for 38.101-1 to introduce BCS1 for CA_n2-n48, CA_n5-n48 and n48-n66

- R4-2301128	TP for TR 38.718-02-01 CA_n18A-n40A

- R4-2303593	draft CR to TS38.101-1: Add missing DC configurations in UE maximum output power for NR DC

- R4-2303594	draft CR 38.101-1 to add new 2DL CA configurations

- R4-2303580	TP to TR 38.718-02-01 Addition of CA_n7-n102 and DC_n7-n102

- R4-2303581	TP to TR 38.718-02-01 Addition of CA_n28-n102 and DC_n28-n102

- R4-2303582	TP to TR 38.718-02-01 Addition of CA_n1-n102 and DC_n1-n102

- R4-2303583	TP to TR 38.718-02-01 Addition of CA_n78-n102 and DC_n78-n102

- R4-2303576	TP for TR 38.718-02-01 to include CA_n26-n28

- R4-2302038	Draft CR for TS 38.101-1 to introduce CA_n20A-n78C_BCS0 and CA_n3A-n78C_BCS2

- R4-2303595	Draft CR for 38.101-1: 2BDL/xBUL NR CA corrections

- R4-2302483	TP for TR 38.718-02-01: support of dual uplink CA_n7A-n8A

- R4-2303596	Support of DL n77(3A) in CA_n77-n258A/G/H/I/J

- R4-2300538	Draft CR 38.101-3 to add CA_n26(2A)-n258A/B/C/D/E/F/G/H/I/J/K/L/M and DC_n26(2A)-n258A/B/C/D/E/F/G/H/I/J/K/L/M

- R4-2303597	DraftCR for 38.101-3: NR FR1 and FR2 inter-band CA DC combinations for 2 bands DL with single and 2 bands UL

- R4-2301127	Draft CR for 38.101-3 to introduce CA_n7-n257 and CA_n25-n257 with BCS4 BCS5

- R4-2301511	draft CR 38.101-3 to add new BCS class and new UL configurations

- R4-2301686	draftCR additions to CA_n7-n257I and CA_n71-n257AGHI and CA_n66-n257AGHI w BCS 4 and 5

- R4-2302442	Draft CR for 38.101-2: 2BDL/xBUL NR CA correction

- R4-2302443	Draft CR for 38.101-3: 2BDL/xBUL NR CA correction

- R4-2302492	draft CR for UL support up to CA_n78A-n257K

- R4-2302442	Draft CR for 38.101-2: 2BDL/xBUL NR CA correction

- Big CRs:

- R4-2301272	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2301273	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-2

- R4-2301274	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3

The endorsed draft CRs and approved TPs in RAN4 #106 meeting are listed:

- R4-2306484	Addition of FR1 inter-band BCS 4 and 5

- R4-2306503	TP to TR 38.718-02-01 Addition of  CA_n3A-n7A

- R4-2306504	TP to TR 38.718-02-01 Addition of  CA_n3A-n75A

- R4-2306505	TP to TR 38.718-02-01 for CA_n46-n77 and DC_n46-n77

- R4-2306506	TP for TR 38.718-02-01 to include CA_n2A-n41A, CA_n2(2A)-n41A

- R4-2306507	TP for TR 38.718-02-01 to include CA_n5A-n41A).

- R4-2306508	TP for TR 38.718-02-01 to include CA_n2A-n71A, CA_n2(2A)-n71A

- R4-2304752	TP for TR 38.718-02-01 to include CA_n7A-n12A

- R4-2306509	TP for TR 38.718-02-01 to include CA_n7A-n71A

- R4-2304754	TP for TR 38.718-02-01 to include CA_n12A-n41A

- R4-2306510	TP for TR 38.718-02-01 to include CA_n12A-n78A, CA_n12A-n78(2A)

- R4-2306511	TP to TR 38.718-02-01 Addition of CA_n1-n105

- R4-2304976	TP to TR 38.718-02-01 Addition of CA_n3-n105

- R4-2306512	TP to TR 38.718-02-01 Addition of CA_n40-n105

- R4-2306513	TP to TR 38.718-02-01 Addition of CA_n78-n105

- R4-2306514	TP to TR 38.718-02-01 Addition of CA_n7-n105

- R4-2304980	TP to TR 38.718-02-01 Addition of CA_n3-n102 and DC_n3-n102

- R4-2306515	TP to TR 38.718-02-01 Addition of CA_n77-n102 and DC_n77-n102

- R4-2306516	TP for TR38.718-02-01_CA_n3A-n41C with UL CA_n3A-n41C

- R4-2304220	Draft CR for 38.101-1 to correct CA_n28-n75

- R4-2306517	draft CR to TS38.101-1_CA_n40A-n41C BCS4 and 5

- R4-2306518	Draft CR for 38.101-3 to add new inter-band NR-CA and NR-DC configurations with BCS4 and BCS5 (two bands)

- R4-2306519	Draft CR 38.101-3 to add 2CA combinations of n105 n257 n258

- R4-2306520	Draft CR 38.101-3 to add Inter-band CADC 2 bands DL with x(12) bands UL

The inter-band CA band combinations for 2 bands DL with up to 2 bands UL within FR1 completed in the following contributions are added from RAN4 #107 meetings.

- R4-2310349	TP to TR 38.718-02-01 Addition of UE co-existence studies for 2 Uplink in one Intra-Band CA

- R4-2310347	Acronym fix for CA_n48B-n66(2A) and CA_n40B-n77A

- R4-2310350	Draft CR for TS 38.101-1 Support of CA_n2-n77 CA_n5-n77 CA_n12-n77 CA_n66-n77 CA_n71-n77

- R4-2310355	TP to TR 38.718-02-01 Addition of CA_n78(2A) UL to CA_n78-n102

- R4-2308164	Draft CR to TS38.101-1: CA_n40A-n79C and CA_n8A-n40A

- R4-2308175	TP for TR38.718-02-01_CA_n8A-n79C with n79C

- R4-2310411	Updated TP for TR 38.718-02-01 to intoduce BCS4 and BCS5 for CA_n5-n77

- R4-2310364	TP for TR 38.718-02-01 to intoduce BCS4 and BCS5 for CA_n78-n79

- R4-2310365	Draft CR for 38.101-1 to add CA_n3A-n40A_BCS4 and 5

- R4-2309392	draft CR 38.101-1 to add missing MSD CA_n7-n78

- R4-2307168	Draft CR to 38.101-1 CA_n41-n79

- R4-2310320	Addition of FR1 inter-band BCS 4 and 5

- R4-2309290	DraftCR for TS 38.101-1 to introduce CA_n12-n71 Requirements

- R4-2310317	TP for 38.718-02-01 on MSD value due to cross band isolation for CA_n5A-n71A combination

- R4-2304738	    Draft CR for TS 38.101-2 on update to inter-band CA uplink configurations

- R4-2307994	Draft CR for TS 38.101-3 on update to inter-band CA with two bands between FR1 and FR2 for uplink configurations

- R4-2310344	Draft CR for TS38.101-3: Addition of uplink configuration to DC_n1A-n258X and DC_n3A-n258X

- R4-2308146	Rel18 Draft CR for 38.101-3 Add missing UL for CA_n7A-n257G

- R4-2308165	draft CR to TS38.101-3_CA_n39A-n258B/C/D/E/F/G/H/I/J/K/L/M and DC_n39A-n258B/C/D/E/F/G/H/I/J/K/L/M

- R4-2309380	draft CR for UL support up to CA_n8A-n257K

- R4-2310366	draft CR 38.101-3 to add CA/DC_n3B-n258 configurations

- R4-2309398	draft CR 38.101-3 for corrections in 2 bands NR CA configuration tables

- R4-2309714	Draft CR for 38.101-3: Correction for T-Mobile FR1+FR2 NR CA band combinations

- Big CRs:

- R4-2308182	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2308183	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-2

- R4-2308184	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3

The inter-band CA band combinations for 2 bands DL with up to 2 bands UL within FR1 completed in the following contributions are added from RAN4 #108 meetings.

- R4-2314767	draft CR 38.101-1 for adding new configurations for 2 bands NR CA

- R4-2311947	Draft CR for TS38.101-1 Addition of PC3 new configuration of CA_n28A-n77C

- R4-2311956	Draft CR for TS38.101-1 Addition of PC3 new configuration for CA_n66(3A)-n71A

- R4-2314781	Draft CR to TS38.101-1: CA_n40A-n79C and CA_n8A-n40A

- R4-2312956	Addition of FR1 inter-band BCS 4 and 5

- R4-2314792	Draft CR for 38.101-1 to add CA_n34A-n40A_BCS4 and 5 CA_n40A-n79A_BCS4 and 5

- R4-2314804	draft CR 38.101-1 adding 2 bands CA configuration

- R4-2314809	draft CR 38.101-1 corrections NR CA FR1 2 bands combinations

- R4-2313490	DraftCR addition of CA_n1A-n46(2A) to TS38101-1

- R4-2313578	draft CR for NR DC_n8A-n78A

- R4-2313732	Draft CR for 38.101-1: Correction for CA_n41(A-C)- n71A

- R4-2314768	TP for 38718-02-01 adding UL CA_n78(2A) to DL CA_n5A-n78(2A)

- R4-2314769	TP for 38718-02-01 adding UL CA_n78(2A) to DL CA_n25A-n78(2A)

- R4-2314770	TP for 38718-02-01 adding UL CA_n78(2A) to DL CA_n66A-n78(2A)

- R4-2311462	TP for  38.718-02-01 on correct CA_n3A-n75A

- R4-2314777	TP for TR 38.718-02-01 CA_n26-n29

- R4-2314778	TP for TR 38.718-02-01 CA_n26-n48

- R4-2311959	TP for TR 38.718-02-01 CA_n29-n48

- R4-2314780	TP for TR38.718-02-01_CA_n34A-n39A

- R4-2313046	TP to TR 38.718-02-01 Addition of CA_n2A-n71A BCS4_5

- R4-2313047	TP to TR 38.718-02-01 Addition of CA_n5-n71A BCS4_5

- R4-2314812	TP to TR 38.718-02-01 for CA_n46-n102

- R4-2314813	 [NR_CADC_R18_2BDL_xBUL-Core] TP for TR 38718-02-01 to add UL CA_n77(2A) to DL CA_n1A-n77(2A)

- R4-2314904	 [NR_CADC_R18_2BDL_xBUL-Core] TP for TR 38718-02-01 to add UL CA_n77(2A) to DL CA_n28A-n77(2A)

- R4-2314850	TP to 38.718-02-01 to add CA_n71-n85

- R4-2314663 Draft CR for 38.101-1 to add Delta RIB to CA_n29-n71

- R4-2314851	Draft CR for TS 38.101-1 to add CA_n28-n71 missing cross band MSD

- R4-2314776	draft CR to add new NR-CA FR2 configurations

- R4-2312470	Draft CR to TS38.101-3: DC_n34A-n258A/B/C/D/E/F/G/H/I/J/K/L/M and CA_n5A-n260A

- R4-2312605	Draft CR for TS 38.101-3 on corrections to uplink configurations for two bands inter-band CA

- R4-2314785	Draft CR for TS 38.101-3 to add DC_n3-n258 and DC_n78-n258 and relevant fallback configurations

- R4-2314787	Draft CR for 38.101-3 to add new inter-band NR-CA and NR-DC configurations (two bands)

- R4-2314788	Draft CR for 38.101-3 to add new inter-band NR-DC configurations with BCS4 and BCS5 (two bands)

- R4-2314790	Draft CR for 38.101-3 to add new CA configurations for inter-band NR-CA combinations (two bands)

- R4-2314793	Draft CR 38.101-3 to add 2CA of n7 n66 n71 n257 n260

- R4-2314799	draft CR 38.101-3 to add NR CA configurations with 2DL including FR2 for BCS 4 and 5

- R4-2314805	draft CR 38.101-3 adding 2 bands CA and DC configurations

- R4-2314811	draft CR 38.101-3 corrections NR CA 2 bands combinations with FR2

- R4-2313633	draft CR for uplink DC_n78A-n257J/K

- Big CRs:

- R4-2312480	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-1

- R4-2312482	Big CR to reflect the completed NR inter band CA DC combinations for 2 bands DL with up to 2 bands UL into TS 38.101-3

The endorsed draft CRs and approved TPs in RAN4 #108bis meeting are listed:

- R4-2317680	DraftCR for inter band CA DC combinations for 2BDL/xUL for TS 38.101-1

- R4-2317689	Draft CR for TS 38.101-1 to add CA_n7A-n77(2A) and CA_n71A-n77(2A) as PC3 missing fallbacks of CA_n7A-n77(3A) and CA_n71A-n77(3A)

- R4-2315950	Draft CR for TS 38.101-1 to include CA_n2(2A)-n7A

- R4-2317699	Draft CR 38.101-1 to add new combinations of 2CA n41 n85

- R4-2317707	Draft CR to TS38.101-1[R18]_add BCS4 and 5 for CA_n8A-n39A and CA_n28A-n40A

- R4-2317708	TP for 38.718-02-01 adding CA_n7-n20 and DC_n7-n20

- R4-2317709	TP for 38.718-02-01 adding CA_n20A-n78(2A) and DC_n20A-n78(2A)

- R4-2317700	TP to TR 38.718-02-01 Addition to CA_n25-n41 of ULCA n25A-n41C

- R4-2316114	TP to TR 38.718-02-01 Addition to CA_n41-n66 of ULCA n41C-n66A

- R4-2317701	TP to TR 38.718-02-01 Addition to CA_n41-n71 of ULCA n41C-n71A

- R4-2317702	TP to TR 38.718-02-01 Addition to CA_n41-n77 of ULCA n41C-n77A

- R4-2317750	TP for TR 38.718-02-01 CA_n26-n71

- R4-2315961	Draft CR for 38.101-3 to add new uplink configurations for the inter-band NR-CA combinations between FR1 and FR2

- R4-2316340	Draft CR to TS38.101-3: CA_n40A-n258 and DC_n40A-n258

The endorsed draft CRs and approved TPs in RAN4 #109 meeting are listed:

- R4-2321834	draftCR for 38.101-1 Carrier Aggregation for 2 bands DL corrections

- R4-2321831	Draft CR for TS38.101-1 Support of CA_n77(2A)-n79A, CA_n77(3A)-n79A

- R4-2319613	Draft CR on TS 38.101-1 for delta TIB special values for 2 bands NR CA

- R4-2319751	Draft CR for TS 38.101-1 to add PC3 new configurations for 2 bands NR CA

- R4-2321848	Draft for CR 38.101-1 to add missed harmonic mixing MSD

- R4-2321868	draft CR 38.101-1 for adding 2 bands NR CA BCS's and for adding 2 bands NR DC

- R4-2321933	Draft CR 38.101-1 to add missed approved CA_n2A-n71A combination

- R4-2321832	TP for TR38.718-02-01 Support of CA_n8-n77

- R4-2321853	TP to TR 38.718-02-01 Addition to CA_n1-n102 and DC_n1-n102

- R4-2321854	TP to TR 38.718-02-01 Addition to CA_n28-n102 and DC_n28-n102

- R4-2321855	TP to TR 38.718-02-01 Addition to CA_n3-n102 and DC_n3-n102

- R4-2321856	TP to TR 38.718-02-01 Addition to CA_n78-n102 and DC_n78-n102

- R4-2321857	TP to TR 38.718-02-01 Addition to CA_n7-n102 and DC_n7-n102

- R4-2321850	TP to TR 38.718-02-01 Addition of UE co-existence studies for triple beat

- R4-2321852	TP to TR 38.718-02-01 Addition of CA_n77-n102 and DC_n77-n102

- R4-2321939	 [NR_CADC_R18_2BDL_xBUL-Core] TP for TR 38718-02-01 to add UL CA_n77(2A) to DL CA_n41A-n77(2A)

- R4-2321925	TP for TR 38.718-02-01 to introduce CA_n34A-n40A_BCS4 and 5 with MSD analysis

- R4-2321871	draft CR 38.101-3 corrections NR CA 2 bands combinations with FR2

- R4-2321830	draft CR 38.101-3 to add new NR-CA FR2 configurations

- Big CRs:

- 1. R4-2321864 TS 38.101-1 big CR for NR_CADC_R18_2BDL_xBUL

- 2. R4-2321865 TS 38.101-3 big CR for NR_CADC_R18_2BDL_xBUL

The endorsed draft CRs and approved TPs in RAN4 #110 meeting are listed:

- R4-2400915	Draft CR for TS 38.101-1 on sub-table for inter-band CA configurations with two bands

- R4-2400672	DraftCR 38.101-1 Addition of CA_n5B_n12A CA_n5B_n14A CA_n5B_n29A Combinations

- R4-2403715	draftCR to 38.101-1 - Correction to CA_n48-n96 harmonic mixing

- R4-2403790	draftCR to 38.101-1 removal non-existent of UL CA_n66(2A)

- R4-2400926	TS 38.101-1: DraftCR for introducing UL CA_n77C configuration

- R4-2403746	TP for TR38.718-02-01_CA_n1A-n78C

- R4-2403747	TP for TR38.718-02-01_CA_n3A-n78C

- R4-2403748	TP for TR38.718-02-01_CA_n8A-n41C

- R4-2403749	TP for TR38.718-02-01_CA_n8A-n78C

- R4-2401270	TP for TR38.718-02-01_CA_n8A-n79C

- R4-2403750	TP for TR38.718-02-01_CA_n28A-n41C

- R4-2401273	TP for TR38.718-02-01_CA_n40A-n79C

- R4-2403751	Draft CR for adding UL CA_n25A-n41C to DL CA_n25(2A)-n41C

- R4-2401486	draft CR 38.101-1 removing UL CA_n3B  from 2 bands combinations

- R4-2401496	draft CR 38.101-1 adding missing harmonic mixing MSD for CA_n3-n5

- R4-2401766	Draft CR for TS 38.101-1 to introduce FR1 inter-band BCS 4 and 5 with two bands CA

- R4-2403752	Draft CR for 38.101-1 to add bandwidth combination set 4 and 5 for CA_n7A-n71A

- R4-2403753	TP for addition of UL Intra-band CA to NR CA band combinations

- R4-2402354	Draft CR for TS 38.101-1 to add CA_n71A-n77(2A) as PC3 missing fallback of CA_n71A-n77(3A)

- R4-2400231	Correction draft CR to add previously completed NR CA FR2 configurations

- R4-2400281	draft CR to add NR CA and DC configurations including n25 and FR2 bands

- R4-2400916	Draft CR for TS 38.101-3 on subclause for inter-band CA configurations with two bands

- R4-2400917	Draft CR for TS 38.101-3 to add inter-band CA configurations for CA_n3-n257, CA_n3-n258, CA_n78-n257 and CA_n78-n258

- R4-2401487	draft CR 38.101-3 removing UL CA_n3B  from 2 bands combinations

- R4-2403757	Draft CR for 38.101-3 to add new bandwidth combinations sets 4 and 5 for CA_n71A-n260A

- R4-2402091	Draft CR 38.101-3 to add missed approved 2CA of n71 and n260

- R4-2403758	draftCR to 38.101-3 - Add CA_n48-n258

- Big CRs:

- 1. R4-2401282 TS 38.101-1 big CR for NR_CADC_R18_2BDL_xBUL

- 2. R4-2401284 TS 38.101-3 big CR for NR_CADC_R18_2BDL_xBUL

31.08.2020		minor adaptations for RAN #89e

# 20.04.2020		minor adaptations for RAN #88e

# 18.02.2020		minor adaptations for RAN #87e

# 14.11.2019		minor adaptations for RAN #86

# 18.08.2019		minor adaptations for RAN #85

# 12.05.2019		minor adaptations for RAN #84

# 27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template