3GPP TSG RAN meeting #103										RP-240280

Maastricht, Netherlands, March 18-21, 2024

## Status Report to TSG

Agenda item:			13.3.5

| WI / SI Name | UE Conformance - RF requirements enhancement for NR frequency range 1 (FR1) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_RF_FR1_enh-UEConTest |  |  |  |  |
| Unique ID | 960090 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221848 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: March. 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: 100% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 5 |
| --- | --- | --- |
| Rapporteur | Name | Chunying GU |
|  | Company | Huawei |
|  | Email | guchunying@huawei.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

The initial WP is generated in [1].

The Progress achieves 100%.

All the test cases are completed except for 6.4H.1.4 Coherent UL MIMO requirement for intra-band UL contiguous CA for UL MIMO. The MU/TT analysis of this test case is depending on the output of Rel-15 test case analysis.

#### 2.5.2	Remaining Open issues

See details in WP [1].

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

N/A.

## 4.	References

General documents

[1]	R5-241031	WP - Rel-17 RF requirements enhancement for NR frequency range 1 (FR1)	Huawei, HiSilicon

38.508-2 documents

[2]	R5-241029	Update to PICS for R17 FR1 enhancement	Huawei, HiSilicon

38.521-1 documents

[3]	R5-241970	Addition of 6.2H.1.3 AMPR for CA with UL-MIMO	Huawei, HiSilicon

[4]	R5-241010	Addition of 6.3H.1.4 power control for CA with UL MIMO	Huawei, HiSilicon

[5]	R5-241971	Addition of 6.4H.1.1 frequency error for CA with UL-MIMO	Huawei, HiSilicon

[6]	R5-241972	Addition of 6.4H.1.2.1 EVM for CA with UL-MIMO	Huawei, HiSilicon

[7]	R5-241973	Addition of 6.4H.1.2.2 Carrier leakage for CA with UL-MIMO	Huawei, HiSilicon

[8]	R5-241974	Addition of 6.4H.1.2.3 In-band emission for CA with UL-MIMO	Huawei, HiSilicon

[9]	R5-241975	Addition of 6.4H.1.3 time alignment error for CA with UL-MIMO	Huawei, HiSilicon

[10]	R5-241976	Addition of 6.4H.1.4 Coherent requirement for CA with UL-MIMO	Huawei, HiSilicon

[11]	R5-241977	Addition of 6.5H.1.1 Occupied bandwidth for CA with UL-MIMO	Huawei, HiSilicon

[12]	R5-241978	Addition of 6.5H.1.2.2 ASEM for CA with UL-MIMO	Huawei, HiSilicon

[13]	R5-241979	Addition of 6.5H.1.3.1 General spurious emission for CA with UL-MIMO	Huawei, HiSilicon

[14]	R5-241980	Addition of 6.5H.1.3.2 Spurious emission UE co-existence for CA with UL-MIMO	Huawei, HiSilicon

[15]	R5-241981	Addition of 6.5H.1.3.3 Additional spurious emission for CA with UL-MIMO	Huawei, HiSilicon

[16]	R5-241982	Addition of 6.5H.1.4 Transmit intermodulation for CA with UL-MIMO	Huawei, HiSilicon

[17]	R5-241023	Update to minimum requirement of 6.4D.4 for UL switching	Huawei, HiSilicon

[18]	R5-241983	Addition of 6.3A.3.4 1Tx-2Tx UL switching between two bands	Huawei, HiSilicon

[19]	R5-241984	Addition of 6.3A.3.5 2Tx-2Tx UL switching between two bands	Huawei, HiSilicon

[20]	R5-241985	Addition of 6.3C.3.3 2Tx-2Tx UL switching between two uplink carriers in SUL configuration	Huawei, HiSilicon

[21]	R5-241986	Addition of 6.3C.3.4 1Tx-2Tx UL switching between two bands in SUL configuration	Huawei, HiSilicon

[22]	R5-241987	Addition of 6.3C.3.5 2Tx-2Tx UL switching between two bands in SUL configuration	Huawei, HiSilicon

[23]	R5-240368	Applicability statement for DL interruptions test cases 6.5.7A.1 and 6.5.7B.1	China Telecom

38.522 documents

[24]	R5-241988	Update to test applicability for R17 FR1 enhancement	Huawei, HiSilicon

38.533 documents

[25]	R5-240369	Addition of NR SA FR1 DL interruptions at switching between two uplink carriers for 6.5.7A.1	China Telecom, Huawei, HiSilicon

[26]	R5-241896	Addition of NR SA FR1 DL interruptions at switching between two uplink bands for 6.5.7B.1	China Telecom, Huawei, HiSilicon

[27]	R5-241832	Cell configuration mapping for DL interruptions test cases 6.5.7A.1 and 6.5.7B.1	China Telecom, Huawei, HiSilicon

[28]	R5-240372	Test tolerances and measurement uncertainty for DL interruptions test cases 6.5.7A.1, 6.5.7B.1 and 6.5.7C.1	China Telecom, Huawei, HiSilicon

38.903 documents

[29]	R5-240373	Test Tolerances for NR SA FR1 DL interruptions at switching between two uplink carriers for 6.5.7A.1	China Telecom, Huawei, HiSilicon

[30]	R5-240374	Test Tolerances for NR SA FR1 DL interruptions at switching between two uplink bands for 6.5.7B.1	China Telecom, Huawei, HiSilicon

38.905 documents

[31]	R5-241008	Addition of test point analysis for R17 FR1 enhancement test cases	Huawei, HiSilicon

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template