3GPP TSG RAN Meeting #103	RP-240348

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.4.4.10

| WI / SI Name | NR demodulation performance evolution |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_demod_enh3-Perf |  |  |  |  |
| Unique ID | 950273 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233586 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: NA | Performance part: 06/2024 (+ 3 months) | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: NA | Performance Part: 80% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Jingzhou Wu |
|  | Company | China Telecom |
|  | Email | wujingzhou@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The topic summary for Topic summary for [110][319] NR_demod_enh3_Part1 is provided in R4-2402659.

The Ad-hoc meeting minutes for [110][319] NR_demod_enh3_Part1 is provided in R4-2403009.

The Way forward on [110][319] NR_demod_enh3_Part1 is approved in R4-2402864.

The CR Updates to TR38.878 is agreed in R4-2400799.

The Reply LS on RRC network assistant signalling for advanced receiver on MU-MIMO scenario is approved in R4-2403086.

The UE capability definition for MU-MIMO R-ML receiver is included in the RAN4 Rel-18 feature list approved in R4-2403636.

2.4.2	Remaining Open issues

- Advanced receiver to cancel inter-user interference for MU-MIMO

    - Finalize PDSCH demodulation requirements under MU-MIMO scenario with advanced receiver

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4 #110

- R4-2400457	On UE feature for advanced receiver for MU-MIMO Apple

- R4-2400458	On NWA for advanced receiver for MU-MIMO Apple

- R4-2400556	MU-MIMO demod enhancement Qualcomm

- R4-2400800	Discussion on the receiver assumption and signaling aspects for the advanced receiver for MU-MIMO China Telecom

- R4-2400801	Offline e-mail discussion minutes on RAN2 reply LS for NWA signaling China Telecom

- R4-2400879	On Advanced Receivers - Receiver assumption and NWA signaling Nokia

- R4-2401111	discussion on advanced receiver assumption and NWA signaling for MU-MIMO Samsung

- R4-2401162	Discussion on MIMO-IC on MU-MIMO MediaTek

- R4-2401545	On receiver assumption and UE capabilities Ericsson

- R4-2401673	Discussion on receiver assumption and NWA signalling on advanced receiver for MU-MIMO Huawei

- R4-2402040	Discussion on Receiver assumption and NWA signaling for MU-MIMO ZTE

- R4-2403086	Reply LS on RRC network assistant signalling for advanced receiver on MU-MIMO scenario China Telecom, CATT

- R4-2400459	On demod for requirements for MU-MIMO with advanced receiver Apple

- R4-2400460	Simulation results for MU-MIMO with advanced receiver Apple

- R4-2400803	Discussion on test parameters for the advanced receiver for MU-MIMO China Telecom

- R4-2400804	Discussion on test parameters for the advanced receiver for MU-MIMO: Simulation results China Telecom

- R4-2400805	Phase II simulation result collection for advanced receiver for MU-MIMO China Telecom, Apple

- R4-2400880	On Advanced Receivers - Test parameters Nokia

- R4-2400881	On Advanced Receivers - Test parameters – Simulations Nokia

- R4-2401112	discussion on advanced receiver test parameters for MU-MIMO Samsung

- R4-2401163	Simulation results of MIMO-IC on MU-MIMO MediaTek

- R4-2401544	On parameter assumptions for phase II Ericsson

- R4-2401546	Simulation resutls for phase II Ericsson

- R4-2401674	Discussion on test parameters for advanced receiver for MU-MIMO Huawei

- R4-2401675	Simulation results on advanced receiver for MU-MIMO Huawei

- R4-2402041	Discussion on advanced receiver test parameters for MU-MIMO ZTE

- R4-2402042	Simulation results for MU-MIMO with R-ML receiver ZTE

- R4-2402659	Topic summary for [110][319] NR_demod_enh3_Part1 Moderator (CTC)

- R4-2402864	Way forward on [110][319] NR_demod_enh3_Part1 CTC

- R4-2403009	Ad-hoc meeting minutes for [110][319] NR_demod_enh3_Part1 CTC

- R4-2403842	RAN4 Rel-18 feature list CMCC

- R4-2403636	LS on RAN4 Rel-18 feature list CMCC