3GPP TSG RAN Meeting #103								RP-240356

Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			9.5.4.5

| WI / SI Name | Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | HPUE_FR1_TDD_NR_CADC_SUL_R18 |  |  |  |  |
| Unique ID | 970089 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-233561 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2024(+3) | Performance part: 06/2024(+3) | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 90% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO |
|  | Company | China Telecom |
|  | Email | gaol8@chinatelecom.cn |
|  | Name | Jin WANG |
|  | Company | Huawei |
|  | Email | jinwang@huawei.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

The time budget was changed to request additional 1Q meetings for both core part and performance part due to UE requirements were not finished.

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

Agreements in RAN4 #104-bis-e

- R4-2216779	Draft TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)

Agreements in RAN4 #105

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2),  China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2),  China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s),        Huawei, HiSilicon, China Telecom

Agreements in RAN4 #106

- R4-2301378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2),  China Telecom

- R4-2303720	Big CR to 38.101-1 on Rel-18 NR HPUE for single FR1 NR TDD band in UL of inter-band CA/DC combinations with/without SUL with y bands downlink and x bands uplink,  China Telecom

- R4-2300720	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	,    Huawei, HiSilicon, China Telecom

Agreements in RAN4 #106-bis-e

- R4-2305018	TP for HPUE CA_n3-n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305019	TP for HPUE CA_n28-n41-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305020	TP for HPUE CA_n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305038	Draft CR for TS 38.101-1: Addition of inter-band PC2  CA Combinations	KDDI Corporation, Samsung

- R4-2305150	draft CR to TS 38.101-1 Add maximum output power for HPUE CA_n3-n77 configuration	ZTE Corporation

- R4-2306542	Draft CR 38.101-1 to add HPUE for 2 3 4 CA of n25 n41 n66 n71 n77	Nokia, T-Mobile USA

Agreements in RAN4 #107

- R4-2307034	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2307093	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2307315	Draft CR to TS38.101-1 on including PC2 for CA_n8A-n78A	China Unicom, ZTE

- R4-2307920	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2307970	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#107	China Telecom

- R4-2307971	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2308074	TP to TR 38.899 Addition of CA_n2-n48-n77	Nokia, Verizon

- R4-2308075	TP to TR 38.899 Addition of CA_n5-n48-n77	Nokia, Verizon

- R4-2308076	TP to TR 38.899 Addition of CA_n48-n66-n77	Nokia, Verizon

- R4-2308139	TP for HPUE CA_n1-n41 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2308140	TP for HPUE CA_n1-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2309379	TP for HPUE CA_n2A-n5A-n77C with 2UL for TR 38.899	Verizon, Nokia

Agreements in RAN4 #108

- R4-2311065	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#108	China Telecom

- R4-2311066	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2311114	draft CR 38.101-1 for adding new HPUE UL configurations for 2, 3 and 4 bands NR CA	Ericsson, Bell Mobility

- R4-2311698	Introduce PC2 and PC1.5 single n77 uplink configuration	Verizon, Ericsson, Samsung, Nokia

- R4-2311715	Support NR PC2 inter-band CA combinations for 3DL-2UL combos	Verizon, Nokia

- R4-2311967	TP for HPUE CA_n1-n3-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2313322	TP for 38.899 adding HPUE for CA_n25-n78	Ericsson, Bell Mobility

- R4-2313323	TP for PC2 DC_66_n78 for TR 38.898	Ericsson, Bell Mobility

- R4-2313324	TP for 38.899 adding HPUE for CA_n7A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313487	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2313733	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2314637	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2314638	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2314639	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314640	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314641	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314689	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314901	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

Agreements in RAN4 #109

- R4-2318802	DraftCR to 38.101-1 for Rel-18 NR HPUE Inter-band CA	Verizon, Ericsson, Samsung, Nokia

- R4-2319255	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#109	China Telecom

- R4-2319256	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2319289	Draft CR for 38.101-1 to introduce HPUE NR CA configuration CA_n78C_n80A-n84A and CA_n78C_n81A-n84A.	China Telecom

- R4-2319769	TP for TR 38.899 to include HPUE CA_n71-n78	Samsung, TELUS, Bell Mobility

- R4-2319771	TP for HPUE CA_n1-n3-n77 with 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2320313	TP for 38.899 adding PC2 non-contiguous UL to CA_n5-n78	Ericsson, Bell Mobility

- R4-2320444	CR for 38.101-1: HPUE Band Combination Corrections	T-Mobile USA

- R4-2320658	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding CA_n77(2A) to CA_n3A-n41A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2320676	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2321704	TP for TR38.899 PC2 NRCA for FR1 2DL 1or2UL and PC1.5 NRCA for FR1 2DL and 1UL	SoftBank Corp., LG Electronics

- R4-2321705	TP for HPUE CA_n1-n28-n41 with 2UL for TR 38.899	Samsung, KDDI, LGE

- R4-2321706	draft CR 38.101-1 correcting NR CA HPUE typos	Ericsson

- R4-2321707	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to CA_n3A-n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2321708	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n41 with 2UL in TR 38.899	KDDI Corporation

- R4-2321709	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n77 with 2UL in TR 38.899	KDDI Corporation

- R4-2321710	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n18-n28-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321711	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2321978	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n3-n18-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321979	Draft CR for TS38.101-1 HP-NRCA for FR1	SoftBank Corp.

- R4-2321980	Draft CR for TS 38.101-1 to update NR CA HPUE requirement	CMCC

Agreements in RAN4 #110

- R4-2400191	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2400331	TP for TR38.899 to include new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2400670	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, Bell Mobility, TELUS, Nokia, Samsung

- R4-2401145	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#110	China Telecom

- R4-2401146	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2401474	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n66A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401475	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n25A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401476	TP for 38.899 adding CA_n77(2A) PC2 UL to CA_n25(2A)-n77(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401477	draft CR 38.101-1 adding PC2 UL to 3 and 4 bands DL configurations	Ericsson, Bell Mobility, TELUS

- R4-2401479	draft CR 38.101-1 adding PC1.5 UL to 3 bands combinations	Ericsson, Bell Mobility, TELUS

- R4-2401494	draft CR 38.101-1 correcting NR CA 2 bands PC2 MSD table	Ericsson

- R4-2402092	draftCR to 38.101-1 Additions of PC2 UL n77(2A) to existing combinations	Nokia, Telus, Bell Mobility

- R4-2402217	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2402356	TP for TR 38.899 to include HPUE CA_n71-n77 with UL CA_n77(2A)	Samsung, TELUS, Bell Mobility

- R4-2402357	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2402362	TP for HPUE CA_n1-n28-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, SoftBank Corp.

- R4-2402461	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations with no MSD analysis required	T-Mobile USA

- R4-2403613	Rel18 Cat F draft CR for 38.101-1 Add the missing harmonic mixing requirements for CA_n7-n77 with PC2 and PC1.5	Samsung, TELUS, Bell Mobility, Skyworks

- R4-2403614	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2403616	Rel-18 Cat F deafr CR for TS38.101-1: Add the missing PC2 note to HP-NRCA n3-n28-n79	SoftBank Corp.

- R4-2403617	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of some PC2 CA Combinations	KDDI Corporation

- R4-2403618	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding 1cc UL to CA_n28A-n41A-n77A  for PC1.5 HPUE in TR 38.899	KDDI Corporation

- R4-2403619	Draft CR for 38.101-1 to update note2 for NR CA configuration with 2 SUL cells	China Telecom

- R4-2403620	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for inter-band 2UL to CA_n18A-n41A-n77A for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2403621	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n7A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2403622	TP for HPUE CA_n1-n41-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, LGE

- R4-2403623	TP for TR38.899 for DL CA_n77A-n85A with UL PC2 CA_n77A-n85A and PC2 and PC1.5 UL n77	T-Mobile USA

- R4-2403826	TP for 38.899 adding PC2 UL to CA_n13A-n66A-n77A	Ericsson, Bell Mobility, TELUS

- R4-2403847	TP for TR38.899: Addition of uplink configurations to CA_n8A-n78A	SoftBank Corp.

- R4-2403848	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 2DL HPUE requirement on TDD	CMCC

- R4-2403849	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 3DL HPUE requirement on TDD	CMCC

Status for the combinations captured in the WID in latest RAN meeting is attached in the excel in this SR zip file.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN4 #104-bis-e:

- R4-2215556	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2216779	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2216802	Draft CR for 38.101-1: CA_n25-n41-n66 PC2 and PC1.5	T-Mobile USA

- R4-2216803	Draft CR for 38.101-1: CA_n25-n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216804	Draft CR for 38.101-1: CA_n25-n41-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216805	Draft CR for 38.101-1: CA_n25-n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216806	Draft CR for 38.101-1: CA_n25-n41-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216807	Draft CR for 38.101-1: CA_n25-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216808	Draft CR for 38.101-1: CA_n25-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216809	Draft CR for 38.101-1: CA_n25-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216810	Draft CR for 38.101-1: CA_n41-n66-n71 PC2 and PC1.5	T-Mobile USA

- R4-2216811	Draft CR for 38.101-1: CA_n41-n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216812	Draft CR for 38.101-1: CA_n41-n66-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216813	Draft CR for 38.101-1: CA_n41-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216814	Draft CR for 38.101-1: CA_n66-n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216815	Draft CR for 38.101-1: CA_n66-n77 PC1.5	T-Mobile USA

- R4-2216816	Draft CR for 38.101-1: CA_n71-n77 PC2 and PC1.5	T-Mobile USA

- R4-2216952	Email discussion summary for [104-bis-e][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

RAN4 #105:

- R4-2218037	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2218378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2218379	Big CR to 38.101-1 Introduce RF requirements for HPUE inter- band CA with y(y=2,3,4) bands downlink and x bands uplink (x =1,2)	China Telecom

- R4-2220844	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	    Huawei, HiSilicon, China Telecom

- R4-2219996	Draft CR for 38.101-1: T-Mobile 4 Band DL HPUE combinations	T-Mobile USA

- R4-2219997	Draft CR for 38.101-1: CA_n25(2A)-n77(2A) with PC2 UL CA_n25A-n77A	T-Mobile USA

- R4-2219998	Draft CR for 38.101-1: PC2 2B UL CA for combinations with DL CA_n41-n66-n71	T-Mobile USA

- R4-2219999	Draft CR for 38.101-1: CA_n71-n77 with PC2 2 band UL CA	T-Mobile USA

- R4-2220004	TP for TR38.899 for DL CA_n25-n41-n71 with PC2 2BUL	T-Mobile USA

- R4-2220008	TP for TR38.899 for DL CA_n41-n66-n71 with PC2 2BUL	T-Mobile USA

- R4-2220012	TP for TR38.899 for DL CA_n25-n41C with PC2 UL CA_n41C	T-Mobile USA

- R4-2220013	TP for TR38.899 for DL CA_n41C-n66 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220014	TP for TR38.899 for DL CA_n41C-n71 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220015	TP for TR38.899 for DL CA_n41C-n77 with PC2 UL CA_n41C	T-Mobile USA

- R4-2220095	Topic summary for [105][115] HPUE_Basket_inter-CA_SUL	Moderator (China Telecom)

- R4-2220470	TP for HPUE CA_n77-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220471	TP for HPUE CA_n78-n79 with 1UL for TR 38.899	NTT DOCOMO, INC.

- R4-2220472	TP for TR38.899 for DL CA_n25-n41-n66 with PC2 2BUL	T-Mobile USA

- R4-2220474	Draft CR for 38.101-1: HPUE Big CR for T-Mobile USA combinations	T-Mobile USA

- R4-2220475	TP for TR38.899 for DL CA_n25-n41-n77 with PC2 2BUL	T-Mobile USA

- R4-2220476	TP for TR38.899 for DL CA_n25-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220477	TP for TR38.899 for DL CA_n25-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220478	TP for TR38.899 for DL CA_n41-n66-n77 with PC2 2BUL	T-Mobile USA

- R4-2220479	TP for TR38.899 for DL CA_n41-n71-n77 with PC2 2BUL	T-Mobile USA

- R4-2220480	TP for TR38.899 for DL CA_n66-n71-n77 with PC2 2BUL	T-Mobile USA

RAN4 #106:

- R4-2300025	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2300665	DraftCR for 38.101-1: NR single UL n77 configuration for HPUE inter-band CA 	Verizon, Ericsson, Samsung

- R4-2300720	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, H

- iSilicon, China Telecom

- R4-2301130	TP for HPUE CA_n3-n28-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2301131	TP for HPUE CA_n3-n41 with 1UL for TR 38.899	Samsung, KDDI

- R4-2301132	TP for HPUE CA_n3-n41-n77 with 2UL for TR 38.899	Samsung, KDDI

- R4-2301133	TP for HPUE CA_n3-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2301134	TP for HPUE CA_n40-n77 with 1UL for TR 38.899	Samsung, KDDI

- R4-2301378	Revised WID: Rel-18 High power UE (power class 1,5 and 2) for a single FR1 NR TDD band in UL of NR inter-band CA/DC combinations with/without NR SUL (supplementary uplink) with y bands downlink (y=2,3,4,5,6) and x bands uplink (x=1,2)	China Telecom

- R4-2302446	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2303720	Big CR to 38.101-1 on Rel-18 NR HPUE for single FR1 NR TDD band in UL of inter-band CA/DC combinations with/without SUL with y bands downlink and x bands uplink	China Telecom, Huawei, HiSilicon

RAN4 #106-bis-e:

- R4-2304579	NS_47 work needed for n41 PC1.5 1UL configuration in HPUE CA_n3-n41	Skyworks Solutions Inc.

- R4-2305018	TP for HPUE CA_n3-n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305019	TP for HPUE CA_n28-n41-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305020	TP for HPUE CA_n28-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2305038	Draft CR for TS 38.101-1: Addition of inter-band PC2  CA Combinations	KDDI Corporation, Samsung

- R4-2305150	draft CR to TS 38.101-1 Add maximum output power for HPUE CA_n3-n77 configuration	ZTE Corporation

- R4-2305743	On SUL PC2 Requirements	Skyworks Solutions Inc.

- R4-2305829	PC1.5 inter-band UL CA	T-Mobile USA

- R4-2305830	Draft CR for 38.101-1: PC1.5 UL CA_n41A-n77A	T-Mobile USA

- R4-2306541	WF on PC1.5 NS_47 and SUL PC2 specification impacts.	Skyworks Solutions Inc.

- R4-2306542	Draft CR 38.101-1 to add HPUE for 2 3 4 CA of n25 n41 n66 n71 n77	Nokia, T-Mobile USA

RAN4 #107:

- R4-2307034	DraftCR 38.101-1 Addition of PC2 CA Combinations	AT&T

- R4-2307093	Draft CR for TS 38.101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2307315	Draft CR to TS38.101-1 on including PC2 for CA_n8A-n78A	China Unicom, ZTE

- R4-2307920	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2307970	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#107	China Telecom

- R4-2307971	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2307972	Discussion on handling PC2+PC2 UL inter-band CA combinations	China Telecom

- R4-2307973	TP for TR 38.899 for CA_n78_n80-n84	China Telecom

- R4-2307974	TP for TR 38.899 for CA_n78_n81-n84	China Telecom

- R4-2307975	Draft CR for 38.101-1 CA_n78_n80-n84 and CA_n78_n81-n84	China Telecom

- R4-2308074	TP to TR 38.899 Addition of CA_n2-n48-n77	Nokia, Verizon

- R4-2308075	TP to TR 38.899 Addition of CA_n5-n48-n77	Nokia, Verizon

- R4-2308076	TP to TR 38.899 Addition of CA_n48-n66-n77	Nokia, Verizon

- R4-2308139	TP for HPUE CA_n1-n41 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2308140	TP for HPUE CA_n1-n77 with 1UL and 2UL for TR 38.899	Samsung, KDDI

- R4-2309379	TP for HPUE CA_n2A-n5A-n77C with 2UL for TR 38.899	Verizon, Nokia

RAN4 #108:

- R4-2311065	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#108	China Telecom

- R4-2311066	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2311114	draft CR 38.101-1 for adding new HPUE UL configurations for 2, 3 and 4 bands NR CA	Ericsson, Bell Mobility

- R4-2311426	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

- R4-2311698	Introduce PC2 and PC1.5 single n77 uplink configuration	Verizon, Ericsson, Samsung, Nokia

- R4-2311715	Support NR PC2 inter-band CA combinations for 3DL-2UL combos	Verizon, Nokia

- R4-2311967	TP for HPUE CA_n1-n3-n41 with 2UL for TR 38.899	Samsung, KDDI

- R4-2313321	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2313322	TP for 38.899 adding HPUE for CA_n25-n78	Ericsson, Bell Mobility

- R4-2313323	TP for PC2 DC_66_n78 for TR 38.898	Ericsson, Bell Mobility

- R4-2313324	TP for 38.899 adding HPUE for CA_n7A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313325	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2313487	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2313733	Draft CR for 38.101-1: T-Mobile HPUE band combinations	T-Mobile USA

- R4-2313804	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313805	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313806	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2313808	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314637	TP for 38.899 adding HPUE for CA_n7-n77	Ericsson, Bell Mobility

- R4-2314638	TP for 38.899 adding HPUE for CA_n25A-n66A-n78A	Ericsson, Bell Mobility

- R4-2314639	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n1A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314640	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n3A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314641	[HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2314689	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to DL CA_n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2314901	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for TR38.899: CA_n77-n79, CA_n3-n77, CA_n28-n77, CA_n1-n77, CA_n1-n79, CA_n8-n79	SoftBank Corp., LG Electronics

Agreements in RAN4 #109

- R4-2318802	DraftCR to 38.101-1 for Rel-18 NR HPUE Inter-band CA	Verizon, Ericsson, Samsung, Nokia

- R4-2319255	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#109	China Telecom

- R4-2319256	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2319289	Draft CR for 38.101-1 to introduce HPUE NR CA configuration CA_n78C_n80A-n84A and CA_n78C_n81A-n84A.	China Telecom

- R4-2319769	TP for TR 38.899 to include HPUE CA_n71-n78	Samsung, TELUS, Bell Mobility

- R4-2319771	TP for HPUE CA_n1-n3-n77 with 2UL for TR 38.899	Samsung, KDDI, Qualcomm

- R4-2320313	TP for 38.899 adding PC2 non-contiguous UL to CA_n5-n78	Ericsson, Bell Mobility

- R4-2320444	CR for 38.101-1: HPUE Band Combination Corrections	T-Mobile USA

- R4-2320658	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding CA_n77(2A) to CA_n3A-n41A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2320676	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2321704	TP for TR38.899 PC2 NRCA for FR1 2DL 1or2UL and PC1.5 NRCA for FR1 2DL and 1UL	SoftBank Corp., LG Electronics

- R4-2321705	TP for HPUE CA_n1-n28-n41 with 2UL for TR 38.899	Samsung, KDDI, LGE

- R4-2321706	draft CR 38.101-1 correcting NR CA HPUE typos	Ericsson

- R4-2321707	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding UL CA_n77(2A) to CA_n3A-n28A-n77(2A) for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2321708	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n41 with 2UL in TR 38.899	KDDI Corporation

- R4-2321709	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for PC2 HPUE CA_n18-n77 with 2UL in TR 38.899	KDDI Corporation

- R4-2321710	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n18-n28-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321711	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of inter-band PC2 CA Combinations	KDDI Corporation

- R4-2321978	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for HPUE CA_n3-n18-n77 with 2UL for TR 38.899	KDDI Corporation

- R4-2321979	Draft CR for TS38.101-1 HP-NRCA for FR1	SoftBank Corp.

- R4-2321980	Draft CR for TS 38.101-1 to update NR CA HPUE requirement	CMCC

Agreements in RAN4 #110

- R4-2400191	On PC2 and PC1.5 indications in BC configuration tables	Apple

- R4-2400331	TP for TR38.899 to include new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2400670	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T, Bell Mobility, TELUS, Nokia, Samsung

- R4-2401145	Revised WID for HPUE_NR_CADC_SUL_R18 RAN4#110	China Telecom

- R4-2401146	Big CR to 38.101-1 new combinations for Rel-18 NR HPUE Inter-band	China Telecom

- R4-2401474	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n66A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401475	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n25A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401476	TP for 38.899 adding CA_n77(2A) PC2 UL to CA_n25(2A)-n77(2A)	Ericsson, Bell Mobility, TELUS

- R4-2401477	draft CR 38.101-1 adding PC2 UL to 3 and 4 bands DL configurations	Ericsson, Bell Mobility, TELUS

- R4-2401479	draft CR 38.101-1 adding PC1.5 UL to 3 bands combinations	Ericsson, Bell Mobility, TELUS

- R4-2401494	draft CR 38.101-1 correcting NR CA 2 bands PC2 MSD table	Ericsson

- R4-2402092	draftCR to 38.101-1 Additions of PC2 UL n77(2A) to existing combinations	Nokia, Telus, Bell Mobility

- R4-2402217	TR for High power UE for FR1 NR inter-band CA/DC or NR SUL band combination with y (1<y<=6) bands DL and x (x=1, 2) bands UL and power class m (m<3) and high power on TDD band(s)	Huawei, HiSilicon, China Telecom

- R4-2402356	TP for TR 38.899 to include HPUE CA_n71-n77 with UL CA_n77(2A)	Samsung, TELUS, Bell Mobility

- R4-2402357	Draft CR for TS 38.101-1 to add new combinations for Rel-18 NR HPUE Inter-band	Samsung, TELUS, Bell Mobility

- R4-2402362	TP for HPUE CA_n1-n28-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, SoftBank Corp.

- R4-2402461	Draft CR for 38.101-1: T-Mobile USA HPUE Combinations with no MSD analysis required	T-Mobile USA

- R4-2403613	Rel18 Cat F draft CR for 38.101-1 Add the missing harmonic mixing requirements for CA_n7-n77 with PC2 and PC1.5	Samsung, TELUS, Bell Mobility, Skyworks

- R4-2403614	Draft CR for TS38.101-1 to add new HP-NRCA combinations for FR1	SoftBank Corp.

- R4-2403616	Rel-18 Cat F deafr CR for TS38.101-1: Add the missing PC2 note to HP-NRCA n3-n28-n79	SoftBank Corp.

- R4-2403617	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] Draft CR for TS 38,101-1: Addition of some PC2 CA Combinations	KDDI Corporation

- R4-2403618	[HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for adding 1cc UL to CA_n28A-n41A-n77A  for PC1.5 HPUE in TR 38.899	KDDI Corporation

- R4-2403619	Draft CR for 38.101-1 to update note2 for NR CA configuration with 2 SUL cells	China Telecom

- R4-2403620	 [HPUE_FR1_TDD_NR_CADC_SUL_R18] TP for inter-band 2UL to CA_n18A-n41A-n77A for PC2 HPUE in TR 38.899	KDDI Corporation

- R4-2403621	TP for 38.899 adding CA_n78(2A) PC2 UL to CA_n7A-n78(2A)	Ericsson, Bell Mobility, TELUS

- R4-2403622	TP for HPUE CA_n1-n41-n77 with 2UL for TR 38.899	Samsung, KDDI Corporation, Qualcomm Incorporated, LGE

- R4-2403623	TP for TR38.899 for DL CA_n77A-n85A with UL PC2 CA_n77A-n85A and PC2 and PC1.5 UL n77	T-Mobile USA

- R4-2403826	TP for 38.899 adding PC2 UL to CA_n13A-n66A-n77A	Ericsson, Bell Mobility, TELUS

- R4-2403847	TP for TR38.899: Addition of uplink configurations to CA_n8A-n78A	SoftBank Corp.

- R4-2403848	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 2DL HPUE requirement on TDD	CMCC

- R4-2403849	(HPUE_FR1_TDD_NR_CADC_SUL_R18) Draft CR for TS 38.101-1 to update NR inter-band CA with 3DL HPUE requirement on TDD	CMCC

05.03.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template