3GPP TSG RAN  Meeting #103	RP-240358

# Maastricht, Netherlands, March 18-21, 2024

Status Report to TSG

Agenda item:			13.3.12

| WI / SI Name | UE Conformance - Enhancement of Private Network Support for NG-RAN including CT aspects |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NG_RAN_PRN_enh_plus_CT-UEConTest |  |  |  |  |
| Unique ID | 960076 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-221300 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: June 2024 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 63%(+9%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Yogesh Tugnawat |
|  | Company | China Telecom, Qualcomm |
|  | Email | gaol8@chinatelecom.cn, yogesht@qti.qualcomm.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

N/A.

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers:

RAN5#96-e

- R5-224280, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#96-e, China Telecom

- R5-224282, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#96-e, China Telecom

RAN5#97

- R5-227071, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#97, China Telecom

- R5-227072, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#97, China Telecom

RAN5#98

- R5-230743, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#98, China Telecom

- R5-230744, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#98, China Telecom

RAN5#99

- R5-232421, Revised WID on UE Conformance – R17 Enhancement of Private Network Support for NG-RAN including CT aspects, China Telecom

- R5-232422, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#99, China Telecom

- R5-232423, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#99, China Telecom

RAN5#100

- R5-233995, WP UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#100, China Telecom

- R5-233996, SR UE Conformance – Rel-17 Enhancement of Private Network Support for NG-RAN including CT aspects RAN5#100, China Telecom

RAN5#101

- R5-236294, Emergency service IMS test cases for eNPN RAN5#101, Ericsson

TS 38.508-1 CRs

RAN5#98

- R5-231461, Addition of System information combination for Rel-17 eNPN, China Telecom

- R5-231560, To update the default contents of SIB1 and SIB18 for Rel-17 eNPN, China Telecom

RAN5#100

- R5-233987, Adding 5GS registration type for Rel-17 eNPN onboarding service, China Telecom

RAN5#102

- R5-240349, Correction of Default parameters for simulated SNPN cells, China Telecom

TS 38.508-2 CRs

RAN5#99

- R5-233471, Addition of PICS for Rel-17 eNPN, China Telecom

RAN5#100

- R5-235358, Addition of PICS of Emergency Services and PLMN access in SNPN mode for Rel-17 eNPN, China Telecom, Lenovo

RAN5#102

- R5-241581, Addition of capability for UEs to support steering of roaming SNPN selection information (SOR-SNPN-SI) and steering of roaming connected mode control information (SOR-CMCI) for Rel-17 eNPN, China Telecom

TS 38.523-1 CRs

RAN5#100

- R5-235359, Addition of new test case 6.5.3.1 for Rel-17 eNPN, China Telecom

- R5-235360, Addition of new test case 6.5.3.2 for Rel-17 eNPN, China Telecom

- R5-235361, Addition of new test case 6.5.3.3 for Rel-17 eNPN, China Telecom

- R5-235362, Addition of new test case 6.5.3.4 for Rel-17 eNPN, China Telecom

- R5-235364, Addition of new enhanced SNPN test case 6.5.3.5, Lenovo, China Telecom

- R5-235365, Addition of new enhanced SNPN test case 6.5.3.6, Lenovo

- R5-235366, Addition of new enhanced SNPN test case 6.5.3.7, Lenovo

- R5-235367, Addition of new enhanced SNPN test case 6.5.3.8, Lenovo

- R5-235368, Addition of new enhanced SNPN test case 6.5.3.9, Lenovo

RAN5#101

- R5-237403, Editing error correction for test case 6.5.3.9, China Telecom

- R5-237448, Addition of new test case 8.1.7.2.1 for Rel-17 eNPN, China Telecom

- R5-237404, Correction to enhanced SNPN test case 6.5.3.6, Lenovo, TDIA, CATT

- R5-236777, Update of eNPN test case 6.5.3.1, TDIA, CATT

- R5-236778, Update of eNPN test case 6.5.3.2, TDIA, CATT

- R5-236782, Update of eNPN test case 6.5.3.3, TDIA, CATT

- R5-237405, Update of eNPN test case 6.5.3.4, TDIA, CATT

- R5-236835, Correction to SNPN test case 6.5.3.7, TDIA, CATT

- R5-236967, Editorial correction to NR SNPN TC 6.5.3.1, Huawei, Hisilicon

- R5-236968, Editorial correction to NR SNPN TC 6.5.3.2, Huawei, Hisilicon

- R5-236970, Editorial correction to NR SNPN TC 6.5.3.4, Huawei, Hisilicon

- R5-236971, Editorial correction to NR SNPN TC 6.5.3.5, Huawei, Hisilicon

- R5-236972, Correction to NR SNPN TC 6.5.3.8, Huawei, Hisilicon

- R5-236973, Editorial correction to NR SNPN TC 6.5.3.9, Huawei, Hisilicon

RAN5#102

- R5-241587, Addition of new test case 9.1.11.5 for Mobility management in Rel-17 eNPN, China Telecom

- R5-241590, New Emergency test case 11.4.15, Ericsson

TS 38.523-2 CRs

RAN5#100

- R5-235363, Addition of applicability for eNPN test cases, China Telecom, Lenovo

RAN5#101

- R5-237449, Addition of applicability for eNPN test cases, China Telecom

RAN5#102

- R5-241646, Addition of applicability for eNPN test cases, China Telecom

- R5-241589, Scoping NR SA applicable TCs for SNPN-only UEs, China Telecom

- R5-241185, Applicability for new test case 11.4.15, Ericsson