3GPP TSG RAN Meeting #103	RP-240363

Maastricht, Netherlands, March 18-21, 2024

Source:	Nokia

Title:	Rel-18 Work Item Exception for High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands

Document for:	Approval

Agenda Item:	9.5.4.1

3GPP™ Work Item Exception

# Title : 	Rel-18 Work Item Exception for High-power UE operation for fixed-wireless/vehicle-mounted use cases in LTE bands and NR bands

## Acronym  : 	LTE_NR_HPUE_FWVM_R18

## Unique Identifier :	961012

Release 18 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: no | ME: yes | AN: yes | CN: no | Others (specify): no |
| Expected Completion Date: | 3GPP RAN#104 (June 2024) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 36.101 and 38.101-1 |  |  |  |  |
| Task(s) within work which are not complete: | Power class 1 operation for following bands Band; contact company (email address); other supporters (min. 3); Status; Release independent from. 5; sebastian.thalanany@uscellular.com; Nokia, Ericsson and Samsung; Ongoing; Rel-10. 13; zheng.zhao@VERIZONWIRELESS.COM; Nokia, Ericsson, Qualcomm and Samsung; Ongoing; Rel-10. 40; wilfredotrocel@nbnco.com.au; Nokia, Ericsson, Qualcomm; New; Rel-10. 42; wilfredotrocel@nbnco.com.au; Nokia, Ericsson, Qualcomm; New; Rel-10. 106; eolbrich@anterix.com; Nokia, UIC and Ericsson; New; Rel-10. n5; sebastian.thalanany@uscellular.com; Nokia, Ericsson and Samsung; Ongoing; Rel-15. n13; zheng.zhao@VERIZONWIRELESS.COM; Nokia,,Ericsson, Qualcomm and Samsung; Ongoing; Rel-15. n26; bill.shvodian@t-mobile.com; Nokia, Ericsson, Deutsche Telekom; Ongoing; Rel-15. n28; Laura White, Telstra; LGE, Nokia, Ericsson; Ongoing; Rel-15. n25; Javad Jafarian, Bell Mobility; TELUS, Nokia, Ericsson, Samsung; Ongoing; Rel-15. n66; Javad Jafarian, Bell Mobility; TELUS, Nokia, Ericsson, Samsung; Ongoing; Rel-15. n40; wilfredotrocel@nbnco.com.au; Nokia, Ericsson, Qualcomm; New; Rel-15. |
| Consequences if not included in Release ZZ: | These combinations are not supported in Release 18. |  |  |  |  |

Abstract of document: This WI exception requests to extend the competition date LTE_NR_HPUE_FWVM_R18 WI to June 2024.

Contentious Issues: Some band combinations need more work.